## Slide 1
Puneet Jain
TSG SA Chair
SA Rel-20 5G-Advanced topics

## Slide 2
SA2 Rel-20 5G-A candidate topics
See SP-241915 for the consolidated list.
NOTE: A Topic may result in one or more SIDs.
S.No. | Rel-20 5GA Core Topics | Rel-20 5GA Miscellaneous Topics
1 | Integration of satellite components in the 5G architecture Phase 4 | XR and Media Services
2 | AI/ML Enhancements | Indirect Network Sharing Phase 2
3 | Ambient IoT | User Identities and Authentication Architecture - Phase 2
4 | Integrated Sensing and Communication | Enhancements for ePDG based access to 5GC
5 | Energy Efficiency Enhancements | Mission Critical Services, Multimedia Priority Services
6 |  | Industrial network enhancements
7 |  | SMS for Emergency
8 |  | NG_RTC continuation

## Slide 3
Guidance to SA2 on Rel-20 5GA work planning
SA2 should target maximum number of Rel-20 5GA SIDs to 7.
  NOTE: This limit may be revisited at SA#107 after SA2 reaches an agreement on the 5GA and 6G TU split.
SA2 shall allocate the TU budget for TEI20 at a level no less than the TEI19 budget in Rel-19.
SA2 should prioritize following “core” topics for Q1 and should aim to submit SIDs at SA#107 for approval (as per normal consensus). Remaining topics may also be discussed if time permits. If SA2 cannot come to an agreement on these items for SA#107 then they can come for approval at SA#108.
    Integration of satellite components in the 5G architecture Phase 4
    AI/ML enhancements
    Integrated Sensing and Communication
    Energy Efficiency Enhancements
    NOTE: A topics may result on one or more SIDs.
The “Brief Description and Key Objectives” in SP-241915 should serves as a starting point for the moderated discussion on the candidate topics (as shown in slide#2) and can be updated during the process.
Any miscellaneous topics that could not be handle in Q1 2025 will be candidate for moderated discussion during Q2 2025.
Any new normative stage-1 requirements from SA1 approved by SA are not precluded from Rel-20 5GA scope. This needs to be discussed at TSG#107/TSG#108.
The final decision on the complete set of SIDs for Rel-20 5GA (and the work tasks and TU budget of each SID) will be taken in SA#108.
No SA2 moderated email discussion expected for User Identities and Authentication and SMS for Emergency in Q1 2025
Checkpoint in TSG#108 (June 2025) to check SA3 progress on Rel-20 UIA and discussion on related SA2 aspects for Rel-20 UIA

## Slide 4: Thank You !
Puneet Jain
Chair of 3GPP SA
puneet.jain@intel.com
www.3gpp.org