**3GPP TSG-SA WG4 Meeting #130S4-241991**

**USA, Orlando, 18 – 22 November 2024**

**Source: Rapporteur ATIAS\_Ph2[[1]](#footnote-1)**

**Title: Time and Work Plan for ATIAS\_Ph2 – v0.1**

**Agenda item: 7.8 / 14.4**

**Document for: Agreement**

# Overview

The present document contains the time and work plan of the work item ATIAS\_Ph2 ("Terminal Audio quality performance and Test methods for Immersive Audio Services, Phase 2") in 3GPP SA4, Audio SWG. Latest approved WID can be found in [SP-241314](https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_105_Melbourne_2024-09/Docs/SP-241314.zip).

This document will be updated as necessary.

# Schedule

The tentative schedule for the work on ATIAS\_Ph2 is outlined in the table below.

| Date | Meeting | Activity |
| --- | --- | --- |
| 2024-11 | [SA4#130](https://portal.3gpp.org/Home.aspx#/meeting?MtgId=60452) (Orlando) | Review inputs on:   * Test methods for acoustic echo control ([S4-241840](https://www.3gpp.org/ftp/TSG_SA/WG4_CODEC/TSGS4_130_Orlando/Docs/S4-241840.zip), [S4-242015](https://www.3gpp.org/ftp/TSG_SA/WG4_CODEC/TSGS4_130_Orlando/Docs/S4-242015.zip)) * Test methods for headtracking & Rendering ([S4-241964](https://www.3gpp.org/ftp/TSG_SA/WG4_CODEC/TSGS4_130_Orlando/Docs/S4-241964.zip)) * Subjective testing ([S4-241969](https://www.3gpp.org/ftp/TSG_SA/WG4_CODEC/TSGS4_130_Orlando/Docs/S4-241969.zip))   Agree on PDoc ATIAS\_Ph2-1 as a basis for further work ([S4-242066](https://www.3gpp.org/ftp/TSG_SA/WG4_CODEC/TSGS4_130_Orlando/Docs/S4-242066.zip" \t "_blank)) |
| 2025-01 | Telco (10 January, 16:00-18:00 CET; Submission deadline: 09 January, 14:00 CET; Host: HEAD acoustics GmbH) | Review inputs on:   * TBD   Progress on PDoc ATIAS\_Ph2-1 |
| 2025-02 | [SA4#131](https://portal.3gpp.org/Home.aspx#/meeting?MtgId=60663) (Geneva) | Review inputs on:   * TBD |
| 2025-04 | [SA4#131-bis-e](https://portal.3gpp.org/Home.aspx#/meeting?MtgId=60664) (Online) | Review inputs on:   * TBD |
| 2025-05 | [SA4#132](https://portal.3gpp.org/Home.aspx#/meeting?MtgId=60665) (Fukuoka) | Review inputs on:   * TBD |
| 2025-07 | [SA4#133-e](https://portal.3gpp.org/Home.aspx#/meeting?MtgId=60666) (Online) | Agreement on sending to SA:   * CR to 26.259 (Subjective test methodologies) in [S4-25NNNN] * CR to 26.260 (Objective test methodologies) in [S4-25NNNN] * CR to 26.261 (Performance requirements & objectives) in [S4‑25NNNN] |
| 2025-09 | SA#109 (China/TBD) | TSG-SA approval of:   * CR to 26.259 (Subjective test methodologies) * CR to 26.260 (Objective test methodologies) * CR to 26.261 (Performance requirements and objectives) |

1. [Jan Reimes](mailto:jan.reimes@head-acoustics.com), HEAD acoustics GmbH [↑](#footnote-ref-1)