3GPP TSG-SA WG6 Meeting #64	S6-245745

Orlando, USA, 18th – 22nd November 2024	(revision of S6-245646, S6-245170)

Source:	China Mobile

Title:	Rel-19 Work Item Exception for MMTel_App

Document for:	Approval

Agenda Item:

3GPP™ Work Item Exception

Title : 		Application enablement aspects for MMTel

Acronym  : 	MMTel_App

Unique Identifier :	1040073

Release 19 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: X | AN: | CN: X | Others (specify): |
| Expected Completion Date: | SA#107 (March 2025) |  |  |  |  |
| Service(s) impacted: | Application enablement aspects for MMTel |  |  |  |  |
| Specification(s) affected: | TS 23.392 |  |  |  |  |
| Task(s) within work which are not complete: | SA6 needs to complete normative specification to: - 1. the service enabler layer capability exposure procedures and related APIs of multiparty call with data channel media; - 2. multiple call control handling coordination among different Application Servers etc.; - 3. some value added services provided by MMTel Enabler, e.g. virtual number etc; and - 4. Resolve how to use the OMA OneAPI services for call session management, without impacting SA2, versus leveraging the SA2 NEF Nnef_ImsSessionManagement service. |  |  |  |  |
| Consequences if not included in Release 19: | Features associated with the incomplete tasks will be not be supported and may imapct progressing stage-3 |  |  |  |  |

Abstract of document:

MMTel_App  WID was approved in SA#104. The output of this WID, i.e. TS 23.392 specifies application enablement aspects for the MMTel service based on requirements from stage 1, e.g. eMMTel specified in 3GPP TS 22.261 [2] and SA WG1 Rel-18 eMMTEL WID.  This TS is sent to SA for information in SA#106.

Remaining aspects to be considered for this MMTel_App WID include the service enabler layer capability exposure procedures/APIs, multiple call control handling, and necessary value added services.

Contentious Issues:

None