## Slide 1
Thomas Tovinger, SA5 Chair, Ericsson
Zou Lan, SA5 Vice Chair, Huawei
Gerald Görmer, SA5 Vice Chair, MATRIXX Software
SA WG5 Inputs to Rel-19 SA Workshop –
Available capacity
SA Rel-19 Workshop SWS-230071
Taipei, June 13 – 14, 2023

## Slide 2: Rel-19 Workshop Plan (endorsed in SP-230383)
Rel-19 workshop will be held F2F in Taipei. Workshop will take place in between SA#100 meeting.
2 days dedicated workshop on June-13 (Tue) and June-14 (Wed).
  June 12: SA#100
  June 13 (WS Day 1): Full Day - 3GPP Member, External presentations.
  June 14 (WS Day 2): 0.5 Day - 3GPP Member, External presentations.
  0.5 Day - Summary/Output report of the workshop.
  June 15: SA#100
  June 16: SA#100
Input to the WS:
  SA1 input on Rel-19 status
  3GPP Member/MRP/other contributions on Rel-19 views/priority.
  SA WG inputs on TU Budget for Rel-19, Max SIDs/WIDs, Max size per SID/WID.
Output of the WS:
  High level summary report from the WS.
  Identify the Core and Miscellaneous Rel-19 items/direction.
  Guidance to the WGs

## Slide 3: Rel-19 Workshop Agenda
Agenda Item# | Description
1 | Opening of the SA Rel-19 Workshop Tuesday, 13 June 2023, 0900 local time
1.1 | Welcome Speech
1.2 | Introduction
1.3 | IPR Call & Antitrust reminders
1.4 | Approval of Agenda
2 | Liaisons Statements
2.1 | Incoming LSs
3 | Input Documents to the workshop
3.1 | SA WG1 inputs on Rel-19 status
3.2 | SA WGs inputs on WG capacity for Rel-19 (e.g., TU Budget, Max# of SIDs/WIDs, Max size per SID/WID)
3.3 | 3GPP Member/MRP/other contributions on Rel-19 views/priority
4 | Output of the workshop
4.1 | High level summary report from the WS
4.2 | Identify the Core and Miscellaneous Rel-19 items/direction
4.3 | Guidance to the WGs
5 | Cross TSG Coordination
5.1 | General Cross TSG Coordination
6 | Close of the SA Rel-19 Workshop Wednesday, 14 June 2023, 1800 local time

## Slide 4: Rel-19 Timeline
TSG#101
Note: All starting dates are indicative
TSG#102
TSG#103
TSG#104
TSG#105
TSG#106
TSG#107
TSG#108
TSG#109
TSG#110
TSG#111
TSG#112
TSG#99
RAN4
content def.
RAN Content def.
2024
2025
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Sep.
Dec.
Dec.
Dec.
2026
RAN Rel-19 workshop
RAN4_Perf
Stage 3 (CT & SA)
RAN1
Stage 2 (SA2, SA6,…)
RAN Completion (RAN2/3/4core)
ASN.1 & Open APIs
St.2 Content approval
SA Rel-19
Workshop
TSG#100
June
2023
Now
100%
SA1 Stage 1 80%

## Slide 5: Release 19 timeline - text version
Release 19 Freezes and other milestones, sorted by dates :
  June 2023: RAN workshop on Rel-19 content, SA workshop on Rel-19 content
  Sept 2023 (TSG#101):
    Stage 1: 80% normative work
    Approve 1st part of SA Stage 2 package (SA/CT)
  Dec 2023 (TSG#102):
    Stage 1: 100% normative work
    RAN1/2/3 Content Definition
    Approve final package of SA Stage 2 with RAN/CT
  Mar 2024 (TSG#103): RAN4 Content Definition
  Dec 2024 (TSG#106): Stage 2 Functional work (SA2, SA6, …) Freeze
  June 2025 (TSG#108): RAN1 freeze
  Sept 2025 (TSG#109):
    RAN2, RAN3, RAN4Core freeze
    Stage 3 (all CT WGs; SA WGs involved with Stage 3) freeze
  Dec 2025 (TSG#110):
    RAN4Perf freeze
    “coding freeze”. Freeze of:ASN-1; Open APIs

## Slide 6: WG Input to Rel-19 Workshop (example for SA5 OAM)
Time | Monday | Tuesday | Wednesday | Thursday | Friday (Closing plenary)
Early Session (If needed) |  | Breakout (opt.) | Breakout (opt.) | Breakout (opt.) | 
09:00 - 10:30 | Plenary Session#1 (1TU) [Single Stream] | Stream#1 (1TU) | Stream#1 (1TU) | Stream#1 (1TU) | 
10:30 - 11:00 | Morning Coffee Break | Morning Coffee Break | Morning Coffee Break | Morning Coffee Break | Morning Coffee Break
11:00 - 12:30 | Stream#1 (1TU) | Stream#1 (1TU) | Stream#1 (1TU) | Stream#1 (1TU) | 
12:30 - 14:00 | Lunch | Lunch | Lunch | Lunch | Lunch
14:00 - 15:30 | Stream#1 (1TU) | Stream#1 (1TU) | Stream#1 (1TU) | Stream#1 (1TU) | 
15:30 - 16:00 | Afternoon Coffee Break | Afternoon Coffee Break | Afternoon Coffee Break | Afternoon Coffee Break | Afternoon Coffee Break
16:00 - 17:30 | Stream#1 (1TU) | Stream#1 (1TU) | Stream#1 (1TU) | Revision session | 
17:30 - 18:00 | Break | Break | Break | Break | Break
18:00 – 19:30 | Stream#1 (1TU) | Stream#1 (1TU) | Stream#1 (1TU) | Revision session | 

## Slide 7
TSG#101
Note: All starting dates are indicative
TSG#102
TSG#103
TSG#104
TSG#105
TSG#106
TSG#107
TSG#108
TSG#109
TSG#110
TSG#111
TSG#112
TSG#99
RAN4
content def.
RAN Content def.
2024
2025
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Sep.
Dec.
Dec.
Dec.
2026
RAN Rel-19 workshop
RAN4_Perf
Stage 3 (CT & SA)
RAN1
Stage 2 (SA2, SA6,…) Normative
RAN Completion (RAN2/3/4core)
ASN.1 & Open APIs
St.2 Content approval
SA Rel-19
Workshop
TSG#100
June
2023
Now
NEW at TSG#99 - Working assumption for SA, endorsed for RAN
100%
SA1 Stage 1 80%
From S5-234062: Release 19 timeline– figure with SA5 OAM (considering of sync with SA1/SA2/SA6/RAN/CT)
Studies (SA5 OAM)
Stage 1 (Standalone OAM –part 2/SA5 RAN related OAM)
Stage 2 Functional and stage 3 work (standalone OAM part 2/RAN related OAM)
SA5 OAM Rel-19 Timeline
SA5#151~152:New Rel-19 SIDs
SA5#155~156:New WIDs
package 2
Studies (SA5 OAM)
Stage 1 (Standalone OAM-part 1/SA2/SA6 related OAM)
Stage 2 Functional work (SA2/6 related OAM) and CT related stage3 work, Stage2/stage3 for standalone OAM-part1
Categorization of SA5 work:
Standalone OAM (part 1 and part 2)
  Part1: work related to Rel-18 study with no Rel-18 WI and other potential high priority WIs.
  Part2: other potential rel-19 SIs/WIs.
SA1 related OAM
SA2/6 related OAM
RAN/CT related OAM
Key sync periods and potential sync consideration:
① Jun (SA5#150) ~Dec.2023 (SA5#152/ TSG#102) follow SA1 discussion with DP
② Oct (SA5#151) ~Dec.2023 (SA5#152/TSG#102): Rel-19 SIs discussion time window. All SIs are to be ready in TSG#102.
③ Jan (SA5#153) ~Jun. 2024 (SA5#155/TSG#104): WID package 1(Standalone OAM part1 and SA2/SA6 related OAM) discussion time window. Standalone OAM part 1 and SA2/SA6 related Wis should be ready in TSG#104, to be able to sync with SA2/SA6 discussion.
④ Jun (SA5#155)~Sep. 2024 (SA5#156/TSG#105): WID package 2 (standalone OAM part 2 and RAN/CT related OAM) discussion time window. Standalone OAM part 2 and RAN related SIs are to be ready in TSG#105, to be able to sync with RAN/CT.
⑤Jun (SA5#150) ~Dec.2023 (SA5#152/ TSG#102) potential sync time window with SA1(6 months).
⑥ Apr (SA5#154)~Dec,2024 (SA5#158): potential sync time window with SA2/SA6(9 months).
⑦Oct,2024(SA5#157)~Sep,2025 (TSG#109): potential sync time window with RAN/CT (12 months).
②
⑥ 9 months SA2/6 sync
⑦ 12 months RAN/CT sync
Work item 15 months
Studies 6 months
SA5#150~152:Follow SA1 discussion with DP
①
④
⑤ 6 months SA1 sync
Studies (SA5 OAM) (standalone OAM-part2)
③
SA5#153~155: New WIDs package 1

## Slide 8: TU Budget for SA5 OAM
Assumptions for SA5 OAM (diff to SA2 marked in red):
  6 ordinary meeting per year.
  Rel-19 spans 21 months for SA5 (with early start of studies) = 10 meetings
  1 Session = 1.5 hour time window
  Max 5 sessions per meeting day (same daily schema as SA2)
  1 Stream = 1 TU (Time Unit)
  1 TU is time (i.e., 1.5 hours) spent to discuss/handle technical contributions.
  Revisions/Drafting/offline conference call are not counted for the TU estimates.
  OAM revision sessions normally planned to be in Thursday Q4+QL (initial assump.)
  1 parallel (OAM) stream per session => 18 TUs per meeting (incl. 2 TUs as buffer) = 180
  Assume Maintenance + Buffer = 33% as in SA2 => 59.4 TU ~ 60 TU
  Resulting total TUs avail. f. SI/WI: 10 meetings x 18 sessions = 180 TU minus 60 => 120 TU
  With 20 SI/WI => Average 6 TU per SI/WI (0.6/meeting). Cf. SA2: Average 6.8 TU
  => Recommended MAX no. of SI/WI = 20
  => Proposed max number of TUs allocated to any SI/WI in 1 meeting = same as in SA2 = 2

## Slide 9: TU Budget for SA5 CH
Assumptions for SA5 CH:
  6 ordinary meetings per year.
  Rel-19 spans 21 months for SA5 (with early start of studies) = 10 meetings
  1 Session = 1.5 hour time window
  Max 4 sessions per meeting day
  1 Stream = 1 TU (Time Unit)
  1 TU is time (i.e., 1.5 hours) spent to discuss/handle technical contributions.
  Revisions/Drafting/offline conference calls are not counted for the TU estimates.
  CH revision sessions normally planned to be in Wednesday Q3-Q4 and Thursday Q1-Q2
  CH closing plenary regular on Thursday Q3-Q4
  There are currently no parallel CH stream for any session
  CH Maintenance regular on Wednesday (Q1-Q2)+ Q3 Buffer
  Resulting total TUs avail. for SI/WI: 10 meetings x 8 sessions = 80 TU
  => Current calculation without any change on the schedule for max no. of SI/WI = 12 (currently 5 WID and 6 SID in Rel-18)