## Slide 1: SA3 Rel-19 Planning
SA3 Chair
SWS-230074

## Slide 2: Outline
Contents
  Available TUs for SID/WID
  General improvements planned

## Slide 3: SA3 TU estimation
No early morning session on Monday
No breakout on Monday, Thursday and Friday.
Drafting sessions on Tuesday and Wednesday. Final session on both days reserved for sync up between two tracks.
Thursday and Friday, reserved for revisions.
Available TU = 14
Short features can be allocated in ½ TU. ( i.e. 14 full features or 28 short features or combinations)
Day | 8- 9am | 9 -10:30am | 10:30-11am | 11-12:30pm | 12:30 -2:00pm | 2:00 – 3:30 pm | 3:30- 4 pm | 4 – 5:30 pm | 5:30- 5:45 pm | 5:45- 7:30 pm
 |  | Session1 | Break1 | Session 2 | Lunch | Session 3 | Break 3 | Session 4 | Break 4 | Session 5
Monday |  | Agenda 2, Incoming LSs |  | Incoming LSs |  | Maintenance |  | Maintenance |  | Maintenance
Tuesday | Drafting session1 | TU 1 |  | TU 3 |  | TU 5 |  | TU 7 |  | Sync up
 | Drafting Session 2 | TU 2 |  | TU 4 |  | TU 6 |  | TU 8 |  | 
Wednesday | Drafting Session 3 | New WID/SIDs |  | TU 9 |  | TU 11 |  | TU 13 |  | Sync up
 | Drafting Session 4 | No breakout |  | TU 10 |  | TU 12 |  | TU 14 |  | 
Thursday | Revision | Revision |  | Revision |  | Outgoing LSs |  | Revision |  | Revision
Friday | Revision | Revision |  | Revision |  | Revision | Conclusion |  |  | 

## Slide 4: SA3 Rel-19 TU allocation
Available TU for feature development = 14 per meeting
Short features can be allocated in ½ TU. ( i.e. 14 full features or 28 short features or combinations)
Assuming SA3 deadline for completion is Mar 2025,
  Assuming 9 meetings till deadline,
  5-6 meetings set aside for study phase
  3-4 meetings dedicated for normative work

## Slide 5: SA3 Rel-19 improvements planned
All ongoing Rel-18 studies need to be concluded.
  SA3 was not diligently concluding all the studies within a release.
Rel-19 agreed SIDs need to be planned for specific duration and allocate TUs accordingly.
Rel-19 WID phase to be clearly allocated.
6 meetings a year is expected, 4 F2F and 2 online meetings.
When to have the online meetings can be left to the WG to decide.
  Online meetings are not the best either at the start of study nor at the conclusion phase.
SCAS topics are of different nature, dedicated SCAS meetings are planned one or two weeks ahead of regular SA3 meeting.
  Agreements reached in SCAS meetings can be approved in regular SA3 meeting.

## Slide 6: Sessions in the last two SA3 F2F
[] | 8- 9am | 9 -10:30am | 10:30-11am | 11-12:30pm | 12:30 -2:00pm | 2:00 – 3:30 | 3:30- 4 pm | 4:30 – 6 pm | 6- 6:15 pm | 6:15- 7:30 pm
 |  | Session1 | Morning Break | Session 2 | Lunch | Session 3 | Afternoon break | Session 4 | Evening break | Session 5
Monday |  | Agenda 2, 3 |  | Incoming LS |  | Maintenance |  | Maintenance |  | Maintenance
Tuesday Breakout room | TU 1 | TU 3 |  | TU 5 |  | TU 7 |  | TU 9 |  | Sync up
 |  |  |  |  |  | TU 8 |  |  |  | 
Tuesday Main room | TU 2 | TU 4 |  | TU 6 |  | TU 8 |  | TU 10 |  | 
Wednesday Breakout room | TU 9 | TU 11 |  | TU 13 |  | TU 15 |  | No Breakout |  | Sync up
Wednesday Main room | TU 10 | TU 12 |  | TU 14 |  | TU 16 |  | New SID/WID |  | 
Thursday | TU 17 | CVD: 7 [3], Outgoing LSs |  | Revisions |  | Revisions |  | Revisions |  | Revisions
Friday | Revisions | Revisions |  | Revisions |  | Revisions | Conclusion |  |  |