## Slide 1: SA WG4 input to SA Workshop on Rel-19 planning
Frédéric Gabin
SA4 Chair (Dolby Laboratories Inc.)
(Agenda Item 3.2)

## Slide 2: Rel-19 Workshop Plan (endorsed in SP-230383)
Rel-19 workshop will be held F2F in Taipei. Workshop will take place in between SA#100 meeting.
2 days dedicated workshop on June-13 (Tue) and June-14 (Wed).
  June 12: SA#100
  June 13 (WS Day 1): Full Day - 3GPP Member, External presentations.
  June 14 (WS Day 2): 0.5 Day - 3GPP Member, External presentations.
  0.5 Day - Summary/Output report of the workshop.
  June 15: SA#100
  June 16: SA#100
Input to the WS:
  SA1 input on Rel-19 status
  3GPP Member/MRP/other contributions on Rel-19 views/priority.
  SA WG inputs on TU Budget for Rel-19, Max SIDs/WIDs, Max size per SID/WID.
Output of the WS:
  High level summary report from the WS.
  Identify the Core and Miscellaneous Rel-19 items/direction.
  Guidance to the WGs

## Slide 3: Rel-19 Timeline
TSG#101
Note: All starting dates are indicative
TSG#102
TSG#103
TSG#104
TSG#105
TSG#106
TSG#107
TSG#108
TSG#109
TSG#110
TSG#111
TSG#112
TSG#99
RAN4
content def.
RAN Content def.
2024
2025
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Sep.
Dec.
Dec.
Dec.
2026
RAN Rel-19 workshop
RAN4_Perf
Stage 3 (CT & SA)
RAN1
Stage 2 (SA2, SA6,…)
RAN Completion (RAN2/3/4core)
ASN.1 & Open APIs
St.2 Content approval
SA Rel-19
Workshop
TSG#100
June
2023
Now
100%
SA1 Stage 1 80%

## Slide 4: Release 19 timeline - text version
Release 19 Freezes and other milestones, sorted by dates :
  June 2023: RAN workshop on Rel-19 content, SA workshop on Rel-19 content
  Sept 2023 (TSG#101):
    Stage 1: 80% normative work
    Approve 1st part of SA Stage 2 package (SA/CT)
  Dec 2023 (TSG#102):
    Stage 1: 100% normative work
    RAN1/2/3 Content Definition
    Approve final package of SA Stage 2 with RAN/CT
  Mar 2024 (TSG#103): RAN4 Content Definition
  Dec 2024 (TSG#106): Stage 2 Functional work (SA2, SA6, …) Freeze
  June 2025 (TSG#108): RAN1 freeze
  Sept 2025 (TSG#109):
    RAN2, RAN3, RAN4Core freeze
    Stage 3 (all CT WGs; SA WGs involved with Stage 3) freeze
  Dec 2025 (TSG#110):
    RAN4Perf freeze
    “coding freeze”. Freeze of:ASN-1; Open APIs

## Slide 5: SA4 typical F2F schedule
Tdoc S4-230745 | Proposed meeting schedule for SA4#124 |  |  |  |  |  |  |  |  |  |  |  |  |  | 
TSG SA4#124 | Note: This schedule is INDICATIVE only! The actual schedule depends on progress during the meeting and may change! |  |  |  |  |  |  |  |  |  |  |  |  |  | 
22-26 May 2023 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Monday May 22 |  |  | Tuesday May 23 |  |  | Wednesday May 24 |  |  | Thursday May 25 |  |  | Friday May 26 |  | 
Meeting room / local time | Room X (21) | Room V (105) | Room XI (42) | Room X (21) | Room V (105) | Room XI (42) | Room X (21) | Room V (105) | Room XI (42) | Room X (21) | Room V (105) | Room XI (42) | Room V (105) |  | 
0800 - 0830 |  |  |  | TBD | TBD | TBD | TBD | TBD | TBD | TBD | TBD | TBD | Plenary starts at 0800 Agenda items 11-21 |  | 
0830 - 0900 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
0900 - 0930 | 9:00 - Start of SA4 Plenary Agenda items 1-6 |  |  | Audio | MBS |  | Audio | Video |  | Audio | MBS (washup) | RTC (washup) |  |  | 
0930 - 1000 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
1000 - 1030 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
1030 - 1100 | Coffee break |  |  | Coffee break |  |  | Coffee break |  |  | Coffee break |  |  | Coffee break |  | 
1100 - 1130 | Agenda items 1-6 |  |  | Audio | MBS | RTC | Audio | Video |  | Audio (washup) | Video (washup) | RTC (washup) | Agenda items 11-21 |  | 
1130 - 1200 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
1200 - 1230 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
1230 - 1300 | Lunch break |  |  | Lunch break |  |  |  | Lunch break |  | Lunch break |  |  | Lunch break |  | 
1300 - 1330 |  |  |  |  |  |  |  | Rapporteur's good practice session |  |  |  |  |  |  | 
1330 - 1400 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
1400 - 1430 | Audio | Video | RTC | Audio | Video |  | Audio | MBS | RTC | Agenda items 11-21 |  |  | Agenda items 11-21 |  | 
1430 - 1500 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
1500 - 1530 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
1530 - 1600 | Coffee break |  |  | Coffee break |  |  | Coffee break |  |  | Coffee break |  |  |  |  | 
1600 - 1630 | Audio | MBS | RTC | Audio | Video | RTC | Audio | MBS | RTC | Agenda items 11-21 |  |  |  |  | 
1630 - 1700 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
1700 - 1730 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
1730 - 1800 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
1800 - 1830 | TBD | TBD | TBD | TBD | TBD | TBD | TBD | TBD | TBD | Some celebration |  |  |  |  | 
1830 - 1900 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
1900 - 1930 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 6: Assumptions for SA4
5 ordinary meeting per year: 3 x F2F and 2 x e-meetings (TU count based on F2F schedule only) -> 8 meetings in Rel-19 (TSG#103 to TSG#110)
Time Units aren’t used by SA4 but following the SA2 example on TUs (Time Units) below as asked
1 session = 1.5- or 2-hours time window
Maximum 3 parallel tracks
1 TU is a “session” (i.e., 1.5 or 2 hours) in 1 “track” spent to discuss/handle technical contributions.
Neither SA4 “Plenary” nor SWG Washup sessions counted as TUs (Time Units)
SWG AH Telcos between meetings are not counted for TUs
Max 4 sessions per meeting day (sessions can be extended in the morning or afternoon, TBD slots can be allocated to targeted discussions). Revisions/Drafting/offline conference call are not counted for the TU estimates.
A typical F2F meeting has therefore 27 TUs
WG capacity ? Can History teach us something ?
Caution:
  Varying length of release
  How substantial is each WI/SI (e.g., major updates of terminal acoustics in Rel-8 / 10 / 12, EVS in Rel-12, )
  SI independent from Releases, counted in release where TR is completed
    Example: EVS study phase started in Rel-8 but counted as Rel-10
Rel- | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18
# WI/SI | 7 | 8 | 9 | 6 | 16 | 14 | 15 | 19 | 26 | 19 | 25

## Slide 7: WG Input to Rel-19 Workshop - 1
SA WG to provides the data on the available WG capacity including following information
  The Max number of TUs available for Rel-19 SIs/WIs = 216 (8 meetings x 27 TUs)
  The recommended maximum number of Rel-19 SIs/WIs:
    SA4 can execute up to 16 concurrent SIs/WIs in addition to maintenance work, 4 per SWG. This is highly dependent on the type of SID/WID (improvements, new codec…) so only used as a guideline.
    SA4 not in a position to set a maximum SID/WID target for Rel-19 at this stage.
  The maximum number of TUs available for any SI/WI (not for each study SI/WI individually):
    Average would be 216/16 = 13.5 TUs
    Unsure what the max should be or if it’s a useful indicator. Could it be one SI/WI in a SWG over the entire release? E.g. Audio SWG has 11 TUs per meeting these days, so that leads to 88TUs over Rel-19.

## Slide 8: WG Input to Rel-19 Workshop - 2
SA/SA2/RAN2 to let SA4 do stage-3 on media related topics. Early indication of potential impact to SA4 is nice-to-have.
SA4 is currently focused on Rel-18 Work and Rel-17 maintenance
SA4 hasn’t started Rel-19 planning. Several topics mentioned but no detailed discussions and conclusions.
  Example of potential larger work topics for SA4: New Video Codecs, Avatars, XR Extensions, 5G Media Streaming and MBS Extensions, AI/ML for Media
SA4#124 agreed to start Rel-19 discussions from December 2023:
  Build on leftovers from Rel-18, studies from Rel-18, as well as work topics related to RAN and SA2 work
  Identify substantial new work topics for Rel-19.
  Work with requirements and inputs from the industry: 5G-MAG, Metaverse Standards Forum, etc.
SA4#124 agreed that TU mechanisms are not needed at this stage. Would consider in case of overload and regular handling is not sufficient to resolve.