## Slide 1: 3GPP TSG SA Report
Puneet Jain
SA Chair
PCG51_06
Agenda item: 4.1

## Slide 2: TSG SA Dates
Meetings since PCG#50
    TSG SA#100: face-to-face meeting, June 12 and 15-16 June 2023, Taipei
    TSG SA Rel-19 Workshop: 13-14 June 2023, Taipei
    TSG SA#101: face-to-face meeting, 11-15 September 2023, Bangalore
Meetings before PCG#51
    TSG SA#102: face-to-face meeting, 11-15 Dec 2023, Edinburgh, UK
      SA2 Rel-19 content approval is expected at this meeting.
    TSG SA#103: face-to-face meeting, 19-22 Mar 2023, Maastricht, Netherlands

## Slide 3: TSG SA Officials
Mona Mustapha
TSG SA Vicechair
ETSI
mona_mustapha@apple.com
永田 聡 Satoshi Nagata
TSG SA Vicechair
ARIB nagatas@nttdocomo.com
Mark Younge
TSG SA Vicechair
ATIS
Mark.Younge@T-Mobile.com
Maurice Pope
Secretary
MCC
maurice.pope@etsi.org
Puneet Jain
TSG SA Chair
ATIS
puneet.jain@intel.com

## Slide 4
Rel-18 Timeline
#93-e
SA1 Stage 1 100%
RAN4_Perf
Stage 3 (CT & SA)
RAN1
Stage 2 (SA2, SA6,…) Normative
RAN4
content def.
Release 18
Note: All starting dates are indicative
#94-e
#95-e
#96
#97-e
#98-e
#99
#100
#101
#102
#103
#104
#105
RAN Content def.
2022
2023
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Sep.
Dec.
Dec.
Dec.
2024
Now
Maint.
Maint.
ASN.1 & Open APIs
ASN.1
1st review
TSGs
2021
RAN Completion (RAN2/3/4core)

## Slide 5: Release 18 Status
Stage 2 has been successfully finalized in all SA Working Groups.
  SA2 and SA6 Stage-2 functional freeze happened in June 2023.
  SA3, SA4, SA5 Stage-2 were frozen in Sep 2023.
We remain on track to deliver the implementable Rel-18 specifications by June 2024.

## Slide 6
Rel-19 Timeline
#101
Note: All starting dates are indicative
#102
#103
#104
#105
#106
#107
#108
#109
#110
#111
#112
#99
RAN4
content def.
RAN Content def.
2024
2025
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Mar.
Dec.
Dec.
Dec.
2026
RAN4_Perf
Stage 3 (CT & SA)
RAN1
Stage 2 (SA2, SA6,…) Normative
RAN Completion (RAN2/3/4core)
ASN.1 & Open APIs
St.2 Content approval
#100
Jun.
2023
Now
100%
SA1 Stage 1 80%
TSGs
RAN Rel-19 workshop
SA Rel-19
Workshop
Release 19

## Slide 7
Rel-19 Content Definition Process
TSG#101
TSG#102
TSG#103
TSG#104
TSG#105
TSG#106
TSG#107
TSG#108
TSG#109
TSG#110
TSG#111
TSG#112
TSG#99
2024
2025
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Sep.
Dec.
Dec.
Dec.
2026
Stage-3 (CT & SA)
Stage-2 Study/Work Phase
Rel-19 Content Approval
SA Rel-19
Workshop
TSG#100
June
2023
Now
100%
SA1 Stage-1 80%
ASN.1 / Open API
Stage-1 Freeze
Selected Rel-19 SID/WID Approval
Rel-19 Final Package Approval
Stage-2 Freeze
Stage-3 Freeze
Rel-19 complete
MED
Moderated Email Discussions
MED
WG starts working on Rel-19 SID/WID approved at SA#101
Rel-19 Scope Discussion / Guidance to WG

## Slide 8: SA2 Rel-19 candidate topics (from SA#100)
S.No. | Rel-19 Core Topics | Rel-19 Miscellaneous Topics
1 | Satellite Architecture Enhancements | SBA framework enhancement / 5GS enhancement for Cloud Native Deployment
2 | XRM Enhancements and Metaverse | Network Slicing
3 | AI/ML Enhancements | 5G SA Roaming services and Intermediaries (GSMA 5MRR request)
4 | Multi-access (Dual 3GPP + ATSSS Enh) | Traffic Management (Monitoring + + QUIC)
5 | Integrated Sensing and Communication | Enhancements in handling of Radio Capabilities
6 | Ambient IoT | 5GC enhancements for IP routing
7 | Energy Efficiency / Energy Saving as a Service | Enhancing Emergency Services when Zero CS network coverage
8 | IMS and NG_RTC enhancements | NPN enhancements
9 | Edge Computing Enhancements | Ranging Phase 2
10 | Proximity Services enhancements | LCS enhancements
11 | TSC/URLLC/TRS enhancements | Mobile VPN
12 | Network Sharing | Architecture Enhancements for Energy Utilities
13 | User identities + identification of device behind RG/AP | eUEPO (UE Policy) Enhancements
14 | 5G Femto | Interworking of Non-3GPP Digital Terrestrial Broadcast Networks with 5GS Multicast Broadcast Services
15 | UAS enhancements | RVAS (Roaming Value-Added Services)
16 | VMR Enhancements | 
17 | UPEAS Enhancements | 
Green denotes topics for which SIDs were agreed at the SA#101 meeting.
Cyan denotes topics that will be discussed further in Q4.
The remaining topics will not be part of Rel-19 content.

## Slide 9: Release 19 Progress
SA1 has achieved 80% completion for the Rel-19 stage-1 normative work.
SA#101 approved 5 Rel-19 study items for SA2. The Final Rel-19 content for SA2 will be approved at SA#102.
  SA2 is asked to submit agreed Rel-19 SIDs to SA#102 for approval. SA2 may also endorse the Rel-19 SIDs which can be submitted as a company contribution to SA#102.
SA6 has 7 ongoing studies on Rel-19
SA3 has 3 studies approved on Rel-19

## Slide 10: Rel-19 Work/Study Items
UID | Title | Acronym | Rel# | SA WG | WID#
1000026 | Integrated Sensing and Communication | Sensing | Rel-19 | S1 | SP-230750
1000028 | Mobile Metaverse Services | Metaverse | Rel-19 | S1 | SP-230509
1010032 | Study on Extended Reality and Media service (XRM) Phase 2 | FS_XRM_Ph2 | Rel-19 | S2 | SP-231198
1000029 | Indirect Network Sharing | NetShare | Rel-19 | S1 | SP-230511
1000031 | FRMCS Phase 5 | FRMCS_Ph5 | Rel-19 | S1 | SP-230512
1000030 | AI/ML Model Transfer Phase 2 | AIML_MT_Ph2 | Rel-19 | S1 | SP-230514
1010005 | Study on application layer support for AI/ML services | FS_AIMLAPP | Rel-19 | S6 | SP-231182
1000024 | Satellite access Phase 3 | 5GSAT_Ph3 | Rel-19 | S1 | SP-230516
1010033 | Study on Integration of satellite components in the 5G architecture Phase 3 | FS_5GSAT_ARCH_Ph3 | Rel-19 | S2 | SP-231199
1000032 | Uncrewed Aerial System Phase 3 | UAS_Ph3 | Rel-19 | S1 | SP-230518
1010008 | Application Architecture for UAS applications Phase 3 | UASAPP_Ph3 | Rel-19 | S6 | SP-230991
1000033 | Energy Efficiency as Service Criteria | EnergyServ | Rel-19 | S1 | SP-230520
1010029 | Study on Energy Efficiency and Energy Saving | FS_EnergySys | Rel-19 | S2 | SP-231192
1010030 | Study on system architecture for next generation real time communication services phase 2 | FS_NG_RTC_Ph2 | Rel-19 | S2 | SP-231196
1010031 | Study on MPS for IMS Messaging and SMS services | FS_MPS4msg | Rel-19 | S2 | SP-231197
1000025 | UE-to-UE multi-hop relay | UEMHopRelay | Rel-19 | S1 | SP-230521
1010025 | Local traffic routing for multi-access UE | LTR_MA | Rel-19 | S1 | SP-231035
1010022 | Edge Computing Considering the Operational Needs of Service Hosting Environment | EdgeOpNeeds | Rel-19 | S1 | SP-231037
1000027 | NPN security considerations | SecNPN | Rel-19 | S1 | SP-230523
1000034 | Study on Service aspects for supporting the eMMTel service | FS_eMMTelAPP | Rel-19 | S6 | SP-230779
1000035 | Study on enhanced application layer support for location services | FS_eLSAPP | Rel-19 | S6 | SP-230778
1000036 | Sharing of administrative configuration between interconnected MC service systems | MCShAC | Rel-19 | S6 | SP-230692
1000037 | 5GMSG Service phase 3 | 5GMARCH_Ph3 | Rel-19 | S6 | SP-230781
1000038 | Railways specific Enhancements to Mission Critical Services | enh4FRMCS | Rel-19 | S6 | SP-230780
1000039 | Enhanced Mission Critical Architecture | enhMC | Rel-19 | S6 | SP-230988
1010006 | SEAL DD (Data Delivery) Phase 2 | SEALDD_Ph2 | Rel-19 | S6 | SP-230989
1010007 | Architecture for enabling Edge Applications Phase 3 | EDGEAPP_Ph3 | Rel-19 | S6 | SP-231160
1010009 | Guidelines for CAPIF Usage | CAPIF_EXT | Rel-19 | S6 | SP-231161
1010010 | 5G Security Assurance Specification (SCAS) for the Unified Data Repository (UDR) | SCAS_5G_UDR | Rel-19 | S3 | SP-230864
1010011 | 5G Security Assurance Specification (SCAS) for the Short Message Service Function (SMSF) | SCAS_5G_SMSF | Rel-19 | S3 | SP-231158
1010012 | Addition of 256-bit security Algorithms | 256_Algo | Rel-19 | S3 | SP-231159

## Slide 11: 6G work Plan and timeline
SA#101 also engaged in preliminary discussions regarding the 6G work plan, prompted by an incoming liaison from ITU-R related to finalizing the IMT2030 framework document.
No definitive conclusions were reached on this matter, and further discussions on the 6G work plan and its timeline will take place during the SA#102 meetings.

## Slide 12: Stage-1 Workshop on IMT2030 usecases
3GPP SA is in the process of considering the organization of a Stage-1 workshop focused on IMT 2030 use cases.
The intention is to extend invitations to regional research alliances, which include entities such as the North America Next G Alliance, Europe 6G-IA, China IMT 2030 Promotion Group, India Bharat 6G Alliance, Korea 6G Forum, Japan Beyond 5G Promotion Consortium, as well as MRP.
The objective is to engage in discussions pertaining to Stage-1 IMT 2030 use cases and requirements.
The specific dates and venues for this workshop are currently under discussion through offline conversations.
Formal approval for this workshop will be sought during the SA #102 meetings scheduled for December.

## Slide 13: Cross TSG and SA Internal Coordination
A joint SA, RAN and CT session was held during TSGs#99 on the overall 3GPP Rel-19 timeline endorsement.
TSG Chairs had at least one coordination call every month.
SA Officials (SA Chair, SA Vice Chairs, SA MCC, SA WG Chairs) had continuous coordination, mostly by mail.

## Slide 14: For PCG Information
Besides the issues already mentioned in earlier slides there are no other issues for PCG information

## Slide 15: For PCG Action
None, besides separately available contributions (LS out to ITU)

## Slide 16: Acknowledgements
The 3GPP SA Chair wants to thank
The SA Plenary and SA WGs officials for their exceptional work, flawless cooperation, precise coordination, and unwavering support.
The TSG CT and TSG RAN chairs for their outstanding coordination and cooperation.
MCC for their provision of highly reliable e-meeting facilities, as well as their valuable support and guidance.
The organizations responsible for hosting the meetings for their remarkable flexibility and excellent communication.
All delegates in 3GPP SA and the SA WGs for their support, dedicated efforts, and the consistently high-quality results they have delivered.

## Slide 17: Thank You!
Puneet Jain
3GPP TSG SA Chair
puneet.jain@intel.com
www.3gpp.org