## Slide 1: 3GPP TSG SA Report
Puneet Jain
TSG SA Chair
PCG53_06
Agenda item: 4.3

## Slide 2: TSG SA Dates
Meetings Since PCG#52
    3GPP Stage-1 Workshop on IMT2030 Use-cases : FTF adhoc Meeting, 08-10 May 2024, Rotterdam, Netherlands
    TSG SA#104: FTF meeting, 18-21 Jun 2024, Shanghai, China
    TSG SA#105: FTF meeting, 10-13 Sep 2024, Melbourne, Australia
Meetings before PCG#54
    TSG SA#106: FTF meeting, 10-13 Dec 2024, Madrid, Spain
    3GPP Workshop on 6G: FTF meeting, 10-11 Mar 2025, Incheon, Korea
    TSG SA#107: FTF meeting, 12-14 Mar 2025, Incheon, Korea

## Slide 3: TSG SA Officials
Mona Mustapha
TSG SA Vicechair
ETSI
mona_mustapha@apple.com
永田 聡 Satoshi Nagata
TSG SA Vicechair
ARIB nagatas@nttdocomo.com
Mark Younge
TSG SA Vicechair
ATIS
Mark.Younge@T-Mobile.com
Maurice Pope
Secretary
MCC
maurice.pope@etsi.org
Puneet Jain
TSG SA Chair
ATIS
puneet.jain@intel.com

## Slide 4
Release 18 Timeline
#93-e
SA1 Stage 1 100%
RAN4_Perf
Stage 3 (CT & SA)
RAN1
Stage 2 (SA2, SA6,…) Normative
RAN4
content def.
Release 18
Note: All starting dates are indicative
#94-e
#95-e
#96
#97-e
#98-e
#99
#100
#101
#102
#103
#104
#105
RAN Content def.
2022
2023
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Sep.
Dec.
Dec.
Dec.
2024
Maint.
Maint.
ASN.1 & Open APIs
ASN.1
1st review
TSGs
2021
RAN Completion (RAN2/3/4core)

## Slide 5: Release 18 Status
Stage 2 has been successfully finalized in all SA Working Groups.
  SA2 and SA6 Stage-2 functional freeze happened in June 2023.
  SA3, SA4, SA5 Stage-2 were frozen in Sep 2023.
Stage 3 has been successfully finalized in all SA Working Groups
  SA5 Stage-3 frozen in Mar 2024.
  SA4 Stage-3 frozen in Mar 2024, All SA4 exceptions were completed in June 2024.
  ASN.1/OpenAPI freeze was officially declared at TSG SA#105 (June 2024) as planned.

## Slide 6
Release 19 Timeline
#101
Note: All starting dates are indicative
#102
#103
#104
#105
#106
#107
#108
#109
#110
#111
#112
#99
RAN4
content def.
RAN Content def.
2024
2025
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Mar.
Dec.
Dec.
Dec.
2026
RAN4_Perf
Stage 3 (CT & SA)
RAN1
Stage 2 (SA2, SA6,…) Normative
RAN Completion (RAN2/3/4core)
ASN.1 & Open APIs
St.2 Content approval
#100
Jun.
2023
Now
100%
SA1 Stage 1 80%
TSGs
RAN Rel-19 workshop
SA Rel-19
Workshop
Release 19
Rel-19 (5G-Advanced)
  Stage-1 freeze : Dec 2023
  Stage-2 freeze : Dec 2024
  Stage-3 freeze : Sep 2025
  ASN.1/OpenAPI freeze: Dec 2025

## Slide 7: Release 19 progress overview (1/3)
SA1 (Stage 1): completed and stable for some time - 14 Studies, 25 Normative items
SA2, SA6 (Stage 2):
  Studies status at TSG#105: (Informal) TARGET WAS JUNE – Nine studies not completed (out of 24 in total):
Study on Architecture support of Ambient power-enabled Internet of Things | FS_AmbientIoT | S2 | 80%
Study on Application enabler for XR Services | FS_XRApp | S6 | 90%
Study on SEAL Phase 4 | FS_SEAL_Ph4 | S6 | 0%
Study on CAPIF Phase 3 | FS_CAPIF_Ph3 | S6 | 90%
Study on MC services support on IOPS mode of operation for 5G | FS_Generic_IOPS | S6 | 40%
Study on system architecture for next generation real time communication services phase 2 | FS_NG_RTC_Ph2 | S2 | 95%
Study on Vehicle Mounted Relays Phase 2 | FS_VMR_Ph2 | S2 | 95%
Study on User Identities and Authentication Architecture | FS_UIA_ARC | S2 | 93%
Study on Service aspects for supporting the eMMTel service | FS_eMMTelAPP | S6 | 80%
SA#104 endorsed a Way forward on Rel-19 SIDs not 100% complete (SP-241401)
  FS_VMR_Ph2: Handle the LS response within the normative sessions and mark the study as 100% complete
  FS_NG_RTC_Ph2: Handle the remaining open issue within the normative sessions and mark the study as 100% complete
  FS_MASSS: Do not continue study work on KI#1 and KI#2.2
  FS_UIA_ARC: Stop study work on KI#1, KI#2 and KI#3

## Slide 8: Release 19 progress overview (2/3)
SA2, SA6 (Stage 2): Normative Status at TSG#105 TARGET IS DECEMBER 2024
  62 items (against 44 at previous TSG), OCI = 46% (against 30% at previous TSG).
  Items still below 50% shown here (not showing TEI19_xx items) :
1050112 | Energy Efficiency and Energy Saving | EnergySys | S2 | 0%
1040033 | Stage 2 of Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) | AIML_CN | S2 | 15%
1040075 | Stage 2 of Application enablement for AI/ML services | AIML_App | S6 | 40%
1040027 | Integration of satellite components in the 5G architecture Phase III | 5GSAT_Ph3_ARCH | S2 | 15%
1040077 | Application enablement for satellite access Phase 3 | 5GSAT_Ph3_App | S6 | 5%
1040076 | Application enablement for mobile metaverse services | Metaverse_App | S6 | 25%
1040032 | Extended Reality and Media service (XRM) Phase 2 | XRM_Ph2 | S2 | 5%
1040074 | Application enablement for XRM Services Phase 2 | XRM_Ph2_App | S6 | 15%
1050097 | UPF enhancement for Exposure And SBA Phase 2 | UPEAS_Ph2 | S2 | 26%
1050035 | CAPIF Phase 3 | CAPIF_Ph3 | S6 | 0%
1050036 | MC services support on IOPS mode of operation | Generic_IOPS | S6 | 0%
1050050 | Stage 2 of Enhancement of support for Edge Computing in 5G Core network - Phase 3 | eEDGE_5GC_Ph3 | S2 | 30%
1050056 | Multi-Access (ATSSS_Ph4) | MASSS | S2 | 33%
1040026 | Stage 2 of System architecture for Next Generation Real time Communication services Phase 2 | NG_RTC_Ph2 | S2 | 10%
1040028 | System aspects of 5G NR Femto | 5G_Femto | S2 | 30%
1040031 | Stage 2 of Vehicle Mounted Relays Phase 2 | VMR_Ph2 | S2 | 40%
1040085 | Stage 2 of Identifying non-3GPP Devices Connecting behind a UE or 5G-RG | UIA_ARC | S2 | 15%
1040073 | Application enablement aspects for MMTel | MMTel_App | S6 | 10%
1040072 | Stage 2 of Enhanced application layer support for location services | eLSAPP | S6 | 30%
OCI = Overall Completion Index

## Slide 9: Release 19 progress overview (3/3)
SA 3/4/5
  SA3/4/5:
    Studies: Stays at 51 studies, OCI = 64 % (against 51% at previous TSG)
    Normative: 26 items (against 20 at previous TSG), OCI = 36% (against 20% at previous TSG)
OCI = Overall Completion Index

## Slide 10: Release 20: Introduction
Rel-20 has 2 components: “Rel-20_5GA” and “Rel-20_6G”
  Rel-20_5GA covers 5GA studies and normative;
  Rel-20_6G covers 6G studies only
  Each component has its own timeline (covered in next slides).
  Up to each TSG/WG how to split their TU Budget on each component (e.g. in SA1, it is 50%-50%)

## Slide 11
Rel-20 (5G-Advanced)
  For 5G-Advanced: 18-month. Assuming no delay of Rel-19
    Stage-1 freeze : Jun 2025
    Stage-2 freeze : Jun 2026 (>=80%); Sep 2026 (100%)
    Stage-3 freeze : Mar 2027
    ASN.1/OpenAPI freeze: June 2027
Release 20: 5G-Advanced timeline
2024
#103
Mar.
#111
Mar.
#107
Mar.
#104
Jun.
#108
Jun.
#112
Jun.
#105
Sep.
#109
Sep.
#102
Dec.
#106
Dec.
#110
Dec.
TSGs
SA1 5GA SID definition
100%
SA1 5GA Studies + Norm 80%
100%
St. 2 (SA2, SA6, …) 5GA St.+Norm 80%
Stage 3 5GA St + Norm
#113
Sep.
#114
Dec.
#115
Mar.
Jun
RAN1
RAN Completion (RAN2/3/4core)
#116
RAN4 C.def.
RAN4 Perf
RP Content def.
Rel-20 - 5GA part
2025
2026
2027
5GA ASN.1 & Open APIs
St.2 SID def. TBD
St.3 SID def. TBD
Workshop 5GA SA

## Slide 12: Release 20 (5G-Advanced) Status
SA1
  Rel-20 5G-Advanced studies (total 3) are progressing well. No new studies expected.
  6 new Mini-WIDs for Rel-20 5G-Advanced were agreed.
  The proposal for a study “on assisted user feedback in the IMS” received 4 sustained objections (third meeting the proposal is discussed), so the study was not agreed.
SA2/3/4/5/6
  Rel-20 5G-Advanced study/work not yet started.
  Rel-20 5G-Advanced workshop to take place in December 2024 as part of SA#106 (see next slide).

## Slide 13: Release 20: 5G-Advanced Workshop Plan
5G-Advanced in Rel-20 workshop to take place in December 2024 as part of SA#106
  SA#106: Start 0900 Tuesday, Finish 1600 Friday.
  Objective of the workshop is to identify high level themes for Rel-20 5G-Advanced topics based on SA WGs capacity.
  Rel-20 (5G-Advanced) prioritization , if necessary, will take place after Dec 2024
  TBD: 1-step Prioritization (June 25), or 2-step Prioritization (Mar 25 + June 25).
Time | Monday (09-Dec-24) | Tuesday (10-Dec-24) | Wednesday (11-Dec-24) | Thursday (12-Dec-24) | Friday (13-Dec-24)
Early Session (If needed) |  |  |  |  | 
Q1 09:00 - 10:30 | No Meeting | 1 opening 2 incoming LS’s 3 early items / discussions 4 SA WG reporting | 22 5G-Adv in Rel-20 Workshop | 1-7 revisions, outgoing LS’s 6 WID/SID/Specs | 1-20 revisions, outgoing LS’s 21 Project Management 23 Any Other Business 24 Closing of Meeting
10:30 - 11:00 | Morning Coffee Break | Morning Coffee Break | Morning Coffee Break | Morning Coffee Break | Morning Coffee Break
Q2 11:00 - 12:30 | No Meeting | 3 early items / discussions 4 SA WG reporting 5 Release planning 6 WID/SID/Specs | 22 5G-Adv in Rel-20 Workshop | As above | As Above
12:30 - 14:00 | Lunch | Lunch | Lunch | Lunch | Lunch
Q3 14:00 - 15:30 | No Meeting | 22 5G-Adv in Rel-20 Workshop | 7 FS_AIML_CAL 1-6 revisions, outgoing LS’s 5 Release planning 6 WID/SID/Specs | 8-20 block approval of CRs 1-7 revisions, outgoing LS’s | As Above Closing latest 16:00
15:30 - 16:00 | Afternoon Coffee Break | Afternoon Coffee Break | Afternoon Coffee Break | Afternoon Coffee Break | Afternoon Coffee Break
Q4 16:00 - 18:00 | No Meeting | 22 5G-Adv in Rel-20 Workshop | As above | 1-20 revisions, outgoing LS’s 5 Release planning | 
Later Session (If needed) |  |  |  |  | 
22 | 5G-Adv in Rel-20 Workshop
22.1 | General
22.1.1 | 5G-Adv in Rel-20 planning
22.1.2 | Incoming LSs
22.1.3 | Cross TSG Coordination
22.2 | Input Documents to the Workshop
22.2.1 | SA WG1 inputs on Rel-20 status
22.2.2 | SA WGs inputs on WG capacity for Rel-20 (e.g., TU Budget, Max# of SIDs/WIDs, Max size per SID/WID)
22.2.3 | 3GPP Member/MRP/other contributions on Rel-20 views/priority
22.3 | Output of the Workshop
22.3.1 | High-level summary report from the WS
22.3.2 | Identify the Core and Miscellaneous Rel-20 items/direction
22.3.3 | Guidance to the WGs

## Slide 14: Overall 6G Workplan
Stage-1 workshop on IMT2030 use cases
First 3GPP TSG-wide 6G Workshop
WS Format:
Separate Parallel TSG RAN and TSG SA sessions
  Monday: 1400 – 1800; Tuesday: 0900 – 1530
Joint RAN/SA/CT session
  Monday: 0900 – 1230; Tuesday: 1600 – 1800 (summary of the workshop)
Studies for 6G
from Release 20
Normative work for 6G
from Release 21
May 8th – 10th, 2024
Workshop Summary: SWS-240025
Workshop Presentations: Link
Details: SP-240952
March 10th – 11th (Monday – Tuesday), 2025
WG SA1
TSGs#107
2024

## Slide 15: 3GPP Stage 1 workshop on IMT 2030 use cases
Workshop objective was to bring 3GPP closer to the ongoing initiatives of various global/regional research organizations and MRPs related to the 6G use cases. This collaborative effort is of utmost importance as SA1 undertakes the task of defining the requirements and use cases for 6G starting from Rel-20.
245 delegates registered as face-to-face, and another 383 as remote participants. More than 200 people attended the F2F meeting.
It was the opportunity for different communities to present their views on 6G/IMT2030 Use Cases. These communities are Operators; Verticals; Regional Alliances and ITU.
The workshop was co-chaired by Mr. Jose Almodovar, SA1 Chair, and by Mr. Puneet Jain, SA Chair. It was supported by ETSI MCC, coordinated by Mr. Alain Sultan.
Workshop Summary (slide #17 to slide#22) was generated based on analytical review of all the presentations, identifying the common themes across presentations. The summary slides do not, in any way, imply priority or ranking of the 6G use cases discussed during the 3GPP Stage-1 workshop on IMT2030 use cases.
May 8th to 10th in Rotterdam, NL

## Slide 16: Potential Drivers for 6G: A table view
Note:
Non-exhaustive list, showing the topics appearing in at least two presentations

## Slide 17: Some Potential Drivers for 6G (1/4) As commonly heard at the workshop
(Source: SWS-240025)
Security - Used in different contexts, both about network security and user data confidentiality:
Maintaining continuity of service and robust security, especially crucial in times of crisis
Identify all relevant new threat-factors for 6G, and develop mitigation solution (e.g. detection and protection against electromagnetic threats)
quantum-safe security mechanisms
Support of Artificial Intelligence - for:
Network-design/performance:
  network optimization and automation (Intelligent Network management, Network Performance)
  Energy efficiency/saving/ sustainability
  AI-assisted air interface/ Radio Performance;
  AI for improving positioning
Enabling AI at the application level:
  AI data management, model distribution for all AI-assisted “smart” areas (cities, industries, surgeries, robot control, manufacturing plant, rescue missions etc.
  AI as a Service (AIaaS)
  To implement a range of media’s personalization and customization (sport TV program, etc)

## Slide 18: Some Potential Drivers for 6G (2/4) As commonly heard at the workshop
(Source: SWS-240025)
Immersive Communications
Extended reality
Holographic, telepresence
Multi-sensorial communication
Digital twin; (Hyper-realistic) metaverse; virtual worlds
for leisure (gaming, entertainment), professionals (industrial training), education (remote lecture)
Sustainability
It mainly refers to energy efficiency/reduction of energy consumption
  Exact metrics vary between presenters
In specific contexts, It might also refer to:
  Reducing environmental impacts
  More efficient processes and more utilization of resources in different industrial domains to support a circular economy
  Reuse of 5G hardware/no forced hardware refresh; Software-based upgrades

## Slide 19: Some Potential Drivers for 6G (3/4) As commonly heard at the workshop
(Source: SWS-240025)
Ubiquitous and resilient coverage
Non-Terrestrial Network (Satellite) coverage
Remote and underserved areas; Seamless rural coverage for smart agriculture, education, etc
Needed for Automotive (also for autonomous driving), Aerial & Maritime communications
Network resiliency: minimise network outage, resiliency to the unexpected (natural disaster, etc.)
Sensing
Human Activity Recognition; Localization and Tracking; Environmental Object Reconstruction; Monitoring Tasks
Use the communication infrastructure as a sensor
Intelligent sensing and communication coexistence
For different use cases, e.g. autonomous driving

## Slide 20: Some Potential Drivers for 6G (4/4) As commonly heard at the workshop
(Source: SWS-240025)
“Smart” everything:
  “Smart” refers to a remotely operable/controllable/configurable system, generally AI-assisted
  Smart Cities/home/factory
  For Factory: Smart Industry/logistic/manufacturing/productivity; this includes the Control of Robot/Cobots/Sobots
  Smart Infrastructure; Smart Grid
  Smart Agriculture/education
  Smart Health & Wellness
Voice over 6G (Vo6G), including roaming, lawful interception and emergency communications
Fixed Wireless Access (FWA)
Low Power Wide Area Network (LPWA) and massive IoT/sensors
Open network Northbound APIs
Healthcare: monitoring; telesurgery
Autonomous driving; Connected Vehicles (see also “ubiquitous coverage”)
Enhanced positioning
Backward compatibility

## Slide 21: ITU’s “wheel” and “palette” for IMT-2030
(Source: SWS-240025)
The “wheel diagram”: the six Usage Scenarios of IMT-2030 (6G)
Three Usage Scenarios are extensions from IMT-2020 (5G):
  Immersive Communication (from “eMBB”)
  Massive Communication (from “mMTC”)
  HRLLC (Hyper Reliable & Low-Latency Communication) (from “URLLC”)
Three Usage Scenarios are new:
  Ubiquitous Connectivity
  AI & Communication
  Integrated Sensing & Communication
In addition, the four “Overarching Aspects” (i.e. design principles applicable to all usage scenarios) are:
  Sustainability
  Connecting the unconnected
  Ubiquitous intelligence
  Security/resilience
The “palette diagram”: the 15 Capabilities of the IMT-2030
Fifteen capabilities for IMT-2030, including nine derived from IMT-2020
When given, the range of values are estimated targets for research and investigation
For each usage scenario, a single or multiple values within the range would be developed in future in other ITU-R Recommendations/Reports
IMT-2030 is also expected to help address the need for increased environmental, social and economic sustainability, and also support the goals of the Paris Agreement of the United Nations Framework Convention on Climate Change

## Slide 22
2024
#103
Mar.
#111
Mar.
#107
Mar.
#104
Jun.
#108
Jun.
#112
Jun.
#105
Sep.
#109
Sep.
#102
Dec.
#106
Dec.
#110
Dec.
TSGs
Workshop 6G
Stage 3 6G SID def.
#113
Sep.
#114
Dec.
#115
Mar.
Jun
Workshop IMT-2030 use cases
#116
SA1 6G Study(ies)
SA1 6G SID def.
RP IMT-2030 disc.
RP ITU Study
RP 6G Study(ies)
RAN1 6G Study(ies)
SA2 6G Study(ies)
Stage 3 6G Study(ies)
2025
2026
2027
SA2 & RAN WGs 6G SID def.
SA3/4/5/6 SID def. and compl. TBD
RAN2/3/4 6G Study(ies)
or
TBD
Release 20: 6G Study Item (SI) timeline
Tech proposals
IMT-2030 Technical Performance Requirements
Requirements, evaluation criteria and submission templates
Workshop on technology proposals

## Slide 23
Release 20: 6G Study Item (SI) Plan
6G Study Item(s) – TSG SA
  6G SI Approval
    SA1 SI approval: TSG#105 (Sept 2024)
    SA2 SI approval: TSG#108 (Jun 2025)
    Other SA WG (SA3, SA4, SA5, SA6) SI approval: TBD at future TSG meeting
  6G SI completion
    SA1 6G SI completion: Mar 2026
    SA2 6G SI completion: Dec 2026 or Mar 2027 (To be confirmed at future TSG meeting)
6G SI will follow the nomenclature FS_6G_XXX, For example -
  SA1: FS_6G_REQ
  SA2: FS_6G_ARCH
  SA3: FS_6G_SEC
  SA4: FS_6G_MEDIA
  SA5: FS_6G_OAM
  SA6: FS_6G_APP
6G SA SI Rapporteur assignment will occur at TSG level taking into consideration Rapporteur capability and balance across WG/TSG/Geo.
  Rapporteurs are expected to fulfill their responsibilities as outlined in TR 21.900, acting impartially and in the best interest of 3GPP.

## Slide 24: Release-20 SA1 6G Study (FS_6G_REQ)
SA1 6G study item on use cases and service requirements (FS_6G_REQ) was approved at TSG SA#105.
  SA1 SID Rapporteurs are Xiaonan Shi, (China Mobile) and Jean Trakinat (T-Mobile USA(.
  Target completion date for the SA1 6G SID is TSG#111 (Mar 2026).
TR 22.870 skeleton for SA1 6G SID (FS_6G_REQ) was agreed in S1-242544.
  New sections can be added to the TR 22.870 in the future SA1 meetings.
(Details: SP-241391)

## Slide 25: 3GPP 6G Workshop Plan March 10 – 11, 2025 (Monday – Tuesday)
3GPP 6G Workshops collocated with TSG#107 meetings.
Workshop timings:
Parallel RAN/SA sessions starting from Monday afternoon to Tuesday early afternoon
  Monday: 1400 – 1800
  Tuesday: 0900 – 1530
Joint RAN/SA/CT session
  Monday morning: 0900 - 1230
  Tuesday 1600 – 1800: summary of the workshop
Draft preliminary Agenda for TSG 6G SA Workshop:
Opening of the workshop (Monday 0900 local time)
Contributions from 3GPP members
    Contributions on 6G technologies focusing on System/CN aspects, 6G Stage-2 study organization, etc. [Details TBD]
    Up to one contribution per company
    6G use cases related papers may be submitted for information but will not get handled.
Chairman's summary and open discussion
Closing of the workshop (Tuesday 1800 local time)
(Details: SP-240952)

## Slide 26
6G Normative work
IMT-2030 submission and normative work for 6G in 3GPP are expected to start from Release 21
Release 21 is expected to produce the 1st set of 3GPP 6G technical specifications, and will be the release for IMT-2030 submission before 2030
Release 21 is expected to be delivered with a single drop (i.e., a single code freeze)
Release 21 timeline
Rel-21 timeline is to be decided no later than June 2026
However, ASN.1/OpenAPI freeze date is no earlier than March 2029
Release 21: 6G Normative work timeline

## Slide 27: Cross TSG and SA Internal Coordination
TSG Chairs have regular co-ordination calls and at least one coordination call before every TSG meeting.
SA Officials (SA Chair, SA Vice Chairs, SA MCC, SA WG Chairs) had continuous coordination, mostly by mail.

## Slide 28: For PCG Information
Action PCG52/08: TSG leadership to guide WG leadership on consideration for the creation of SWG vs. the use of breakout sessions with the convenor.
TSG SA#104 provided guidance to WGs on SWG (SP-240924).
  Action: SA3, SA4, and SA5 WG should assess whether their current SWG should continue in its current form, or whether the work should be performed in the WG using relevant breakout session(s). The WG agreed proposal should be submitted to TSG#105 for approval.
Status:
  SA3, SA4, SA5 agreed to continue SWG.
  No changes required for SA3-LI SWG.
  SA4 updated their ToR to include SWGs ToR. Updated SA4 ToR was approved at TSG SA#105.
  SA5 is expected to submit updated SA5 ToR including SA5-Charging SWG for approval at TSG SA#106.

## Slide 29: For PCG Action
None

## Slide 30: Acknowledgements
The 3GPP TSG SA Chair wants to thank
The SA Plenary and SA WGs officials for their exceptional work, flawless cooperation, precise coordination, and unwavering support.
The TSG CT and TSG RAN chairs for their outstanding coordination and cooperation.
MCC for their provision of highly reliable e-meeting facilities, as well as their valuable support and guidance.
The organizations responsible for hosting the meetings for their remarkable flexibility and excellent communication.
All delegates in 3GPP SA and the SA WGs for their support, dedicated efforts, and the consistently high-quality results they have delivered.

## Slide 31: Thank You!
Puneet Jain
3GPP TSG SA Chair
puneet.jain@intel.com
www.3gpp.org