## 3GPP TSG CN Working Group 4	Tdoc N4-000102

## Charleston, USA

27 - 31 March, 2000

Source:	TSG SA WG2 Intergroup coordination chair persons ad-hoc meeting.

Title:	Proposal for the Release 2000 Features, Building Blocks and Work Tasks v.0.9

# Introduction

This document is an initial attempt to describe the work items of R00 in terms of their function as feature, building block and work task. This top-down structure is established to ease monitoring the work progress for R00, as detailed in companion documents. It will work only if all the Working Groups actively co-operate, i.e. performing the actions mentioned bellow.

This document will be presented in v.0.9 or v.0.10 to all the 3GPP Working Groups.

The purpose of the presentations to all the WGs is to collect comments so that a stable version can be reached on April, 20th.

# Background

A work item is a generic term to refer to a given feature, building block or work task, i.e. all the individual elements of the table bellow should soon become work items (some work tasks may however be grouped within a single WI).

A full description of the term work item can be found in the 3GPP Working Procedures, as detailed in an annex (the complete 3GPP Working Procedures can be found at http://www.3gpp.org/About_3GPP/3gpp_wp.zip).

# What is asked to the WGs

- To review the attached proposal

- To make comments as explained in the next paragraph

- To create for the next TSGs plenaries the corresponding work items -if agreeing with the proposal- specifying in particular the foreseen completion date

Rules for WGs comments

To share the work load within S2 for the monitoring of the work progress, 12 IGCs (Inter-Group Co-ordination ad-hocs) have been created. Each IGC monitors a set of Features, as shown in the table bellow. Comments on a feature (or on its related building blocks and work tasks) should be made directly to the corresponding IGC convenor. Also it will be highly appreciated to make him aware of all proposed/approved new WI. The e-mail addresses of all the IGC convenors are given bellow. If the originator of the comment does not know who to contact, he/she should send his comment to Alain Sultan, who will forward it to the appropriate IGC convenor(s).

Comments should be made before Monday, 17th of April, noon (CET), except if another deadline is mentioned during the presentation.

Comments should be made by the whole WG, so e-mail discussions within the WGs are highly recommended to meet the tight calendar.

Note that the IGCs have no decisional power. They will try their best to accommodate the different proposals from all the WGs. In case of inconsistencies, they will refer to the TSG plenaries which should take the appropriate actions.

Foreseen output

With the help of all the WGs, a stable proposal is hoped to be reached on April, 20th. This Work Plan will enable to lead in a consistent way the activities of the full 3GPP community for the Release 2000.

The stable version will allocate the work to the different WGs, specifying all the foreseen completion dates.

This output will be sent to all the WGs in the days following April, the 20th.

# Contacts for comments

The e-mail addresses of all the IGC convenors are provided bellow.

- Bearer and Access Stratum: François Courau, Alcatel
francois.courau@alcatel.fr

- QoS: Oscar Lopez-Torres, T-Mobil
Oscar.Lopez@t-mobil.de

- CC and roaming: Ulrich Dropmann, Siemens
Ulrich.Dropmann@icn.siemens.de

- Codecs: Ian Doig, Motorola
IANDOIG1@email.mot.com

- Messaging: Martin Guntermann, Mannesmann Mobilfunk
martin.guntermann@d2mannesmann.de

- Terminal local features: Paul Vosker, Nokia
paul.vosker@nokia.com

- Service platforms: Christophe Gourraud, Ericsson
christophe.gourraud@lmc.ericsson.se

- Security: Chris Pudney, Vodafone-Airtouch
chris.pudney@vf.vodafone.co.uk

- Billing, charging and management: Yukio Hiramatsu, NTT
hiramatu@MAGNET.NETLAB.NTT.CO.JP

- Testing: N.N. Motorola
by interim: teuvo.jarvela@nokia.com

- Location related issues: Jan Kall, Nokia
jan.kall@nokia.com

- Overall Co-ordination and general issues: Alain Sultan, ETSI/MCC
alain.sultan@etsi.fr

# Proposal for the Features, Building Blocks and Work Tasks of R00

- See the table bellow.

| Inter Group Co-ordination | Feature | Building block | (involved WG) work task |
| --- | --- | --- | --- |
| Bearer and Access Stratum | Evolution of transport | Evolution of the Transport in the UTRAN | Introduction of an option allowing an IP transport in the UTRAN |
|  |  | Evolution of the Transport in the CN | Separation of call and bearer control (N4) |
|  |  |  | IP Transport of CN protocols (e.g., CAP, MAP) |
|  |  | Evolution of Bearers in the CN | Evolution of the bearers inside the PLMN (N4,…) |
|  |  |  | Evolution of the bearers at the inter-working point with other types of networks |
|  |  | Radio Interface Improvement | To be discussed at RAN level. It shall normally contain the left over from R99 postponed to R00 |
|  |  | RAN improvement | To be discussed at RAN level. It shall normally contain the left over from R99 postponed to R00 |
| QoS | Real Time QoS for packet services | HOs: support of inter-SGSN change and SRNS relocation | New or enhanced packet handling procedures to support real-time and non real-time services. (N4) |
|  |  | Supporting RSVP signalling. It is suggested to review this item also for Non-real time QoS Enhancements for packet services | (N3?) |
|  |  | Support of other type of signalling (; similar to RSVP/Intserv) at the MT and/or GGSN for future evolution | (N3?) |
|  |  | End-to-end (re-)negotiation of QoS parameters | (S2?) |
|  | Non-real time QoS Enhancements for packet services | Mapping of overall end to end QoS in each new interface | Impacts on QoS profile anticipated (N4) |
|  |  | Evolution of maximum SDU size | Impacts on CN protocols (e.g., GTP, MAP) anticipated (N4) |
|  |  | End-to-end (re-)negotiation of QoS parameters | (S2?) |
|  |  | HOs : support of inter-SGSN change and SRNS relocation | New or enhanced packet handling procedures to support real-time and non real-time services. (N4) |
|  | QoS for speech. |  |  |
|  | QoS for Multimedia | HOs: support of inter-SGSN change and SRNS relocation |  |
|  | QoS for circuit switched – data | HOs: support of inter-SGSN change and SRNS relocation |  |
|  | QoS for VoIP | HOs: support of inter-SGSN change and SRNS relocation |  |
|  | Requirements for an IP call control protocol to supply QoS session-compatibility information (e.g. SIP vs. H.323) . |  | (S2?) |
|  | QoS Charging-sensitive parameters |  | (S2?, S5?) |
|  | QoS verification/requirements on parameter values in external networks/terminals (; e.g., VoIP fixed network terminals) |  | (S2?, T2?, N3?) |
| Call Control and Roaming | Provisioning of IP-based multimedia services [S1 WI on service requirements including roaming] | An architecture for Call control and roaming to support IP-based multimedia services in UMTS [S2 WI on architecture] Agreed work item SP-000150 | <particular call control and roaming protocol standardisation is part of work task of CN WG's and to be reviewed with CN WG's> [Ed comment: detailing of this will be done in preparation of the S2/CN WS 10.-14.4. by Call Control and Roaming Convenor and jointly developed by CN and S2](N1, N4,…) |
|  |  |  | Impacts on HSS to be studied (N4) |
|  |  | Security features to support IP-based multimedia services in UMTS [S3, Technical Area Security] | [Editors comment: See technical area Security for further planning on this building block](S3?) |
|  |  | Evolution of the bearers on the Radio interface to enable efficient IP-based multimedia services in UMTS [RAN: Technical Area Bearer and access stratum] | [Editors comment: See technical area Bearer and access stratum for further planning on this building block](Rx?) |
|  |  | QoS to support IP-based multimedia services in UMTS [S2: QoS] | [Editors comment: See technical area QoS for further planning on this building block] |
|  | Enable bearer independent Circuit-switched network architecture [S2 with requirements on architecture] Agreed work item: SP-000149 [Ed comment: detailing of this will be done in preparation of the S2/CN WS 10.-14.4. by Call Control and Roaming Convenor and jointly developed by CN and S2] | Enable bearer-independent call control | Standardisation of protocols over reference points between media gateways (N3?, N4) |
|  |  |  | Standardisation of protocols over reference points between MSC server and Gateway MSC server (N4) |
|  |  |  | Standardization of protocols over reference points between gateway echo control (or more generically voice processing device) & MGW [input by Brian Yager, Tellabs](N3?) |
|  |  | Bearer independence and codec control issues [Technical Area Codecs] | [Editors comment: See technical area Codecs for further planning on this building block] |
|  |  | Separation of switching and control by open interface | Standardisation of protocols over reference points between MGW and MGWC/MSC server (N1?, N3?, N4) |
|  | Evolution of CS services | Real Time Fax [Ed comment: postponed to R00 by SA#7, SP-000169] [CN internal Building block, only N3 work item] | N3? |
|  |  | Circuit-switched multimedia swap and fallback Agreed work item: NP-000051 | N3? |
|  | Evolution of mobility management procedures on Iu interface (e.g., load sharing) | Turbocharger [Ed comment: postponed to R00 by SA#7, SP-000169] [CN internal feature, only N1 work item] | N1? |
|  | Layer 3 Segmentation [Ed comment: postponed to R00 by SA#7, SP-000169] [CN internal feature] |  | N1? |
|  | Automatic Establishment of Roaming Relations [Ed comment: MCC, please clarify origin of this feature] |  | Proposal by N4 to remove this. |
|  | Text telephony [Ed comment: MCC, please clarify origin of this feature] |  | S2?, S4?, T2? (similar to messaging?) |
| Codecs |  | Specification of the video codec(s) ?? | No Work in this area intended |
|  | Codec for Multimedia Telephony Service | 3G Audio-Visual Terminal Characteristics R99/00 June 2000 | General Description R99 |
|  |  |  | Modifications to H.324 R99 |
|  |  |  | Call Set-Up Requirements R99 |
|  |  |  | Terminal Display and Camera Characteristics For H.324 Narrow-band Video Telephony Service R99 June 2000 (CS) |
|  |  |  | Terminal Display and Camera Test Specifications For H.324 Narrow-band Video Telephony Service R99 June 2000 (CS) |
|  |  |  | Terminal Display and Camera Characteristics For H.323 Narrow-band Video Telephony Service R00 December 2000 (PS) |
|  |  |  | Terminal Display and Camera Test Specifications For H.323 Narrow-band Video Telephony Service R00 December 2000 (PS) |
|  |  |  | Narrow Band (3.1kHz) Speech & Video Telephony Terminal Acoustic Characteristics R99 June 2000 |
|  |  |  | Narrow Band (3.1kHz) Speech & Video Telephony Terminal Acoustic Test Specification. R99 June 2000 |
|  |  | QoS for speech and multimedia codec ICG QoS. Common Building Block. See IGC QoS documentation. | TD SP-000019: TS 26.912 v2.0.0 QoS for Speech and Multimedia Codec - Quantitative performance evaluation of H.324 Annex C over 3G R99 completed TSG#7 |
|  |  | Floating Point Implementation for AMR June 2000 R99 Common Building Block ? | Verification of the AMR floating point performance R99 June 2000 |
|  | Wideband Telephony Service R00 | AMR – Wideband specification R00 | S4, WB AMR speech Codec feasibility study report, completed TSG#7 S4,TD SP-000024: TR 26.901 v2.0.0 AMR Wideband Speech Codec Feasibility Study Report (Release 2000). |
|  |  |  | S4,TD SP-000027: AMR Wideband Permanent project document WB-3: Performance Requirements, completed TSG#7 |
|  |  |  | S4,TD SP-000028: AMR Wideband Permanent project document WB-4: Design Constraints, completed TSG#7 |
|  |  |  | S4,WB AMR speech Codec Qualification (see section 7.1) June 2000 |
|  |  |  | S4,WB AMR speech Codec Selection Tests June to September 2000 |
|  |  |  | S4,WB AMR speech Codec Selection October 2000 |
|  |  |  | S4,Wide Band Speech Telephony Terminal Acoustic Characteristics December 2000 |
|  |  |  | T1, to review Wide Band Speech Telephony Terminal Acoustic Characteristics November 2000 |
|  |  |  | S4,Wide Band Speech Telephony Terminal Acoustic Test Specification December 2000 |
|  |  |  | T1, to review Wide Band Speech Telephony Terminal Acoustic Test Specification November 2000 |
|  |  |  | S4,Wideband Speech Codec General Description December 2000 |
|  |  |  | Wideband Speech Codec ANSI C-Code December 2000 |
|  |  |  | Wideband Speech Codec Test Sequences December 2000 |
|  |  |  | Wideband Speech Codec Speech Transcoding Functions December 2000 |
|  |  |  | Wideband Speech Codec Error Concealment of lost frames December 2000 |
|  |  |  | Wideband Speech Codec Source Controlled Bit-Rate Operation December 2000 |
|  |  |  | Wideband Speech Codec Voice Activity Detector December 2000 |
|  |  |  | Wideband Speech Codec Frame Structure December 2000 |
|  |  |  | Wideband Speech Codec Performances Characterization Tbd 2001 |
|  |  |  | Codec lists December 2000 |
|  |  |  | T1 Conformance tests (CRs to 34 series) ICG Testing June 2001 |
|  |  | WB AMR Implementation in UTRAN | RAN WG Tasks (CRs) December 2000 |
|  |  | WB AMR Implementation in CN | CN WG Tasks (CRs) December 2000 (N1?, N3?, N4) |
|  |  | WB AMR Requirements | S1 requirements (CRs) December 2000 |
|  |  | QoS for speech and multimedia codec ICG QoS. Common Building Block. See IGC QoS documentation. |  |
|  | Transcoder-Free Operation (TrFO) R00 SP-000094 | OoBTC | N1 Adding new codecs and the signalling mechanism to negotiate the activation of the fcodecs should be studied for R00. Codec Negotiation between UE and MSC. Signalling for R00 See NP-000085 24.008, 23.009, 23.108 (29.002) Assumption for R99: As there is only one Codec, AMR, this does not need to be signalled. |
|  |  |  | N4 Codec Negotiation inter MSC, Bearer establishment inter MSC. TS 23.153 partly complete. R00 capabilities moved to annex. See NP-000127 Open issues: Handling of Conference Calls; Handling of Multi Party Supplementary Services; Handling of Handover UMTS to GSM; Handling of Sending a tone or Announcement; Protocol between MSCs (i.e. Iu UP Framing versus I.366). |
|  |  |  | S2 |
|  |  |  | R2 Bearer establishment between UE and RAN, TFC control by RRC |
|  |  |  | R3 Bearer establishment between MSC and RNC as well as RNC and Node B, Notification of the Codec mode to RAN, Iu UP control procedure (rate control, initialization, time alignment) . |
|  |  | TrFO specification | N1 |
|  |  |  | 23.153 N4 |
|  |  |  | R3 |
|  |  |  | S3 Prevention of user fraud |
|  |  |  | S4 26.103 Codec list, 3G equivalent of GSM 08.62 |
|  |  |  | WG ? Harmonization of TFO and TrFO may be required (N1?, S4?, S2?, R3?, N4) |
|  | Support of Transcoder in CN R00 | WI description and Tdoc S2-99352 Speech Transcoder: Location and Control at the UMTS Core Network Border | ? |
|  |  | Transcoder at Edge R00 | The TrFO feature is linked (use of BICC, codec negotiation) with the “work item which is due to R00 (same use of BICC and of AAL2 switching). Nevertheless, the specification of the “TrFO/OoBTc” Shall not be delayed in the case the specification of the “Transcoder at the Edge” Work Item were delayed. (S4?, N4) |
|  |  |  | Use of SIP-T for codec negotiation (N1?, N3?, N4) |
|  |  | Architectural Model for the 3G Transcoders TR 26.920 ?R00 | S4. |
|  | Mandatory Speech Codec for Narrowband Telephony Service R99 | AMR Specification R99 | AMR Characterization Report for 3G R00 June 2000 R99 See TD SP-000021 TS 26.975 v1.1.0 |
|  |  |  | AMR Characterization Report for 2G (complete) R99 |
|  |  |  | TD SP-000023: GSM 06.76 v2.0.0 (Technical Report) Adaptive Multi-Rate (AMR) Speech Codec; Study Phase Report R99 completed TSG#7 |
|  |  |  | AMR - Noise Suppression 2G only R99 June 2000 |
|  |  |  | AMR – Specification set (complete) R99 |
|  |  | Floating Point Implementation for AMR June 2000 R99 Common Building Block ? | Verification of the AMR floating point performance R99 June 2000 |
|  |  |  | AMR – floating point C-code R99 See TD SP-000022: TS 26.104 v0.3.0 |
|  | Tandem Free aspects for 3G and between 2G and 3G systems R00 | Tandem Free AMR | TFO AMR Specifications June 2000 R00 |
|  |  | TFO AMR Implementation in UTRAN ?? Inband | RAN WG Tasks (CRs) December 2000 |
|  |  | TFO AMR Implementation in CN | CN WG Tasks (CRs) December 2000 (N1?, N3?, N4) |
|  | Transmission planning in 3G networks R00 | Echo control for speech and multimedia services March 2000 R99 | S4 TD SP-000020: TS 26.915 v1.0.0 Echo Control For Speech and Multi-Media Services R99 completed TSG#7 |
|  |  |  | CRs to existing specs R99 March 2000 |
|  |  | 03.50 equivalent Transmission Planning Aspects of the Services in UMTS R00 | RWGs Specifications/Reports R00 |
| Messaging | identified technical questions related to terminal local features (no break-down to features, building blocks or work tasks performed yet) - Advanced Cell Broadcast - Multimedia Messaging - SMS cell broadcast CBS - SMS - 3G terminal characteristics |  |  |
| Terminal local features | identified technical questions related to terminal local features (no break-down to features, building blocks or work tasks performed yet) - Alternative AT commands - AT commands - UE capabilities - UE Multiplexer - UICC/ME interface - UICC API |  |  |
| Service platforms | VHE/OSA | Evolutions of VHE concepts | TBD (N5?, N4) |
|  |  | Support of VHE/OSA by R00 network entities and protocols (e.g. CSCF, MExE entities) | TBD (N2?, N5?, N4) |
|  |  | Personal Service Environment (PSE), user profiles and user profile management | PSE architecture and interfaces |
|  |  |  | User Profiles definition (N5?, N4) |
|  |  |  | SCFs for user profile access/management by OSA applications (N4) |
|  |  | VHE/OSA management aspects | TBD |
|  |  | Improvements to VHE/OSA security | Principles and architecture definition |
|  |  |  | (possibly) security related SCF(s) definition N5?, N4) |
|  |  | New Network Service Capability Features (N-SCFs) and evolutions of existing ones e.g. GPRS & SMS charging Multimedia SCF(s) Conferencing | SCFs requirements |
|  |  |  | SCFs stage 2 specification (N2?, N5?, N4) |
|  |  |  | SCFs stage 3 specification (N2?, N5?, N4) |
|  |  | New Framework Service Capability Features and evolutions of existing ones (F-SCFs) e.g. Interfaces between framework and service capability servers | SCFs requirements |
|  |  |  | SCFs stage 2 specification |
|  |  |  | SCFs stage 3 specification |
|  |  | Harmonisation/co-ordination with non UMTS related initiatives (e.g. SPAN3/SPAN6, Parlay group) | TBD |
|  | CAMEL phase 4 | MO calls: Mid call procedure | TBD (N2?, N4) |
|  |  | MO/MF calls: Creation of call parties - Call Party Handling | TBD (N2?, N4) |
|  |  | MT calls: Mid Call procedure | TBD (N2?, N4) |
|  |  | CSE Initiated call setup | TBD (N2?, N4) |
|  |  | Procedures for USSD | TBD (N2?, N4) |
|  |  | User Interaction scripts | TBD (N2?) |
|  |  | Enhancements to CSE control of call duration – playing of tones | TBD (N2?, N4) |
|  |  | Enhancements to Call Forwarding interactions | TBD (N2?, N4) |
|  |  | Interactions with Optimal Routing | TBD (N2?, N4) |
|  | MExE | AT command support | TBD |
|  |  | 3rd MExE classmark | TBD |
|  |  | Interactions with other service platforms building blocks (VHE/OSA, CAMEL), e.g. user profiles, terminal capabilities | TBD |
| Security | Integrity protection for user plane data | Integrity protection in access network (Rx?, S3?) |  |
|  |  | Integrity protection in core network (e.g., provided by IPsec) (S3?, N4) |  |
|  | Core network signalling security |  | (N2?, N4) |
|  | FIGS |  | (N2?, N4) |
|  | Network wide encryption |  | Assuming end-to-end security, no CN work required. Also IPsec provides CN security. |
|  | Secure mobile platform for applications |  | ? |
|  | [Study on the evolution of GSM CS algorithms] |  | S3? |
|  | [GEA 2] |  | Already done at CN#6. Work task should be removed |
|  | „[Mandatory“ GPRS encryption] |  | S3? |
|  | [Issues arising from GERAN and Iu-ps] |  | S3? |
|  | MAP/GTP/CAP signalling security |  | See core network signalling security |
|  | Enhanced User Identity Confidentiality |  | (R3?, N1?, N4) |
| Billing, charging and management | identified technical questions related to billing, charging and management (no break-down to features, building blocks or work tasks performed yet) - Telecom Mgmt - X.25 - Performance Mgmt - Charging issues - Configuration Mgmt - Fault Mgmt - Verify interoperation between S5 O&M and RAN O&M |  |  |
| Testing | identified technical questions related to testing (no break-down to features, building blocks or work tasks performed yet) - Terminal Acoustic Test Spec - UE Test Specs – FDD - UE Test Specs – TDD - UE Test Specs – Protocols - UE Test Specs – ATS - UE Test Environment - UE Test Interface - UE Test Specs – Proforma - UE Electromagnetic Compatibility - UICC Interface Test - UICC Test - Base Station Testing |  |  |
| Location related issues | Support of Localised Service Area (SoLSA) For GSM only. WI should be removed. | Basic concept of SoLSA (broadcast LSA ids, zone tariffing) |  |
|  |  | Localized Service Area (LSA) indication (LSA display in UE) |  |
|  |  | Preferential access (cell access priority for LSA users) |  |
|  |  | Exclusive access (private cells) |  |
|  |  | Active mode support (favoring LSA cells in active mode) |  |
|  |  | LSA only access (type cordless or WLL) |  |
|  |  | Idle mode support (favoring LSA cells in idle mode) |  |
|  | Location Services | Service description (stage 1 release 2000 update) |  |
|  |  | Overall system aspects of LCS |  |
|  |  | LCS support in the core network PS domain | (N4) |
|  |  | LCS support in the core network CS domain | (N4) |
|  |  | Iu interface support for LCS |  |
|  |  | LCS support in UTRAN including UE |  |
|  |  | LCS application interfaces | (N5?) |
|  |  | Universal Geographic Area Description (GAD) | (S2?) |
| Overall co-ordination and general issues | There are no features, building blocks and work tasks from the overall co-ordination, rather: - Overall Co-ordination - Vocabulary |  |  |

Annex: Work Items and Work Item creation (from the 3GPP Working Procedures)

Article 38: Work Items

A 3GPP Work Item is a specification task defined in terms of the following principle parameters:

· title;

· intended output (ie Technical Specifications or Technical Reports);

· impact on other Technical Specifications and Technical Reports;· technical scope, including the field of application of the intended output;

· impact on other 3GPP Work Items;

· the schedule of tasks to be performed;

· the identities of the supporting Individual Members;

· the identity of the Work Item Rapporteurs.

Article 39: Work Item creation

Each proposed new Work Item shall be supported by at least four Individual Members, and their names shall be recorded in the Work Item definition prepared for the TSG approval. One or more persons shall be named as Rapporteur for the proposed Work Item, and the Rapporteur shall act as the prime contact point on technical matters and for information on progress throughout the drafting phases.The supporting Individual Members are expected to contribute to and progress the new work item throughout the drafting phases.

In addition to the above, TSGs shall approve new Work Items, giving all essential parameters. The proposal shall be entered into the 3GPP work programme, clearly marked as a new entry, for which a unique reference identity shall be allocated.

please note that the building blocks not very stable at the moment

please note that work tasks are not stable at all the moment

a lot of work items has been approved in the RAN #7 last week in Madrid. François is working hard to make them fit in the feature/BB/WT frame. A revised version of this document will be provided as soon as he has finished this task. He is presently working on the following WIs:

LCS support in UTRAN

SOLSA

Radio Interface Testing and requirement on equipment

RAN O&M

Evolution of bearers on the radio interface to enable IP based multimedia in UMTS

Evolution of transport in the UTRAN (this belong to a feature called “evolution of the transport”)

Positioning method enhancement
UTRAN improvement

Radio Interface Improvement

These building blocks are considered as independent.

These building blocks are considered as independent.

Transport and bearers are distinguished in this proposal because it is assumed that Bearer can be provided using different transport techniques as they shall fit the requirement in terms of QoS.

These building blocks shall be considered as independent from any features and followed as such.

This feature has different building blocks, specific building blocks; e.g., codec performance evaluation is co-ordinated under “Codecs”.

This feature has different building blocks, specific control plane  building block: for signalling is co-ordinated under “Call Control and Roaming”.

The Out of Band Transcoder is deleted from the TSG RAN Work Programme as the solution does not involve the UTRAN (i.e. it is not proposed to delete the Out of Band Transcoder function). TSG RAN will not work on this unless it is found to be necessary, at which time a Work Item will be established to deal with this.