## Slide 1: CT WG1 Status Report to TSG CT#100
Lena Chaponniere
CT1 Chair, Qualcomm Incorporated

## Slide 2: TSG CT WG1 (new) Officials
Lena Chaponniere (*)
TSG CT WG1 Chair
ATIS lguellec@qti.qualcomm.com
Sung Won (*)
TSG CT WG1 Vice-Chair
ETSI
sung.won@nokia.com
Akansha Arora
Secretary
MCC
akansha.arora@3gpp.org
Behrouz Aghili (*)
TSG CT WG1 Vice-Chair
ATIS
b_aghili@apple.com
(*) elected during this plenary cycle

## Slide 3: Meeting Calendar
Since the last CT plenary
  CT1#141-e (electronic)
  CT1#142 Bratislava
Upcoming Meetings
  CT1#143 Goteborg
    Begin August 21st 2023
    End August 25th 2023

## Slide 4: TSG CT WG1 Statistics
Number of handled documents
  CT1#141-e: 931
  CT1#142: 1,381
Agreed CRs
  CT1#141-e: Cat B/C/F: 231
  CT1#142: Cat B/C/F: 278
Agreed pCRs
  CT1#141-e: 31
  CT1#142: 46
Attendances
  CT1#141-e: 271 attended
  CT1#142: 122 attended in person, ~ 5 attended remotely
Other information
  CT1#141-e was limited to Rel-18 only
  CT1#142 had full scope

## Slide 5: New agreed Study/Work Items led by CT1
TDoc # | Title | Source | Objectives
CP-231288 | CT aspects of Enhanced Mission Critical Push-to-talk architecture phase 4 | Samsung | Define the protocol aspects of the new MCPTT Rel-18 features based on Stage 2 technical specifications developed by SA6 and specified in 3GPP TS 23.379, 3GPP TS 23.280, and 3GPP TS 33.180 by SA3
CP-231289 | MPS when access to EPC/5GC is WLAN | Peraton Labs | Support MPS for MMTEL voice/video calls and support MPS for Data Transport Service sessions, when access is via trusted or untrusted WLAN to the EPC/5GC, based on the normative stage 2 requirements
CP-231290 | CT aspects of MBS support for V2X services | Huawei | Specify the CT aspects of MBS support for V2X services in order to enhance the CT WGs specifications based on the stage-2 requirements developed by SA WG2
CP-231291 | Slice-based PLMN Selection | ZTE | Enhance the applicable CT1 stage 2 specifications (i.e. TS 23.122, etc.) to support the stage 1 requirement that for a roaming UE activating a service/application requiring a network slice not offered by the serving network but available in the area from other network(s), the HPLMN shall be able to provide the UE with prioritization information of the VPLMNs with which the UE may register for the network slice

## Slide 6: Revised Study/Work Items led by CT1
TDoc # | Title | Source | Objectives
CP-231284 | CT aspects of SEAL data delivery enabler for vertical applications | Huawei | 
CP-231285 | CT aspects of application layer support for V2X services; Phase 3 | Huawei | 
CP-231286 | CT aspects of Enhanced support of Non-Public Networks Phase 2 | Ericsson | 
CP-231287 | Support for wireless and wireline convergence for the 5G system architecture Phase 2 | Nokia | 

## Slide 7: Work Plan Rel-18
Legend Green row – Newly completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – no change since the last plenary
red text – Updated since the last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
960053 | CT1 aspects of NBI18 | NBI18 | Rel-18 | C1 | 3.3.24 | 25% | 45% | 
970033 | CT aspects of Mission Critical Services over 5MBS | MCOver5MBS | Rel-18 | C1 | 12.12.2023 | 20% | 40% | 
970034 | CT aspects of Mission Critical Services over 5GProSe | MCOver5GProSe | Rel-18 | C1 | 12.12.2023 | 0% | 0% | 
970059 | CT1 aspects of SENSE | SENSE | Rel-18 | C1 | 12.12.2022 | 65% | 95% | 
960055 | Stage-3 5GS NAS protocol development 18 | 5GProtoc18 | Rel-18 | C1 | 12.12.2023 | 30% | 40% | 
960057 | Stage-3 SAE Protocol Development | SAES18 | Rel-18 | C1 | 12.12.2023 | 30% | 40% | 
960009 | Protocol enhancements for Mission Critical Services | MCProtoc18 | Rel-18 | C1 | 12.12.2023 | 30% | 40% | 
960010 | MPS for Supplementary Services | MPSSupServ | Rel-18 | C1 | 12.12.2022 | 100% | 100% | 

## Slide 8: Work Plan Rel-18 (cont.)
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
970035 | IMS Stage-3 IETF Protocol Alignment | IMSProtoc18 | Rel-18 | C1 | 12.12.23 | 30% | 40% | 
980055 | CT1 aspects of UASAPP_Ph2 | UASAPP_Ph2 | Rel-18 | C1 | 12.12.2 | 5% | 60% | 
980057 | CT1 aspects of 5G_eLCS_Ph3 | 5G_eLCS_Ph3 | Rel-18 | C1 | 3.3.24 | 5% | 15% | 
980060 | CT1 aspects of 5G_ProSe_Ph2 | 5G_ProSe_Ph2 | Rel-18 | C1 | 12.12.23 | 15% | 70% | 
980064 | CT1 aspects of SEAL_Ph3 | SEAL_Ph3 | Rel-18 | C1 | 12.12.23 | 10% | 45% | 
980066 | CT1 aspects of SEALDD | SEALDD | Rel-18 | C1 | 3.3.24 | 20% | 20% | 
980069 | CT1 aspects of NR_REDCAP_Ph2 | NR_REDCAP_Ph2 | Rel-18 | C1 | 12.12.23 | 100% | 100% | 
980070 | CT1 aspects of eMCSMI_IRail | eMCSMI_IRail | Rel-18 | C1 | 12.12.23 | 10% | 15% | 
Legend Green row – Newly completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – no change since the last plenary
red text – Updated since the last plenary

## Slide 9: Work Plan Rel-18 (cont.)
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
980072 | CT1 aspects of V2XAPP_Ph3 | V2XAPP_Ph3 | Rel-18 | C1 | 3.3.24 | 0% | 20% | 
980074 | CT1 aspects of EDGEAPP_Ph2 | EDGEAPP_Ph2 | Rel-18 | C1 | 12.12.2 | 5% | 40% | 
980078 | CT1 aspects of eNPN_Ph2 | eNPN_Ph2 | Rel-18 | C1 | 3.3.24 | 33% | 60% | 
980081 | CT1 aspects of eUEPO | eUEPO | Rel-18 | C1 | 3.3.24 | 10% | 30% | 
980083 | CT1 aspects of 5WWC_Ph2 | 5WWC_Ph2 | Rel-18 | C1 | 3.3.24 | 50% | 60% | 
980088 | CT1 aspects of Seamless UE context recovery | SUECR | Rel-18 | C1 | 9.9.23 | 90% | 95% | 
980093 | CT1 aspects of Detnet | DetNet | Rel-18 | C1 | 12.12.23 | 90% | 100% | 
980096 | CT1 aspects of TEI18_IPv6PD | TEI18_IPv6PD | Rel-18 | C1 | 12.12.23 | 95% | 100% | 
Legend Green row – Newly completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – no change since the last plenary
red text – Updated since the last plenary

## Slide 10: Work Plan Rel-18 (cont.)
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
980099 | CT1 aspects of TEI18_SDNAEPC | TEI18_SDNAEPC | Rel-18 | C1 | 3.3.24 | 80% | 90% | 
980102 | CT1 aspects of TRS_URLLC | TRS_URLLC | Rel-18 | C1 | 3.3.24 | 70% | 95% | 
990024 | CT1 aspects of 5GSAT_Ph2 | 5GSAT_Ph2 | Rel-18 | C1 | 3.3.24 | 0% | 10% | 
990018 | CT1 aspects of PIN | PIN | Rel-18 | C1 | 3.3.24 | 0% | 50% | 
990017 | CT1 aspects of PINAPP | PINAPP | Rel-18 | C1 | 3.3.24 | 0% | 40% | 
990012 | CT1 aspects of UAS Ph2 | UAS_Ph2 | Rel-18 | C1 | 3.3.24 | 0% | 50% | 
990014 | CT1 aspects of Ranging_SL | Ranging_SL | Rel-18 | C1 | 3.3.24 | 0% | 15% | 
990016 | CT1 aspects of 5GFLS | 5GFLS | Rel-18 | C1 | 3.3.24 | 0% | 60% | 
Legend Green row – Newly completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – no change since the last plenary
red text – Updated since the last plenary

## Slide 11: Work Plan Rel-18 (cont.)
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
990072 | CT1 aspects of GMEC | GMEC | Rel-18 | C1 | 3.3.24 | 0% | 75% | 
990011 | CT aspects of MCGWUE | MCGWUE | Rel-18 | C1 | 3.3.24 | 0% | 0% | 
990001 | CT1 aspects for 5MBS_Ph2 | 5MBS_Ph2 | Rel-18 | C1 | 3.3.24 | 0% | 65% | 
990022 | CT1 aspects of UEConfig5MBS | UEConfig5MBS | Rel-18 | C1 | 3.3.24 | 85% | 95% | 
990015 | CT1 aspects of Network Slicing Phase 3 | eNS_Ph3 | Rel-18 | C1 | 3.3.24 | 0% | 40% | 
990023 | CT1 aspects of NG_RTC | NG_RTC | Rel-18 | C1 | 3.3.24 | 0% | 15% | 
990021 | CT1 aspects of ATSSS_Ph3 | ATSSS_Ph3 | Rel-18 | C1 | 3.3.24 | 0% | 50% | 
990020 | CT1 aspects of ADAES | ADAES | Rel-18 | C1 | 3.3.24 | 0% | 5% | 
Legend Green row – Newly completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – no change since the last plenary
red text – Updated since the last plenary

## Slide 12: Work Plan Rel-18 (cont.)
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
990019 | CT1 aspects of 5GMARCH_Ph2 | 5GMARCH_Ph2 | Rel-18 | C1 | 12.12.23 | 0% | 15% | 
990013 | CT1 aspects of VMR | VMR | Rel-18 | C1 | 12.12.23 | 0% | 20% | 
Legend Green row – Newly completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – no change since the last plenary
red text – Updated since the last plenary

## Slide 13: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
None this time

## Slide 14: Work Item Exception Sheets
TDoc # | Title | Acronym | Source
None this time

## Slide 15: Status of older releases
Rel-13:
  2 CAT F CRs agreed to remove ENs for IANA registrations that have been completed, backwards compatible
Rel-14:
  1 CAT F CR agreed to remove EN for IANA registration that has been completed, backwards compatible
  2 CAT F CRs agreed to correct format of nodes in EnTV MO (TS 24.117), backwards compatible
Rel-15:
  1 CAT F CR agreed to remove EN for IANA registration that has been completed, backwards compatible

## Slide 16: Release 16 Status
10 CAT F CRs against Rel-16 agreed
  Addition of new warning texts to handle interworking application mismatch (MCCI_CT)
  Correction of references in TS 24.544 (SEAL)
  Correction of references in TS 24.544 (SEAL)
  Correction of references in TS 24.547 (SEAL)
  Correction of references in TS 24.548 (SEAL)
  Removal of EN for IANA registration that has been completed (PARLOS)
  Correction of CR implementation error in TS 24.519 (Vertical_LAN)
  Correction to CIoT small data container IE (5G_CIoT)
  Correction to MA PDU session information IE (ATSSS)
  Use of decorated NAI format by roaming N5CW device (5WWC)

## Slide 17: Backward Incompatible Changes Rel-16
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
None this time

## Slide 18: Release 17 Status
Significant decrease of Rel-17 maintenance effort
21 CAT F CRs were agreed for Release 17, down from 55 in Q1’2023
0 pCRs were agreed for Release 17

## Slide 19: Backward Incompatible Changes Rel-17
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
C1-233726 | IEI assignment for Additional measurement indication IE | ZTE, Ericsson | CR 0124 24.193 | 
C1-233212 | Correction to the application/vnd.3gpp.seal-network-QoS-managment-info+xml media type | Huawei, HiSilicon | CR 0041 24.548 | 
C1-233279 | Correction on PTW use for RedCap UE | Huawei, HiSilicon | CR 3331 24.008 | 

## Slide 20: Release 18 Status
4 new work items have been agreed for Rel-18
Focus of CT1 now on Rel-18 CRs
472 CAT F/B/C CRs and 77 pCRs agreed for Rel-18

## Slide 21: For Information to CT
Protocol selection for user plane positioning
CT1 was not able to agree on protocol selection for user plane positioning (5G_eLCS_Ph3 Rel-18 Work Item, see C1-234042 and C1-234043)
As a result, TS 24.572 is not sent to CT Plenary for information as originally planned
The Work Item rapporteur will schedule a conference call on this topic before the August meeting
Support for URSP provisioning in EPS
CT1 was not able to align with SA2#157’s agreements on how the UE requests URSP in EPS (eUEPO Work Item, see C1-234046 and C1-233344 )

## Slide 22: For Action to CT
OpenAPI files maintenance
CT1 indicated in LS C1-234390 to CT & SA that CT1 agrees with CT3/CT4’s decision conveyed in C1-234312 to continue using the existing method of handling source code in 3GPP documentation
CT is kindly requested to report to SA accordingly

## Slide 23: Acknowledgements
The CT1 Chair wants to thank
E3MAG for hosting the meeting in Bratislava
Peter Leis for chairing the breakout stream on “Services” topics
Jörgen Axell for chairing the breakout stream on “IMS and MC” topics
Akansha Arora for her excellent support before, during and after the meetings
Most importantly the CT1 delegates for their dedication and hard work during very busy and productive meetings, both online and in Bratislava
Peter Leis and Jörgen Axell for their excellent leadership as CT1 Chair and Vice-Chair over the past 4 years. Best of luck in their new endeavors!

## Slide 24: Annex

## Slide 25: CRs for conditional approval
TDoc # | Title | Spec | CR# | Dependency
C1-230149 | DNS server security information | 24.302 | 729 | TS 33.402 CR 0148
C1-234368 | Roaming scenario for a N5CW device | 23.003 | 0251 | TS 23.003 CR 0679
C1-234311 | SNPN N3IWF selection for emergency service in visited country | 24.502 | 0247 | TS 23.501 CR 4300
C1-234343 (revised to CP-231301) | N3IWF selection for onboarding services in SNPN in a visited country | 24.502 | 0250 | TS 23.501 CR 4238, TS 23.003 CR 0674
C1-233889 | SNPN selection on validity condition change | 23.122 | 1115 | TS 23.501 CR 4205
C1-234374 | Handling of location assistance information provided in the SoR SNPN selection information for localized services | 23.122 | 1069 | TS 23.501 CR 3883
C1-233892 | Handling of forbidden SNPN lists for localized services | 24.501 | 5415 | TS 23.122 CR 1090
C1-233895 | CH controlled prioritized list of preferred SNPNs and GINs for access for localized services in SNPN | 24.501 | 5203 | TS 23.501 CR 4205
C1-233951 | Support of AUN3/NAUN3 device behind 5G-RG | 24.501 | 5421 | TS 23.316 CR 2091, CR 2099
C1-233952 | URSP update for AUN3/NAUN3 device behind 5G-RG | 24.526 | 0194 | TS 23.503 CR 0973
C1-233954 | Introducing the AUN3 and NAUN3 devices | 24.502 | 0261 | TS 23.316 CR 2087

## Slide 26: CRs for conditional approval (cont.)
TDoc # | Title | Spec | CR# | Dependency
C1-233955 | Accessing 5GS via trusted non-3GPP access for UE behind 5G-RG | 24.502 | 0262 | TS 23.316 CR 2097
C1-233956 | Accessing 5GS via untrusted non-3GPP access for UE behind 5G-RG | 24.502 | 0263 | TS 23.316 CR 2097
C1-234305 | Including last visited registered TAI for registration procedure over non-3gpp access | 24.501 | 5453 | TS 23.502 CR 4015
C1-234321 | Differentiated QoS for devices behind 5G-RG | 24.502 | 0249 | TS 23.316 CR 2082
C1-234347 | 5G-RG support for NSWO procedure for UE behind RG | 24.502 | 0260 | TS 23.316 CR 2087
C1-234052 | Timing synchronization status information from NW-TT To TSCTSF | 24.539 | 0019 | TS 23.501 CR 4216
C1-234357 | Support for UE reporting of URSP rule enforcement | 24.526 | 0195 | TS 23.503 CR 0901
C1-233884 | Providing VPLMN specific URSP | 24.501 | 5169 | TS 23.503 CR 0957, TS 23.502 CR 3985
C1-233622 | Handling emergency 5G ProSe direct link establishment request when there is an ongoing emergency service | 24.554 | 0315 | TS 23.304 CR 0249
C1-233625 | Releasing 5G ProSe direct link due to starting emergency service | 24.554 | 0316 | TS 23.304 CR 0249
C1-233793 | RSC to traffic type mapping rule for U2U relay | 24.554 | 0340 | TS 23.304 CR 0248

## Slide 27: CRs for conditional approval (cont.)
TDoc # | Title | Spec | CR# | Dependency
C1-233794 | RSC to traffic type mapping rule for L3 U2U relay | 24.555 | 0040 | TS 23.304 CR 0248
C1-233796 | Destination layer-2 ID for U2U relay communication with integrated discovery | 24.554 | 0347 | TS 23.304 CR 0242
C1-233797 | Coding aspects of destination layer-2 ID for U2U relay communication with integrated discovery | 24.555 | 0042 | TS 23.304 CR 0242
C1-233799 | L2 U2U relay selection correction | 24.554 | 0303 | TS 23.304 CR 0242
C1-233912 | Clarification on configuration parameters for 5G ProSe UE-to-UE relay | 24.554 | 0344 | TS 23.304 CR 0253
C1-233917 | U2N relay emergency for discovery | 24.554 | 0308 | TS 23.304 CR 0249
C1-233919 | Update to path switching procedure | 24.554 | 0351 | TS 23.304 CR 0240
C1-233920 | Providing emergency service using 5G ProSe layer-3 UE-to-network relay with and without N3IWF support | 24.554 | 0361 | TS 23.304 CR 0252
C1-233922 | Support of Public Warning Notification Relaying by 5G ProSe UE-to-Network Relay | 24.554 | 0365 | TS 23.304 CR 0141
C1-233923 | Introducing the capabilities related to supporting UE-to-UE relay | 24.501 | 5466 | TS 23.304 CR 0261
C1-234040 | Clarification on setting emergency RSC | 24.554 | 0353 | TS 23.304 CR 0250

## Slide 28: CRs for conditional approval (cont.)
TDoc # | Title | Spec | CR# | Dependency
C1-233781 | Enhancement for location service continuity from 5GS to EPS | 24.571 | 0025 | TS 23.273 CR 0349
C1-233782 | Restriction on NR satellite access for PRU UE | 24.571 | 0027 | TS 23.273 CR 0368
C1-234201 | Addition of EPC-(H)GMLC address in LCS-PeriodicTriggered | 24.571 | 0032 | TS 23.273 CR 0349
C1-233229 | Authorization of A2X direct C2 communication in EPS – additional procedures | 24.301 | 3891 | TS 23.256 CR 0084
C1-234214 | Authorization of A2X direct C2 communication during registration in 5GS | 24.501 | 5358 | TS 23.256 CR 0084
C1-233948 | Location validity information for enhanced CAG list in TS 24.501 | 24.501 | 5408 | TS 23.501 CR 4367
C1-233997 | Location validity information for enhanced CAG list in TS 23.122 | 23.122 | 1105 | TS 23.501 CR 4367
C1-233960 | Clarification on alternative S-NSSAI being part of the subscribed S-NSSAIs | 24.501 | 5375 | TS 23.501 CR 4234
C1-233961 | Clarification on when to provide alternative NSSAI to UE | 24.501 | 5376 | TS 23.501 CR 4234
C1-233965 | Network slices with NS-AoS not matching deployed tracking areas | 24.501 | 5297 | TS 23.501 CR 4236
C1-233966 | The condition that the UE does not trigger a service request procedure | 24.501 | 5425 | TS 23.502 CR 3848

## Slide 29: CRs for conditional approval (cont.)
TDoc # | Title | Spec | CR# | Dependency
C1-233994 | The AMF sends the partially allowed NSSAI to the UE after NSSAA | 24.501 | 5433 | TS 23.502 CR 3849
C1-233931 | Update the location information request | 24.545 | 0077 | TS 23.434 CR 0191
C1-233932 | Add the procedure of location profiling for supporting location service enablement | 24.545 | 0071 | TS 23.434 CR0191
C1-233933 | Adding the location service registration procedure | 24.545 | 0069 | TS 23.434 CR0190
C1-233934 | Add the location service registration update procedure | 24.545 | 0078 | TS 23.434 CR 0193
C1-233935 | Add the location service deregistration procedure | 24.545 | 0079 | TS 23.434 CR 0194
C1-233936 | Addition of location reporting configuration notification | 24.545 | 0080 | TS 23.434 CR 0195
C1-234349 | Update of general aspects of PIN | 24.501 | 5259 | TS 23.501 CR 4284
C1-233634 | SMF to indicate the capability of supporting non-3GPP access path switching | 24.501 | 5314 | TS 23.501 CR 4210, TS 23.502 CR 3963
C1-233637 | Clarification for primary access selection for redundant steering mode when threshold values are provided | 24.193 | 0127 | TS 23.501 CR 4330
C1-234056 | Introducing the non-3GPP access path switching procedure | 24.501 | 5315 | TS 23.501 CR 4210, TS 23.502 CR 4033

## Slide 30: CRs for conditional approval (cont.)
TDoc # | Title | Spec | CR# | Dependency
C1-234057 | PDU session IDs not included in Uplink data status IE during non-3GPP access path switching | 24.501 | 5449 | TS 23.502 CR 4033
C1-234358 | Associating a QUIC connection with a QoS flow | 24.193 | 0125 | TS 23.501 CR 4459
C1-233285 | LADN per DNN & S-NSSAI handling for legacy UE | 24.501 | 5370 | TS 23.501 CR 4211

## Slide 31: Thank You!
Lena Chaponniere
3GPP TSG CT WG1 Chair
lguellec@qti.qualcomm.com