## Slide 1: CT WG3 Status Report to TSG CT#100
Yali Yan
TSG CT WG3 Chair
Huawei

## Slide 2: TSG CT WG3 Officials
Yali Yan
CT3 Chair
yanyali@huawei.com
Narendranath Durga Tangudu
CT3 Vice Chair n.tangudu@samsung.com
Susana Fernández
CT3 Vice Chair
susana.fernandez@ericsson.com
Dongwook Kim
Secretary
MCC
Dongwook.Kim@etsi.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  CT3#127-e, (17th - 21st April, 2023) as e-meeting
  CT3#128, (22nd – 26th May, 2023) in Bratislava, Slovakia
Upcoming Meetings
  CT3#128-bis, (26th – 30th June, 2023), CANCELLED
  CT3#129, (21st – 25th August, 2023) in Goteborg, Sweden

## Slide 4: TSG WG CT3 Statistics
CT3#127-e:
Number of handled documents
  732 documents allocated
Agreed CRs
  Cat B/C/F : 218/0/45
Agreed pCRs
  9
Attendances
  218 registered/ 200 attendants
CT3#128:
Number of handled documents
  705 documents allocated
Agreed CRs
  Cat B/C/F : 164/0/84
Agreed pCRs
  7
Attendances
  138 registered/ 92 attendants

## Slide 5: New agreed Study/Work Items led by CT3
TDoc # | Title | Acronym | Source | Objectives | Release
CP-231189 | New WID on CT aspects on Spending Limits for AM and UE Policies in the 5GC | TEI18_SLAMUP | China Telecom | The objective of this work item is to specify the stage 3 procedures: Update AM/UE policy association procedures and corresponding text to take spending limits into account before PCF making AM/UE policy decision. Update AM/UE policy subscription information stored in UDR to indicate whether the PCF must enforce policies based on subscriber spending limits. Update Nchf_SpendingLimitControl service to clarify that PCF for a UE interacts with the CHF only applies to non-roaming scenario. | Rel-18

## Slide 6: Revised agreed Study/Work Items led by CT3 (1/2)
TDoc # | Title | Acronym | Source | Objectives | Release
CP-231190 | Revised WID on Rel-18 Enhancements of 3GPP Northbound Interfaces and Application Layer APIs | NBI18 | Huawei | The objective is to specify the technical enhancements and necessary changes to the 3GPP Northbound and Application Layer interfaces and APIs, which are not covered by other dedicated work items. The WID is revised to include the impact on TS 29.122 for the definition of a TS skeleton for northbound and application layer APIs. | Rel-18
CP-231191 | Revised WID on Enhancement of Network Automation Enablers | eNetAE | Huawei | The objective is to specify the technical improvements and enhancements to the network data analytics related services in Release 18 stage 3 level not covered by other work items and not including the implementation of the missing critical requirements in previous releases. The WID is revised to update the target completion date to March 2024. | Rel-18
CP-231192 | Revised WID on CT aspects of enhancement of 5G UE Policy | eUEPO | Intel | The objective is to specify the CT aspects of eUEPO in 5GS and EPS. The WID is revised to include more impacts on CT1, CT3 and CT4. | Rel-18
CP-231193 | Revised WID on CT aspects of 5G System Enabler for Service Function Chaining | SFC | China Telecom | The objective is to specify the CT aspects of 5G System Enabler for Service Function Chaining (SFC). The WID is revised to include more impacts on CT4, change the rapporteurship and update the target completion date to March 2024. | Rel-18
CP-231194 | Revised WID on Rel-18 Generic Group Management, Exposure and Communication Enhancements | GMEC | Huawei | The objective is to specify the stage 3 normative work and the related specifications under the remit of CT WGs to support the GMEC normative requirements developed by stage 2. The WID is revised to include more impacts on CT1 and add more supporting companies. | Rel-18

## Slide 7: Revised agreed Study/Work Items led by CT3 (2/2)
TDoc # | Title | Acronym | Source | Objectives | Release
CP-231195 | Revised WID on Extensions to the TSC Framework to support DetNet | DetNet | Ericsson | The objective is to specify the stage-3 requirements in the specifications under the remit of CT WGs for the stage-2 requirements agreed in the stage-2 WID DetNet. The WID is revised to include more impacts, add more supporting companies and update the target completion date to March 2024. | Rel-18
CP-231196 | Revised WID on Architecture Enhancements for XR and media services | XRM | China Mobile | The objective is to specify the CT aspects of XR (Extended Reality) and media services in order to enhance the CT WGs specifications. The WID is revised to include more impacts on CT3 and add more supporting companies. | Rel-18
CP-231197 | Revised WID on CT aspects for Enabling Edge Applications Phase 2 | EDGEAPP_Ph2 | Samsung | The objective is to specify the protocol aspects and related APIs for enabling edge applications under EDGEAPP_Ph2 WI. The WID is revised to include more impacts and add more supporting companies. | Rel-18
CP-231198 | Revised WID on 5G Timing Resiliency and TSC & URLLC enhancements | TRS_URLLC | Nokia | The objective is to specify the CT aspects of the Timing Resiliency and URLLC enhancements. The WID is revised to include more impacts on CT3. | Rel-18

## Slide 8: Rel-18 Work Plan – CT3 led (1/2)
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
960054 | Rel-18 Enhancements of 3GPP Northbound and Application Layer interfaces and APIs | NBI18 | Rel-18 | C3 | 03/24 | 30% | 60% | CP-231190 | 
970045 | Rel-18 Enhancements of UE Policy Control | UEP18 | Rel-18 | C3 | 12/23 | 20% | 50% | CP-222238 | 
980039 | Enhancement of Network Automation Enablers | eNetAE | Rel-18 | C3 | 03/24 | 70% | 90% | CP-231191 | 
980103 | Timing Resiliency and URLLC enhancements | TRS_URLLC | Rel-18 | C3 | 03/24 | 25% | 75% | CP-231198 | 
980094 | Extensions to the TSC Framework to support DetNet | DetNet | Rel-18 | C3 | 03/24 | 50% | 80% | CP-231195 | 
980053 | CT aspects of 5G System with Satellite Backhaul | 5GSATB | Rel-18 | C3 | 12/23 | 30% | 60% | CP-223204 | 
980091 | CT aspects of 5G System Enabler for Service Function Chaining | SFC | Rel-18 | C3 | 03/24 | 10% | 90% | CP-231193 | 
980082 | CT aspects of enhancement of 5G UE Policy | eUEPO | Rel-18 | C3 | 03/24 | 10% | 40% | CP-231192 | 
980075 | CT aspects for Enabling Edge Applications Phase 2 | EDGEAPP_Ph2 | Rel-18 | C3 | 12/23 | 10% | 40% | CP-231197 | 
980036 | Rel-18 enhancements of session management policy control | SMPC18 | Rel-18 | C3 | 12/23 | 25% | 60% | CP-223208 | 
980097 | CT aspects of General Support of IPv6 Prefix Delegation in 5GS | TEI18_IPv6PD | Rel-18 | C3 | 12/23 | 70% |  | CP-230121 | 
980030 | TEI18 on Enhancement of Application Detection Event Exposure | TEI18_ADEE | Rel-18 | C3 | 06/23 | 0% | 100% | CP-223202 | 
990009 | Generic Group Management, Exposure and Communication Enhancements | GMEC | Rel-18 | C3 | 03/24 | 15% | 40% | CP-231194 | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary

## Slide 9: Rel-18 Work Plan – CT3 led (2/2)
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
990008 | CT aspects of System Support for AI/ML-based Services | AIMLsys | Rel-18 | C3 | 03/24 | 10% | 50% | CP-230329 | 
990006 | Architecture Enhancements for XR and media services | XRM | Rel-18 | C3 | 03/24 | 20% | 65% | CP-231196 | 
990010 | Enablers for Network Automation for 5G - phase 3 | eNA_Ph3 | Rel-18 | C3 | 03/24 | 15% | 65% | CP-230119 | 
990007 | CT aspects on 5G AM Policy | AMP | Rel-18 | C3 | 09/23 | 0% | 85% | CP-231302 | 
990005 | CT aspects on Dynamically Changing AM Policies in the 5GC Phase 2 | TEI18_DCAMP_Ph2 | Rel-18 | C3 | 09/23 | 0% | 80% | CP-230114 | 
 | CT aspects on Spending Limits for AM and UE Policies in the 5GC | TEI18_SLAMUP | Rel-18 | C3 | 12/23 |  | 0% | CP-231189 | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary

## Slide 10: Rel-18 Work Plan – Non-CT3 led (1/2)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
960060 | Service Based Interface Protocol Improvements Release 18 | SBIProtoc18 | Rel-18 | C3 | 12/23 | 30% | 60% | CP-221083 | 
970048 | IMS Stage-3 IETF Protocol Alignment | IMSProtoc18 | Rel-18 | C3 | 12/23 | 30% | 60% | CP-223102 | 
980065 | Enhanced Service Enabler Architecture Layer for Verticals Phase 2 | SEAL_Ph3 | Rel-18 | C3 | 12/23 | 15% | 45% | CP-223273 | 
980079 | CT aspects of Enhanced support of Non-Public Networks Phase 2 | eNPN_Ph2 | Rel-18 | C3 | 03/24 | 30% | 60% | CP-231286 | 
980084 | Support for wireless and wireline convergence for the 5G system architecture Phase 2 | 5WWC_Ph2 | Rel-18 | C3 | 03/24 | 15% | 40% | CP-231287 | 
980100 | Secondary DN authentication and authorization in EPC IWK cases | TEI18_SDNAEPC | Rel-18 | C3 | 12/23 | 96% |  | CP-230188 | 
980086 | Enhancement of NSAC for maximum number of UEs with at least one PDU session/PDN connection | eNSAC | Rel-18 | C3 | 06/23 | 0% |  | CP-223026 | 
980073 | CT aspects of application layer support for V2X services; Phase 3 | V2XAPP_Ph3 | Rel-18 | C3 | 03/24 | 0% |  | CP-231285 | 
980067 | CT aspects of SEAL data delivery enabler for vertical applications | SEALDD | Rel-18 | C3 | 03/24 | 5% | 25% | CP-231284 | 
980056 | CT Aspects of Application Layer Support for Uncrewed Aerial Systems (UAS), Phase 2 | UASAPP_Ph2 | Rel-18 | C3 | 12/23 | 0% | 40% | CP-230189 | 
980061 | CT aspects of proximity based services in 5GS Phase 2 | 5G_ProSe_Ph2 | Rel-18 | C3 | 12/23 | 0% | 20% | CP-223110 | 
980058 | CT aspects of enhancement to the 5GC location services - phase 3 | 5G_eLCS_Ph3 | Rel-18 | C3 | 03/24 | 20% | 30% | CP-230026 | 
980076 | CT Aspects of Edge Computing Phase 2 | EDGE_Ph2 | Rel-18 | C3 | 12/23 | 30% | 55% | CP-223025 | 
980089 | CT aspect of Seamless UE context recovery | SUECR | Rel-18 | C3 | 09/23 | 60% | 80% | CP-223262 | 
980106 | Protocol enhancements for Mission Critical Services | MCProtoc18 | Rel-18 | C3 | 12/23 | 10% | 30% | CP-223103 | 

## Slide 11: Rel-18 Work Plan – Non-CT3 led (2/2)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
990076 | CT aspects for the architectural enhancements for 5G Multicast-Broadcast services Phase 2 | 5MBS_Ph2 | Rel-18 | C3 | 03/24 | 15% | 40% | CP-231024 | 
990061 | CT aspects of Application layer support for Personal IoT Network | PINAPP | Rel-18 | C3 | 03/24 | 5% | 10% | CP-230332 | 
990101 | CT Aspect of Architecture Enhancements for Vehicle Mounted Relays | VMR | Rel-18 | C3 | 03/24 | 0% |  | CP-230192 | 
990097 | CT aspects of Application Data Analytics Enablement Service | ADAES | Rel-18 | C3 | 03/24 | 0% | 5% | CP-230333 | 
990089 | CT aspects of Access Traffic Steering, Switching and Splitting support in 5G system – Phase 3 | ATSSS_Ph3 | Rel-18 | C3 | 03/24 | 0% | 60% | CP-230334 | 
990058 | CT aspects of Personal IoT Network | PIN | Rel-18 | C3 | 03/24 | 0% | 20% | CP-230197 | 
990092 | CT aspects of UPF enhancement for exposure and SBA | UPEAS | Rel-18 | C3 | 03/24 | 0% | 90% | CP-230337 | 
990086 | CT aspects of Next Generation Real time Communication services | NG_RTC | Rel-18 | C3 | 03/24 | 0% |  | CP-230335 | 
990063 | CT Aspect of Further Architecture Enhancement for UAV and UAM | UAS_Ph2 | Rel-18 | C3 | 03/24 | 0% | 30% | CP-230330 | 
990055 | 5GC/EPC enhancement for satellite access Phase 2 | 5GSAT_Ph2 | Rel-18 | C3 | 03/24 | 0% |  | CP-230203 | 
990099 | CT aspects for enabling MSGin5G Service phase 2 | 5GMARCH_Ph2 | Rel-18 | C3 | 12/23 | 0% | 80% | CP-230198 | 
990066 | CT aspects of Ranging based services and sidelink positioning | Ranging_SL | Rel-18 | C3 | 03/24 | 0% |  | CP-230331 | 
990081 | Stage 3 of Network Slicing Phase 3 | eNS_Ph3 | Rel-18 | C3 | 03/24 | 0% | 30% | CP-230194 | 
990069 | CT aspects of 5G-enabled fused location service capability exposure | 5GFLS | Rel-18 | C3 | 03/24 | 0% | 70% | CP-230195 | 

## Slide 12: TS/TR sent to CT Plenary
TDoc # | Title | Version | Rapporteur | Sent for
N/A |  |  |  | 

## Slide 13: Exception sheet for work item
TDoc # | Title | Rapporteur | Remaining Issues | Expected Completion Date
N/A |  |  |  | 

## Slide 14: Release 18 Status - General
Agreement or endorsement of new/revised Rel-18 WIDs:
  1 new WID (i.e. TEI18_SLAMUP) is agreed, depending on Rel-18 stage 2 requirement;
  9 revised WIDs (i.e. NBI18, eNetAE, eUEPO, SFC, GMEC, TRS_URLLC, XRM, EDGEAPP_Ph2 and DetNet) are agreed;
  6 revised WIDs (i.e. SEALDD, 5MBS_Ph2, eNPN_Ph2, V2XAPP_Ph3, 5G_eLCS_Ph3, 5WWC_Ph2) are endorsed.
381 CRs with Category B and 103 CRs with Category F are agreed in Rel-18, impacting 39 work items in total.
Progress is quite well, many WIs are already over 60% completion rate.
Few LSs are sent to stage 2 requesting further clarifications and EN are added for the time being for further study.

## Slide 15: Release 18 Status (1/10)
NBI18 [Enhancements of 3GPP Northbound and Application Layer interfaces and APIs Rel-18] with 60% completion
  The agreed CRs are mainly to support CAPIF extensibility requirements from ETSI ISG MEC, correct the immediate reporting mechanism for the MonitoringEvent API, various editorial corrections, etc.
SBIProtoc18 [Service Based Interface Protocol Improvements Release 18] with 60% completion
  Most CRs related to corrections on usage of redirection mechanism via 5GC APIs.
UEP18 [Enhancements of UE Policy Release 18] with 50% completion
  Complete the feature negotiation during the AMF relocation
IMSProtoc18 [IMS Stage-3 IETF Protocol Alignment] with 60% completion
  No contributions during this Plenary cycle. Progressive increase of the percentage of completion in every meeting.

## Slide 16: Release 18 Status (2/10)
eNetAE [Enhancement of Network Automation Enablers] with 90% completion
  Support of ordering criterion for UE communication, user data congestion, UE mobility etc.
  Update NRF procedure for NWDAF discovery supporting ML model provisioning
  Implementing immediate reports for DCCF subscriptions/ NWDAF Data Management subscriptions
SEAL_Ph3 [Service Enabler Architecture Layer for Vertical Phase 3] with 45% completion
  Start the definition of the SS_VALServiceAreaConfiguration, SS_IdmParameterProvisioning and SS_VALServiceData APIs.
  Start the definition of MBS resources management related new service operations in the SS_NetworkResourceAdaptation API.
eNPN_Ph2 [CT aspects of Enhanced support of Non-Public Networks Phase 2] with 60% completion
  Work focused on Non-3GPP access for SNPN scenarios
TRS_URLLC [Timing Resiliency and URLLC enhancements] with 75% completion
  Support for network timing synchronization status and reporting
  Completion of BAT window and capability for BAT adaptation and periodicity range

## Slide 17: Release 18 Status (3/10)
DetNet [Extensions to the TSC Framework to support DetNet] with 80% completion
  Support of 3GPP extensions for DetNet
5GSATB [CT aspects of 5G System with Satellite Backhaul] with 60% completion
  Support of SMF event exposure related to dynamic satellite backhaul
  A LS is sent to stage 2 for further clarification about whether and how the PCF determines to request packet delay reports for dynamic satellite backhaul
SFC [CT aspects of 5G System Enabler for Service Function Chaining] with 90% completion
  Correction to AF influence on Service Function Chaining
eUEPO [CT aspects of enhancement of 5G UE Policy] with 40% completion
  Description of URSP provisioning procedures in EPS.
  NWDAF support the PDU Session traffic analytics.
  Support for URSP awareness

## Slide 18: Release 18 Status (4/10)
EDGEAPP_Ph2 [CT aspects for Enabling Edge Applications Phase 2] with 40% completion
  Start the definition of the new Eees_ACRParameterInformation API.
  Support various new small functionalities, e.g. EAS bundle information, UE mobility requirements, the general context holding time duration, instantiable EAS information, ACR scenario re-selection after successful ACR, etc.
  Start the definition of the support for the new EDGE-10 interface.
SMPC18 [Rel-18 enhancements of session management policy control ] with 60% completion
  Handling of RAN/NAS release cause values
  Support of provision of the caller and callee information in volume based charging for IMS
TEI18_ADEE [TEI18 on Enhancement of Application Detection Event Exposure] with 100% completion
  Support of application detection event exposure
5WWC_Ph2 [Support for 5WWC Phase 2] with 40% completion
  Definition of a new policy control request trigger which is used to indicate non-3GPP node reselection.

## Slide 19: Release 18 Status (5/10)
SEALDD [CT aspects of SEAL data delivery enabler for vertical applications] with 25% completion
  Agreement of the TS skeleton of the new SEALDD Server Services technical specification.
  Support the provisioning of the support of seamless service continuity for transport layer within the EAS profile.
  Start the definition of the Sdd_DDContext and SDD_TransmissionQualityMeasurement APIs.
UASAPP_Ph2 [CT Aspects of Application Layer Support for Uncrewed Aerial Systems (UAS), Phase 2] with 40% completion
  Start the definition of the new UAE_ChangeUSSManagement and UAE_DAASupport APIs exposed by the UAE Server.
5G_ProSe_Ph2 [CT aspects of proximity based services in 5GS Phase 2] with 20% completion
  Support of UE capability / UE policy and Service parameter provisioning for 5G ProSe UE-to-UE relay.
5G_eLCS_Ph3 [CT aspects of enhancement to the 5GC location services - phase 3] with 30% completion
  Start the definition of the support for GNSS Assistance Data information provisioning.

## Slide 20: Release 18 Status (6/10)
EDGE_Ph2 [CT Aspects of Edge Computing Phase 2] with 55% completion
  Definition of the new DNAI Mapping service to support subscription of DNAI mapping information
  Definition of the new Traffic Influence Data service to enable the V-SMF supporting HR-SBO to subscribe to Traffic influence data from AF in VPLMN
  Definition of the new ECS address API to enable the V-SMF subscribe to ECS address confirguation information from AF in VPLMN
SUECR [CT aspect of Seamless UE context recovery] with 80% completion
  Clarification on certain feature which is not applicable to pre-5G.
MCProtoc18 [Protocol enhancements for Mission Critical Services] with 30% completion
  No contributions during this Plenary cycle. Progressive increase of the percentage of completion in every meeting.
PINAPP [CT aspects of Application layer support for Personal IoT Network] with 10% completion
  Definition of the scope clause for the new PINAPP TS 29.583.

## Slide 21: Release 18 Status (7/10)
GMEC [Generic Group Management, Exposure and Communication Enhancements] with 40% completion
  Definition of the new GroupParametersProvisioning API to support DNN and S-NSSAI specific Group Parameters provisioning
  Support of the functionalities related to traffic characteristics and monitoring of performance characteristics.
5MBS_Ph2 [CT aspects for the architectural enhancements for 5G Multicast-Broadcast services Phase 2] with 40% completion
  Support of Associated Session ID and start the definition of MBS group message delivery and MBS Session Assistance information provisioning.
AIMLsys [CT aspects of System Support for AI/ML-based Services] with 50% completion
  Introduction of Planned Data Transfer with QoS requirements (PDTQ) policy control and negotiation functionality
  Support of UE member selection assistance
  Definition of End-to-end data volume transfer time analytics
  Extensions to UE mobility, UE performance, DN performance, WLAN performance and Network performance analytics etc.

## Slide 22: Release 18 Status (8/10)
XRM [Architecture Enhancements for XR and media services] with 65% completion
  Support multi-modal services
  Introduction of PDU set QoS handling
  Support of ECN marking and Policy Control for L4S
  Support of Uplink Downlink transmission coordination to meet RT latency requirement
eNA_Ph3 [Enablers for Network Automation for 5G - phase 3] with 65% completion
  Event muting enhancements for PCF/AF/NEF/SMF event exposure, NWDAF/DCCF subscriptions etc.
  Support of PFD determination analytics
  Improvement of analytics accuracy correctness
  Support NWDAF assisted URSPs in Service Experience
  Enhancement of Storage Handling Information in NWDAF/DCCF/ARDF Data Management
AMP [CT aspects on 5G AM Policy] with 85% completion
  During PCF-triggered UE mobility from 5GS to EPS, the PCF determines a RFSP Index validity time to the AMF, it indicates the time for which the RFSP Index will be used in the MME after 5GS to EPS mobility

## Slide 23: Release 18 Status (9/10)
TEI18_DCAMP_Ph2 [CT aspects on Dynamically Changing AM Policies in the 5GC Phase 2] with 80% completion
  Adding list of PLMN ID(s) for inbound roaming UEs.
ADAES [CT aspects of Application Data Analytics Enablement Service] with 5% completion
  Support of application data analytics enablement (ADAE) to SEAL architecture.
ATSSS_Ph3 [CT aspects of Access Traffic Steering, Switching and Splitting support in 5G system – Phase 3] with 60% completion
  MP-QUIC support for traffic steering.
  MA PDU sessions with connectivity over 5GC and non-3GPP access to EPC.
PIN [CT aspects of Personal IoT Network] with 20% completion
  Support of PIN ID in URSP.
UAS_Ph2 [CT Aspect of Further Architecture Enhancement for UAV and UAM] with 30% completion
  Support for A2X communication.

## Slide 24: Release 18 Status (10/10)
UPEAS [CT aspects of UPF enhancement for exposure and SBA] with 90% completion
  Support of the direct event notification of TSC management information.
  NWDAF can subscribe UPF events directly to the UPF. A LS is sent to stage 2 for further clarification about whether the NWDAF can subscribe to the UPF via the DCCF.
5GMARCH_Ph2 [CT aspects for enabling MSGin5G Service phase 2] with 80% completion
  Definition of the new MSGG_BGDelivery Service API.
eNS_Ph2 [Stage 3 of Network Slicing Phase 3] with 30% completion
  Start the definition of the support of alternative S-NSSAI handling, S-NSSAI replacement, partially allowed S-NSSAI, multiple NSACFs, the provisioning of slice deregistration inactivity timer and PDU Session inactivity timer, etc.
5GFLS [CT aspects of 5G-enabled fused location service capability exposure] with 70% completion
  Support of obtaining location information from a 3rd party.
Quite few contributions to enhance the functionalities & descriptions for different WIs (TEI18 + WI code CRs).

## Slide 25: Release 17 Status
25 CRs (Cat.F) are agreed in Release 17 as essential corrections, e.g.:
  AKMA-CT WI: A LS is sent to SA3 to ask for clarification about AKMA services supported for the UE connected via Non-3GPP access
  EDGEAPP WI: Corrections to the ACT start/stop event related information
  eNS_Ph2 WI: Reporting format for one-time reporting
  eEDGE_5GC WI: Corrections on attribute names for the indication of direct notification, EAS deployment information
  eNA_Ph2 WI: Corrections on the validity period in the analytics
  BEPoP WI: Enhancement to L2TP procedures
  NBI17 WI: Corrections to boolean type in MonitoringEventSubscription data type
  en5GPccSer17 WI: Adding missing RAT types to enable correct mapping over Rx interface
Several essential corrections mainly based on further received stage 2 reply LSs and/or alignment with other stage 3 specifications.

## Slide 26: Pre-Release 17 Status
No CRs are agreed in pre-Release 15.
1 CR (Cat. F) is agreed in Release 15 as essential corrections:
  NAPS-CT WI: corrections on the Notification Delivery using a separate HTTP connection for northbound APIs and application layer APIs.
6 CRs (Cat. F) are agreed in Release 16 as essential corrections:
  5G_URLLC WI: removal of QoS monitoring control at PDU session release based on reply LS from stage 2.
  eNAPIs WI: Corrections on Monitoring procedures in 5G.
  TEI16, 5GS_Ph1-CT WIs: Correction on TLS_SCN in PFD data
Corrections not considered as FASMO were moved to further releases.

## Slide 27: Backward Incompatible Changes
None

## Slide 28: For Information to CT
CT3 work focused on:
  Rel-18 normative work takes a great proportion (around 94%) of the total documents.
  Essential corrections on Release 17/16/15 specifications
CT3 and CT4 had a joint session to discuss the common aspects of SBI design
  CT3 and CT4 discussed the support of missing definition of presence condition in the OpenAPI specs. No agreement reached during the joint session.
  CT3 and CT4 discussed the received LS SP-230391 (Using Forge-Git as the primary storage for Code) , both WGs agreed to stick to the existing method (which does not modify the existing 3GPP CR process) of handling source code in 3GPP documentation for specifications under their remit. A joint LS from CT3 and CT4 is sent to the plenary.
Quite good and efficient progress in the CT3 F2F meeting.

## Slide 29: For Action to CT
Approval of new/revised Rel-18 WIDs led by CT3. Wherein,
  CT3-led revised WID on AMP (CT aspects on 5G AM Policy) has been revised to CP-231302 as company document in CT#100, which is revised to only change the completion date to Sep. 2023.
Approval of company CRs as the revisions of agreed CRs in CT3#127e and CT3#128 meetings. Those CRs are submitted to solve the issues related to the OpenAPI errors identified by Rapporteurs.

## Slide 30: Acknowledgement
The Chair wants to thank
  Vice Chairs, Naren and Susana for their support in the CT3 management.
  MCC Dongwook for his excellent effort and work to support CT3 before, during and after the meeting.
  ETSI support for IT facilities.
  All CT3 delegates, and specially TS/TR rapporteurs, for their hard work, professionalism and commitment for the success of the challenging meeting.
  CT WG Chairs, CT Chair and MCCs for helping with the good practices in the handling of (e-)meetings and coordination activities.

## Slide 31: Annex

## Slide 32: CRs for conditional approval (1/6)
TDoc # | Title | Spec | CR# | Dependency
C3-231691 | Introduce a new attribute to support location QoS | 29.549 | 0144 | TS 23.434 CR#0169
C3-231494 | Correction to AF influence on Service Function Chaining | 29.519 | 0407 | TS 23.503 CR#0949
C3-231635 | Support of PDU Set QoS Parameters | 29.512 | 1072 | TS 23.571 CR#0420
C3-232058 | Reference update: RFC 9366 | 29.165 | 1036 | TS 24.229 CR#6621
C3-232131 | PDU Session traffic analytics for Nnwdaf_AnalyticsInfo Service API | 29.520 | 0694 | TS 23.288 CR#0728 TS 23.288 CR#0817
C3-232219 | Removal of the anonymization rules | 29.574 | 0071 | TS 23.288 CR#0785
C3-232222 | DNAI Mapping service and procedures | 29.522 | 0888 | TS 23.548 CR#0140 TS 23.502 CR#4161
C3-232224 | Data model for DNAI Mapping service | 29.522 | 0895 | TS 23.548 CR#0140 TS 23.502 CR#4161
C3-232235 | Support of periodicity measurement and reporting for power saving | 29.122 | 0696 | TS 23.501 CR#4529 TS 23.502 CR#3989
C3-232250 | Support Application-Specific Expected UE Behaviour parameters | 29.122 | 0697 | TS 23.502 CR#3955
C3-232251 | Support Application Specific Expected UE Behaviour parameters | 29.522 | 0942 | TS 23.502 CR#3955
C3-232275 | Support of the configured NSSAI change | 29.525 | 0254 | TS 23.503 CR#0978
C3-232331 | Completion of URSP provisioning in EPS | 29.513 | 0473 | TS 23.501 CR#4190 TS 23.501 CR#4253 TS 23.502 CR#3952
C3-232408 | Corrections to the ACT start/stop event related information | 29.558 | 0096 | TS 23.558 CR#0293 TS 23.558 CR#0294
C3-232409 | Corrections to the ACT start/stop event related information | 29.558 | 0097 | TS 23.558 CR#0293 TS 23.558 CR#0294

## Slide 33: CRs for conditional approval (2/6)
TDoc # | Title | Spec | CR# | Dependency
C3-232411 | Corrections to the procedures for monitoring the data rate per network slice for a UE | 29.512 | 1101 | TS 23.503 CR#0980 TS 23.503 CR#0981
C3-232427 | OpenAPI definition for Nnef_DNAIMapping service | 29.522 | 0897 | TS 23.548 CR#0140 TS 23.502 CR#4161
C3-232431 | Support of analytics subset and accuracy per analytics subset for UE mobility for Nnwdaf_AnalyticsInfo API | 29.520 | 0717 | TS 23.288 CR#0817
C3-232440 | Support of SMF event exposure related to dynamic satellite backhaul | 29.508 | 0229 | TS 23.502 CR#4071
C3-232473 | PDU Session traffic analytics for Nnwdaf_EventsSubscription API | 29.520 | 0693 | TS 23.288 CR#0728 TS 23.288 CR#0817
C3-232474 | Update to support extended parameters for ML model provisioning | 29.520 | 0699 | TS 23.288 CR#0730
C3-232485 | Support of provisioning of alternative S-NSSAI handling upon AMF request | 29.507 | 0251 | TS 23.503 CR #0991
C3-232486 | Support of partially allowed S-NSSAI | 29.507 | 0252 | TS 23.502 CR#3849 TS 29.571 CR#0423
C3-232489 | Add applicability information for URSP provisioning in EPS | 29.519 | 0411 | TS 29.504 CR#0214
C3-232490 | Updating the S-NSSAI of the session binding information | 29.521 | 0185 | TS 23.503 CR#1023
C3-232491 | Updating the S-NSSAI of the PDU Session | 29.512 | 1094 | TS 23.503 CR#1023
C3-232507 | Support of provisioning periodicity set | 29.514 | 0523 | TS 23.501 CR#4370
C3-232502 | URSP Provisioning in EPS roaming support | 29.525 | 0260 | TS 23.502 CR#3952
C3-232514 | Subscription to UPF notifications via SMF | 29.508 | 0227 | TS 23.502 CR#3962 TS 29.564 CR#0024
C3-232520 | Corrections to the redirection mechanism description | 29.580 | 0019 | TS 29.500 CR#0378
C3-232528 | Definition of the service description clauses of the Eees_ACRParameterInformation | 29.558 | 0093 | TS 23.558 CR#0297
C3-232529 | Definition of the API clauses of the Eees_ACRParameterInformation API | 29.558 | 0094 | TS 23.558 CR#0297

## Slide 34: CRs for conditional approval (3/6)
TDoc # | Title | Spec | CR# | Dependency
C3-232530 | Definition of the OpenAPI description of the Eees_ACRParameterInformation API | 29.558 | 0095 | TS 23.558 CR#0297
C3-232551 | Adding list of PLMN ID(s) for inbound roaming UEs in AM Influence Data | 29.519 | 0410 | TS 29.504 CR#0221 TS 29.503 CR#1003
C3-232556 | SS_VALServiceAreaConfiguration service API | 29.549 | 0141 | TS 23.434 CR#0143
C3-232560 | Update to Naf_EventExposure API for E2E Data Volume Transfer Time Analytics | 29.517 | 0112 | TS 23.288 CR#0734 TS 23.288 CR#0748
C3-232561 | Update to Nnef_EventExposure API for E2E Data Volume Transfer Time Analytics | 29.591 | 0129 | TS 23.288 CR#0734 TS 23.288 CR#0748
C3-232564 | Update to Nnwdaf_MLModelProvision API for Supportting ML Model Retrieval with ADRF | 29.520 | 0720 | TS 23.288 CR#0729
C3-232565 | Updates for UE mobility analytics using fine granularity | 29.520 | 0728 | TS 23.288 CR#0703
C3-232566 | Updates for UE mobility analytics in AnalyticsExposure API | 29.522 | 0944 | TS 23.288 CR#0703
C3-232567 | MemberUESelectionAssistance API, API definition | 29.522 | 0911 | TS 23.501 CR#4565 TS 23.502 CR#4157
C3-232568 | MemberUESelectionAssistance API, OpenAPI definition | 29.522 | 0935 | TS 23.501 CR#4565 TS 23.502 CR#4157
C3-232569 | MemberUESelectionAssistance API, overview and procedures | 29.522 | 0912 | TS 23.501 CR#4565 TS 23.502 CR#4157
C3-232570 | Definition of OpenAPI file for the new Nnef_ECSAddress API | 29.591 | 0130 | TS 23.502 CR#4062
C3-232571 | Definition of resource and data model for the new Nnef_ECSAddress API | 29.591 | 0131 | TS 23.502 CR#4062
C3-232572 | Definition of service description for the new Nnef_ECSAddress | 29.591 | 0132 | TS 23.502 CR#4062

## Slide 35: CRs for conditional approval (4/6)
TDoc # | Title | Spec | CR# | Dependency
C3-232573 | Support of change of HR-SBO support indication | 29.512 | 1087 | TS 23.503 CR#0992
C3-232574 | Support of VPLMN Specific Offloading Policy for HR-SBO | 29.513 | 0456 | TS 23.502 CR#4061 TS 23.502 CR#4110
C3-232575 | Corrections on the validity period in the analytics | 29.520 | 0721 | TS 23.288 CR#0791
C3-232576 | Corrections on the validity period in the analytics | 29.520 | 0722 | TS 23.288 CR#0791
C3-232577 | Enhancement of DN Performance Analytics | 29.520 | 0723 | TS 23.288 CR#0807
C3-232579 | Support of analytics accuracy information for Nnwdaf_AnalyticsInfo API | 29.520 | 0724 | TS 23.288 CR#0763
C3-232580 | Support of analytics accuracy information for Nnwdaf_EventsSubscription API | 29.520 | 0725 | TS 23.288 CR#0763
C3-232581 | Support of analytics subset and accuracy per analytics subset for UE mobility for Nnwdaf_EventsSubscription API | 29.520 | 0726 | TS 23.288 CR#0817
C3-232586 | Support of periodicity measurement and reporting for power saving | 29.512 | 1092 | TS 23.501 CR#4529 TS 23.502 CR#3989 TS 23.503 CR#0995
C3-232587 | Support of periodicity measurement and reporting for power saving | 29.514 | 0520 | TS 23.501 CR#4529 TS 23.502 CR#3989
C3-232588 | Support of periodicity measurement and reporting for power saving | 29.522 | 0939 | TS 23.501 CR#4529 TS 23.502 CR#3989
C3-232591 | Support for URSP awareness | 29.512 | 1059 | TS 23.503 CR#0947
C3-232592 | Support for URSP awareness | 29.525 | 0253 | TS 23.503 CR#0947
C3-232593 | Support for URSP awareness | 29.514 | 0518 | TS 23.503 CR#0947
C3-232596 | Add consumer for Eees_UEIdentifier and support EDGE-10 | 29.558 | 0088 | TS 23.558 CR#0326
C3-232601 | Support of DetNet flow identification | 29.514 | 0525 | TS 23.503 CR#0952

## Slide 36: CRs for conditional approval (5/6)
TDoc # | Title | Spec | CR# | Dependency
C3-232602 | Support of DetNet flow identification | 29.513 | 0471 | TS 23.503 CR#0952
C3-232606 | Provisioning of VPLMN specific URSP rules | 29.525 | 0262 | TS 23.503 CR#0961 TS 23.503 CR#1040
C3-232607 | Completion of URSP provisioning in EPS | 29.525 | 0263 | TS 23.501 CR#4190 TS 23.501 CR#4253 TS 23.502 CR#3952
C3-232608 | Completion of URSP provisioning in EPS | 29.512 | 1096 | TS 23.501 CR#4253 TS 23.502 CR#3952
C3-232609 | Policy Control for L4S | 29.514 | 0528 | TS 23.503 CR#0897 TS 23.501 CR#4219 TS 23.503 CR#1048
C3-232610 | Policy Control for L4S | 29.512 | 1100 | TS 23.503 CR#0897 TS 23.501 CR#4219 TS 23.503 CR#1048
C3-232611 | Policy Control for L4S | 29.513 | 0474 | TS 23.503 CR 0897
C3-232654 | SS_VALServiceAreaConfiguration service API implementation | 29.549 | 0159 | TS 23.434 CR#0143
C3-232655 | SS_VALServiceAreaConfiguration service API implementation of the OpenAPI file | 29.549 | 0160 | TS 23.434 CR#0143
C3-232657 | Support of ECN marking for L4S | 29.122 | 0671 | TS 23.502 CR#4240
C3-232669 | Procedures for Federated Learning among Multiple NWDAFs in 5GC | 29.552 | 0045 | TS 23.288 CR#0765
C3-232670 | Preparation and Maintenance Procedures for Federated Learning in 5GC | 29.552 | 0062 | TS 23.288 CR#0755 TS 23.288 CR#0732 TS 23.288 CR#0808
C3-232671 | URSP provisioning in EPS | 29.513 | 0444 | TS 23.502 CR 3952

## Slide 37: CRs for conditional approval (6/6)
TDoc # | Title | Spec | CR# | Dependency
C3-232679 | The correction on BAT window and BAT adaptation capability and the support of provisioning Periodicity Set | 29.512 | 1053 | TS 23.501 CR#4370
C3-232681 | Support for network timing synchronization status and reporting | 29.522 | 0858 | TS 23.501 CR#4216 TS 23.502 CR#4130
C3-232682 | Support for network timing synchronization status and reporting | 29.534 | 0025 | TS 23.502 CR#4130
C3-232683 | Support for network timing synchronization status and reporting | 29.565 | 0060 | TS 23.501 CR#4216 TS 23.502 CR#4130

## Slide 38: Thank You!
Yali Yan
3GPP CT WG3 Chair
yanyali@huawei.com