## Slide 1: CT WG4 Status Report to TSG CT#100
Yue Song
3GPP TSG CT WG4 Chair, China Mobile

## Slide 2: TSG CT4 Officials
Song Yue
TSG CT WG4 Chair
CCSA songyue@chinamobile.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org
Hiroshi Ishikawa
TSG CT WG4 Vicechair
TTC hiroshi.ishikawa.ev@nttdocomo.com
New CT4 officials elected on #115e meeting
Li Zhijun
TSG CT WG4 Vicechair
ETSI li.zhijun3@zte.com.cn

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT4#116 Bratislava (SK)
  E-meetings replacing ordinary meeting:
    CT4#115-e
Upcoming Meetings
  Ordinary:
    CT4#117 Goteborg (SE)
  E-meetings replacing ordinary meeting :
    none

## Slide 4: TSG WG CT4 Statistics
Number of handled documents
  CT4#115e: 589
  CT4#116: 643
Agreed CRs
  CT4#115e: 179 71 (B), 83 (F), 24 (A), 1 (D)
  CT4#116: 206 91 (B), 91 (F), 22 (A), 2 (D)
Agreed pCRs
  CT4#115e: 12 8 (29.175), 2 (29.176), 2 (29.831)
  CT4#116: 13 4 (29.175), 5 (29.176), 4 (29.831)
Attendances
    CT4#115e: 236/247 active on reflector and during conference calls: ~30
    CT4#116: 95/136 (F2F) , 0/24 (online) active on remote access: ~5
Other information
    some statistics
  In Meeting rooms we had 10 to 50 delegates depending on the topic.
  Up to 5 delegates followed the CT4 meeting using Microsoft Teams
  CT4#115e was 5 days long
  CT4#116 was 5 days long

## Slide 5: New Agreed Study/Work Items led by CT4
TDoc # | Title | Source | Objectives
CP-231021 | Study on Reducing Information Exposure over SBI | Samsung | To study the need and potential solutions for avoiding excessive data exposure over SBI. To study the need and potential solutions for avoiding indirect access to data via, e.g. subscriptions, even as direct access to the data-set is not allowed.

## Slide 6: Revised Study/Work Items led by CT4
TDoc # | Title | Source | Objectives
CP-231022 | Revised SID on NRF API enhancements to avoid signalling and storing of redundant data | Nokia, Nokia Shanghai Bell | Delta: To extend the working period by one plenary cycle
CP-231024 | Revised WID on CT aspects for the architectural enhancements for 5G Multicast-Broadcast services Phase 2 | Huawei | Delta: To remove the objectives related to UE power saving

## Slide 7: New Agreed Study/Work Items endorsed by CT4
TDoc # | Title | Source | Objectives
C4-232432 | New WID on Slice-based PLMN Selection | ZTE | 
C4-232638 | New WID on MPS when access to EPC/5GC is WLAN | Peraton Labs | 

## Slide 8: Revised Study/Work Items endorsed by CT4 (1/2)
TDoc # | Title | Source | Objectives
C4-231177 | Revised WID on Rel-18 Generic Group Management, Exposure and Communication Enhancements | Huawei | 
C4-231483 | CT aspects of Enhanced support of Non-Public Networks Phase 2 | Ericsson | 
C4-231496 | Revised WID on CT aspects of enhancement of 5G UE Policy | Intel | 
C4-231530 | Revised WID on CT aspects of 5G System Enabler for Service Function Chaining | Intel, China Telecom | 
C4-232229 | Extensions to the TSC Framework to support DetNet | Ericsson | 

## Slide 9: Revised Study/Work Items endorsed by CT4 (2/2)
TDoc # | Title | Source | Objectives
C4-232339 | Revised WID on Architecture Enhancements for XR and media services | China Mobile | 
C4-232537 | Revised WID on support for Support for Wireless and Wireline Convergence Phase 2 Phase 2 | Nokia, Nokia Shanghai Bell | 
C4-232639 | Revised WID on 5G Timing Resiliency and TSC & URLLC enhancements | Nokia, Nokia Shanghai Bell | 

## Slide 10: Work Plan CT4 Led (1/2)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary
UID | Name | Acronym | Target | Status old | Status new
980059 | CT4 aspects of 5G_eLCS_Ph3 | 5G_eLCS_Ph3 | 2024-3-3 | 25% | 65%
990077 | CT4 aspects for 5MBS_Ph2 | 5MBS_Ph2 | 2024-3-3 | 20% | 70%
980068 | CT4 aspects of NR_REDCAP_Ph2 | NR_REDCAP_Ph2 | 2023-12-12 | 60% | 90%
990002 | CT4 aspects of UPF enhancement for exposure and SBA | UPEAS | 2024-3-3 | 40% | 70%
980077 | CT4 aspects of EDGE_Ph2 | EDGE_Ph2 | 2023-12-12 | 20% | 45%
980087 | CT4 aspects of eNSAC | eNSAC | 2023-6-6 (*) | 0% | 25%
980002 | CT aspects on TEI18_MLR | TEI18_MLR | 2023-12-12 | 80% | 100%
980004 | Enhancement of Shared Data ID and Handling | ShDatID_H | 2023-9-9 | 0% | 40%
990003 | Enhancements on Service-based support for SMS in 5GC | eSMS_SBI | 2023-12-12 | 0% | 50%
960002 | Study on NRF API enhancements to avoid signalling and storing of redundant data | FS_NRFe | 2023-6-6 (*) | 50% | 60%
* : to be revised on this plenary

## Slide 11: Work Plan CT4 Led (2/2)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary
UID | Name | Acronym | Target | Status old | Status new
960001 | CT4 aspects of SBIProtoc18 | SBIProtoc18 | 2023-12-12 | 25% | 50%
800045 | Study on IETF QUIC Transport for Service Based Interfaces | FS_QUIC | 2023-12-12 | 80% | 80%
641009 | (IETF) CT4 part of Extended IMS media plane security features (draft-schwarz-mmusic-sdp-for-gw) | eMEDIASEC-CT | 09/12/2014 | 0% | 0%
1000001 | Study on Reducing Information Exposure over SBI | FS_RedInfExp_SBI | 2023-12-12 | new | new
* : to be revised on this plenary

## Slide 12: Work Plan CT4 Supported (1/3)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary
UID | Name | Acronym | Target | Status old | Status new
980054 | CT4 aspects of 5GSATB | 5GSATB | 2023-12-12 | 60% | 60%
990059 | CT4 aspects of PIN | PIN | 2024-3-3 | 0% | 0%
990064 | CT4 aspects of UAS Ph2 | UAS_Ph2 | 2024-3-3 | 0% | 10%
990067 | CT4 aspects of Ranging_SL | Ranging_SL | 2024-3-3 | 0% | 30%
980062 | CT4 aspects of 5G_ProSe_Ph2 | 5G_ProSe_Ph2 | 2023-12-12 | 0% | 30%
990071 | CT4 aspects of GMEC | GMEC | 2024-3-3 | 5% | 40%
990074 | CT4 aspects of AIML | AIMLsys | 2024-3-3 | 0% | 60%
990082 | CT4 aspects of Network Slicing Phase 3 | eNS_Ph3 | 2024-3-3 | 5% | 45%
990084 | CT4 aspects of XRM | XRM | 2024-3-3 | 0% | 65%
980071 | CT4 aspects of eMCSMI_IRail | eMCSMI_IRail | 2023-12-12 | 0% | 0%
* : to be revised on this plenary

## Slide 13: Work Plan CT4 Supported (2/3)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary
UID | Name | Acronym | Target | Status old | Status new
990087 | CT4 aspects of NG_RTC | NG_RTC | 2024-3-3 | 0% | 25%
990090 | CT4 aspects of ATSSS_Ph3 | ATSSS_Ph3 | 2024-3-3 | 5% | 50%
980080 | CT4 aspects of eNPN_Ph2 | eNPN_Ph2 | 2024-3-3 | 50% | 65%
990093 | CT4 aspects of eUEPO | eUEPO | 2024-3-3 | 10% | 30%
970046 | CT4 aspects of UEP18 | UEP18 | 2023-12-12 | 0% | 0%
990095 | CT4 aspects of 5G AM Policy | AMP | 2023-6-6 (*) | 0% | 90%
980085 | CT4 aspects of 5WWC_Ph2 | 5WWC_Ph2 | 2024-3-3 | 40% | 65%
980090 | CT4 aspects of Seamless UE context recovery | SUECR | 2023-9-9 | 75% | 75%
980092 | CT4 aspects of SFC | SFC | 2023-12-12 | 60% | 80%
980095 | CT4 aspects of Detnet | DetNet | 2023-12-12 | 10% | 80%
* : to be revised on this plenary

## Slide 14: Work Plan CT4 Supported (3/3)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary
UID | Name | Acronym | Target | Status old | Status new
980098 | CT4 aspects of TEI18_IPv6PD | TEI18_IPv6PD | 2023-12-12 | 90% | 90%
980101 | CT4 aspects of TEI18_SDNAEPC | TEI18_SDNAEPC | 2024-3-3 | 90% | 90%
980104 | CT4 aspects of TRS_URLLC | TRS_URLLC | 2023-12-12 | 40% | 55%
990102 | CT4 aspects of VMR | VMR | 2024-3-3 | 0% | 25%
980107 | CT4 aspects of MCProtoc18 | MCProtoc18 | 2023-12-12 | 50% | 80%
990104 | CT4 aspects of eNA_Ph3 | eNA_Ph3 | 2024-3-3 | 5% | 30%
 | CT4 aspects of Slice-based PLMN Selection | SbPS | 2024-3-3 | new | new
 | CT4 aspects of MPS_WLAN | MPS_WLAN | 2024-3-3 | new | new
* : to be revised on this plenary

## Slide 15: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
CP-231023 | TR 29.831 | 1.0.0 | Wiehe, Ulrich (Nokia) | Information

## Slide 16: Exception sheets to CT plenary
TDoc # | Title | Rapporteurs | Sent for
None this time

## Slide 17: Release 16 Status
Overall Rel-16
12 essential corrections were agreed for Rel-16
The corrections were in the area of the following WIs:
  5G_eSBA, 5G_CIoT, Vertical_LAN, 5G_eLCS, 5WWC, TEI16.
  All CRs are agreed by consensus and we agreed that they fulfill FASMO criteria.
Chart: R16 FASMO CRs
| CT#95 | CT#96 | CT#97 | CT#98 | CT#99 | CT#100
系列 1 | 47 | 23 | 26 | 11 | 9 | 12

## Slide 18: Release 17 Status
Overall Rel-17
47 CAT F CRs were agreed for Rel-17
The corrections were in the area of the following WIs:
  5G_ProSe, eNPN, eNS_Ph2, 5MBS, SMS_SBI, SBIProtoc17, 5WWC, RPCPSET, 5G_eLCS_ph2, IIoT, ReP_UDR, eNA_Ph2, TEI17
Chart: R17 CAT F CRs
| CT#95 | CT#96 | CT#97 | CT#98 | CT#99 | CT#100
系列 1 | 152 | 128 | 187 | 81 | 46 | 47

## Slide 19: Release 18 Status
Overall Rel-18
162 CAT B CRs were agreed for Rel-18
  118 CAT F/D CRs were agreed for Rel-18
  25 pRs were agreed for Rel-18
  Rel-18 has become the focus of CT4 work
Chart: R18 CRs/pCRs
| CT#97 | CT#98 | CT#99 | CT#100
CAT B | 9 | 18 | 88 | 162
CAT F/D | 8 | 103 | 86 | 118
pCR | 17 | 10 | 5 | 25

## Slide 20: Release 18 Status
Title
  Service Based Interface Protocol Improvements Release 18
Objectives (e.g.)
  Introduction of optimisations and improvements on SBI services
Key Highlights for CT’s attention
  One discussion paper on “Canary Testing” (C4-231310) was submitted to CT4#115e, and related CR (C4-232633) was submitted to CT4#116. CT4 agreed on the principle of canary testing, detailed solution will be further discussed. It is FFS whether canary testing has also impacts on existing SBIs.
  There was a joint discussion b/w CT4 and CT3 on handling of misalignment between main body and OpenAPI regarding attributes presence condition, see C4-232322 and C4-232332. Two proposals were raised: 1) to enforce presence condition in OpenAPI for all existing attributes (when applicable) 2) only to enforce presence condition for newly introduced attributes from now on (when applicable) Consensus was not reached, further discussion needed.

## Slide 21: Release 18 Status
Title
  Enhancement of NSAC for maximum number of UEs with at least one PDU session/PDN connection
Objectives (e.g.)
  To support new NEST attribute (i.e. "Maximum number of UEs with at least one PDU session and PDN connection")
Key Highlights for CT’s attention
  SA2 has not yet reached consensus on which service operation is exactly used and whether a combination of NumOfUEsUpdate/NumOfPDUsUpdate is invoked, the work in CT WGs is not able to proceed.

## Slide 22: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
No CR was marked as backward incompatible this time.

## Slide 23: For Information to CT
Rel-17 and earlier releases corrections
  The number of corrections to Rel-16/17 is decreasing gradually
  No Rel-15 correction this time
Rel-18
  A number (54) of CT4 CRs having dependency on SA2 CRs, see details in Annex.

## Slide 24: For Action to CT
Using Forge-Git as the primary storage for Code ?
  CT4 and CT3 had a joint session discussing the proposal in SP-230391
  CT4 (CT3 as well) will stick to the existing methodology, see LS in CP-231117
  CT is kindly asked to take into account the decisions of all relevant CT WGs, and report to SA correspondingly

## Slide 25: Acknowledgement
The Chair wants to:
  Thank CT4 delegates for their hard work, their dedication and their excellent team spirit and to be open for compromises during the discussions and in the offline discussion.
  Thank the CT4 vice chairs for chairing the parallel sessions, their support before and during the meeting.
  Thank the WI and spec rapporteurs for their priceless coordination work and the pre-editing work of the 5GC specifications and check of the Open API files. The number of open API files are increasing but handled by the same number of delegates
  Thank Kimmo for his excellent work and support as MCC.
  Thanks to the Host of the meeting (E3MAG) and the support during the meeting.

## Slide 26: Special Acknowledgement
The CT4 group wants to:
  Thank former CT4 Chair, Peter Schmitt, for his continuous commitment to the community in the past decades, as Chair, Vice Chair, delegate and rapporteur.

## Slide 27: Annex

## Slide 28: CRs for Conditional Approval(1/7)
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-232353 | Visited Country Emergency SNPN FQDN | 23.003 | 0671 | 23.501-4300 | SA2
C4-232548 | FQDN for SNPN N3IWF supporting Onboarding | 23.003 | 0674 | 23.501-4238 | SA2
C4-232354 | Support of N5CW device using decorated NAI | 23.003 | 0675 | 23.502-4019 | SA2
C4-232424 | NAI format for N5CW roaming case | 23.003 | 0679 | 23.502-3873 | SA2
C4-232425 | NAI format for N5CW roaming case | 23.003 | 0680 | 23.502-3874 | SA2 SA2
C4-232426 | NAI format for 5GWC roaming case | 23.003 | 0681 | 23.502-3875 | SA2 SA2
C4-232410 | Support of Event Report Allowed Area | 24.080 | 0095 | 23.273-0336 | SA2 SA2
C4-232040 | N6 Jitter Measurement and Reporting and Marking End of Data Burst Indication | 29.244 | 0697 | 23.501-4322 | SA2
C4-232451 | Direct reporting of TSC Management Information from UPF to TSN AF or TSCTSF | 29.244 | 0725 | 23.501-4404 | SA2
C4-232440 | Support for non-3GPP access path switching | 29.502 | 0639 | 23.502-3963 23.502-4138 | SA2 SA2

## Slide 29: CRs for Conditional Approval(2/7)
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-232101 | H-SMF updating the HR-SBO information to V-SMF | 29.502 | 0652 | 23.502-4060 | SA2
C4-232375 | HPLMN address information | 29.502 | 0658 | 23.502-4060 | SA2
C4-232188 | Update of the HR-SBO Ind | 29.502 | 0659 | 23.502-4053 | SA2
C4-232435 | Change of Network Slice instance for PDU Sessions | 29.502 | 0660 | 23.502-4024 | SA2
C4-232601 | Update on LADN aspects for SMF | 29.502 | 0661 | 23.502-4009 | SA2
C4-231568 | Support of event report allowed area | 29.503 | 1060 | 23.273-0336 | SA2
C4-232514 | Support Application Specific UE Behaviour Data in Nudm_PP API | 29.503 | 1072 | 23.502-3955 | SA2
C4-232629 | Support Application Specific UE Behaviour Data in SM Subscription Data | 29.503 | 1073 | 23.502-3955 | SA2
C4-232420 | Clock Quality parameters | 29.503 | 1075 | 23.501-4216 | SA2
C4-232517 | Support UE Member Selection with QoS filtering criteria in Nudm_EE API | 29.503 | 1080 | 23.502-3953 | SA2

## Slide 30: CRs for Conditional Approval(3/7)
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-232409 | Change the type of pruInd to enum | 29.503 | 1081 | 23.273-0328 | SA2
C4-232545 | Add area usage indication | 29.503 | 1088 | 23.273-0335 | SA2
C4-232419 | Update on U2U relay capabilities and subscription | 29.503 | 1089 | 23.304-0261 | SA2
C4-232406 | Update the description of hrSboAllowed | 29.503 | 1090 | 23.502-4053 | SA2
C4-232421 | Variable reporting periodicity | 29.503 | 1091 | 23.502-4003 | SA2
C4-232603 | Update on cross-SMF VN group communication | 29.503 | 1092 | 23.501-4313 | SA2
C4-231558 | PRU serving LMF(s) discovery | 29.510 | 0820 | 23.273-0348 | SA2
C4-232136 | Add PCF capability of supporting 5G ProSe UE-to-UE relay | 29.510 | 0843 | 23.304-0261 | SA2
C4-232197 | Accuracy checking capability in NWDAF | 29.510 | 0850 | 23.502-3743 | SA2
C4-232549 | NWDAF containing MTLF selection | 29.510 | 0851 | 23.502-3883 | SA2

## Slide 31: CRs for Conditional Approval(4/7)
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-231569 | Support of event report allowed area | 29.515 | 0105 | 23.272-0336 | SA2
C4-232540 | Add reporting indication | 29.515 | 0112 | 23.273-0335 | SA2
C4-232443 | Service Operations for Subscription and management of network timing synchronization status monitoring | 29.518 | 0899 | 23.502-4130 23.501-4216 | SA2 SA2
C4-232445 | Data Type for Subscription and management of network timing synchronization status monitoring | 29.518 | 0900 | 23.502-4130 23.501-4216 | SA2 SA2
C4-232366 | SMF as the NF consumer of Namf_MT_enableUeReachability service | 29.518 | 0901 | 23.501-4007 | SA2
C4-232448 | Variable reporting periodicity | 29.518 | 0910 | 23.502-4003 | SA2
C4-232544 | Add reporting indication | 29.518 | 0914 | 23.273-0335 | SA2
C4-232356 | Update on ProseContext | 29.518 | 0915 | 23.304-0261 | SA2
C4-232434 | Partially allowed Network slice | 29.518 | 0919 | 23.502-3849 | SA2
C4-232546 | Requested LMF ID is not available | 29.518 | 0920 | 23.273-0373 | SA2

## Slide 32: CRs for Conditional Approval(5/7)
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-232636 | Updates to procedure description for reporting the number of UEs with at least one PDU session/PDN connection | 29.536 | 0034 | 23.501-4500 | SA2
C4-232449 | Variable reporting periodicity | 29.536 | 0034 | 23.502-4003 | SA2
C4-232598 | Update NumOfUEsUpdate service operation for hierarchical NSACF architecture | 29.536 | 0040 | 23.502-3930 | SA2
C4-232599 | Update NumOfPDUsUpdate service operation for hierarchical NSACF architecture | 29.536 | 0041 | 23.502-3930 | SA2
C4-232438 | Add LocalNumberUpdate service operation | 29.536 | 0043 | 23.502-3930 | SA2
C4-232439 | Update OpenApis for the primary NSACF communication | 29.536 | 0046 | 23.502-3930 | SA2
C4-232381 | Including SUPI in the response | 29.564 | 0036 | 23.502-4124 | SA2
C4-232385 | Modification of a subscription for UPF events | 29.564 | 0040 | 23.502-3962 | SA2
C4-232386 | Resource and data type of modification of a subscription for UPF events | 29.564 | 0041 | 23.502-3962 | SA2
C4-232463 | Partially Allowed NSSAI | 29.571 | 0423 | 23.502-3849 | SA2

## Slide 33: CRs for Conditional Approval(6/7)
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-232550 | Variable reporting periodicity | 29.571 | 0426 | 23.502-4003 | SA2
C4-232252 | Update on Update on U2U relay capabilities and subscription | 29.571 | 0428 | 23.304-0261 | SA2
C4-232542 | Clarification of the location QoS mapping | 29.572 | 0175 | 23.273-0349 | SA2
C4-232541 | Add reporting indication | 29.572 | 0176 | 23.273-0335 | SA2
C4-232389 | Congestion information monitoring | 29.244 | 0724 | 29.244-0723 | CT4
C4-231536 | PGW-C TEID in Update Bearer Response during PGW triggered PDN connection restoration | 29.274 | 2075 | 23.007-0385 | CT4
C4-231537 | PGW-C TEID in Update Bearer Response during PGW triggered PDN connection restoration | 29.274 | 2076 | 23.007-0386 | CT4
C4-231474 | Support for A2X service parameters provisioning | 29.504 | 0210 | 29.519-0400 | CT3
C4-231092 | Support for subscribed V2X policy data | 29.504 | 0211 | 29.519-0403 | CT3
C4-232325 | New feature URSP provisioning in EPS | 29.504 | 0214 | 29.519-0411 | CT3

## Slide 34: CRs for Conditional Approval(7/7)
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-232041 | DCAMP Roaming LBO feature | 29.504 | 0221 | 29.519-0410 | CT3
C4-232502 | Support of new feature "GMEC" in UDR | 29.504 | 0223 | 29.519-0406 | CT3

## Slide 35: Thank You!
Yue Song
3GPP TSG CT WG4 Chair
songyue@chinamobile.com