## Slide 1: CT WG6 Status Report to TSG CT#100
Heiko Kruse
CT6 chair, IDEMIA

## Slide 2: TSG CT WG6 Officials
Heiko Kruse
TSG CT WG6 Chair
ETSI
Re-elected at CT6#106-e
Re-elected at CT6#115
heiko.kruse@idemia.com
Ly Thanh Phan
TSG CT WG6 Vice-chair
ETSI
Re-elected at CT6#109-e ly-thanh.phan@thalesgroup.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT6#115
      (23 – 26 May 2023, Bratislava, SK)
Upcoming Meetings
  Ordinary:
    CT6#116
      (22 – 25 August 2023, Goteborg, SE)
  Ad-hoc:
    None

## Slide 4: TSG WG CT6 Statistics
Number of handled documents
  125
  Agreed CRs
  31
  Cat A(1)/B (5)/C (0)/F (16)/D (5)
  Rel-15(0) / Rel-16(19) / Rel-17(10) / Rel-18 (2)
  Postponed:
    4 CRs
Agreed pCRs
  0
Attendances
    CT6#114: 125 registered, 36 attended
Other information (if needed)
  Election of chair during CT6#115. Current chair re-elected by acclamation

## Slide 5: Revised agreed/endorsed Study/Work Items
TDoc # | Title | Source | Objectives

## Slide 6: New agreed/endorsed Study/Work Items
TDoc # | Title | Source | Objectives
CP-231xxx C6-230285 | New WID on CT aspects of MBS support for V2X services | CT1 (Huawei) | enhancement of the USIM in order to provision parameters related to V2X communication via MBS over the Uu reference point.
CP-231107 C6-230318 | GBA_U Based APIs | CT6 (China Mobile) | 1. Define GBA_U_APIs based on Ks_int_NAF which is derived from the Long Term Key of ISIM/USIM applications on the UICC. 2. Define access control which specifies the AID that could call GBA_U_APIs with NAF_ID or through install parameters (e.g. ETSI DAP) of any applet requiring API usage.
CP-231097 C6-230315 | Application for network slice-specific authentication and authorization | CT6 (Thales) | The objective of this work item is to specify the stage 3 aspects to support network slice-specific authentication and authorization (NSSAA) from the UICC.
CP-231xxx C6-230296 | New WID on Slice-based PLMN Selection | CT1 (ZTE) | Potential impacts on USIM to support the prioritization information of the VPLMNs with which the UE may register for the network slice for slice-based PLMN selection.

## Slide 7: Work Plan Rel-16, Rel-17
Legend Green row – Newly completed
Yellow row – outstanding issues, currently on time Red row – behind estimated time schedule
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
910008 | WID on CT aspects on UICC-terminal interface testing for UEs with non-removable UICCs | nrUICC_UEConTest | Rel-16 | C6 | 03/22 | 45% | 60% | CP-210086
920061 | Enhancement for the 5G Control Plane Steering of Roaming for UE in CONNECTED mode | eCPSOR_CON | Rel-17 | C6 | 03/22 | 70% | 100% | CP-210148
920081 | CT aspects of Enhancement for Proximity based Services in 5GS | 5G_ProSe | Rel-17 | C6 | 03/22 | 60% | 100% | CP-212105
930044 | CT6 aspects of 5GC architecture for satellite networks | 5GSAT_ARCH-CT | Rel-17 | C6 | 03/22 | 97% | 100% | CP-210149
920048 | CT aspects of architecture enhancements for 3GPP support of advanced V2X services - Phase 2 | eV2XARC_Ph2 | Rel-17 | C6 | 03/22 | 100% | 100% | CP-211116
930048 | CT4 aspects on CT aspects of Support for Minimization of service Interruption | MINT | Rel-17 | C6 | 03/22 | 0% | 100% | CP-212166
930046 | IMS voice service support and network usability guarantee for UE’s E-UTRA capability disabled scenario in 5GS | ING_5GS | Rel-17 | C6 | 03/22 | 0% | 100% | CP-212231
950046 | CT aspects of NB-IoT/eMTC Non-Terrestrial Networks in EPS | IoT_SAT_ARCH_EPS | Rel-17 | C6 | 03/22 | 80% | 100% | CP-213079
950044 | CT6 aspects of Architecture Enhancement for NR Reduced Capability Devices | ARCH_NR_REDCAP | Rel-17 | C6 | 03/22 | 20% | 100% | CP-213210
950042 | Non-Seamless WLAN offload authentication in 5GS | NSWO_5G | Rel-17 | C6 | 03/22 | 0% | 100% | CP-220095

## Slide 8: Work Plan Rel-18
Legend Green row – Newly completed
Yellow row – outstanding issues, currently on time Red row – behind estimated time schedule
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
960003 | WID on UE Conformance Test Aspects - CT6 aspects of 5G System (Rel16) | UEConTest_R16 | Rel-16 | C6 | 09/23 | 90% | 98% | CP-221184
960004 | New SID on GBA_U Based APIs | FS_GBA_U_API | Rel-18 | C6 | 03/23 | 100% | 100% | CP-2201185
960005 | Study on new UICC application for NSSAA | FS_NS_Slice-USIM | Rel-18 | C6 | 09/23 | 100% | 100% | CP-2201186
970057 | CT aspects of Signal level Enhanced Network SElection | SENSE | Rel-18 | C1 / C6 | 12/22 | 100% | 100% | CP-222237
980063 | CT aspects of proximity based services in 5GS Phase 2 | 5G_ProSe_Ph2 | Rel-18 | CT-wide | 12/23 | 0% | 0% | CP-223110
990054 | 5GC/EPC enhancement for satellite access Phase 2 | 5GSAT_Ph2 | Rel-18 | CT-wide | 03/24 | 0% | 0% | CP-230203
990062 | CT Aspect of Further Architecture Enhancement for UAV and UAM | UAS_Ph2 | Rel-18 | CT-wide | 03/24 | 0% | 0% | CP-230191
990004 | Update UE conformance test specification to Rel-17 | UEConTest_R17 | Rel-17 | C6 | 04/24 | 0% | 0% | CP-230022
990079 | UE pre-configuration for 5MBS | UEConfig5MBS | Rel-18 | C6 | 03/24 | 100% | 100% | CP-230201
 | New WID on CT aspects of MBS support for V2X services | TEI18_MBS4V2X | Rel-18 | C1 / C6 | 03/24 | - | 0% | CP-231290
1000002 | New WID on Application for NSSAA | App-NSSAA | Rel-18 | C6 | 03/24 | - | 0% | CP-231097
1000003 | New WID on GBA_U Based APIs | GBA_U_APIs | Rel-18 | C6 | 03/24 | - | 0% | CP-231107
 | New WID on Slice-based PLMN Selection | SbPS | Rel-18 | C1 / C4 / C6 | 03/24 | - | 0% | CP-231291

## Slide 9: Exception sheets
TDoc # | Title | Source | Rapporteur

## Slide 10: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for

## Slide 11: Release 18 Status
Not much input on Rel-18. No progress on open work items.
4 new work items agreed / endorsed

## Slide 12: Release 17 Status
all work items completed.
Additionally, work on testing for non-removable UICC ongoing.
New work item for Rel-17 conformance testing

## Slide 13: Release 16 Status
Good progress on work item for conformance test specification enhancements for Rel-16.

## Slide 14: Release 15 Status
No CRs

## Slide 15: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG

## Slide 16: For Information to CT
Vote during CT6#115 on a CR to TS 31.130 to extend USIM API to support SUCI calculation for NSWO was avoided by finding a compromise.

## Slide 17: For Action to CT
none

## Slide 18: Acknowledgement
The chairman would like to thank:
  The vice-chair Mr. Ly Thanh Phan for his support
  Kimmo Kymalainen for his support before, during and after the meeting.
  All CT6 delegates for their work, contributions and constructive discussions on all technical issues.

## Slide 19: Annex

## Slide 20: Overview of CT6 contributions
Tdoc | Doc Type | Title
CP-231019 | report | CT6 Status Report
CP-231020 | report | CT6 draft meeting report
CP-231097 | WID new | Application for network slice-specific authentication and authorization
CP-231098 | CR pack | CR Pack on (Small) Technical Enhancements and Improvements for 31.124 Rel-16
CP-231099 | CR pack | CR Pack on UE Conformance Test Aspects for 31.121 Release 16
CP-231100 | CR pack | CR Pack on UE Conformance Test Aspects for 31.124 Release 16
CP-231101 | CR pack | CR Pack on (Small) Technical Enhancements and Improvements for 31.111 Rel-17
CP-231102 | CR pack | CR Pack on (Small) Technical Enhancements and Improvements for 31.130 Rel-17
CP-231103 | CR pack | CR Pack on (Small) Technical Enhancements and Improvements for 31.122 Rel-17
CP-231104 | CR pack | CR Pack on (Small) Technical Enhancements and Improvements for 31.102 Rel-17
CP-231105 | CR pack | CR Pack on (Small) Technical Enhancements and Improvements for 31.111 Rel-18
CP-231106 | CR pack | CR Pack on UE pre-configuration for 5MBS
CP-231107 | WID new | GBA_U Based APIs

## Slide 21: Thank You!
Heiko Kruse
3GPP TSG CT WG6 Chair
heiko.kruse@idemia.com