## Slide 1: CT WG1 Status Report to TSG CT#101
Lena Chaponniere
CT1 Chair, Qualcomm Incorporated

## Slide 2: TSG CT WG1 Officials
Lena Chaponniere
TSG CT WG1 Chair
ATIS lguellec@qti.qualcomm.com
Sung Won
TSG CT WG1 Vice-Chair
ETSI
sung.won@nokia.com
Akansha Arora
Secretary
MCC
akansha.arora@3gpp.org
Behrouz Aghili
TSG CT WG1 Vice-Chair
ATIS
b_aghili@apple.com

## Slide 3: Meeting Calendar
Since the last CT plenary
  CT1#143 (Goteborg)
Upcoming Meetings
  CT1#144 Xiamen
    Begin October 9th 2023
    End October 13th 2023
  CT1#145 Chicago
    Begin November 13th 2023
    End November 17th 2023

## Slide 4: TSG CT WG1 Statistics
Number of handled documents
  CT1#143: 1,562
  Highest ever since the author attends CT1!
Agreed CRs
  CT1#143: Cat B/C/F: 301
Agreed pCRs
  CT1#143: 57
Attendances
  CT1#143: 217 attended in person, ~ 3 attended remotely
Other information
  CT1#143 had full scope

## Slide 5: New agreed Study/Work Items led by CT1
TDoc # | Title | Source | Objectives
CP-232162 | CT1 aspects of Mission Critical ad hoc group Communications | Samsung | Define the protocol aspects of the ad hoc group communication, and the ad hoc group emergency alert features of Release 18 as listed below based on Stage 2 technical specifications developed by SA6 and specified in 3GPP TS 23.379, 3GPP TS 23.280, 3GPP TS 23.281, and 3GPP TS 23.282

## Slide 6: Revised Study/Work Items led by CT1
TDoc # | Title | Source | Objectives
CP-232163 | Protocol enhancements for Mission Critical Services | Ericsson | 
CP-232164 | CT aspects of Gateway UE function for Mission Critical Communication | Ericsson | 
CP-232165 | PLMN Selection based on Network Slice | ZTE | 
CP-232166 | CT aspects of MPS_WLAN | Peraton Labs | 
CP-232167 | 5GC/EPC enhancement for satellite access Phase 2 | Qualcomm | 
CP-232168 | CT aspects of Architecture Enhancements for Vehicle Mounted Relays | Qualcomm | 
CP-232169 | Next Generation Real time Communication services | China Mobile | 
CP-232170 | CT aspects for Enhanced Service Enabler Architecture Layer for Verticals Phase 3 | Samsung | 
CP-232171 | support for 5WWC, Phase 2 | Nokia | 

## Slide 7: Work Plan Rel-18
Legend Green row – Newly completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – no change since the last plenary
red text – Updated since the last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
960053 | CT1 aspects of NBI18 | NBI18 | Rel-18 | C1 | 3.3.24 | 45% | 75% | 
970033 | CT aspects of Mission Critical Services over 5MBS | MCOver5MBS | Rel-18 | C1 | 12.12.2023 | 40% | 80% | 
970034 | CT aspects of Mission Critical Services over 5GProSe | MCOver5GProSe | Rel-18 | C1 | 12.12.2023 | 0% | 0% | 
970059 | CT1 aspects of SENSE | SENSE | Rel-18 | C1 | 12.12.2022 | 95% | 98% | 
960055 | Stage-3 5GS NAS protocol development 18 | 5GProtoc18 | Rel-18 | C1 | 12.12.2023 | 40% | 50% | 
960057 | Stage-3 SAE Protocol Development | SAES18 | Rel-18 | C1 | 12.12.2023 | 40% | 50% | 
960009 | Protocol enhancements for Mission Critical Services | MCProtoc18 | Rel-18 | C1 | 12.12.2023 | 40% | 50% | 
960010 | MPS for Supplementary Services | MPSSupServ | Rel-18 | C1 | 12.12.2022 | 100% | 100% | 

## Slide 8: Work Plan Rel-18 (cont.)
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
970035 | IMS Stage-3 IETF Protocol Alignment | IMSProtoc18 | Rel-18 | C1 | 12.12.23 | 40% | 50% | 
980055 | CT1 aspects of UASAPP_Ph2 | UASAPP_Ph2 | Rel-18 | C1 | 12.12.2 | 60% | 70% | 
980057 | CT1 aspects of 5G_eLCS_Ph3 | 5G_eLCS_Ph3 | Rel-18 | C1 | 3.3.24 | 15% | 30% | 
980060 | CT1 aspects of 5G_ProSe_Ph2 | 5G_ProSe_Ph2 | Rel-18 | C1 | 12.12.23 | 70% | 85% | 
980064 | CT1 aspects of SEAL_Ph3 | SEAL_Ph3 | Rel-18 | C1 | 12.12.23 | 45% | 45% | 
980066 | CT1 aspects of SEALDD | SEALDD | Rel-18 | C1 | 3.3.24 | 20% | 20% | 
980069 | CT1 aspects of NR_REDCAP_Ph2 | NR_REDCAP_Ph2 | Rel-18 | C1 | 12.12.23 | 100% | 100% | 
980070 | CT1 aspects of eMCSMI_IRail | eMCSMI_IRail | Rel-18 | C1 | 12.12.23 | 15% | 20% | 
Legend Green row – Newly completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – no change since the last plenary
red text – Updated since the last plenary

## Slide 9: Work Plan Rel-18 (cont.)
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
980072 | CT1 aspects of V2XAPP_Ph3 | V2XAPP_Ph3 | Rel-18 | C1 | 3.3.24 | 20% | 60% | 
980074 | CT1 aspects of EDGEAPP_Ph2 | EDGEAPP_Ph2 | Rel-18 | C1 | 12.12.2 | 40% | 40% | 
980078 | CT1 aspects of eNPN_Ph2 | eNPN_Ph2 | Rel-18 | C1 | 3.3.24 | 60% | 75% | 
980081 | CT1 aspects of eUEPO | eUEPO | Rel-18 | C1 | 3.3.24 | 30% | 60% | 
980083 | CT1 aspects of 5WWC_Ph2 | 5WWC_Ph2 | Rel-18 | C1 | 3.3.24 | 60% | 75% | 
980088 | CT1 aspects of Seamless UE context recovery | SUECR | Rel-18 | C1 | 9.9.23 | 95% | 95% | 
980093 | CT1 aspects of Detnet | DetNet | Rel-18 | C1 | 12.12.23 | 100% | 100% | 
980096 | CT1 aspects of TEI18_IPv6PD | TEI18_IPv6PD | Rel-18 | C1 | 12.12.23 | 100% | 100% | 
Legend Green row – Newly completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – no change since the last plenary
red text – Updated since the last plenary

## Slide 10: Work Plan Rel-18 (cont.)
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
980099 | CT1 aspects of TEI18_SDNAEPC | TEI18_SDNAEPC | Rel-18 | C1 | 3.3.24 | 90% | 95% | 
980102 | CT1 aspects of TRS_URLLC | TRS_URLLC | Rel-18 | C1 | 3.3.24 | 95% | 100% | 
990024 | CT1 aspects of 5GSAT_Ph2 | 5GSAT_Ph2 | Rel-18 | C1 | 3.3.24 | 10% | 35% | 
990018 | CT1 aspects of PIN | PIN | Rel-18 | C1 | 3.3.24 | 50% | 80% | 
990017 | CT1 aspects of PINAPP | PINAPP | Rel-18 | C1 | 3.3.24 | 40% | 60% | 
990012 | CT1 aspects of UAS Ph2 | UAS_Ph2 | Rel-18 | C1 | 3.3.24 | 50% | 80% | 
990014 | CT1 aspects of Ranging_SL | Ranging_SL | Rel-18 | C1 | 3.3.24 | 15% | 50% | 
990016 | CT1 aspects of 5GFLS | 5GFLS | Rel-18 | C1 | 3.3.24 | 60% | 100% | 
Legend Green row – Newly completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – no change since the last plenary
red text – Updated since the last plenary

## Slide 11: Work Plan Rel-18 (cont.)
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
990072 | CT1 aspects of GMEC | GMEC | Rel-18 | C1 | 3.3.24 | 75% | 85% | 
990011 | CT aspects of MCGWUE | MCGWUE | Rel-18 | C1 | 3.3.24 | 0% | 15% | 
990001 | CT1 aspects for 5MBS_Ph2 | 5MBS_Ph2 | Rel-18 | C1 | 3.3.24 | 65% | 85% | 
990022 | CT1 aspects of UEConfig5MBS | UEConfig5MBS | Rel-18 | C1 | 3.3.24 | 95% | 100% | 
990015 | CT1 aspects of Network Slicing Phase 3 | eNS_Ph3 | Rel-18 | C1 | 3.3.24 | 40% | 80% | 
990023 | CT1 aspects of NG_RTC | NG_RTC | Rel-18 | C1 | 3.3.24 | 15% | 30% | 
990021 | CT1 aspects of ATSSS_Ph3 | ATSSS_Ph3 | Rel-18 | C1 | 3.3.24 | 50% | 60% | 
990020 | CT1 aspects of ADAES | ADAES | Rel-18 | C1 | 3.3.24 | 5% | 8% | 
Legend Green row – Newly completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – no change since the last plenary
red text – Updated since the last plenary

## Slide 12: Work Plan Rel-18 (cont.)
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
990019 | CT1 aspects of 5GMARCH_Ph2 | 5GMARCH_Ph2 | Rel-18 | C1 | 12.12.23 | 15% | 35% | 
990013 | CT1 aspects of VMR | VMR | Rel-18 | C1 | 12.12.23 | 20% | 90% | 
1000020 | CT1 aspects of Enhanced Mission Critical Push-to-talk architecture phase 4 | enh4MCPTT | Rel-18 | C1 |  | - | 10% | 
1000021 | CT1 aspects of MPS_WLAN | MPS_WLAN | Rel-18 | C1 |  | - | 50% | 
1000022 | CT1 aspects of MBS support for V2X services | TEI18_MBS4V2X | Rel-18 | C1 |  | - | 50% | 
1000023 | PLMN Selection based on Network Slice | PLMNsel_NS | Rel-18 | C1 |  | - | 20% | 
Legend Green row – Newly completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – no change since the last plenary
red text – Updated since the last plenary

## Slide 13: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
CP-232260 | Presentation of Specification to TSG: TS 24.542 | 1.0.0 | Samsung | Information

## Slide 14: Work Item Exception Sheets
TDoc # | Title | Acronym | Source
None this time

## Slide 15: Status of older releases
Rel-14:
  1 CAT F CR agreed to remove EN for IANA registration that has been completed, backwards compatible
Rel-16:
  2 CAT F CR agreed to remove EN for IANA registrations that have been completed, backwards compatible
  2 CAT F CRs for TSN-related corrections, backwards compatible
  2 CAT F CRs for handling of non-authorized IAB UEs, backwards compatible

## Slide 16: Backward Incompatible Changes Rel-16
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
None this time

## Slide 17: Release 17 Status
Continued decrease of Rel-17 maintenance effort
11 CAT F CRs were agreed for Release 17, down from 21 in Q2’2023
0 pCRs were agreed for Release 17

## Slide 18: Backward Incompatible Changes Rel-17
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
None this time

## Slide 19: Release 18 Status
1 new work item has been agreed for Rel-18
Rel-18 is now in full swing, as evidenced by the higher number of handled documents
282 CAT F/B/C CRs and 57 pCRs agreed for Rel-18

## Slide 20: For Information to CT
Protocol selection for user plane positioning (5G_eLCS_Ph3 Rel-18 WI)
A compromise was found at CT1#143 with the agreement of C1-235982, C1-236546 and C1-236547 (5G_eLCS_Ph3 Rel-18 Work Item)
The (p)CRs introduce:
  A clause structure in TS 24.572 for the new user plane protocol
  A clause in TS 24.572 for co-existence of user plane location solutions and user plane location solution selection
  User plane location solution support indicators in TS 24.501
Maintenance of Mission Critical specifications with .xsd files
CT1 has endorsed Proposal 1 in C1-235053 that Mission Critical specifications will have the xml schemas defined only within their bodies and will no longer be released with accompanying .xsd files
This applies to TS 24.281, TS 24.282, TS 24.379, TS 24.481 and TS 24.484

## Slide 21: For Action to CT
Assignment of Ethertype for ATSSS PMFP
TS 24.193 clause 6.3 defines a 3GPP IEEE MAC based protocol family, which requires the assignment of an EtherType value
ETSI sent the request for a new EtherType value to IEEE
The IEEE RAC (Registration Authority Committee) replied with LS C1-235076 to 3GPP asking for additional information, namely:
  Which entity requests the assignment
  Guidance on how to express the protocol specified in TS 24.193
  A compact name for the protocol
CT is kindly requested to respond to IEEE RAC with the required information in order to complete the assignment and enable the implementation of the protocol in TS 24.193

## Slide 22: For Action to CT (cont.)
Support for URSP provisioning in EPS (Rel-18 eUEPO WI)
CT1 was not able to reach a consensus between:
  C1-235990 & C1-235994
  or
  C1- 235200 & C1-235201
During a show of hands:
  8 companies supported C1-235990 and 3 companies objected to it
  7 companies supported C1-235994 and 3 companies objected to it
C1-235990 & C1-235994 were agreed with a Working Agreement, posted on the 3GPP web site on Aug 25, 2023
CT is kindly requested to hold a vote on the Working Agreement, if challenged by the deadline (Sep 4, 2023)

## Slide 23: Acknowledgements
The CT1 Chair wants to thank
E3MAG for hosting the meeting in Goteborg
Behrouz Aghili for chairing the breakout stream on “Services” topics
Sung Won for chairing the breakout stream on “IMS and MC” topics
Akansha Arora for her excellent support before, during and after the meetings
Most importantly the CT1 delegates for their dedication and hard work during an extremely busy meeting

## Slide 24: Annex

## Slide 25: CRs for conditional approval
TDoc # | Title | Spec | CR# | Dependency
C1-236154 | MPS for WLAN EPC Transport Priority | 24.302 | 0752 | TS 29.273 CR 0540, TS 29.273 CR 0541
C1-235133 | MPS for WLAN EPC congestion exemptions for MCM | 24.244 | 0058 | TS 24.302 CR 0753
C1-235698 | Default NSSAI inclusion mode pre-configuration | 24.501 | 5669 | TS 31.102 CR 0991
C1-236155 | MPS for WLAN EPC attach | 24.302 | 0753 | TS 23.003 CR 0683, TS 29.273 CR 0541

## Slide 26: Thank You!
Lena Chaponniere
3GPP TSG CT WG1 Chair
lguellec@qti.qualcomm.com