## Slide 1: CT WG1 Status Report to TSG CT#103
Lena Chaponniere
CT1 Chair, Qualcomm Incorporated

## Slide 2: TSG CT WG1 Officials
Lena Chaponniere
TSG CT WG1 Chair
ATIS lguellec@qti.qualcomm.com
Sung Won
TSG CT WG1 Vice-Chair
ETSI
sung.won@nokia.com
Akansha Arora
Secretary
MCC
akansha.arora@3gpp.org
Behrouz Aghili
TSG CT WG1 Vice-Chair
ATIS
b_aghili@apple.com

## Slide 3: Meeting Calendar
Since the last CT plenary
  CT1#146 (electronic)
  CT1#147 (Athens)
Upcoming Meetings
  CT1#148 (Changsha)
    Begin April 15th 2024
    End April 19th 2024
  CT1#149 (Hyderabad)
    Begin May 27th 2024
    End May 31st 2024

## Slide 4: TSG CT WG1 Statistics
Number of handled documents
  CT1#146: 429
  CT1#147: 1,328
Agreed CRs
  CT1#146: Cat B/C/F: 69
  CT1#147: Cat B/C/F: 281
Agreed pCRs
  CT1#146: 88
  CT1#147: 99
Attendance
  CT1#146: 126 attended remotely
  CT1#147: 235 attended in person, ~ 6 listened in remotely
Other information
  CT1#146 had an agenda limited to selected Rel-18 Work Items
  CT1#147 had full scope

## Slide 5: New agreed Study/Work Items led by CT1
TDoc # | Title | Source | Objectives
None this time

## Slide 6: Revised Study/Work Items led by CT1
TDoc # | Title | Source | Objectives
CP-24xxxx | Revised WID on CT aspects of Application Data Analytics Enablement Service | Lenovo | 
CP-24xxxx | Revised WID on 5GC/EPC enhancement for satellite access Phase 2 | Qualcomm Incorporated | 
CP-24xxxx | Revised WID on mission critical system migration and interconnection enhancements | Nokia, Nokia Shanghai Bell | 
CP-24xxxx | Revised WID on Next Generation Real Time Communication services | China Mobile | 
CP-24xxxx | Revised WID on CT aspects of SEAL data delivery enabler for vertical applications | Huawei, HiSilicon | 
CP-24xxxx | Revised WID on CT Aspects of Application Layer Support for Uncrewed Aerial Systems (UAS), Phase 2 | InterDigital | 
CP-24xxxx | Revised WID on CT aspects of Enhanced Mission Critical Push-to-talk architecture phase 4 | AT&T Labs, Inc | 
CP-24xxxx | Revised WID on CT aspects of Ranging_SL | Xiaomi | 

## Slide 7: Work Plan Rel-18
Legend Green row – Completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – No change since the last plenary
red text – Updated since the last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
960053 | CT1 aspects of NBI18 | NBI18 | Rel-18 | C1 | 3.3.24 | 85% | 100% | 
970033 | CT aspects of Mission Critical Services over 5MBS | MCOver5MBS | Rel-18 | C1 | 12.12.23 | 100% | 100% | 
970034 | CT aspects of Mission Critical Services over 5GProSe | MCOver5GProSe | Rel-18 | C1 | 12.12.23 | 60% | 100% | 
970059 | CT1 aspects of SENSE | SENSE | Rel-18 | C1 | 12.12.23 | 100% | 100% | 
960055 | Stage-3 5GS NAS protocol development 18 | 5GProtoc18 | Rel-18 | C1 | 12.12.23 | 60% | 100% | 
960057 | Stage-3 SAE Protocol Development | SAES18 | Rel-18 | C1 | 12.12.23 | 60% | 100% | 
960009 | Protocol enhancements for Mission Critical Services | MCProtoc18 | Rel-18 | C1 | 12.12.23 | 60% | 100% | 
960010 | MPS for Supplementary Services | MPSSupServ | Rel-18 | C1 | 12.12.23 | 100% | 100% | 

## Slide 8: Work Plan Rel-18 (cont.)
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
970035 | IMS Stage-3 IETF Protocol Alignment | IMSProtoc18 | Rel-18 | C1 | 12.12.23 | 60% | 100% | 
980055 | CT1 aspects of UASAPP_Ph2 | UASAPP_Ph2 | Rel-18 | C1 | 12.12.23 | 90% | 100% | 
980057 | CT1 aspects of 5G_eLCS_Ph3 | 5G_eLCS_Ph3 | Rel-18 | C1 | 3.3.24 | 75% | 90% | 
980060 | CT1 aspects of 5G_ProSe_Ph2 | 5G_ProSe_Ph2 | Rel-18 | C1 | 12.12.23 | 95% | 99% | 
980064 | CT1 aspects of SEAL_Ph3 | SEAL_Ph3 | Rel-18 | C1 | 12.12.23 | 50% | 65% | 
980066 | CT1 aspects of SEALDD | SEALDD | Rel-18 | C1 | 3.3.24 | 65% | 85% | 
980069 | CT1 aspects of NR_REDCAP_Ph2 | NR_REDCAP_Ph2 | Rel-18 | C1 | 12.12.23 | 100% | 100% | 
980070 | CT1 aspects of eMCSMI_IRail | eMCSMI_IRail | Rel-18 | C1 | 12.12.23 | 60% | 100% | 
Legend Green row – Completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – No change since the last plenary
red text – Updated since the last plenary

## Slide 9: Work Plan Rel-18 (cont.)
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
980072 | CT1 aspects of V2XAPP_Ph3 | V2XAPP_Ph3 | Rel-18 | C1 | 3.3.24 | 85% | 100% | 
980074 | CT1 aspects of EDGEAPP_Ph2 | EDGEAPP_Ph2 | Rel-18 | C1 | 12.12.23 | 65% | 97% | 
980078 | CT1 aspects of eNPN_Ph2 | eNPN_Ph2 | Rel-18 | C1 | 3.3.24 | 90% | 100% | 
980081 | CT1 aspects of eUEPO | eUEPO | Rel-18 | C1 | 3.3.24 | 80% | 98% | 
980083 | CT1 aspects of 5WWC_Ph2 | 5WWC_Ph2 | Rel-18 | C1 | 3.3.24 | 90% | 100% | 
980088 | CT1 aspects of Seamless UE context recovery | SUECR | Rel-18 | C1 | 9.9.23 | 99% | 100% | 
980093 | CT1 aspects of Detnet | DetNet | Rel-18 | C1 | 12.12.23 | 100% | 100% | 
980096 | CT1 aspects of TEI18_IPv6PD | TEI18_IPv6PD | Rel-18 | C1 | 12.12.23 | 100% | 100% | 
Legend Green row – Completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – No change since the last plenary
red text – Updated since the last plenary

## Slide 10: Work Plan Rel-18 (cont.)
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
980099 | CT1 aspects of TEI18_SDNAEPC | TEI18_SDNAEPC | Rel-18 | C1 | 3.3.24 | 100% | 100% | 
980102 | CT1 aspects of TRS_URLLC | TRS_URLLC | Rel-18 | C1 | 3.3.24 | 100% | 100% | 
990024 | CT1 aspects of 5GSAT_Ph2 | 5GSAT_Ph2 | Rel-18 | C1 | 3.3.24 | 90% | 100% | 
990018 | CT1 aspects of PIN | PIN | Rel-18 | C1 | 3.3.24 | 100% | 100% | 
990017 | CT1 aspects of PINAPP | PINAPP | Rel-18 | C1 | 3.3.24 | 80% | 98% | 
990012 | CT1 aspects of UAS Ph2 | UAS_Ph2 | Rel-18 | C1 | 3.3.24 | 90% | 98% | 
990014 | CT1 aspects of Ranging_SL | Ranging_SL | Rel-18 | C1 | 3.3.24 | 65% | 96% | 
990016 | CT1 aspects of 5GFLS | 5GFLS | Rel-18 | C1 | 3.3.24 | 100% | 100% | 
Legend Green row – Completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – No change since the last plenary
red text – Updated since the last plenary

## Slide 11: Work Plan Rel-18 (cont.)
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
990072 | CT1 aspects of GMEC | GMEC | Rel-18 | C1 | 3.3.24 | 95% | 100% | 
990011 | CT aspects of MCGWUE | MCGWUE | Rel-18 | C1 | 3.3.24 | 20% | 50% | 
990001 | CT1 aspects for 5MBS_Ph2 | 5MBS_Ph2 | Rel-18 | C1 | 3.3.24 | 95% | 100% | 
990022 | CT1 aspects of UEConfig5MBS | UEConfig5MBS | Rel-18 | C1 | 3.3.24 | 100% | 100% | 
990015 | CT1 aspects of Network Slicing Phase 3 | eNS_Ph3 | Rel-18 | C1 | 3.3.24 | 95% | 100% | 
990023 | CT1 aspects of NG_RTC | NG_RTC | Rel-18 | C1 | 3.3.24 | 70% | 95% | 
990021 | CT1 aspects of ATSSS_Ph3 | ATSSS_Ph3 | Rel-18 | C1 | 3.3.24 | 80% | 100% | 
990020 | CT1 aspects of ADAES | ADAES | Rel-18 | C1 | 3.3.24 | 20% | 95% | 
Legend Green row – Completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – No change since the last plenary
red text – Updated since the last plenary

## Slide 12: Work Plan Rel-18 (cont.)
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
990019 | CT1 aspects of 5GMARCH_Ph2 | 5GMARCH_Ph2 | Rel-18 | C1 | 3.3.24 | 50% | 95% | 
990013 | CT1 aspects of VMR | VMR | Rel-18 | C1 | 3.3.24 | 95% | 100% | 
1000020 | CT1 aspects of Enhanced Mission Critical Push-to-talk architecture phase 4 | enh4MCPTT | Rel-18 | C1 | 3.3.24 | 50% | 90% | 
1000021 | CT1 aspects of MPS_WLAN | MPS_WLAN | Rel-18 | C1 | 3.3.24 | 80% | 95% | 
1000022 | CT1 aspects of MBS support for V2X services | TEI18_MBS4V2X | Rel-18 | C1 | 3.3.24 | 70% | 100% | 
1000023 | PLMN Selection based on Network Slice | PLMNsel_NS | Rel-18 | C1 | 3.3.24 | 100% | 100% | Work Item stopped
1010004 | CT1 aspects of Mission Critical ad hoc Group Communications | MC_AHGC | Rel-18 | C1 | 3.3.24 | 50% | 85% | 
1020050 | Network Slice Capability Exposure for Application Layer Enablement | NSCALE | Rel-18 | C1 | 3.3.24 | - | 80% | 
Legend Green row – Completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – No change since the last plenary
red text – Updated since the last plenary

## Slide 13: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
CP-240231 | Presentation of Specification to TSG: TS 24.186 | 2.0.0 | China Mobile | Approval
CP-240254 | Presentation of Specification to TSG: TS 24.572 | 2.0.0 | CATT | Approval
CP-24xxxx | Presentation of Specification to TSG: TS 24.577 | 2.0.0 | Qualcomm | Approval
CP-24xxxx | Presentation of Specification to TSG: TS 24.578 | 2.0.0 | Qualcomm | Approval
CP-24xxxx | Presentation of Specification to TSG: TS 24.583 | 2.0.0 | vivo | Approval
CP-240232 | Presentation of Specification to TSG: TS 24.514 | 1.0.0 | Xiaomi | Information and approval
CP-240251 | Presentation of Specification to TSG: TS 24.559 | 1.0.0 | Lenovo | Information and approval
CP-240252 | Presentation of Specification to TSG: TS 24.542 | 2.0.0 | Samsung | Approval

## Slide 14: Work Item Exception Sheets
TDoc # | Title | Acronym | Source
CP-240222 | Release 18 Work Item Exception for CT aspects of enhancement to the 5GC location services - phase 3 | 5G_eLCS_Ph3 | CATT
CP-240223 | Release 18 Work Item Exception for Enhanced Service Enabler Architecture Layer for Verticals Phase 3 | SEAL_Ph3 | Samsung
CP-240224 | Release 18 Work Item Exception for CT aspects of SEAL data delivery enabler for vertical applications | SEALDD | Huawei
CP-240225 | Release 18 Work Item Exception for CT aspects of Enhanced Mission Critical Push-to-talk architecture phase 4 | enh4MCPTT | Samsung
CP-240226 | Release 18 Work Item Exception for CT aspects of Gateway UE function for Mission Critical Communication | MCGWUE | Ericsson
CP-240227 | Release 18 Work Item Exception for CT1 aspects of Mission Critical ad hoc group Communications | MC_AHGC | Samsung
CP-240228 | Release 18 Work Item Exception for Network Slice Capability Exposure for Application Layer Enablement | NSCALE | China Mobile
CP-240229 | Release 18 Work Item Exception for CT impacts of EVS Codec Extension for Immersive Voice and Audio Services | IVAS_Codec | Nokia

## Slide 15: Status of older releases
Rel-16:
  1 CAT F CR agreed to add media feature tags for IPCONN service, backwards compatible

## Slide 16: Backward Incompatible Changes pre-Rel-17
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
None this time

## Slide 17: Release 17 Status
Number of Rel-17 corrections remains low
6 CAT F CRs were agreed for Release 17, down from 27 in Q4’2023
0 pCRs were agreed for Release 17

## Slide 18: Backward Incompatible Changes Rel-17
In “Frozen” specifications
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
C1-241214 | Correction on the minimum length of the SLAC | Qualcomm Incorporated | 24.501 | 
C1-241612 | Correct the schemas of (de)registration request | ZTE | 24.538 | 

## Slide 19: Release 18 Status
No new CT1-led Work Item was agreed for Rel-18
The CT1 aspects of all Rel-18 Work Items are ≥ 95% complete except for 8 of them
344 CAT F/B/C CRs and 187 pCRs agreed for Rel-18

## Slide 20: For Information to CT
At CT1#147, CT1 endorsed the new Rel-18 WID on IVAS codec (led by CT4)
Work Item will require an exception sheet since it was submitted in Feb’24
One CT1 TS (TS 24.229) may be impacted
At CT1#147, CT1 identified potential CT1 impacts from the Rel-18 work on EDGE_Ph2
This results from SA3’s agreement to optionally send security parameters to the UE
CRs to TS 24.501 and TS 24.008 were discussed but not agreed as technical concerns were raised by some companies
A revised WID will be submitted at CT#103 to properly record the potential CT1 impacts
This means EDGE_Ph2 could require an CT1 exception sheet as well

## Slide 21: Acknowledgements
The CT1 Chair wants to thank
E3MAG for hosting the meeting in Athens
Behrouz Aghili for chairing the breakout stream on “Services” topics
Sung Won for chairing the breakout stream on “IMS and MC” topics
Akansha Arora and Achraf Khsiba for their excellent support before, during and after the meetings
Most importantly the CT1 delegates for their dedication and hard work during the meetings

## Slide 22: Annex

## Slide 23: CRs for conditional approval
TS | CR | Rev | Rel | Title | Cat | Vsn | #Mtg | TD# | Source to WG | Work Item | Clauses affected | Other Aff Specs
24.501 | 5993 | 0 | Rel-18 | UE capability indication to the network for network verified UE location support | F | 18.5.0 | WG#147 | C1-240604 | Nokia, Nokia Shanghai Bell | TEI18, 5GSAT_ARCH-CT | 5.5.1.2.2, 5.5.1.3.2, 9.11.3.1 | Core: TS 23.501 CR 5202
24.501 | 6029 | 0 | Rel-18 | AMF behavior when non-supporting UE is outside NS-AoS | F | 18.5.0 | WG#147 | C1-240888 | ZTE | eNS_Ph3 | 4.6.2.10 | Core: TS/TR 23.501 CR 5278
24.501 | 6028 | 1 | Rel-18 | Network slice replacement considering NS-AoS | F | 18.5.0 | WG#147 | C1-241225 | ZTE | eNS_Ph3 | 4.6.2.7 | Core: TS/TR 23.501 CR 5277
24.526 | 0257 | 1 | Rel-18 | PDU session associated with replaced S-NSSAI | F | 18.5.0 | WG#147 | C1-241230 | Samsung, vivo | eNS_Ph3 | 4.2.2.2 | Core: TS/TR TS 23.501 CR 5221
24.501 | 6031 | 1 | Rel-18 | Session management when the UE is in a cell not within NS-AoS of S-NSSAI | F | 18.5.0 | WG#147 | C1-241239 | ZTE | eNS_Ph3 | 4.6.3.7 | Core: TS/TR 23.501 CR 5278
24.501 | 6033 | 1 | Rel-18 | Network slice usage control not applicable for emergency services | F | 18.5.0 | WG#147 | C1-241251 | ZTE | eNS_Ph3 | 4.6.2.9 | Core: TS/TR 23.501 CR 5291
24.501 | 6056 | 1 | Rel-18 | Clarifies when the slice deregistration inactivity timer starts when it is updated. | F | 18.5.0 | WG#147 | C1-241253 | LG Electronics, Huawei, HiSilicon | eNS_Ph3 | 4.6.2.9 | Core: TS 23.501 CR 4712

## Slide 24: CRs for conditional approval (cont.)
TS | CR | Rev | Rel | Title | Cat | Vsn | #Mtg | TD# | Source to WG | Work Item | Clauses affected | Other Aff Specs
24.501 | 6084 | 1 | Rel-18 | USRP rule enforcement reporting is not supported by 5G-RG and FN-RG | B | 18.5.0 | WG#147 | C1-241273 | Nokia, Nokia Shanghai Bell | 5WWC_Ph2, eUEPO | 4.13 | Core: TS 23.503 CR 1262
24.526 | 0251 | 1 | Rel-18 | Correction on reporting URSP rule enforcement | F | 18.5.0 | WG#147 | C1-241305 | China Mobile, Ericsson, China Southern Power Grid Co, Intel, vivo, Huawei, HiSilicon | eUEPO | 4.2.2.2, 4.2.2.3, 4.2.4 | Core: TS 23.503 CR 1243, 1262
24.501 | 6069 | 1 | Rel-18 | URSP provisioning in EPS and PDU session / PDN connection transferred between 5GS and EPS | F | 18.5.0 | WG#147 | C1-241310 | Ericsson | eUEPO | 6.1.4.1, 6.4.1.2, 6.4.1.3 | Core: TS 23.501 CR 5217
24.301 | 4000 | 1 | Rel-18 | URSP provisioning in EPS - additional PDN connections | F | 18.5.0 | WG#147 | C1-241311 | Ericsson | eUEPO | 6.5.1.2 | Core: TS 23.501 CR 5217
24.301 | 4007 | 1 | Rel-18 | URSP provisioning in EPS and PDU session transferred from 5GS | F | 18.5.0 | WG#147 | C1-241313 | Ericsson | eUEPO | 6.3.14, 6.4.2.3, 6.4.3.3 | Core: TS 23.501 CR 5217
24.229 | 6658 | 1 | Rel-18 | Support of "a=3gpp-req-app" SDP attribute for IMS data channels | B | 18.4.0 | WG#147 | C1-241453 | Ericsson, Huawei, Hisilicon | NG_RTC | A.3.2.2, A.3.3.2 | Core: TS 26.114 CR #0551
24.554 | 0546 | 1 | Rel-18 | Clarification on Layer-2 ID for UE-to-UE Relay Discovery with model B | F | 18.3.0 | WG#147 | C1-241527 | China Telecom, CATT, Philips International B.V. | 5G_Prose_Ph2 | 8a.2.1.3.3.2 | Core: TS 23.304 CR 0404

## Slide 25: CRs for conditional approval (cont.)
TS | CR | Rev | Rel | Title | Cat | Vsn | #Mtg | TD# | Source to WG | Work Item | Clauses affected | Other Aff Specs
24.554 | 0533 | 1 | Rel-18 | Update direct discovery set for U2U relay discovery | C | 18.3.0 | WG#147 | C1-241530 | Xiaomi, Qualcomm Incorporated | 5G_ProSe_Ph2 | 8a.2.1.1, 8a.2.1.2.2.2, 8a.2.1.3.2.2, 8a.2.1.3.3.2, 8a.2.1.3.4.2, 10.2.1, 11.2.17, 11.2.18, 11.2.x | Core: TS 33.503 CR 0168
24.554 | 0525 | 1 | Rel-18 | Clarification for path switching between 5G ProSe UE-to-network relays | F | 18.3.0 | WG#147 | C1-241615 | Nokia, Nokia Shanghai Bell | 5G_ProSe_Ph2 | 8.2.13.1, 8.2.13.2 | Core: TS 23.304 CR 0340
24.554 | 0537 | 2 | Rel-18 | Removal of User info ID of end UE from U2U relay discovery set | F | 18.3.0 | WG#147 | C1-241622 | CATT, China Telecom, Philips International B.V | 5G_ProSe_Ph2 | 5.2.7, 8a.2.1.2.2.2, 8a.2.1.3.2.2, 8a.2.1.3.4.2, 8a.2.2.2, 8a.2.3.2, 10.2.1 | Core: TS 23.304 CR 0410
24.571 | 0071 | 2 | Rel-18 | UL Supplementary service message between LMF and UE for Ranging_SL | B | 18.3.0 | WG#147 | C1-241628 | Xiaomi, InterDigital, vivo | Ranging_SL | 5.2.2.x(new), 5.2.2.x.1(new), 5.2.2.x.2(new) | Core: TS24.080 CR 0115
24.571 | 0070 | 2 | Rel-18 | DL Supplementary service message between LMF and UE for Ranging_SL | B | 18.3.0 | WG#147 | C1-241629 | Xiaomi, InterDigital, vivo | Ranging_SL | 3.3, 5.2.1.x(new), 5.2.1.x.1(new), 5.2.1.x.2(new) | Core: TS24.080 CR 0115
24.555 | 0064 | 1 | Rel-18 | Correction on UE policies for U2U relay | F | 18.3.0 | WG#147 | C1-241634 | CATT | 5G_ProSe_Ph2 | 5.8.2, 5.9.2 | Core: TS 24.554 CR 0537
24.588 | 0038 | 4 | Rel-18 | Encoding of V2X MBS configuration and V2X AS MBS configuration in the policies of V2X in 5GS | B | 18.0.0 | WG#147 | C1-241636 | Nokia, Nokia Shanghai Bell, Ericsson, Huawei, HiSilicon | TEI18_MBS4V2X | 2, 3.2, 5.4.1 | Core: TS 23.287 CR 0198

## Slide 26: CRs for conditional approval (cont.)
TS | CR | Rev | Rel | Title | Cat | Vsn | #Mtg | TD# | Source to WG | Work Item | Clauses affected | Other Aff Specs
24.501 | 6100 | 3 | Rel-18 | Update UE ranging and sidelink positioning capability per role | C | 18.5.0 | WG#147 | C1-241643 | Xiaomi | Ranging_SL | 5.5.1.2.2, 5.5.1.3.2, 9.11.3.1 | Core: TS 23.586 CR 0087
24.502 | 0297 | 2 | Rel-18 | Key identifier in AN-parameter when anonymous SUCI is used | B | 18.4.0 | WG#147 | C1-241738 | Ericsson, Nokia, Nokia Shanghai Bell, Huawei, HiSilicon, ZTE | eNPN_Ph2 | 7.3A.2.3 | Core: TS 33.501 CR 1899
24.501 | 6128 | 2 | Rel-18 | Clarification on UE, AMF and SMF behaviour regarding network slice replacement | F | 18.5.0 | WG#147 | C1-241745 | LG Electronics | eNS_Ph3 | 4.6.2.7, 4.6.3.4 | Core: TS 23.501 CR 5221
24.502 | 0294 | 3 | Rel-18 | MPS for WLAN NAI decoration | F | 18.4.0 | WG#147 | C1-241754 | Peraton Labs, CISA ECD, AT&T, T-Mobile USA, Verizon, Apple | MPS_WLAN | 7.3A.2.2 | Core: TS 23.003 CR 0693
24.501 | 5973 | 5 | Rel-18 | Protocol description support | B | 18.5.0 | WG#147 | C1-241758 | Ericsson, Nokia, Nokia Shanghai Bell, Qualcomm Incorporated, LG Electronics, ZTE, vivo | XRM | 2, 6.3.2.2, 6.3.2.3, 6.4.1.3, 8.3.2.1, 8.3.2.xy(new), 8.3.9.1, 8.3.9.xz(new), 9.11.4.xx(new) | Core: TS/TR 23.502 CR 4642
24.302 | 0772 | 4 | Rel-18 | MPS for WLAN NAI decoration | F | 18.4.0 | WG#147 | C1-241784 | Peraton Labs, CISA ECD, AT&T, T-Mobile USA, Verizon, Apple | MPS_WLAN | 2, 6.4.2.1, 6.4.2.3, 6.4.3.5.1, 6.4.3.5.2, 7.4.1.2, 8.2.1.1, G.2.4 | Core: TS 23.003 CR 0693
24.501 | 6124 | 3 | Rel-18 | Network slice usage control applicability in roaming scenarios | F | 18.5.0 | WG#147 | C1-241793 | Huawei, HiSilicon | eNS_Ph3 | 4.6.1, 4.6.2.9 | Core: TS/TR 23.501 CR 5265

## Slide 27: CRs for conditional approval (cont.)
TS | CR | Rev | Rel | Title | Cat | Vsn | #Mtg | TD# | Source to WG | Work Item | Clauses affected | Other Aff Specs
24.526 | 0265 | 2 | Rel-18 | Clarification on URSP rules enforcement | F | 18.5.0 | WG#147 | C1-241802 | Huawei, HiSilicon | eNS_Ph3 | 4.2.2.3 | Core: TS/TR 23.503 CR 1093
24.501 | 5649 | 11 | Rel-18 | General description of PDU set handling | B | 18.5.0 | WG#147 | C1-241814 | Huawei, HiSilicon, Nokia, Nokia Shanghai Bell, Qualcomm Incorporated, Ericsson, China Mobile | XRM | 6.2.xx (new) | Core: TS/TR 23.502 CR 4642
24.501 | 6092 | 3 | Rel-18 | Slice replacement back to the replaced S-NSSAI | B | 18.5.0 | WG#147 | C1-241827 | Samsung | eNS_Ph3 | 5.4.5.2.3,6.3.2.2,6.3.3.2 | Core: TS/TR TS 23.501 CR 5521
24.501 | 6065 | 3 | Rel-18 | LADN Provisioning when there is existing PDU session | F | 18.5.0 | WG#147 | C1-241835 | LG Electronics, Huawei, HiSilicon | GMEC | 6.2.6 | Core: TS 23.501 CR 5237
24.587 | 0285 | 5 | Rel-18 | MBS parameters | F | 18.4.0 | WG#147 | C1-241836 | Ericsson, Nokia, Nokia Shanghai Bell | TEI18_MBS4V2X | 2, 3.1, 3.2, 5.2.4, 6.2.6.2.2 | Core: TS 23.287 CR 0198
24.502 | 0296 | 3 | Rel-18 | NSWO in 5GS and CH with AAA server | B | 18.4.0 | WG#147 | C1-241841 | Ericsson | eNPN_Ph2 | 6.3a | Core: TS 23.003 CR 0696
24.501 | 5989 | 3 | Rel-18 | PDU Session management when the UE is outside the area of slice support or availability | F | 18.5.0 | WG#147 | C1-241852 | Lenovo, ZTE, Apple | eNS_Ph3 | 4.6.3.6, 5.5.1.3.4 | Core: TS 23.502 CR 5278

## Slide 28: Thank You!
Lena Chaponniere
3GPP TSG CT WG1 Chair
lguellec@qti.qualcomm.com