## Slide 1: CT WG3 Status Report to TSG CT#103
Yali Yan
TSG CT WG3 Chair
Huawei

## Slide 2: TSG CT WG3 Officials
Yali Yan
CT3 Chair
yanyali@huawei.com
Narendranath Durga Tangudu
CT3 Vice Chair n.tangudu@samsung.com
Susana Fernández
CT3 Vice Chair
susana.fernandez@ericsson.com
Dongwook Kim
Secretary
MCC
Dongwook.Kim@etsi.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  CT3#132-e, (22nd – 24th January, 2024), e-meeting
  CT3#133, (26th February – 01st March, 2024) in Athens, Greece
Upcoming Meetings
  CT3#134, (15th – 19th April, 2024) in Changsha, China
  CT3#135, (27th – 31st May, 2024) in Hyderabad, India

## Slide 4: TSG WG CT3 Statistics
CT3#132-e:
Number of handled documents
  260 documents allocated
Agreed CRs
  Cat B/F : 54/20
Agreed pCRs
  20
Attendances
  164 registered/ 111 attendants
CT3#133:
Number of handled documents
  771 documents allocated
Agreed CRs
  Cat B/F : 132/124
Agreed pCRs
  22
Attendances
  208 registered/ 188 attendants

## Slide 5: New agreed Study/Work Items led by CT3
TDoc # | Title | Acronym | Source | Objectives | Release
N/A |  |  |  |  | 

## Slide 6: Revised agreed Study/Work Items led by CT3 (1/2)
TDoc # | Title | Acronym | Source | Objectives | Release
CP-240078 | Revised WID on Generic Group Management, Exposure and Communication Enhancements | GMEC | Huawei | The objective is to specify the stage 3 normative work and the related specifications under the remit of CT. The WID is revised to update the impacts based on further stable requirement from stage 2. | Rel-18
CP-240079 | Revised WID on Enablers for Network Automation for 5G - phase 3 | eNA_Ph3 | China Mobile | The objective is to support the CT aspects of Enablers for Network Automation for 5G phase 3 in order to enhance the CT WGs specifications based on the stage 2 normative work. The WID is revised to include more stable impacts on CT3 and CT4. | Rel-18
CP-240080 | Revised WID on CT aspects of enhancement of 5G UE Policy | eUEPO | Intel | The objective is to specify the CT aspects of eUEPO in 5GS and EPS. The WID is revised to include more stable impacts on CT1, CT3 and CT4. | Rel-18
CP-240081 | Revised WID on Architecture Enhancements for XR and media services | XRM | China Mobile | The objective is to support the CT aspects of XR (Extended Reality) and media services in order to enhance the CT WGs specifications based on the stage 2 normative work. The WID is revised to include more impacts on CT WGs and adding more supporting companies. | Rel-18

## Slide 7: Rel-18 Work Plan – CT3 led (1/2)
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
960054 | Rel-18 Enhancements of 3GPP Northbound and Application Layer interfaces and APIs | NBI18 | Rel-18 | C3 | 03/24 | 90% | 100% | CP-231190 | 
970045 | Rel-18 Enhancements of UE Policy Control | UEP18 | Rel-18 | C3 | 12/23 | 98% | 100% | CP-233115 | 
980039 | Enhancement of Network Automation Enablers | eNetAE | Rel-18 | C3 | 03/24 | 99% | 100% | CP-231191 | 
980103 | Timing Resiliency and URLLC enhancements | TRS_URLLC | Rel-18 | C3 | 03/24 | 98% | 99% | CP-231360 | 
980094 | Extensions to the TSC Framework to support DetNet | DetNet | Rel-18 | C3 | 03/24 | 98% | 100% | CP-231195 | 
980053 | CT aspects of 5G System with Satellite Backhaul | 5GSATB | Rel-18 | C3 | 12/23 | 100% | 100% | CP-232131 | 
980091 | CT aspects of 5G System Enabler for Service Function Chaining | SFC | Rel-18 | C3 | 03/24 | 100% | 100% | CP-231193 | 
980082 | CT aspects of enhancement of 5G UE Policy | eUEPO | Rel-18 | C3 | 03/24 | 90% | 98% | CP-240080 | 
980075 | CT aspects for Enabling Edge Applications Phase 2 | EDGEAPP_Ph2 | Rel-18 | C3 | 12/23 | 80% | 90% | CP-233114 | 
980036 | Rel-18 enhancements of session management policy control | SMPC18 | Rel-18 | C3 | 12/23 | 90% | 100% | CP-223208 | 
980097 | CT aspects of General Support of IPv6 Prefix Delegation in 5GS | TEI18_IPv6PD | Rel-18 | C3 | 12/23 | 100% | 100% | CP-230121 | 
980030 | TEI18 on Enhancement of Application Detection Event Exposure | TEI18_ADEE | Rel-18 | C3 | 06/23 | 100% | 100% | CP-223202 | 
990009 | Generic Group Management, Exposure and Communication Enhancements | GMEC | Rel-18 | C3 | 03/24 | 90% | 100% | CP-240078 | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary

## Slide 8: Rel-18 Work Plan – CT3 led (2/2)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
990008 | CT aspects of System Support for AI/ML-based Services | AIMLsys | Rel-18 | C3 | 03/24 | 92% | 97% | CP-230329 | 
990006 | Architecture Enhancements for XR and media services | XRM | Rel-18 | C3 | 03/24 | 85% | 96% | CP-240081 | 
990010 | Enablers for Network Automation for 5G - phase 3 | eNA_Ph3 | Rel-18 | C3 | 03/24 | 90% | 98% | CP-240079 | 
990007 | CT aspects on 5G AM Policy | AMP | Rel-18 | C3 | 03/24 | 100% | 100% | CP-232130 | 
990005 | CT aspects on Dynamically Changing AM Policies in the 5GC Phase 2 | TEI18_DCAMP_Ph2 | Rel-18 | C3 | 09/23 | 100% | 100% | CP-233124 | 
1000062 | CT aspects on Spending Limits for AM and UE Policies in the 5GC | TEI18_SLAMUP | Rel-18 | C3 | 12/23 | 100% | 100% | CP-233125 | 
1010002 | Application enablement aspects for subscriber-aware northbound API access | SNAAPP | Rel-18 | C3 | 03/24 | 75% | 100% | CP-232128 | 
1020006 | Network Slice Capability Exposure for Application Layer Enablement | NSCALE | Rel-18 | C3 | 03/24 | 15% | 90% | CP-233310 | 

## Slide 9: Rel-18 Work Plan – Non-CT3 led (1/2)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
960060 | Service Based Interface Protocol Improvements Release 18 | SBIProtoc18 | Rel-18 | C3 | 12/23 | 90% | 100% | CP-221083 | 
970048 | IMS Stage-3 IETF Protocol Alignment | IMSProtoc18 | Rel-18 | C3 | 12/23 | 90% | 100% | CP-223102 | 
980065 | Enhanced Service Enabler Architecture Layer for Verticals Phase 2 | SEAL_Ph3 | Rel-18 | C3 | 12/23 | 85% | 97% | CP-233219 | 
980079 | CT aspects of Enhanced support of Non-Public Networks Phase 2 | eNPN_Ph2 | Rel-18 | C3 | 03/24 | 95% | 100% | CP-231286 | 
980084 | Support for wireless and wireline convergence for the 5G system architecture Phase 2 | 5WWC_Ph2 | Rel-18 | C3 | 03/24 | 100% | 100% | CP-233221 | 
980100 | Secondary DN authentication and authorization in EPC IWK cases | TEI18_SDNAEPC | Rel-18 | C3 | 12/23 | 100% | 100% | CP-230188 | 
980086 | Enhancement of NSAC for maximum number of UEs with at least one PDU session/PDN connection | eNSAC | Rel-18 | C3 | 06/23 | 100% | 100% | CP-232025 | 
980073 | CT aspects of application layer support for V2X services; Phase 3 | V2XAPP_Ph3 | Rel-18 | C3 | 03/24 | 95% | 100% | CP-233214 | 
980067 | CT aspects of SEAL data delivery enabler for vertical applications | SEALDD | Rel-18 | C3 | 03/24 | 90% | 100% | CP-240272 | 
980056 | CT Aspects of Application Layer Support for Uncrewed Aerial Systems (UAS), Phase 2 | UASAPP_Ph2 | Rel-18 | C3 | 12/23 | 80% | 100% | CP-240273 | 
980061 | CT aspects of proximity based services in 5GS Phase 2 | 5G_ProSe_Ph2 | Rel-18 | C3 | 12/23 | 95% | 100% | CP-233220 | 
980058 | CT aspects of enhancement to the 5GC location services - phase 3 | 5G_eLCS_Ph3 | Rel-18 | C3 | 03/24 | 95% | 100% | CP-240233 | 
980076 | CT Aspects of Edge Computing Phase 2 | EDGE_Ph2 | Rel-18 | C3 | 12/23 | 90% | 96% | CP-233026 | 
980089 | CT aspect of Seamless UE context recovery | SUECR | Rel-18 | C3 | 09/23 | 100% | 100% | CP-223262 | 
980106 | Protocol enhancements for Mission Critical Services | MCProtoc18 | Rel-18 | C3 | 12/23 | 90% | 100% | CP-233212 | 

## Slide 10: Rel-18 Work Plan – Non-CT3 led (2/2)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
990076 | CT aspects for the architectural enhancements for 5G Multicast-Broadcast services Phase 2 | 5MBS_Ph2 | Rel-18 | C3 | 03/24 | 95% | 99% | CP-232031 | 
990061 | CT aspects of Application layer support for Personal IoT Network | PINAPP | Rel-18 | C3 | 03/24 | 95% | 99% | CP-233218 | 
990097 | CT aspects of Application Data Analytics Enablement Service | ADAES | Rel-18 | C3 | 03/24 | 40% | 70% | CP-240022 | 
990089 | CT aspects of Access Traffic Steering, Switching and Splitting support in 5G system – Phase 3 | ATSSS_Ph3 | Rel-18 | C3 | 03/24 | 95% | 100% | CP-230334 | 
990058 | CT aspects of Personal IoT Network | PIN | Rel-18 | C3 | 03/24 | 100% | 100% | CP-233216 | 
990092 | CT aspects of UPF enhancement for exposure and SBA | UPEAS | Rel-18 | C3 | 03/24 | 99% | 100% | CP-240022 | 
990086 | CT aspects of Next Generation Real time Communication services | NG_RTC | Rel-18 | C3 | 03/24 | 100% | 100% | CP-240271 | 
990063 | CT Aspect of Further Architecture Enhancement for UAV and UAM | UAS_Ph2 | Rel-18 | C3 | 03/24 | 100% | 100% | CP-230330 | 
990099 | CT aspects for enabling MSGin5G Service phase 2 | 5GMARCH_Ph2 | Rel-18 | C3 | 12/23 | 100% | 100% | CP-230198 | 
990066 | CT aspects of Ranging based services and sidelink positioning | Ranging_SL | Rel-18 | C3 | 03/24 | 90% | 96% | CP-240275 | 
990081 | Stage 3 of Network Slicing Phase 3 | eNS_Ph3 | Rel-18 | C3 | 03/24 | 90% | 98% | CP-230194 | 
990069 | CT aspects of 5G-enabled fused location service capability exposure | 5GFLS | Rel-18 | C3 | 03/24 | 100% | 100% | CP-230195 | 
 | CT impacts of EVS Codec Extension for Immersive Voice and Audio Services | IVAS_Codec | Rel-18 | C3 | 06/24 |  | 0% | CP-240021 | 

## Slide 11: TS/TR sent to CT Plenary
TDoc # | Title | Version | Rapporteur | Sent for
CP-240214 | 3GPP TS 29.548 v2.0.0 on Service Enabler Architecture Layer for Verticals (SEAL); SEAL Data Delivery (SEALDD) Server Services | 2.0.0 | Huawei | Approval
CP-240215 | 3GPP TS 29.543 v1.0.0 on 5G System; Data Transfer Policy Control Services | 1.0.0 | Ericsson | Approval
CP-240216 | 3GPP TS 29.583 v2.0.0 on Application layer support for Personal IoT Network (PINAPP); Personal IoT Network (PIN) server services | 2.0.0 | vivo | Approval
CP-240217 | 3GPP TS 29.435 v1.0.0 on Service Enabler Architecture Layer for Verticals (SEAL); Network Slice Capability Enablement (NSCE) Server Services | 1.0.0 | China Mobile | Approval

## Slide 12: Exception sheet for work item
TDoc # | Title | Rapporteur | Remaining Issues | Expected Completion Date
CP-240210 | Exception sheet for IVAS_Codec WI | Nokia, Nokia Shanghai Bell | Possible enhancements to Codec Interworking procedures towards CS networks at the IBCF and TrGW, at the MGCF and IM-MGW, and at the MSC server enhanced for ICS and CS-MGW, as well as defining how the parameters of the IVAS codec are handled on the Ix, Mn and Mc interfaces for the purpose of transcoding | June 2024
CP-240211 | Exception sheet for EDGEAPP_Ph2 WI | Samsung | Stage 3 aspects of ECS-ER service APIs on ECS Registration and ECS Discovery services for federation and roaming support. Stage 3 aspects of ECS services on Service provisioning information retrieval for federation and roaming support. | June 2024
CP-240212 | Exception sheet for ADAES WI | Lenovo | Several editorial notes which are related to the methods, data types, and API design and may have substantial impacts on the final resolutions. | June 2024
CP-240213 | Exception sheet for NSCALE WI | China Mobile | NSCE service API definition provided by the NSCE server is not completed. | June 2024

## Slide 13: Release 18 Status - General
Agreement or endorsement of new/revised Rel-18 WIDs:
  1 new WID (i.e. IVAS_Codec) is agreed, depending on stage 2 requirement, the target completion date is June 2024;
  4 revised WIDs (i.e. eUEPO, GMEC, XRM, eNA_Ph3) are agreed;
  6 revised WIDs (i.e. SEALDD , ADAES, NG_RTC , Ranging_SL, UASAPP_Ph2 and UPEAS) are endorsed.
In total, all the 49 work items progress quite well in CT3 and 4 of them need exception sheets:
  EDGEAPP_Ph2, ADAES, NSCALE and IVAS_Codec work items.
  Few LSs are sent to stage 2 requesting further clarifications and ENs are added for the time being for further study.
All the 4 Rel-18 new TSs are sent from CT3 to this plenary for Approval:
  TS 29.548 under SEALDD WI, TS 29.543 under AIMLsys WI, TS 29.583 under PINAPP WI and TS 29.435 under NSCALE WI.
Per the CAPIF extensibility about security method, even the working agreement (#58) was overturned in Nov. 2023, CT3 discussed the issue again during CT3#132-e (Jan. 2024) meeting and finally reached agreement within the group as C3-240223.
CT3 discussed the 3GPP specific JWT claims registration in IANA during CT3#133 meeting but no conclusion made.
Slides 14- 19 indicate the major CT3 progress in 2024 Q1.

## Slide 14: Release 18 Status (1/6)
NBI18 [Enhancements of 3GPP Northbound and Application Layer interfaces and APIs Rel-18] with 100% completion
  Regarding the support of the CAPIF extensibility requirements from ETSI MEC, the support of CAPIF security methods extensibility was finally agreed.
  Complete the update the NBI TSs with the new HTTP RFCs numbers to replace the obsoleted ones, addition of the missing MTC provider ID in the relevant NEF APIs, resolution of the issue of the missing functionalities in clause 4.3.1, definition of the missing SEAL Group Deletion Notification within the SS_Events API, etc.
SEAL_Ph3 [Service Enabler Architecture Layer for Vertical Phase 3] with 97% completion
  Complete the definition of the BDT configuration management support, definition of the unified traffic pattern and monitoring management support and definition of the NRM reliable transmission support within the SS_NetworkResourceAdaptation API.
  Definition of the new SEAL Key management parameter provisioning related service API.
  Complete the definition of the the VAL Service Area ID management, support 5MBS related error handling, etc.
eUEPO [CT aspects of enhancement of 5G UE Policy] with 98% completion
  EN resolution on selecting a PDU session for URSP provisioning in EPS.

## Slide 15: Release 18 Status (2/6)
EDGEAPP_Ph2 [CT aspects for Enabling Edge Applications Phase 2] with 90% completion
  Consensus reached on the definition of the new Eecs_EASInfoManagement API to support the common EAS management functionality.
  Complete the updates related to the support of the edge cloud entities and services.
  definition of the new Eees_TrafficInfluenceEAS API to support application traffic influence trigger from EAS.
  Further discussions on the definition of the ECS-ER and ECS exposed APIs for federation and roaming but no consensus reached yet. Also, no consensus reached on the text of the LS to be addressed to SA3 on this topic.
SEALDD [CT aspects of SEAL data delivery enabler for vertical applications] with 100% completion
  Complete the definition of the SEALDD Server exposed APIs and the resolution of the related Editor’s Notes (e.g., error handling, missing CRUD operations, VAL UE identification, etc.).
EDGE_Ph2 [CT Aspects of Edge Computing Phase 2] with 96% completion
  Updates to ECS Address Configuration Information for roaming
  Completion of VPLMN Offloading functionality

## Slide 16: Release 18 Status (3/6)
GMEC [Generic Group Management, Exposure and Communication Enhancements] with 100% completion
  Update/complete the definition of the enforcement of Maximum Group Data Rate in Policy Data based on the latest stage 2 updates and definition of the related provisions within the PCC signaling procedures in TS 29.513.
  Complete the definition of the data model for the support of the AF requested QoS for a UE or group of UEs not identified by UE address(es) functionality and the resolution of the related Editor’s Notes.
AIMLsys [CT aspects of System Support for AI/ML-based Services] with 97% completion
  Support of UE IP address and PATCH method for Member UE selection
  Resolve the Editor’s Note for PDTQ warning notification procedure
  Enhancements of E2E data volume transfer time analytics
XRM [Architecture Enhancements for XR and media services] with 96% completion
  Support of UL/DL PDU set QoS and protocol description
  Resolve the Editor’s Notes for PDV, round-trip delay over two QoS flows and congestion monitoring
  Enhancements the provisioning of the periodicity information and end of data burst information for UE power saving

## Slide 17: Release 18 Status (4/6)
eNA_Ph3 [Enablers for Network Automation for 5G - phase 3] with 98% completion
  Define Ndccf_DataManagement_Transfer service operation to support DCCF subscription transfer
  Enhancements of Nnwdaf_AnalyticsInfo_ContextTransfer and Nnwdaf_MLModelProvision APIs to support Analytics context transfer
  Enhancements of PFD Determination Analytics, DN performance analytics and Location accuracy analytics
  Corrections on the error handling procedure
PINAPP [CT aspects of Application layer support for Personal IoT Network] with 99% completion
  Resolving EN on PIN ID and EN on security credentials
ADAES [CT aspects of Application Data Analytics Enablement Service] with 70% completion
  Define SS_ADAE_VALPerformanceAnalytics, Slice-specific application performance analytics, SS_ADAE_LocationAccuracyAnalytic, SS_ADAE_EdgeLoadAnalytics, SS_ADAE_ServiceApiAnalytic APIs for ADAE server
  Define SS_AADRF_DataManagement API for A-ADRF.

## Slide 18: Release 18 Status (5/6)
Ranging_SL [CT aspects of Ranging based services and sidelink positioning] with 96% completion
  Various corrections/updates to complete the definition of the Ranging_SL related enhancements to the handling of UE policies, start the definition of the ID mapping (between Application Layer ID and GPSI) functionality, etc.
eNS_Ph3 [Stage 3 of Network Slicing Phase 3] with 98% completion
  An LS to SA2 was approved to request clarifications on the definition of the Network Slice Replacement event reporting to the PCF for the UE as no consensus was reached in the WG on how to implement the related the stage 2 requirements.
  Various updates/corrections to progress the definition of Network Slice Replacement functionality based on the received related reply LS from SA2, no consensus reached though on the Network Slice Replacement indication.

## Slide 19: Release 18 Status (6/6)
SNAAPP [Application enablement aspects for subscriber-aware northbound API access] with 100% completion
  Complete the definition of the RNAA related CAPIF OAuth updates.
NSCALE [Network Slice Capability Exposure for Application Layer Enablement] with 90% completion
  Considerable progress in the definition of the new NSCE Server APIs, resolution of several Editor’s Notes, an LS was sent to SA6 to ask for further clarifications on the inter-PLMN service continuity functionality.
Quite few contributions to enhance the functionalities & descriptions for different WIs (TEI18 + WI code CRs).

## Slide 20: Release 17 Status
4 CRs (Cat.F) are agreed in Release 17 as essential corrections, e.g.:
  IIoT WI: Correction on state of configuration and PTP Relay instance;
  eNA_Ph2 WI: Correcting User Consent check before ADRF data retrieval;
  NBI17 WI: Resolving attribute name capitalization.
Corrections not considered as FASMO were moved to further releases.

## Slide 21: Pre-Release 17 Status
7 CRs (Cat. F) are agreed in Release 16 as essential corrections:
  5G_URLLC WI: Corrections on QoS monitoring reports;
  eIMS5G_SBA WI: Updated Clause 7.3.3 for missing PCF N5 Algorithm;
  V2XAPP WI: Missing parameter in VAE_FileDistribution API.
No CRs are agreed in pre-Release 16 as essential corrections.
Corrections not considered as FASMO were moved to further releases.

## Slide 22: Backward Incompatible Changes
None

## Slide 23: For Information to CT
CT3 work focused on:
  Completion of Rel-18 normative work, the release takes a great proportion (around 95%) of the total documents.
  Essential corrections on Release 17 and 16 specifications.
The revised WID on 5G_eLCS_Ph3 as CP-240233 from CATT has not been submitted to both the CT3 Jan. and Feb. meetings, but it does not impact CT3 part.
The revised WID on EDGE_Ph2 as CP-240253 from Samsung has not been submitted to both the CT3 Jan. and Feb. meetings, but triggered some discussion over CT3 reflector after the Feb. meeting, however, the delegates would like to discuss CT3 part in the CT3 meeting firstly (CT3#134 meeting on April 2024) not directly in the plenary for a technical decision, it is no need for the exception sheet for the WI in CT3 either.
Quite good and efficient progress in the CT3 F2F meetings.

## Slide 24: For Action to CT
Approval of new/revised Rel-18 WIDs led by CT3, new Rel-18 TSs, and also exception sheets.
Based on the discussion in CT3 reflector, please not approval of any CT3 update of the revised WID on EDGE_Ph2 as the delegates in CT3 would like to discuss it in CT3 group firstly not directly to the plenary for a technical decision, and it is no need for the exception sheet in CT3.
Approval of company CRs as the revisions of agreed CRs in CT3#132-e and CT3#133 meetings. Those CRs are submitted to solve the issues related to the OpenAPI errors identified by the Rapporteurs. All the documents are discussed in CT3 reflector already and can be agreed in the Plenary.

## Slide 25: Acknowledgement
The Chair wants to thank
  Vice Chairs, Naren and Susana for their big support in the CT3 management.
  MCC Dongwook for his excellent effort and work to support CT3 before, during and after the meeting.
  ETSI support for IT facilities.
  All CT3 delegates, and specially TS/TR rapporteurs, for their hard work, professionalism and commitment for the success of the challenging meeting.
  CT WG Chairs, CT Chair and MCCs for helping with the good practices in the handling of meetings and coordination activities.

## Slide 26: Annex

## Slide 27: CRs for conditional approval (1/2)
TDoc # | Title | Spec | CR# | Dependency
C3-241084 | Roaming ECS Address Provisioning feature | 29.519 | 0483 | TS/TR 29.504 CR 0260
C3-241428 | Updates to MemberUESelectionAssistance API | 29.522 | 1206 | TS 23.288 CR#4682
C3-241432 | Corrections on QoS monitoring reports | 29.514 | 0609 | TS 23.501 CR5082
C3-241433 | Corrections on QoS monitoring reports | 29.514 | 0610 | TS 23.501 CR5082
C3-241434 | Corrections on QoS monitoring reports | 29.514 | 0611 | TS 23.501 CR5082
C3-241484 | Completion of Network Slice Replacement procedures | 29.513 | 0530 | TS 23.503 CR#1249, TS 23.503 CR#1257
C3-241486 | Support RedCap UEs indication in the MBS Session | 29.522 | 1156 | TS/TR 29.571 CR 0504
C3-241550 | Support of spending limits control | 29.519 | 0486 | TS 23.503 CR 1252
C3-241554 | Remove DNAI Parameter from E2E Data Volume Transfer Time Analytics | 29.520 | 0870 | TS 23.288 CR#1022
C3-241565 | Updates to E2E data volume transfer time analytics | 29.520 | 0868 | TS 23.288 CR 1027
C3-241594 | Support of IMS data channels | 29.165 | 1039 | TS 24.229 CR #6651, TS 26.114 CR #0551
C3-241653 | Updates to UPF event subscription | 29.508 | 0258 | TS 23.502 CR 4697
C3-241658 | UE Policy restrictions and differences for Wireline Access | 29.525 | 0318 | TS/TR 23.316 CR 2128
C3-241661 | User Plane Path Change notifications for HR-SBO | 29.508 | 0257 | TS/TR 23.502 CR 4570
C3-241664 | User Consent check before ADRF data retrieval | 29.552 | 0085 | TS 23.288 CR 1023

## Slide 28: CRs for conditional approval (2/2)
TDoc # | Title | Spec | CR# | Dependency
C3-241665 | User Consent check before ADRF data retrieval | 29.552 | 0086 | TS 23.288 CR 1023
C3-241679 | Notifying the clock quality acceptance criteria result for NW TT | 29.565 | 0103 | TS 23.502 CR 4734
C3-241695 | Provision mapping between Application Layer ID and GPSI | 29.522 | 1204 | TS 23.586 CR 0055
C3-241680 | Update the procedure for subscription to the notification for the changes in ASTI status | 29.565 | 0105 | TS 23.502 CR 4734
C3-241681 | Notifying the clock quality acceptance criteria result for NW TT and DS-TT | 29.522 | 1160 | TS 23.502 CR 4734
C3-241720 | Resolve the NSCALE related EN | 29.522 | 1187 | TS 23.435 CR 0008

## Slide 29: Thank You!
Yali Yan
3GPP CT WG3 Chair
yanyali@huawei.com