## Slide 1: CT WG4 Status Report to TSG CT#104
Yue Song
3GPP CT4 Chair, China Mobile

## Slide 2: TSG CT4 Officials
Song Yue
TSG CT WG4 Chair
CCSA songyue@chinamobile.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org
Hiroshi Ishikawa
TSG CT WG4 Vicechair
TTC hiroshi.ishikawa.ev@nttdocomo.com
Li Zhijun
TSG CT WG4 Vicechair
ETSI li.zhijun3@zte.com.cn

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT4#122 Changsha (CN)
    CT4#123 Hyderabad (IN)
  E-meeting:
    None
Upcoming Meetings
  Ordinary:
    CT4#124 Masstricht (NE)
  E-meeting:
    None

## Slide 4: TSG WG CT4 Statistics
Number of handled documents
  CT4#122: 558
  CT4#123: 558
Agreed CRs
  CT4#122: 202 25 (B), 162 (F/D), 15 (A)
  CT4#123: 241 32 (B), 197 (F/D), 12 (A)
Agreed pCRs
  CT4#122: 7 3 (29.857), 4 (29.866)
  CT4#123: 11 1 (29.857), 10 (29.866)
Attendances
  CT4#122: 142/171 (F2F) , 0/15 (online)
  CT4#123: 103/121 (F2F) , 1/25 (online)
Other information
    some statistics
  In Meeting rooms we had 10 to 30 delegates depending on the topic.
  Up to 7 delegates followed the CT4 meeting using Microsoft Teams
  CT4#122 was 5 days long
  CT4#123 was 5 days long

## Slide 5: New Agreed Study/Work Items led by CT4
TDoc # | Title | Source | Objectives
C4-242198 | WID new Rel-19 New WID on Service Based Interface Protocol Improvements Release 19 | China Mobile | Technical improvements on the service based interface protocol which are not covered by other dedicated work items
C4-242297 | WID new Rel-19 Subscriber Data Migration | Ericsson | To enable reliable temporary data migration procedures in a 5GC network by proposing improvements to the current UDR restoration procedures
C4-242298 | WID new Rel-19 New WID on CT Aspects on TEI19_MINPA | Ericsson | To provide stage3 implementation for stage2 requirement on having the UE Policy and AM policy associations established only when they are to be sent to the UE
C4-242394 | WID new Rel-19 New SID on Study on Protocol for AI Data Collection from UPF | China Mobile | To study alternative protocols, or enhancements to the existing SBI protocol, so as to optimize the UPF data collection for AI/ML while ensuring secure, scalable and reliable data transfers across the core network

## Slide 6: Revised Study/Work Items led by CT4
TDoc # | Title | Source | Objectives
C4-242104 | WID revised Rel-18 Revised WID on CT impacts of EVS Codec Extension for Immersive Voice and Audio Services | Nokia | Delta: To remove CT1 impact from the work item (NOTE: it has been confirmed there is no impact on CT1 due to IVAS codec)
C4-242296 | WID revised Rel-18 CT Aspects of Edge Computing Phase 2 | Huawei | Delta: To align the WID with the works already been done due to security requirements

## Slide 7: New Agreed Study/Work Items endorsed by CT4
TDoc # | Title | Source | Objectives
C4-242300 | WID new Rel-19 Protocol enhancements for Mission Critical Services | Ericsson | 
C4-242301 | WID new Rel-19 CT aspects of Providing per-subscriber VLAN instructions from UDM and DN-AAA | Ericsson | 
C4-242302 | WID new Rel-19 CT aspects of Enhancing Parameter Provisioning with static UE IP address and UP security policy | Ericsson | 
C4-242303 | WID new Rel-19 New WID on enhancement of controlling RAT utilization | Vodafone | 

## Slide 8: Revised Study/Work Items endorsed by CT4
TDoc # | Title | Source | Objectives
C4-242096 | WID revised Rel-18 Revised WID on CT aspects of enhancement of 5G UE Policy | Intel | Delta: Update to the Nsmf_PDUSession Service to support URSP rule enforcement reports

## Slide 9: Work Plan CT4 Led (1/2)
UID | Name | Acronym | Target | Old% | WID | New% | Change or Comment
980059 | CT4 aspects of 5G_eLCS_Ph3 | 5G_eLCS_Ph3 | 2024-3-3 | 95% | CP-232029 | 100% | 
990077 | CT4 aspects for 5MBS_Ph2 | 5MBS_Ph2 | 2024-3-3 | 100% | CP-232031 | 100% | 
980068 | CT4 aspects of NR_REDCAP_Ph2 | NR_REDCAP_Ph2 | 2023-12-12 | 100% | CP-223021 | 100% | 
990002 | CT4 aspects of UPF enhancement for exposure and SBA | UPEAS | 2024-3-3 | 100% | CP-232027 | 100% | 
980077 | CT4 aspects of EDGE_Ph2 | EDGE_Ph2 | 2023-12-12 | 98% | CP-233026 | 100% | 
980087 | CT4 aspects of eNSAC | eNSAC | 2023-12-12 | 100% | CP-232025 | 100% | 
980002 | CT aspects on TEI18_MLR | TEI18_MLR | 2023-12-12 | 100% | CP-223022 | 100% | 
980004 | Enhancement of Shared Data ID and Handling | ShDatID_H | 2024-3-3 | 100% | CP-232030 | 100% | 
990003 | Enhancements on Service-based support for SMS in 5GC | eSMS_SBI | 2023-12-15 | 100% | CP-230025 | 100% | 
960002 | Study on NRF API enhancements to avoid signalling and storing of redundant data | FS_NRFe | 2023-9-9 | 100% | CP-231022 | 100% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 10: Work Plan CT4 Led (2/2)
UID | Name | Acronym | Target | Old% | WID | New% | Change or Comment
960001 | CT4 aspects of SBIProtoc18 | SBIProtoc18 | 2023-12-12 | 100% | CP-221083 | 100% | 
800045 | Study on IETF QUIC Transport for Service Based Interfaces | FS_QUIC | 2023-12-12 | 100% | CP-183245 | 100% | 
1000001 | Study on Reducing Information Exposure over SBI | FS_RedInfExp_SBI | 2023-12-12 | 80% | CP-231350 | 95% | 
1010001 | CT aspects of home network triggered primary authentication | HN_Auth | 2024-3-3 | 95% | CP-232028 | 100% | 
1010003 | Study on IMS Disaster Prevention and Restoration Enhancement | FS_IMS_RES | 2024-3-3 | 50% | CP-232281 | 85% | 
1020001 | NRF API enhancements to avoid signalling and storing of redundant data | NRFe | 2024-3-3 | 100% | CP-233025 | 100% | 
 | PRINS modification work (under TEI18 in CT4, corresponding to 'Roaming5G' in stage2) |  |  | 98% |  | 100% | 
1030001 | CT impacts of EVS Codec Extension for Immersive Voice and Audio Services | IVAS_Codec | 2024-6-6 | new | CP-240021 | 100% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 11: Work Plan CT4 Supported (1/3)
UID | Name | Acronym | Target | Old% | WID | New% | Change or Comment
980054 | CT4 aspects of 5GSATB | 5GSATB | 2023-12-12 | 100% | CP-232131 | 100% | 
990059 | CT4 aspects of PIN | PIN | 2024-3-3 | 100% | CP-233216 | 100% | 
990064 | CT4 aspects of UAS Ph2 | UAS_Ph2 | 2024-3-3 | 100% | CP-230330 | 100% | 
990067 | CT4 aspects of Ranging_SL | Ranging_SL | 2024-3-3 | 98% | CP-233309 | 100% | 
980062 | CT4 aspects of 5G_ProSe_Ph2 | 5G_ProSe_Ph2 | 2023-12-12 | 100% | CP-233220 | 100% | 
990071 | CT4 aspects of GMEC | GMEC | 2024-3-3 | 100% | CP-232135 | 100% | 
990074 | CT4 aspects of AIML | AIMLsys | 2024-3-3 | 100% | CP-230329 | 100% | 
990082 | CT4 aspects of Network Slicing Phase 3 | eNS_Ph3 | 2024-3-3 | 99% | CP-230194 | 100% | 
990084 | CT4 aspects of XRM | XRM | 2024-3-3 | 100% | CP-232134 | 100% | 
980071 | CT4 aspects of eMCSMI_IRail | eMCSMI_IRail | 2023-12-12 | 100% | CP-233217 | 100% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 12: Work Plan CT4 Supported (2/3)
UID | Name | Acronym | Target | Old% | WID | New% | Change or Comment
990087 | CT4 aspects of NG_RTC | NG_RTC | 2024-3-3 | 100% | CP-233211 | 100% | 
990090 | CT4 aspects of ATSSS_Ph3 | ATSSS_Ph3 | 2024-3-3 | 100% | CP-230334 | 100% | 
980080 | CT4 aspects of eNPN_Ph2 | eNPN_Ph2 | 2024-3-3 | 100% | CP-231286 | 100% | 
990093 | CT4 aspects of eUEPO | eUEPO | 2024-3-3 | 98% | CP-233206 | 100% | 
970046 | CT4 aspects of UEP18 | UEP18 | 2023-12-12 | 100% | CP-233115 | 100% | 
990095 | CT4 aspects of 5G AM Policy | AMP | 2023-6-6 | 100% | CP-232130 | 100% | 
980085 | CT4 aspects of 5WWC_Ph2 | 5WWC_Ph2 | 2024-3-3 | 100% | CP-233221 | 100% | 
980090 | CT4 aspects of Seamless UE context recovery | SUECR | 2023-9-9 | 100% | CP-223113 | 100% | 
980092 | CT4 aspects of SFC | SFC | 2023-12-12 | 100% | CP-231193 | 100% | 
980095 | CT4 aspects of Detnet | DetNet | 2023-12-12 | 100% | CP-231195 | 100% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 13: Work Plan CT4 Supported (3/3)
UID | Name | Acronym | Target | Old% | WID | New% | Change or Comment
980098 | CT4 aspects of TEI18_IPv6PD | TEI18_IPv6PD | 2023-12-12 | 100% | CP-230121 | 100% | 
980101 | CT4 aspects of TEI18_SDNAEPC | TEI18_SDNAEPC | 2024-3-3 | 100% | CP-230188 | 100% | 
980104 | CT4 aspects of TRS_URLLC | TRS_URLLC | 2023-12-12 | 98% | CP-231360 | 100% | 
990102 | CT4 aspects of VMR | VMR | 2024-3-3 | 100% | CP-232168 | 100% | 
980107 | CT4 aspects of MCProtoc18 | MCProtoc18 | 2023-12-12 | 100% | CP-233212 | 100% | 
990104 | CT4 aspects of eNA_Ph3 | eNA_Ph3 | 2024-3-3 | 100% | CP-230119 | 100% | 
1000044 | CT4 aspects of Slice-based PLMN Selection | PLMNsel_NS | 2024-3-3 | 100% (stopped) | CP-232165 | 100% (stopped) | 
1000046 | CT4 aspects of MPS_WLAN | MPS_WLAN | 2024-3-3 | 100% | CP-232166 | 100% | 
990005 | CT4 aspects of TEI18_DCAMP_Ph2 | TEI18_DCAMP_Ph2 | 2023-12-12 | 100% | CP-233124 | 100% | 
1000040 | CT4 aspects of TEI18_SLAMUP | TEI18_SLAMUP | 2023-12-12 | 100% | CP-233125 | 100% | 
1020046 | Network Slice Capability Exposure for Application Layer Enablement | NSCALE | 2024-3-3 | 100% | CP-233310 | 100% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 14: Work Plan Highlighting
Overall status of Rel-18 work in CT4
  4 work items led by CT4 are newly completed, with which all Rel-18 work items led by CT4 are completed (including the IVAS_Codec WI created on CT#103)
  4 work items supported by CT4 are newly completed, with which all Rel-18 work items supported by CT4 are completed (CT4 part)
  The “PRINS modification” work requested by GSMA 5GMRR is completed based on the Stage2 agreements by SA3
  The study items “FS_RedInfExp_SBI” and “FS_IMS_RES” are not concluded by CT4#123 meeting, the study will be continued in Rel-19

## Slide 15: Work Plan Highlighting (cont.)
4 Rel-19 work items led by CT4 were agreed on CT4#123 meeting
  One work item (TEI19_MINPA) has SA dependency and the SA work item had been approved.
4 Rel-19 work items supported by CT4 were agreed on CT4#123 meeting
  Two work items (TEI19_VLANSUB and TEI19_IP_SP_EXP) have SA dependencies and the SA work items had been approved.

## Slide 16: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
CP-241230 | TR 29.866 | 0.5.0 | Liu liu (China Telecom) | Information

## Slide 17: Exception sheets to CT plenary
TDoc # | Title | Rapporteurs | Sent for
None this time

## Slide 18: Release 16 Status
Overall Rel-16
4 essential corrections were agreed for Rel-16
  All CRs are agreed by consensus and we agreed that they fulfill FASMO criteria.
Chart: R16 FASMO CRs
| CT#95 | CT#96 | CT#97 | CT#98 | CT#99 | CT#100 | CT#101 | CT#102 | CT#103 | CT#104
系列 1 | 47 | 23 | 26 | 11 | 9 | 12 | 6 | 4 | 10 | 4

## Slide 19: Release 17 Status
Overall Rel-17
17 CAT F CRs were agreed for Rel-17
  All CRs are agreed by consensus and we agreed that they fulfill FASMO criteria.
Chart: R17 CAT F CRs
| CT#95 | CT#96 | CT#97 | CT#98 | CT#99 | CT#100 | CT#101 | CT#102 | CT#103 | CT#104
系列 1 | 152 | 128 | 187 | 81 | 46 | 47 | 37 | 45 | 41 | 17

## Slide 20: Release 18 Status
Overall Rel-18
57 CAT B CRs were agreed for Rel-18
  279 CAT F/D CRs were agreed for Rel-18
  18 pCRs were agreed for Rel-18
Chart: R18 CRs/pCRs
| CT#97 | CT#98 | CT#99 | CT#100 | CT#101 | CT#102 | CT#103 | CT#104
CAT B | 9 | 18 | 88 | 162 | 139 | 172 | 102 | 57
CAT F/D | 8 | 103 | 86 | 118 | 92 | 274 | 157 | 279
pCR | 17 | 10 | 5 | 25 | 39 | 51 | 38 | 18

## Slide 21: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
No CR was marked as backward incompatible this time.

## Slide 22: For Information to CT
There was 1 Rel-15 CR agreed (see C4-241253). Current definition of “VelocityEstimate” data type is a choice among mutually exclusive alternatives, hence the corresponding yaml is defined using “oneOf” construct. However the actually defined alternatives are not really mutually exclusive, this will fail the parsing. The issue is addressed by replacing “oneOf“ by “anyOf” in the CR.
There are 17 CRs agreed with dependencies on SA.
CT4 discussed the topic of registering 3GPP defined JWT claims to IANA, CT4 considers it is beneficial to make such registration to IANA. Related LS has been sent to this plenary.

## Slide 23: For Information to CT (cont.)
Guidance on private branches on Gitlab “5G_APIs” repository
  The issue was discussed on CT4#121 meeting, see C4-240376. Basic idea is to avoid creating private branches on Gitlab “5G_APIs” repository as much as possible. The principle in the DP was endorsed by CT4, a corresponding LS was sent to relevant WGs (see C4-240636)
  Request was raised to permanently document the guidance in proper place. CT4 decided to document the guidance in the annex of TS 29.501. A Rel-19 CR on this topic was discussed and technically endorsed by CT4 (see C4-242475)

## Slide 24: For Action to CT
On CT4#119 meeting there was one LS (see S3-240220 / C4-235577) sent to SA3. The LS (under work item “HN_Auth”) aimed to get clarification from SA3 on home network triggered re-authentication. Up to now, CT4 has not yet received reply from SA3. CT is requested to report this to SA, and kindly ask SA3 to provide their feedback.
CT is requested to report the completion of the works on Roaming5G and IVAS_Codec.

## Slide 25: Acknowledgement
The Chair wants to:
  Thank CT4 delegates for their hard work, their dedication and their excellent team spirit and to be open for compromises during the discussions and in the offline discussion.
  Thank the CT4 vice chairs for chairing the parallel sessions, their support before and during the meeting.
  Thank the WI and spec rapporteurs for their priceless coordination work and the pre-editing work of the 5GC specifications and check of the Open API files. The number of open API files are increasing but handled by the same number of delegates
  Thank Kimmo for his excellent work and support as MCC.
  Thanks to the Host of the meeting and the support during the meeting.

## Slide 26: Annex

## Slide 27: CRs for Conditional Approval (1/4)
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-242460 | IEs in Create Session Request/Response during the restoration of a PDN connection after a PGW-C/SMF change | 23.007 | 0396 | 29.274-2110 | CT4
C4-242461 | IEs in Create Session Request/Response during the restoration of a PDN connection after a PGW-C/SMF change | 23.007 | 0397 | 29.274-2104 | CT4
C4-242288 | Adding support for IVAS codec | 23.334 | 0185 | 26.253-0002 26.114-0561 | SA4 SA4
C4-242420 | Report the media HOLD to DCSF | 29.175 | 0010 | 24.186-0011 | CT1
C4-242102 | Adding support for IVAS codec | 29.232 | 0663 | 26.253-0002 26.114-0561 29.292-0163 | SA4 SA4 CT3
C4-242107 | Adding support for IVAS codec | 29.238 | 0070 | 26.253-0002 26.114-0561 29.162-0161 | SA4 SA4 CT3
C4-242341 | Activation of DL data size reporting for support of MT-SDT | 29.244 | 0855 | 23.501-5388 23.502-4799 | SA2 SA2
C4-242453 | Provisioning of ATSSS parameters via APCO IE | 29.274 | 2108 | 24.302-0781 24.193-0152 | CT1 CT1
C4-242360 | QoS change upon Inter-PLMN mobililty | 29.274 | 2109 | 23.401-3740 | SA2
C4-242108 | Adding support for IVAS codec | 29.332 | 0203 | 26.253-0002 26.114-0561 29.163-1079 | SA4 SA4 CT3

## Slide 28: CRs for Conditional Approval (2/4)
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-242106 | Adding support for IVAS codec | 29.334 | 0155 | 26.253-0002 26.114-0561 23.334-0185 | SA4 SA4 CT4
C4-242148 | DNS Security Information of vEASDF/Local DNS Server/Resolver | 29.502 | 0780 | 23.502-4777 | SA2
C4-241407 | Update the 5G VN group communication indication | 29.503 | 1234 | 29.522-1269. | CT3
C4-242204 | Update on Group Identifier Translation | 29.503 | 1263 | 23.502-4788 | SA2
C4-242486 | Update on UE RangingSL Positioning privacy profile | 29.503 | 1269 | 23.502-4775 | SA2
C4-241445 | New feature AccessAndMobilityPolicyDataModify for Policy Data | 29.504 | 0268 | 29.519-0505 | CT3
C4-242321 | Adding feature PfdDetermination | 29.504 | 0269 | 29.519-0515 | CT3
C4-242428 | Support of URI reference | 29.504 | 0271 | 29.519-0514 | CT3
C4-242490 | UE RangingSL Positioning privacy profile | 29.504 | 0272 | 29.505-0507 | CT4
C4-242476 | Feature support TrafficInfluSubExt | 29.504 | 0273 | 29.519-0519 | CT3

## Slide 29: CRs for Conditional Approval (3/4)
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-242489 | UE RangingSL Positioning privacy profile | 29.505 | 0507 | 29.503-1257 | CT4
C4-242549 | Specifying access token request and claims for NWDAF containing MTLF | 29.510 | 1006 | 33.501-1976 | SA3
C4-242109 | ECS Address Configuration Information (EACI) application data subset | 29.510 | 1007 | 23.502-4771 | SA2
C4-242318 | DNS security protocols supported by (V-)EASDF | 29.510 | 1008 | 23.501-5361 23.502-4777 | SA2 SA2
C4-242433 | Alignment with naming conventions | 29.515 | 0181 | 29.122-0847 | CT3
C4-241137 | Restoration of TSS monitoring upon an NG-RAN failure with or w/o restart | 29.518 | 1057 | 23.527-0073 | CT4
C4-242343 | Support for the eRedCap UEs | 29.518 | 1076 | 23.501-5254 | CT4
C4-242434 | Alignment with naming conventions | 29.518 | 1089 | 29.122-0847 | CT4
C4-242462 | Security of EAS discovery procedure via (V-)EASDF | 29.556 | 0040 | 23.548-0221 | SA2
C4-242332 | Corrections to the Nupf_EventExposure service | 29.564 | 0094 | 23.502-4703 23.501-5385 | SA2 SA2

## Slide 30: CRs for Conditional Approval (4/4)
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-242153 | UE ID corrections | 29.564 | 0095 | 23.502-4703 | SA2
C4-242383 | Support of LCS user plane connection binding to the UE | 29.572 | 0256 | 23.273-0521 | SA2
C4-242435 | Alignment with naming conventions | 29.572 | 0272 | 29.122-0847 | CT3
C4-241428 | Updates on discovery-authorize URI | 29.586 | 0004 | 29.586-0003 | CT4
C4-241429 | Updates on monitor-authorize URI | 29.586 | 0005 | 29.586-0003 | CT4

## Slide 31: Thank You!
Yue Song
3GPP TSG CT WG4 Chair
songyue@chinamobile.com