3GPP TSG-CT Meeting #104	CP-241280

# Shanghai, P.R. China; 17th – 18th June 2024	                                   revision of CP-241151

Source:	CT1

Title:	New WID on Stage-3 5GS NAS protocol development 19

Agenda item:	19.2

Document for:	APPROVAL

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title:	Stage-3 5GS NAS protocol development 19

Acronym:	5GProtoc19, 5GProtoc19-non3GPP

Unique identifier:	 1040044

Potential target Release:	Rel-19

# 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | x |  | x |  |
| No | x |  | x |  | x |
| Don't know |  |  |  |  |  |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a …

|  | Study |
| --- | --- |
|  | Normative – Stage 1 |
|  | Normative – Stage 2 |
| x | Normative – Stage 3 |
|  | Normative – Other* |

* Other = e.g. testing

## 2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| N/A |  |  |  |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Dependency on non-3GPP (draft) specification: None

# 3	Justification

In Rel-15, NAS protocol for 5GS phase 1 was specified. The feature set in Rel-15 provides a basis for 5GS support. In Rel-16, Rel-17 and Rel-18, NAS protocol for 5GS was extended. At Rel-19 the need for other new capabilities is being identified.

There may be technical improvements and enhancements to 5GS NAS protocol, not of sufficient significance to be normally covered by a work item.

# 4	Objective

The scope of the work includes the technical improvements and enhancements to 5GS NAS protocol, not of sufficient significance to be normally covered by a dedicated work item.

The scope of the work also includes impact on EPS NAS protocol related to interworking with 5GS, not of sufficient significance to be normally covered by a dedicated work item.

Changes related to support of 5GCN on non-3GPP accesses are covered on the separate acronym "5GProtoc19-non3GPP".

The scope of the work also includes Rel-19 only CRs to TSs in section 5 of this WID which correct requirements introduced by a work item of an earlier release. Cover page of such CRs will indicate both 5GProtoc19 work item code and work item code of the work item which introduced the requirement in the earlier release.

The scope of the work does not include:

1)	 enhancements where parallel changes are identified to both 5GS NAS protocol and EPS NAS protocol; and

2)	CRs to TSs not in section 5 of this WID.

This work item is not a substitute for issues:

1)	where a study item has already been created by other WG (a separate building block should be created for that WID, once the study item becomes a feature work item);

2)	where a feature work item has already been created by other WG (a separate building block should be created for that WID); or

3)	for work involving significant changes over multiple CRs in CT1 (where a separate feature WID should be created).

# 5	Expected Output and Time scale

| New specifications |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |

| Impacted existing TS/TR |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| TS 24.007 | Additional capabilities and corrections related to 5GS. | TSG#109 (September 2025) |  |
| TS 24.008 | Additional PCO parameters related to 5GS. Additional capabilities and corrections related to 5GS, of IEs or timers used in 5GS and specified in TS 24.008. | TSG#109 (September 2025) |  |
| TS 24.301 | Additional capabilities and corrections related to interworking with 5GS. | TSG#109 (September 2025) |  |
| TS 24.302 | Additional capabilities and corrections related to interworking with 5GS. | TSG#109 (September 2025) |  |
| TS 24.368 | Additional configuration parameters and corrections related to 5GS. | TSG#109 (September 2025) |  |
| TS 24.501 | Additional capabilities and corrections. | TSG#109 (September 2025) |  |
| TS 24.502 | Additional capabilities and corrections. | TSG#109 (September 2025) |  |
| TS 24.526 | Additional capabilities and corrections. | TSG#109 (September 2025) |  |

# 6	Work item Rapporteur(s)

Sedlacek, Ivo, Ericsson, ivo <dot> sedlacek <at> ericsson <dot> com

# 7	Work item leadership

CT1

# 8	Aspects that involve other WGs

None.

# 9	Supporting Individual Members

Supporting IM name

Ericsson

Apple

Deutsche Telekom

InterDigital

LG Electronics

China Mobile

NTT Docomo

Google Inc.

Nokia

Huawei

HiSilicon

ZTE

Qualcomm Incorporated

vivo