3GPP TSG CT Meeting #65	CP-140484

Edinburgh, GB; 10th – 11th September 2014

Source:	3GPP TSG CT WG4

Title:	Rel-12 CT4 Stage 3 Work Item Exception for CT aspects of Proximity-based Services

Document for:	Approval

Agenda Item:	12.2

3GPP™ Work Item Exception

# Title : 		CT aspects of Proximity-based Services (ProSe)

## Acronym  : 	ProSe-CT

## Unique Identifier 	630006

Release 12 Submission form

| Feature / Item: | CT aspects of Proximity-based Services (ProSe) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UE/MS: | CN: X | GERAN: | UTRAN: | E-UTRAN: |
| Expected Completion Date: | 12/2014 (CT#66) |  |  |  |  |
| Service(s) impacted: | Proximity-based Services (ProSe) |  |  |  |  |
| Specification(s) affected: | 29.344, 29.345, 29.272, 23.008, 23.003 |  |  |  |  |
| Task(s) within work which are not complete: | Peer review of new TS 29.344 and new TS 29.345, alignment with stage 2 corrections, Diameter application identifier assignment by IANA, AVP Codes allocation. |  |  |  |  |
| Consequences if not included in Release 12: | Proximity-based Services (ProSe) not supported in Release 12. |  |  |  |  |

Abstract of document:

New TS 29.344 and new TS 29.345 need peer review.

Some alignments with recent stage 2 corrections are needed.

The Diameter application identifier used for ProSe needs to be requested from IANA.

The AVP Codes used for ProSe need to be allocated.

Contentious Issues:

None