3GPP TSG CT Meeting #75	CP-170018

Dubrovnik, Croatia; 06th – 07th March 2017

Source:	3GPP TSG CT WG4

Title:	Rel-14 Work Item Exception for CT aspects of GENCEF

Document for:	Approval

Agenda Item:	14.2

3GPP™ Work Item Exception

# Title : 		CT aspects of Group based enhancements in the 	network capability exposure functions (GENCEF)

## Acronym  : 	(NONE)

## Unique Identifier 	720012

Release 14 Submission form

| Feature / Item: | Group based enhancements in the network capability exposure functions |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UE/MS: | CN: X | GERAN: | UTRAN: | E-UTRAN: |
| Expected Completion Date: | June 2017 (CT#76) |  |  |  |  |
| Service(s) impacted: | Group based Monitoring event configuration and reporting |  |  |  |  |
| Specification(s) affected: | TS 29.336, 29.230, 23.008 |  |  |  |  |
| Task(s) within work which are not complete: | - Investigate the impacts on the HSS to support this feature (e.g. how to avoid caching large number of monitoring events in the HSS, how to avoid heavy load in the HSS during reporting period, how to control the reporting message size, etc.). - Investigate the impacts on the stage 3 specifications to support this feature (e.g. whether enhance existing RIR/RIA command or define new command pair for group level reporting). - Update TS 29.336, TS29.230 and TS 23.008 to support group based monitoring event configuration and reporting. |  |  |  |  |
| Consequences if not included in Release 14: | Group based Monitoring event configuration and reporting will not be supported. |  |  |  |  |

Abstract of document:

CT4 needs to complete the tasks listed above. Pending work is planned to be finished in CT#76.

Contentious Issues:

None.