3GPP TSG CT Meeting #75	CP-170021

Dubrovnik, Croatia; 06th – 07th March 2017

Source:	3GPP TSG CT WG4

Title:	Rel-14 Work Item Exception for CT aspects of Control and User Plane Separation of EPC nodes

Document for:	Approval

Agenda Item:

3GPP™ Work Item Exception

# Title : 	CT aspects of CT aspects of Control and User Plane Separation of EPC nodes

## Acronym  : 	CUPS-CT

## Unique Identifier 	740046

Release 14 Submission form

| Feature / Item: | CUPS-CT |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UE/MS: | CN: X | GERAN: | UTRAN: | E-UTRAN: |
| Expected Completion Date: | CT#76 (June 2017) |  |  |  |  |
| Service(s) impacted: | The split of SGW, PGW and TDF into user plane and control plane is not supported |  |  |  |  |
| Specification(s) affected: | 29.244, 29.844, 23.007, 29.274, 29.303, 23.003 |  |  |  |  |
| Task(s) within work which are not complete: | CUPS stage 3, Sxa, Sxb and Sxc interface. |  |  |  |  |
| Consequences if not included in Release 14: | CUPS not supported in Rel-14 |  |  |  |  |

Abstract of document:

The work covers the description of the Sxa, Sxb and Sxc to describe the split of SGW, PGW and TDF  into CP function and UP function

Open Issues:

Charging: 29.244 (Ericsson, Huawei, Nokia)

-Finalisation of protocol for charging support

-SA5 needs to confirm that charging requirements are all covered correctly. (reply to an LS is outstanding)

Trace management: 29.244 (Ericsson, Huawei, Nokia)

-The requirements on trace management over Sx are open. (reply to an LS is outstanding)

Restoration procedures: 29.844, 23.007, 29.244

Outstanding issues in the TR: 29.844 (Huawei)

-SGW-U failure with restart and F-TEID allocation in SGW-U.

-Conclusions, to select solutions

Add conclusions of the TR in normative specifications. TS 23.007 and TS 29.244 are impacted. (Nokia, Huawei, Ericsson)

Legal Interception: 29.244 (Nokia)

-finalisation of the protocol for legal interception

It needs to be clarified if the data to be intercepted  are the data intended to be send to the subscriber or  the data which are really sent to the subscriber e.g. in case of buffering packets may be discarded, should these packets be intercepted or not or does it depends on the regulator requirement.

User plane selection procedure: 29.244, 29.274, 29.303, 23.003 (Ericsson, Nokia, Huawei)

-describe user plane selection procedure in an Annex of TS 29.244.

PCC/QoS control (resource sharing) 29.244 (Nokia, Huawei)

- describe the handling and signalling of MBR and max MBR taking into account resource sharing.

- support of Pre-defined rules….

Association establishment between CP and UP: (Ericsson, Huawei)

- Complete the description messages the procedures and message content.

Parameter definition: (Ericsson, Huawei, Nokia)

-check the definition of parameters and their definition and naming in stage 2 and do alignment.

Several Editor's notes need to be solved.

Companies and delegates active and willing to contribute and coordinate the work between each other:

Ericsson: 	Frank Yong Yang

Huawei: 	Peter Schmitt, Yan Yali

Nokia:  		Bruno Landais

.

Contentious Issues:

None.