3GPP TSG CT Meeting #75	CP-170022

Dubrovnik, Croatia; 06th – 07th March 2017

Source:	3GPP TSG CT WG4

Title:	Rel-14 Work Item Exception for CT aspects of signalling reduction to enable light connection for LTE CT4  impacts

Document for:	Approval

Agenda Item:

3GPP™ Work Item Exception

# Title : 		CT aspects of signalling reduction to enable light connection for LTE

## Acronym  : 	LTE_LIGHT_CON-CT

## Unique Identifier 	740046

Release 14 Submission form

| Feature / Item: | LTE_LIGHT_CON-CT |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UE/MS: | CN: X | GERAN: | UTRAN: | E-UTRAN: |
| Expected Completion Date: | CT#76 (June 2017) |  |  |  |  |
| Service(s) impacted: | Not yet identified |  |  |  |  |
| Specification(s) affected: | Not yet identified |  |  |  |  |
| Task(s) within work which are not complete: | Control of LTE_LIGHT_CON-CT from core network |  |  |  |  |
| Consequences if not included in Release 14: | Not yet identified |  |  |  |  |

Abstract of document:

The stage 2 procedure/requirements for this feature are not available. CT4 is not yet in the position to assess the potential impacts on CT4 specification.

Contentious Issues:

None.