3GPP TSG CT Meeting #75	CP-170180

Dubrovnik, Croatia; 06th – 07th March 2017	(revision of CP-160702)

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.
Comprehensive instructions can be found at http://www.3gpp.org/Work-Items

# Title: 	CT aspects of 3GPP PS data off function

## Acronym: 	PS_DATA_OFF-CT

## Unique identifier: 	740042

## 1	3GPP Work Area

|  | Radio Access |
| --- | --- |
| X | Core Network |
|  | Services |

## 2	Classification of WI and linked work items

### 2.0	Primary classification

This work item is a …

|  | Study Item (go to 2.1) |
| --- | --- |
|  | Feature (go to 2.2) |
| X | Building Block (go to 2.3) |
|  | Work Task (go to 2.4) |

### 2.1	Study Item

| Related Work Item(s) (if any] |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

### 2.2	Feature

| Related Study Item or Feature (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

### 2.3	Building Block

| Parent Feature (or Study Item) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |
| TBD | PS Data Off Function – phase 1 | 23.401, 23.060, 23.203, 23.228, 23.292, 23.221 |

This work item is …

|  | Stage 1 (go to 2.3.1) |
| --- | --- |
|  | Stage 2 (go to 2.3.2) |
| X | Stage 3 (go to 2.3.3) |
|  | Test spec (go to 2.3.4) |
|  | Other (go to 2.3.5) |

#### 2.3.1	Stage 1

| Source of external requirements (if any) |  |  |
| --- | --- | --- |
| Organization | Document | Remarks |
| 720080 700033 | PS Data Off Services | TS 22.011 |

Go to §3.

#### 2.3.2	Stage 2

| Corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other source of stage 1 information |  |  |
| --- | --- | --- |
| TS or CR(s) | Clause | Remarks |

If no identified source of stage 1 information, justify:

Go to §3.

#### 2.3.3	Stage 3

| Corresponding stage 2 work item (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |
| 740004 | PS Data Off Function – phase 1 | 23.401, 23.060, 23.203, 23.228, 23.292, 23.221 |

| Else, corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other justification |  |  |
| --- | --- | --- |
| TS or CR(s) or external document | Clause | Remarks |

If no identified source of stage 2 information, justify:

Go to §3.

#### 2.3.4	Test spec

| Related Work Item(s) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

Go to §3.

#### 2.3.5	Other

| Related Work Item(s) |  |  |  |
| --- | --- | --- | --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

### 2.4	Work task

| Parent Building Block |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

## 3	Justification

3GPP SA WG2 have been working on introducing in Rel-14 control to the subscriber with regards to the traffic sent or received by the UE so unexpected charging is avoided. This functionality is called "Data off" function which is to be implemented on the UE side. When "Data off" is activated by the user, this prevents the UE to send or receive uplink/downlink traffic to/from the network.

The 3GPP SA WG2 study work is captured by FS_PS_DATA_OFF (see SP-160318 and TR 23.702). Work on TR 23.702 has been completed by SA2. The FS_PS_DATA_OFF work has a WID for related normative work with impacts to CT WGs called PS_DATA_OFF (in SP-160831 at SA#74  December, 2016). The 3GPP CT WGs need to do the normative work for core network aspects to complete the stage 3 work in Rel-14.

## 4	Objective

The objectives of this WI are to cover the stage 3 aspects of the "Data off" function work according to the stage 2 requirements.

For CT1, this will cover the following aspects:

1.	Updates to TS 24.301, 24.008, and 24.229 to handle "Data off" function as per stage 2 requirements. In particular, when the UE is (pre-)configured with a list of exempted "Data off"services for non-SIP and SIP services and exempted APNs, The UE indicates:

-	an indication of whether "Data off" function is activated or deactivated as well as when the user changes its "Data off" function preferences (UE-requested (E)SM procedures); and

- in the initial SIP REGISTER request and subsequent to that via a re-REGISTER an indication of whether "Data off" function is activated or deactivated.

- Updates to TS 24.368 to allow the provision of a list of exempted "Data off"services for non-SIP and potentially exempted APNs;

- Updates to TS 24.167 to allow the provision of a list of exempted "Data off"services for SIP services and potentially exempted APNs;

- Updates to TS 24.173 and TS 24.275 to specify the enforcement related to MMTEL services;

- Updates to TS 24.341 to specify the enforcement related to SMSoIP;

- Updates to TS 24.390 and TS 24.391 to specify the enforcement and configuration related to USSI; and

- Specify AT-command(s) that can be used to configure the MT for "Data off" function.

For CT3, this will include the possible PCC impacts to support the "Data off" function.

For CT6, this will include addition of configuration parameter(s) to support dynamic update of list of exempt services and exempted APNs.

Stage 3 work shall be started only after the applicable normative stage 2 specifications are available.

## 5	Service Aspects

Captured by the parent feature.

## 6	MMI-Aspects

Captured by the parent feature.

## 7	Charging Aspects

Captured by the parent feature.

## 8	Security Aspects

None.

## 9	Impacts

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes | X | X |  | X |  |
| No |  |  | X |  | X |
| Don't know |  |  |  |  |  |

## 10	Expected Output and Time scale

| New specifications [If Study Item, one TR is anticipated] |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Spec No. | Title | 1st rsp. WG | 2nd rsp. WG(s) | Presented for information at plenary# | Approved at plenary # | Comments |

| Affected existing specifications [None in the case of Study Items] |  |  |  |  |
| --- | --- | --- | --- | --- |
| Spec No. | CR | Subject of the CR | Approved at plenary# | Comments |
| 24.008 |  | Updates to add indication of whether "Data off" function is activated or deactivated in SM messages in the PCO IE | CT#75 March 2017 | CT1 ownership |
| 24.301 |  | Updates to add indication of whether "Data off" function is activated or deactivated in ESM messages in the PCO IE | CT#75 (March 2017) | CT1 ownership |
| 27.007 |  | New AT command(s) for configuration of parameters related to "Data off" function | CT#75 (March 2017) | CT1 ownership |
| 24.229 |  | Updates to SIP REGISTER message to support "Data off" function (function activated or deactivated). Updates to describe blocking of session | CT#75 (March 2017) | CT1 ownership |
| 24.368 |  | Updates to provision a list of exempted "Data off"services for non-IMS and potentially exempted APNs | CT#75 (March 2017) | CT1 ownership |
| 24.167 |  | Updates to provision a list of exempted "Data off"services for IMS and potentially exempted APNs | CT#75 (March 2017) | CT1 ownership |
| 24.173 |  | Updates to specify the enforcement related to MMTEL services | CT#75 (March 2017) | CT1 ownership |
| 24.275 |  | Updates to specify the enforcement related to MMTEL services | CT#75 (March 2017) | CT1 ownership |
| 24.341 |  | Updates to specify the enforcement related to SMSoIP | CT#75 (March 2017) | CT1 ownership |
| 24.390 |  | Updates to specify the enforcement and configuration related to USSI | CT#75 (March 2017) | CT1 ownership |
| 24.391 |  | Updates to specify the enforcement and configuration related to USSI | CT#75 (March 2017) | CT1 ownership |
| 29.212 |  | Updates to Gx/Sd interface to support "Data off"function | CT#75 (March 2017) | CT3 ownership |
| 29.213 |  | Updates to the control signalling flows in order to support "Data off"function | CT#75 (March 2017) | CT3 ownership |
| 31.102 |  | Updates to provision a list of exempted "Data off"services for non-IMS and potentially exempted APNs in the USIM | CT#75 (March 2017) | CT6 ownership |
| 31.103 |  | Possible updates to provision a list of exempted "Data off"services for IMS and potentially exempted APNs in the ISIM | CT#75 (March 2017) | CT6 ownership |
| 31.111 |  | Impact to the USAT in order to support "Data off"function | CT#75 (March 2017) | CT6 ownership |

## 11	Work item rapporteur(s)

Herrero Veron, Christian (Huawei)

Christian.Herrero at huawei.com

## 12	Work item leadership

CT1

## 13	Supporting Individual Members

Supporting IM name

Huawei

HiSilicon

Orange

TeliaSonera

Qualcomm Incorporated

Deutsche Telekom

ZTE

Intel

Nokia

Alcatel-Lucent Shanghai Bell

Ericsson

form change history:

2013-12-06 v1.14.1 modified §11 to read: <FamilyName>, <GivenName>, (If the person is new to 3GPP work, give full contact coordinates, in particular, email address.)

2013-10-03 v1.14.0 removal of embedded help text

v1.13.2: adds tdoc header

v1.13.1: minor changes resulting from discussions at CT#41 & SA#41

v1.13.0: mods to enforce linkage amongst stages 1, 2, 3

draft mods Scarrone-Meredith 2008-07 ff

v1.12.1: removes revision marks following approval at SP-29
v1.12.0: includes provision for Study Items (SP-29)

v1.11.0: includes those changes from v1.8.0 agreed at SP-25.

v1.10.0: full circle

v1.9.0: a clean sheet

v1.8.0: includes comments from SA#24

v1.7.0: includes comments from RAN, CN and T #24; also includes “early implementation” data

v1.6.0: includes comments made during review period prior to TSGs#24

v1.5.0: includes comments made at TSGs#23 (Phoenix)

v1.4.0: offered to SA#23 for approval

v1.3.0: offered to CN#23, RAN#23 and T#23 for comments

DRAFT4 v1.3.0: 2004-03-09: Incorporation of comments from Leaders list

DRAFT3 v1.3.0: 2004-02-19: Incorporation of comments from MCC members

DRAFT2 v1.3.0: 2004-01-29: Complete redraft:

v1.2.0: 2002-07-04: "USIM" box changed to "UICC apps"

2003-05-28: spelling of “rapporteur” corrected

2002-07-04: "USIM" box changed to "UICC apps"