3GPP TSG CT Meeting #75	CP-170204

Dubrovnik, Croatia; 06th – 07th March 2017

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.
Comprehensive instructions can be found at http://www.3gpp.org/Work-Items

# Title: 	CT aspects on 5G System - Phase 1

## Acronym: 5GS_Ph1-CT

## Unique identifier: 	TBD

## 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X |  | X |  |
| No |  |  | X |  |  |
| Don't know | X |  |  |  | X |

## 2	Classification of the Work Item and linked work items

### 2.1	Primary classification

|  | Feature |
| --- | --- |
| X | Building Block |
|  | Work Task |
|  | Study Item |

### 2.2	Parent and child Work Items

| Parent and child Work Items |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 740005 | 5G System Architecture - Phase 1 | 5G System Architecture - Phase 1 parent feature |
| 740061 | 5G System Architecture - Phase 1 | Stage 2 of 5G System Architecture - Phase 1 |

### 2.3	Other related Work Items and dependencies

| Other related Work Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 720005 | New Services and Markets Technology Enablers | Stage 1 requirements |
| 700017 | Study on Architecture and Security for next Generation System | Stage 2 architectural requirements conclusion, TR 23.799 |
| 710045 | Study on Architecture and Security for Next Generation System | Stage 2 security requirements; TR 33.899 |
| 700058 | Study on Scenarios and Requirements for Next Generation Access Technologies | RAN study; TR 38.913 |

## 3	Justification

SA2 have worked on system architecture for the next generation mobile networks -Next Generation System (NGS)-. The new architecture will support at least the new RAT(s), the evolved LTE, non-3GPP access types and minimize access dependencies. The work have been carried out under the study item FS_NextGen (SP-160727) and completed by the approval of the TR 23.799 within the Rel-14 version of 3GPP specifications. The conclusions of the TR 23.799 provide a good overview of what is to be continued into normative phase and impacts to other working groups (e.g., on NAS protocols; CT1, PCF interfaces; CT3, subscription data in NGS and network internal interfaces excluding PCF ones; CT4). A new Rel-15 WID on 5G System – Phase 1 (5GS_Ph1) in SP-160958 has been approved based on the TR 23.799 conclusions. SA2 are developing new specifications and several existing specifications are being updated. In addition, SA3 are working into the security aspects of NGS (Study on Architecture and Security for Next Generation System FS_NSA in SP-160727). RAN also work on the next generation access technologies (RP-160811) and their study work is completed (TR 38.913). All this work impacts protocols and interfaces under CT WGs responsibility and the related stage 3 work should be carried out within Rel-15.

## 4	Objective

The objective is to study and later specify the core-network and terminal protocol aspects of the 5G system work based on the requirements work developed by SA1, architecture work developed by SA2, security requirements developed by SA3, and new radio access technologies developed by RAN. The main aspects are network selection, security management, mobility, user and control plane protocols, subscription data, network function discovery and selection, network slicing, QoS and policy control and charging.

For CT1, the expected work will include analysis work on stage 3 protocol selection and details and the related normative work (non-exhaustive list):

- Mobility management and session management state machines and procedures to the 5G system;

- access and slicing control via 3GPP access networks;

- access procedures to the 5G system via non-3GPP access networks;

- NAS protocol impacts of mobility management function and session management function separation;

- specific services (SMS, Public Warning System (PWS), Location Services (LCS), emergency services, Multimedia Priority Services (MPS));

- 5G system support for IMS;

- protocol aspects of interoperability of the 5G system with the legacy architecture (EPC);

- mobility between the 5G system and legacy architecture (EPC);

- security aspects in the NAS layer for 3GPP and non-3GPP access networks;

- NAS layer protocol QoS aspects;

- NAS layer protocol aspects of co-existence of 3GPP radio access technologies with other access networks;

- network slicing selection; and

- impacts on network selection procedures for 3GPP and non-3GPP access networks.

For CT3, the expected work will include analysis work on stage 3 protocol selection and details and the related normative work (non-exhaustive list):

- Protocols, procedures, and service interfaces (for service-based architecture) for 5G core network for Policy Control and Charging (PCC) aspects of the 5G system;

- interworking between the 5G system and external Packet Data Networks (PDN); and

- network capability exposure aspects of the 5G system;.

For CT4, the expected work will include analysis work on stage 3 protocol selection and details and the related normative work (non-exhaustive list):

- Protocols, procedures and service interfaces (for service-based architecture) for 5G core-network interfaces internal (excluding PCF interfaces);

- user and control plane protocols for session management and service continuity (e.g., PDU session establishment, service continuity across different systems, e.g., EPC);

- specific services (SMS, Public Warning System (PWS), Location Services (LCS), emergency services, Multimedia Priority Services (MPS));

- subscription data in 5G system (UDM);

- numbering, addressing and identification in the 5G system architecture;

- Interworking between the 5G system with legacy networks (EPC) and co-existence with GPRS;

- N4 and UPF requirements for the 5G system and differences with the Sx interface designed for CUPS in EPC;

- interfaces from NFs to data storage function;

- support for Network internal exposure and interface to data storage function for structured data storage;

- authentication procedures for 3GPP and non-3GPP accesses;

- mobility management between AMFs or between 3GPP and Non-3GPP accesses;

- network function discovery and selection (including UP function selection);

- network slicing; and

- impacts due to virtualization.

For CT6, the expected work depends on normative requirements from SA1 and SA3. In addition, in light of the SA1 and SA3 requirements, solutions adopted by other working groups (e.g., CT1) may also result in UICC applications impact.

The tasks for each CT WG will be updated when stage 2 normative work becomes available.

A single TR per CT WG is proposed to capture the output of the study on the 5G system to be developed by the CT WGs. The complete or partial conclusions of the study done by the WGs might form the basis for the normative work together with requirements from stage 1 and stage 2.

During the study part of the stage 3 work, the stage 2 5GS_Ph1 work shall be taken into account.

The study work will not include items under discussion by stage 1 or stage 2 working groups for which no conclusion or normative work has been agreed yet.

The start of normative work by the CT WGs will be determined for each topic on a case-by-case basis depending on the readiness of normative requirements.

## 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Proposed Spec no. or series | Type (see note 1) | Rapporteur(s) (see note 2) | For info at TSG# | For approval at TSG# | Remarks |
| 24.8bc | Internal Technical Report of CT WG1 aspects of 5G System Phase 1 | Herrero-Veron, Christian (Huawei), Christian.Herrero at huawei.com | CT#77 (September, 2017) | CT#78 (December, 2017) | Technical Report to be used as a place holder for all CT1 aspects of study work on the 5G system. It is to be decided later what new and modified TSs are needed or not. SA2 or SA3 or RAN status will be added as a note when the unstable topics in SA2 or SA3 or RAN are described in this TR. |
| 29.8bc | Internal Technical Report of CT WG3 aspects of 5G System Phase 1 | Fernandez, Susana (Ericsson), Susana.Fernandez at ericsson.com | CT#77 (September, 2017) | CT#78 (December, 2017) | Technical Report to be used as a place holder for all CT3 aspects of study work on the 5G system. It is to be decided later what new or modified TSs are needed or not. SA2 status will be added as a note when the unstable topics in SA2 are described in this TR. |
| 29.8bc | Internal Technical Report of CT WG4 aspects of 5G System Phase 1 | Landais, Bruno (Nokia), Bruno.Landais at nokia.com | CT#77 (September, 2017) | CT#78 (December, 2017) | Technical Report to be used as a place holder for all CT4 aspects of study work on the 5G system. It is to be decided later what new or modified TSs are needed or not. SA2 or SA3 status will be added as a note when the unstable topics in SA2 or SA3 are described in this TR. |
| xy.8bc | Internal Technical Report of CT WG6 aspects of 5G System Phase 1 | Berionne, Michele (Qualcomm), Michele.Berionne at qti.qualcomm. | CT#77 (September, 2017) | CT#78 (December, 2017) | Technical Report to be used as a place holder for all CT6 aspects of study work on the 5G system, if necessary. It is to be decided later what new or modified TSs are needed or not. SA1 or SA3 or other WGs status will be added as a note when the unstable topics in SA1 or SA3 or other WGs are described in this TR. |

Note 1:	Only TSs may contain normative provisions. Study Items shall create or impact only TRs.
"Internal TR" is intended for 3GPP internal use only whereas "External TR" may be transposed by OPs.

Note 2:	The first listed Rapporteur is the specification primary Rapporteur. Secondary Rapporteur(s) are possible for particular aspect(s) of the TS/TR. In this case, their responsibility has to be provided as "Remarks".

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |
| --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# |

## 6	Work item Rapporteur(s)

Rapporteur of the CT work:

Zhang Hao (China Mobile)

Zhanghao at chinamobile.com

Rapporteur of the CT1 work and TR:

Herrero Veron, Christian (Huawei)

Christian.Herrero at huawei.com

Rapporteur of the CT3 work and TR:

Fernandez, Susana (Ericsson)

Susana.Fernandez at ericsson.com

Rapporteur of the CT4 work and TR:

Landais, Bruno (Nokia)

Bruno.Landais at nokia.com

Rapporteur of the CT6 work and TR:

Berionne, Michele (Qualcomm)

Michele.Berionne at qti.qualcomm.com

## 7	Work item leadership

CT1

## 8	Aspects that involve other WGs

SA1 for the service aspects, SA2 for the architectural aspects, and SA3 for the security aspects.

## 9	Supporting Individual Members

Supporting IM name

Huawei

HiSilicon

Nokia

Alcatel-Lucent Shanghai Bell

Ericsson

China Mobile

ZTE

Qualcomm Incorporated

Samsung

AT&T

MediaTek

Verizon

Orange

Hewlett Packard Enterprise

NEC

Telecom Italia

Vodafone

Morpho

Intel Corporation

NTTDoCoMo

LG Electronics

CATT

Deutsche Telekom