3GPP TSG-CT WG Meeting #75	CP-170217

Dubrovnik, Croatia, 6- 7 March 2017

Source:	CT1

Title:	Rel-14 CT1 Work Item Exception for LTE_LIGHT_CON-CT

Agenda	14.2

Document for:	Approval

3GPP™ Work Item Exception

# Title : 	CT aspects of signalling reduction to enable light connection for LTE

## Acronym  : 	LTE_LIGHT_CON-CT

## Unique Identifier 	740046

Release 14 Submission form

| Feature / Item: | CT aspects of signalling reduction to enable light connection for LTE |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UE/MS: x | CN: x | GERAN: | UTRAN: | E-UTRAN: |
| Expected Completion Date: | June 2017 (CT#76) |  |  |  |  |
| Service(s) impacted: | No service impacted |  |  |  |  |
| Specification(s) affected: | TS 24.301, TS 24.368, TS 29.118 and TS 27.007 |  |  |  |  |
| Task(s) within work which are not complete: | The following work will be addressed by CT1: - Potential need of introduction of UE light connection support capability; - Updates to inter-system change procedures (inter-RAT mobility) for the case light connection is activated; - Allow activation of the light connection per UE; - Work to keep the UE in EMM-CONNECTED state or in EMM-IDLE; - Work to update the NAS-AS interaction; - Updates to TS 24.368 to manage light connection for roaming UEs; - Potential updates to TS 29.118 due to light connection; - Potential updates to TS 27.007 due to light connection; - Work on reject cases handling and abnormal cases handling for light connection. NOTE 1: CT1 work depends on both the work developed by RAN WGs and also SA2. For some of the impacts CT1 need input and conclusion from stage 2. NOTE 2: Three (3) CRs were endorsed as "technically correct" by CT1 at their last meeting (#102; in Dubrovnik), but not sent to CT#75 for approval due to the lack of system-level requirements. |  |  |  |  |
| Consequences if not included in Release 14: | Lack of CT1 support of the light connection for LTE feature. |  |  |  |  |

Abstract of document:

Exception sheet for CT1 portion of the work on CT aspects of signalling reduction to enable light connection for LTE.

The signalling reduction to enable light connection for LTE is a Rel-14 feature which is based on a lightweight connection between the UE and network to reduce signalling overhead between the UE and the network, and similarly between the RAN and CN nodes.

Contentious Issues:

There is no consensus in CT1 on whether CT1 can proceed with normative updates based on RAN requirements before the system-level requirements are available.