3GPP TSG-CT WG Meeting #75	CP-170217

Dubrovnik, Croatia, 6- 7 March 2017

Source:	CT1

Title:	Rel-14 CT1 Work Item Exception for LTE_LIGHT_CON-CT

Agenda	14.2

Document for:	Approval

3GPP™ Work Item Exception

# Title : 	CT aspects of signalling reduction to enable light connection for LTE

## Acronym  : 	LTE_LIGHT_CON-CT

## Unique Identifier 	740046

Release 14 Submission form

| Feature / Item: | CT aspects of signalling reduction to enable light connection for LTE |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UE/MS: x | CN: x | GERAN: | UTRAN: | E-UTRAN: |
| Expected Completion Date: | June 2017 (CT#76) |  |  |  |  |
| Service(s) impacted: | No service impacted |  |  |  |  |
| Specification(s) affected: | TS 24.301, TS 24.368, TS 29.118 and TS 27.007 |  |  |  |  |
| Task(s) within work which are not complete: | The following work will be addressed by CT1: - Potential need of introduction of UE light connection support capability; this item is conditional to SA2 input – no SA2 CRs have been agreed so far. - Updates to inter-system change procedures (inter-RAT mobility) for the case light connection is activated; - Allow activation of the light connection per UE; - Work to keep the UE in EMM-CONNECTED state or in EMM-IDLE; - Work to update the NAS-AS interaction; - Updates to TS 24.368 to manage light connection for roaming UEs; this item is conditional to SA2 input – no SA2 CRs have been agreed so far. - Potential updates to TS 29.118 due to light connection; - Potential updates to TS 27.007 due to light connection; - Work on reject cases handling and abnormal cases handling for light connection. NOTE 1: CT1 work depends on both the work developed by RAN WGs and also SA2. The full stage 2 impacts of light connection are yet to be agreed in SA2. Further work in CT1 is dependent on this analyses by SA2 as CT1 needs input and conclusion from stage 2. No SA2 CRs have been agreed yet on light connection. NOTE 2: Three (3) CRs were endorsed as "technically correct" by CT1 at their last meeting (#102; in Dubrovnik), but not sent to CT#75 for approval due to the lack of system-level requirements. |  |  |  |  |
| Consequences if not included in Release 14: | Lack of CT1 support of the light connection for LTE feature. |  |  |  |  |

Abstract of document:

Exception sheet for CT1 portion of the work on CT aspects of signalling reduction to enable light connection for LTE.

The signalling reduction to enable light connection for LTE is a Rel-14 feature which is based on a lightweight connection between the UE and network to reduce signalling overhead between the UE and the network, and similarly between the RAN and CN nodes.

Contentious Issues:

There is no consensus in CT1 on whether CT1 can proceed with normative updates based on RAN requirements before the system-level requirements are available.