## Slide 1
TSG CT WG4 Chairman
Lionel Morand (Orange)
CT WG4 Status Report to TSG CT #79
3GPP TSG CT Meeting #79 CP-180136
Chennai, India; 19th – 20th March 2018

## Slide 2: TSG CT WG4 Organisation
Meetings since the last CT plenary
  CT4#82 (Gothenburg, SE)
    400 documents – all treated
  CT4#83 (Montreal, CA)
    445 documents – 44 postponed
  Meeting Report in CP-180011
Upcoming Meetings before the next CT plenary
  CT4#84 (Kunming, CN)
  CT4#85 (Osaka, JP)
    Full agenda
TSG CT WG4 officials are:
  Chairman:
    Lionel Morand (Orange / ETSI)
  Vice chairs:
    Yvette Koza (DT / ETSI)
    Peter Schmitt (Huawei / CCSA)
  MCC support:
    Kimmo Kymäläinen
Legend Blue – elected since previous plenary
Blue – re-elected since previous plenary Red – for election in coming plenary period
Notes: 2

## Slide 3
TSG CT WG4 Statistics
TSG CT WG4 statistics:
  78 (50 BCF + 18 A) Change Requests agreed
  171 pCRs agreed on 5G_Phase 1 TSs
  Work Items / Study Items agreed
    0 new Study Item and
  Work Items / Study Items endorsed
    1 new Work Item and 2 revised Work Items
  TS/TRs sent for information and approval
    8 TS for sent for information
  Participation:
    CT4 #82:
      112 Registered Participants
      https://webapp.etsi.org/3GPPRegistration/fViewPart.asp?mid=31995
      ~35 Attended Participants
    CT4 #83:
      111 Registered Participants
      https://webapp.etsi.org/3GPPRegistration/fViewPart.asp?mid=31996
      ~35 Attended Participants

## Slide 4: CT4 Progress
  The above table shows the progress for the approved Rel-16 and Rel-15 WIs.

## Slide 5: Agreed New WIs
Tdoc | New WIDS | Source | Notes
Agreed Revised WIs
Tdoc | Revised WIDS | Source | Notes

## Slide 6: Endorsed New WIs
Endorsed Revised WIs
Tdoc | Endorsed WIDS | Source | Notes
CP-180094 | Revised WID on IMS impact due to 5GS IP-CAN | China Mobile | 5GS_Ph1-IMSo5G CT1 led, CT3/CT4 supported Update of the Acronym
CP-180093 | Revised WID on CT aspects on 5G System – Phase 1 | Nokia, Nokia Shanghai Bell, One2many | 5GS_Ph1-CT Add: Impacts of service-based interface for PWS on SBc-AP (29.168) and Namf (29.518)
Tdoc | Endorsed WIDS | Source | Notes
CP-180098 | Increasing the number of EPS bearers (stg 3) | Samsung | INOBEAR-CT CT1 led, CT4 supported for impacts on GTP

## Slide 7: Technical Specifications for Information and Approval
Tdoc | TS Agreed to go for Information | Source | Notes
CP-180028 | 3GPP TS 29.500 v1.0.0 | Huawei | Sridhar Bhaskaran
CP-180029 | 3GPP TS 29.501 v1.0.0 | Nokia | Ulrich Wiehe
CP-180030 | 3GPP TS 29.502 v1.0.0 | Nokia | Bruno Landais
CP-180031 | 3GPP TS 29.509 v1.0.0 | Orange | Julien Bournelle
CP-180032 | 3GPP TS 29.511 v1.0.0 | Deutche Telekom | Yvette Koza
CP-180033 | 3GPP TS 29.518 v1.0.0 | Ericsson | Frank Yong
CP-180035 | 3GPP TS 29.531 v1.0.0 | China Mobile | Zhang Hao
CP-180034 | 3GPP TS 29.572 v1.0.0 | Ericsson | Jesus De Gregorio

## Slide 8: LS OUT
TDoc # | Title | Source | Notes
C4-181380 | LS to IETF on user plane protocol study | CT4 | 
C4-182150 | LS on encrypting broadcasted positioning data and on provisioning of positioning assistance data via LPPa for broadcast | CT4 | 
C4-182244 | LS Reply on SBI Design and its Security Implications | CT4 | 
C4-182247 | Reply LS on defining a new GTP Extension Header for the 5GS Container | CT4 | 
C4-182254 | SBI for PWS in 5G system | CT4 | 
C4-182306 | LS on the clarification of the UDR service name | CT4 | 
C4-182388 | Clarification on GTP-U extension header ‘Long PDCP PDU Number’ | CT4 | 

## Slide 9: CT4: Update on 5GS_Ph1 (1/2)
Title:
  CT aspects on 5G System - Phase 1 (CT1)
Objectives:
  After completion of the Study, specify the service-based interfaces (API)
  CT4 responsible for the specification of core-network SBIs (except PCC) and impacts on existing protocols (e.g. GTP, Sx)
WID: 67% completed
Study Phase: 100% completed.
  TR 29.891 sent for approval at CT#78
Normative Phase: 50% completed
  15 TSs under development
  8 TSs sent for Information
  About 280 pCRs submitted. 171 pCRs agreed on TSs
~90% of the meeting dedicated to 5GS

## Slide 10: CT4: Update on 5GS_Ph1 (2/2)
Several Conference calls to prepare the meetings
Joint sessions with CT3 for discussions and common conclusions on API specification, API design guidelines and common data types
Exchange with a group of IETF experts on HTTP
  For informal technical discussions on HTTP/2, JSON, etc.
Still bring new delegates into 3GPP

## Slide 11: CT4: 5GS_Ph1 Highlights (1/2)
API specification
  Good progress on the data/resource modeling and related operations in all specs
  Vote at CT4#83 on the preferred PATCH-based solution:
    “JSON PATCH” vs “JSON Merge PATCH” vs “JSON PATCH or JSON Merge PATCH per resource”
    Result: the exact PATCH method to use will be defined per resource
  UDR resource modelling:
    UDR data/resource model needs to be agreed before being able to go further on API design in CT3/CT4
    High-level principle agreement reached in CT4#83, used as basis for further work at the next meeting
SBI Design and its Security Implications
  Joint session and confcall with SA3 to clarify requirements on N32 interface (Inter-PLMN) and SEPP related functional requirements
  CT4 still asks for clarification on the foreseen SEPP functionality and the need for application state management, with possible privacy/confidentiality issues
  Warning: SA3 feedback expected by end of May at latest
  If any specific protocol extension is required (e.g. need for Application Layer Security)  Exception would be required in June to cover the stage 3 til CT#81 (Sept 2018)

## Slide 12: CT4: Update on 5GS_Ph1 (2/2)
API design guideline
  For query/read operation, use GET whenever possible and Custom operations only as a last resort
  Agreement on the definition of an hypermedia format used for HATEOAS
  Agreement to use YAML format for OpenAPI specifications
  API versioning using a “vX.Y.Z” format for Major, Minor and Patch versions
  Word Macro convert Data Model Clauses of Specs into OpenAPI schema definitions
5G Charging Study Phase 1 on N4
  Clarification with SA5 on the online/offline charging functionalities to support over N4, with impacts on the PFCP protocol (Sx)
Next main steps:
  Complete UDR data/resource model
  Specify 5G related Identifiers and data storage in UDM (and other NF)
  Agree on basic principles for overload control in 5GS

## Slide 13: 5G Timeline and impacts on CT4
Rel-14
Rel-15 (5G Phase 1)
2017
2018
Stage 3 Study Phase on CT aspects for 5G
Stage 3 Normative Phase
Extension
Stage 2 Normative Phase (SA2, SA3, SA6…)
Extension
- CT/SA
- CTx WG
Extension
Extension
Rel-16 (5G Phase 2)
5G Timeline and impacts on CT4
  TR 100% completed and the normative phase is on the right track
  About 67% for the normative phase, with 15 specifications under development
  Any major change in the stage 2 definition will delay the work in stage 3
  Risk: incomplete Stage 3 based on late stage 2 modifications shifted to Rel-16 (5G phase 2)
Release Timeline (Stage 3 focus)

## Slide 14: CT4: Study on User-plane Protocol
Title:
  Study Item on User-plane Protocol [FS_UPPS] (CT4)
Objectives:
  1st phase: Liaise with IETF on the current GTP-U definition
  2nd phase: Set of criteria for protocol selection based on Rel-16 requirements and candidate protocol evaluation. Phase 2 shall not start earlier than July 2018.
Approach:
  Investigate solutions alternative to GTP-U, including IETF solutions
  Compare GTP-U and other solutions to see if there is matter for user plane protocol swap.
  A protocol recommendation will be the outcome of phase 2.
  other WGs would need to be involved in this process: RAN3, CT3, etc.
Status:
  LS sent to IETF (DMM WG and 5GANGIP) to inform about the launch of the CT4 study and provide pointers to GTP-U spec and stage 2 related high-level requirements (archit, QoS, security, etc.) currently addressed into 5G_ph1

## Slide 15: CT4: Update on CUPS
Title:
  CT aspects of Control and User Plane Separation of EPC nodes
Objectives:
  specification of the separation of user plane functionality from control plane functionality in the EPC's S-GW, P-GW and TDF in rel-14… and UPF in rel-15
Broader scope:
  Rel-14 specification: “EPC” removed from the title, to make it 5GS compliant
  Rel-15 specification: introduce N4 related information.
8 Cat F CRs agreed for Rel-14
  Agreement on mechanisms for signalling optimization (SDF Filter Id, Traffic Endpoint Id)
  Various corrections

## Slide 16: CT4: Update on NAPS
Title:
  CT aspects of Northbound APIs for SCEF – SCS/AS Interworking (CT3)
Objectives:
  Support of the northbound APIs between the SCEF and the SCS/AS
  CT4 impacts: S6m, T6a, S6a
WID: 95% completed
CRs agreed on:
  Addition of Suggested Network Configuration in Configuration Information Answer to be able to report change of data to the SCEF
  Alignment with latest change in the stage 2
Next step:
  CT3’s T8 defines procedure deletion of network configuration, it needs to be clarified if it is required to be supported on S6t. If removed and no stage 2, WID is completed.

## Slide 17: CT4: Update on USOS
Title:
  CT aspects of unlicensed spectrum offloading system enhancements (CT1)
Objectives:
  mechanism for network-controlled access to unlicensed spectrum used as Secondary RAT in roaming and non-roaming cases
  CT4 impacts: S6a, MAP, GTP
2 CRs agreed on:
  Access restriction to unlicensed spectrum as secondary RAT
  Data usage reporting with unlicensed spectrum used as secondary RAT
WID: 100% completed

## Slide 18: CT4: Update on EDCE5
Title:
  EPC enhancements to support 5G New Radio via Dual Connectivity, CT aspects (CT4)
Objectives:
  Support of 5G NR access to core EPC as a “secondary RAT”
  CT4 impacts: S6a, MAP, MAP/Diameter interworking, DNS procedures for SGW/PGW selection, S11/S5/S8
WID: 100% completed

## Slide 19: CT4: Update on ProSe_WLAN_DD
Title:
  Inclusion of WLAN direct discovery technologies as an alternative for ProSe direct discovery (CT1)
Objectives:
  Support for WLAN direct discovery as an alternative LTE-Direct in ProSe architecture
  CT4 impacts: PC6/PC7
WID: 100% completed

## Slide 20: CT Plenary Decisions for CT4
None.

## Slide 21: Incoming liaisons to CT plenary
None.

## Slide 22: For CT Plenary action
none

## Slide 23: CRs to CT Plenary
CRs agreed at CT4#82 and CT4#83
  Rel-8 = 1
  Rel-9 = 0
  Rel-10 = 0
  Rel-11 = 2
  Rel-12 = 0
  Rel-13 = 0
  Rel-14 = 12
  Rel-15 = 26
  No mirror CRs are included in these figures
  Rel-8 to Rel-14 CRs are under FASMO acceptance, i.e. CRs that solve Frequent and Serious Mis-operation Only are accepted.
    Careful check of the “Consequences if not approved” even for Rel-14 CRs

## Slide 24: CRs for Conditional Approval (CT4)
Tdoc CP-18# |  | TS | CR | Rel | Title | Cat | TD# | Work Item | Other Aff Specs
0014 | 23.334 | 0145 | 1 | Rel-14 | Removal of IETF draft for transport BFCP within data channels | F | C4-182373 | TEI14 | TS 24.371 CR #0087
SA
RAN
CT

## Slide 25: CRs Overview
Rel-15 CRs (Category B, C, F)
  26 agreed CRs
    Specifications impacted by 5GS (Sx, GTP)
    Stage 2 alignment in EDCE5, NAPS, USOS
    Some TEI15 clarifications/corrections
Rel-14 CRs (Category F)
  12 agreed CRs
    Support of Emergency services over WLAN - phase 2
    Signalling optimization for CUPS (cf. related slide)
    Removal of IETF drafts for transport BFCP within data channels in H.248 spec
    Some TEI14 clarifications/corrections
Rel-13 CRs (Category F)
  None

## Slide 26: CRs Overview
Rel-12 CRs (Category F)
  None
Rel-11 CRs (Category F)
  2 agreed CR
    Diameter: Handling of Homogenous-Support-of-IMS-Voice-Over-PS-Sessions AVP in TS 29.272
    Diameter: Correction of DIAMETER_ERROR_SYSTEM_FAILURE in TS 29.305
Rel-8 CRs (Category F)
  1 agreed CR
    Diameter: Handling of Homogenous-Support-of-IMS-Voice-Over-PS-Sessions AVP in TS 29.272

## Slide 27: Acknowledgements
The Chairman wants to:
  Thank CT4 delegates for the amazing work achieved on 5GS
  Thank Susana for the coordination and the joint sessions on 5GS work between CT3 and CT4
  Thank WI and spec rapporteurs for their priceless coordination work.
  Thank Peter Schmitt and Yvette Koza for their help in CT4 management
  Thank Kimmo for “supporting” me all the week
  Thank the hosts of our meeting locations (Goteborg, Montreal) and ETSI support for IT facilities.

## Slide 28: Thank You
Lionel Morand
3GPP TSG CT WG4 chairman
lionel.morand@orange.com