## Slide 1
TSG CT WG4 Chairman
Lionel Morand (Orange)
CT WG4 Status Report to TSG CT #80
3GPP TSG CT Meeting #80 CP-181009
La Jolla, US; 11th – 12th June 2018

## Slide 2: TSG CT WG4 Organisation
Meetings since the last CT plenary
  CT4#84 (Kunming, CN)
    445 documents – all treated
  CT4#85 (Osaka, JP)
    643 documents – all treated
  Meeting Report after last plenary in CP-181010
Upcoming Meetings before the next CT plenary
  CT4#85-bis (Sophia-Antipolis, FR)
  CT4#86 (West Palm Beach, US)
    Full agenda
TSG CT WG4 officials are:
  Chairman:
    Lionel Morand (Orange / ETSI)
  Vice chairs:
    Yvette Koza (DT / ETSI)
    Peter Schmitt (Huawei / CCSA)
  MCC support:
    Kimmo Kymäläinen
Legend Blue – elected since previous plenary
Blue – re-elected since previous plenary Red – for election in coming plenary period
Notes: 2

## Slide 3
TSG CT WG4 Statistics
TSG CT WG4 statistics:
  94 (84 BCF + 10 A) Change Requests agreed
  360 pCRs agreed on 5G_Phase 1 related TSs
  Work Items / Study Items agreed
    3 new Study Item and
  Work Items / Study Items endorsed
    0 new Work Item and 2 revised Work Items
  TS/TRs sent for information and approval
    14 TS for sent for approval
  Participation:
    CT4 #83:
      73 Registered Participants
      https://webapp.etsi.org/3GPPRegistration/fViewPart.asp?mid=31995
      ~35 Attended Participants
    CT4 #84:
      95 Registered Participants
      https://webapp.etsi.org/3GPPRegistration/fViewPart.asp?mid=31996
      ~35 Attended Participants

## Slide 4: CT4 Progress
  The above table shows the progress for the approved Rel-16 and Rel-15 WIs.

## Slide 5: Rel-15 Exception Sheets (1/2)
CT4 aspects of 5G System Phase 1 (CP-181112)
  Expected completion date: CT#81
  Tasks:
    Security aspects are not completed (SA3 requirements awaited)
    5GS Restoration procedures, limited to reference point interfaces
    Finalize a few miscellaneous aspects in 5GS specifications
CT4 aspects of 5G Trace management (CP-181114)
  Expected completion date: CT#81
  Task:
    Add support of signalling based trace activation in 5GS.

## Slide 6: Rel-15 Exception Sheets (2/2)
CT4 aspects of LTE_LIGHT_CON (CP-181113)
  Expected completion date: CT#81(?)
  Task:
    ???

## Slide 7: Agreed New SIs/WIs
Tdoc | New WIDS | Source | Notes
CP-181047 | New Study on Load and Overload Control of 5GC Service Based Interfaces | Huawei | Requirements and solutions for Load Control and Overload Control in SBA
CP-181135 | New Study on IETF QUIC Transport for Service Based Interfaces | Huawei | Work will not start before July
CP-181136 | New WID on Shared Data Handling on Nudm and Nudr | Nokia, Nokia Shanghai Bell | Enhance Nudr and Nudm-SDM services for signalling optimizations during update of shared subscription data
Agreed Revised WIs
Tdoc | Revised WIDS | Source | Notes

## Slide 8: Endorsed New WIs
Endorsed Revised WIs
Tdoc | Endorsed WIDS | Source | Notes
CP-181081 | Revised WID on CT aspects on 5G System - Phase 1 | Huawei | Only Changes in CT1 and CT3 area
CP-181083 | Revised WID on CT aspects of Complementary Features for voice services over WLAN | Nokia, Nokia Shanghai Bell | No more impact for CT4
Tdoc | Endorsed WIDS | Source | Notes

## Slide 9: Technical Specifications sent for Approval (1/2)
Tdoc | TS Agreed to go for Information | Source | Rapporteurs
CP-181098 | 3GPP TS 29.500 v1.2.0 | Huawei | Sridhar Bhaskaran
CP-181099 | 3GPP TS 29.501 v1.2.0 | Nokia | Ulrich Wiehe
CP-181100 | 3GPP TS 29.502 v1.2.0 | Nokia | Bruno Landais
CP-181101 | 3GPP TS 29.503 v0.7.0 | Nokia | Ulrich Wiehe
CP-181104 | 3GPP TS 29.509 v1.2.0 | Orange | Julien Bournelle
CP-181105 | 3GPP TS 29.510 v0.7.0 | Ericsson | Jesus De Gregorio
CP-181106 | 3GPP TS 29.511 v1.1.0 | Deutsche Telekom | Yvette Koza

## Slide 10: Technical Specifications sent for Approval (2/2)
Tdoc | TS Agreed to go for Information | Source | Rapporteurs
CP-181107 | 3GPP TS 29.518 v1.2.0 | Ericsson | Frank Yong
CP-181108 | 3GPP TS 29.531 v0.7.0 | China Mobile | Zhang Hao
CP-181109 | 3GPP TS 29.540 v0.6.0 | ZTE | Kimmo Kymalainen
CP-181110 | 3GPP TS 29.571 v0.7.0 | Huawei | Peter Schmitt
CP-181102 | 3GPP TS 29.504 v0.4.0 | China Mobile | Liu Jinglei
CP-181103 | 3GPP TS 29.505 v0.4.0 | China Mobile | Song Yue
CP-181111 | 3GPP TS 29.572 v1.2.0 | Ericsson | Jesus De Gregorio

## Slide 11: LS OUT (1/3)
TDoc # | Title | Source | Notes
C4-183105 | LS reply on Nudr TS coordination | CT4 | Jinglei Liu
C4-183278 | Reply LS on Differentiation of LTE-M (eMTC) traffic from other LTE data traffic | CT4 | Bruno Landais
C4-183279 | LS On INOBEAR | CT4 | Sridhar Bhaskaran
C4-183330 | LS on Identification Request Procedure over the N26 interface | CT4 | Bruno Landais
C4-183332 | LS on EPS to 5GS Idle mode mobility and Handover using N26 | CT4 | Bruno Landais
C4-183458 | LS on Service Area Restrictions | CT4 | Dr. Thomas Belling
C4-183466 | LS on Access Restriction Data for NR in EPC | CT4 | Frank Yong Yang

## Slide 12: LS OUT (2/3)
TDoc # | Title | Source | Notes
C4-183467 | Reply LS on the documentation of security requirements for API design | CT4 | Bruno Landais
C4-183468 | LS On SNSSAI During EPS to 5GS Mobility | CT4 | Sridhar Bhaskaran
C4-183479 | LS on AMF planned removal procedure without UDSF | CT4 | Caixia Qi
C4-183481 | LS on stateless UDM set | CT4 | Song Yue
C4-184353 | LS OUT on N16 Communication Failure | Huawei | Sridhar Bhaskaran
C4-184425 | LS on NGAP SMF IEs | Nokia | Bruno Landais
C4-184448 | Reply LS on Clarification on GTP-U "Long PDCP PDU Number" extension header | NTT DOCOMO | Hiroshi Ishikawa
C4-184465 | LS OUT on OAuth2.0 | Huawei | Sridhar Bhaskaran

## Slide 13: LS OUT (3/3)
TDoc # | Title | Source | Notes
C4-184570 | LS on The use of PGW FQDN in the SMF selection | Ericsson | Frank Yong Yang
C4-184576 | Reply LS on AUSF/UDM instance selection and SUCI parameters | NEC | Naoaki Suzuki
C4-184612 | Reply LS on TLS and inter PLMN routing | Huawei | Sridhar Bhaskaran
C4-184613 | LS Reply on Overload Control of Service Based Interfaces | Huawei | Sridhar Bhaskaran

## Slide 14: CT4: Update on 5GS_Ph1 (1/2)
Title:
  CT aspects on 5G System - Phase 1 (CT1)
Objectives:
  After completion of the Study, specify the service-based interfaces (API)
  CT4 responsible for the specification of core-network SBIs (except PCC) and impacts on existing protocols (e.g. GTP, Sx)
WID: 95% completed
Study Phase: 100% completed.
  TR 29.891 sent for approval at CT#78
Normative Phase: 92% completed
  14 TSs sent for approval at CT#80
  1 TS under development: TS 23.527: Restoration procedures
  About 915 pCRs and CRs submitted. 413 pCRs and CRs agreed on TSs
~90% of the meeting dedicated to 5GS

## Slide 15: CT4: Update on 5GS_Ph1 (2/2)
(Source: C4-184642)
New TS
New TR
Impacted Spec
Spec No | Title | After CT4#85
23.527 | 5G System; Restoration Procedures; Stage 2 | 0%
29.500 | 5G System; Technical Realization of Service Based Architecture; Stage 3 | 95%
29.501 | 5G System; Principles and Guidelines for Services Definition; Stage 3 | 95%
29.502 | 5G System; Session Management Services; Stage 3 | 95%
29.503 | 5G System; Unified Data Management Services; Stage 3 | 90%
29.504 | 5G System; Unified Data Repository Services; Stage 3 | 100%
29.505 | 5G System; Usage of the Unified Data Repository services for Subscription Data; Stage 3 | 95%
29.509 | 5G System; Authentication Server Services; Stage 3 | 95%
29.510 | 5G System; Network function repository services; Stage 3 | 95%
29.511 | 5G System; Equipment Identity Register Services; Stage 3 | 100%
29.518 | 5G System; Access and Mobility Management Services; Stage 3 | 90%
29.531 | 5G System; Network Slice Selection Services; Stage 3 | 100%
29.540 | 5G System; SMS Services; Stage 3 | 100%
29.571 | 5G System; Common Data Types for Service Based Interfaces; Stage 3 | 95%
29.572 | 5G System; Location Management Services; Stage 3 | 95%
29.891 | 5G System - Phase 1 CT WG4 Aspects | 100%
23.003 | Numbering, addressing and identification | 90%
23.008 | Organization of subscriber data | 50%
23.380 | IMS Restoration Procedures | 100%
29.168 | Cell Broadcast Centre interfaces with the Evolved Packet Core; Stage 3 | 100%
29.244 | Interface between the Control Plane and the User Plane nodes | 95%
29.274 | 3GPP Evolved Packet System (EPS); Evolved General Packet Radio Service (GPRS) Tunnelling Protocol for Control plane (GTPv2-C); Stage 3 | 95%
29.281 | General Packet Radio System (GPRS) Tunnelling Protocol User Plane (GTPv1-U) | 95%
Study Phase | 100%
Normative Phase | 92,91%
Completion of 5GS_Ph1 CT4 aspects | 95%

## Slide 16: CT4: 5GS_Ph1 Highlights (1/3)
API specification
  Good progress on the data/resource modeling and related operations in all specs
  UDR resource modelling:
    UDR data/resource model completed which allows the UDM, PCF and NEF API design for in CT3/CT4
SBI Design and its Security Implications
  Currently assumed that OAuth2 will be used for NF consumer authorization
  CT4 still asks for clarification on the SEPP functionality and use of OAuth2
  Warning: Late SA3 feedback will delay the completion of API specs.
  Exception required in June to cover the stage 3 till CT#81 (Sept 2018)
5G Trace
  Work completed in SA5
  need to investigate impacts on 5G related CT4 specs
  Exception required in June to cover the stage 3 till CT#81 (Sept 2018)

## Slide 17: CT4: 5GS_Ph1 Highlights (2/3)
Restoration procedures
  For Rel-15, minimal document describing restauration procedures for Rel-15, focus on N4 and for the user plane interfaces, reusing existing mechanisms for CUPS and GTP
  For Rel-16, the rest of the functions will be covered.
API design guideline
  Agreement on the API versioning used in 3GPP, based on MAJOR.MINOR.PATCH pattern but bound to the release in which the API is initially defined
Overload control
  For Rel-15, simple overload control mechanism using HTTP status codes (307, 429 and 503) along with client applying throttling based on measured requests sent vs accepted requests.
  For Rel-16, SID agreed to study mechanisms for load control and any improvements to overload control over the service based interfaces.

## Slide 18: CT4: 5GS_Ph1 Highlights (3/3)
Conference calls to prepare the meetings with CT3 and CT4 delegates
Joint sessions with CT3 for discussions and common conclusions on API specification, API design guidelines and common data types
Stable attendance in the meeting room
Next main steps:
  Initiate/finalize the TS 23.527 on restauration procedures for Rel-15,
  Cover the security aspects based on SA3 feedback
  Support of signalling based trace activation in 5GS
  Complete the work on 5G related Identifiers and data storage in UDM (and other NF)
  Alignment with Stage 2 modifications/corrections

## Slide 19: Some Stats on 5G work in CT4…
  3 3GPP-wide TSs (HTTP/2 usage, API design guidelines and common Data Types)
  1 upcoming TS (Restauration) for CT#81
Specifications of 19 APIs based on the REST paradigm
… and at least… 3 babies! 
Chart: 
| 77 | 78 | 79 | 80 | 81 | 82 | 83 | 84 | 85
Agreed | 20 | 29 | 43 | 100 | 110 | 94 | 125 | 185 | 228
Handled | 46 | 43 | 88 | 137 | 168 | 168 | 221 | 223 | 279
About 2300 documents
About 1000 agreed CR/pCR
1 TR approved (CT#78)
14 TSs for approval (CT#80)

## Slide 20: 5G Timeline and impacts on CT4
Rel-14
Rel-15 (5G Phase 1)
2017
2018
Stage 3 Study Phase on CT aspects for 5G
Stage 3 Normative Phase
Extension
Stage 2 Normative Phase (SA2, SA3, SA6…)
Extension
- CT/SA
- CTx WG
Extension
Extension
Rel-16 (5G Phase 2)
5G Timeline and impacts on CT4
  TR 100% completed and the normative phase is on the right track
  About 92% for the normative phase, with 14 specifications sent for approval
  1 TS (Restoration) still under development  Extension to CT#81
  Dependencies: SA5 work on 5G Trace and SA3 work on Security aspects change in the stage 2 definition will delay the work in stage 3
  Risk: Delay in Stage 2 stabilization will delay the Stage 3 completion
Release Timeline (Stage 3 focus)

## Slide 21: CT4: Study on User-plane Protocol
Title:
  Study Item on User-plane Protocol [FS_UPPS] (CT4)
Objectives:
  1st phase: Liaise with IETF on the current GTP-U definition
  2nd phase: Set of criteria for protocol selection based on Rel-16 requirements and candidate protocol evaluation.
Approach:
  Investigate solutions alternative to GTP-U, including IETF solutions
  Compare GTP-U and other solutions to see if there is matter for user plane protocol swap.
  A protocol recommendation will be the outcome of phase 2.
  other WGs would need to be involved in this process: RAN3, CT3, etc.
Status:
  Ongoing discussion into IETF (DMM WG and 5GANGIP) on GTP-U spec and 5GS_ph1 stage 2 related high-level requirements (archit, QoS, security, etc.)
  Phase 2 should start on July 2018

## Slide 22: CT4: Update on NAPS
Title:
  CT aspects of Northbound APIs for SCEF – SCS/AS Interworking (CT3)
Objectives:
  Support of the northbound APIs between the SCEF and the SCS/AS
  CT4 impacts: S6m, T6a, S6a
CRs agreed on:
  Local deletion of Monitoring events
  Deletion of Network Parameter Configuration in HSS
WID: 100% completed

## Slide 23: CT4: Update on IMSo5G
Title:
  IMS impact due to 5GS IP-CAN
Objectives:
  impacts on subscription data related to IMS due to 5G;
  potential impacts on Cx interface due to 5G;
  impact on Sh interface due to 5G;
  potential impacts on numbering and addressing in IMS due to 5G.
CRs agreed on:
  Storage of IMS related info in the UDR
  Sh Location Information in 5GS
  Requested Node AMF
WID: 100% completed

## Slide 24: CT4: Update on INOBEAR
Title:
  Increasing the number of EPS bearers (stage 3)
Objectives:
  stage 3 protocol aspects of increasing the number of EPS bearers (INOBEAR) to 15 in Rel-15
CRs agreed on:
  Extending EPS Bearer Identity for INOBEAR
  INOBEAR for Create Bearer Request
  support of INOBEAR in mobility procedures
WID: 100% completed

## Slide 25: CT4: Update on eVoLP-CT
Title:
  CT aspects on enhanced VoLTE performance
Objectives:
  Update bearer establishment/modification procedure on S5/S8/S11 interfaces to support handling of the Maximum allowed Packet Loss Rate for Uplink and Downlink to be able to provide the information received by PGW to the MME via SGW
CRs agreed on:
  Support of DL/UL Maximum Packet Loss Rate
WID: 100% completed

## Slide 26: CT4: Update on EDCE5
Title:
  EPC enhancements to support 5G New Radio via Dual Connectivity, CT aspects (CT4)
Objectives:
  Support of 5G NR access to core EPC as a “secondary RAT”
  CT4 impacts: S6a, MAP, MAP/Diameter interworking, DNS procedures for SGW/PGW selection, S11/S5/S8
CRs agreed on:
  Access Restrictions
  accuracy of the Secondary RAT data usage report
WID: 100% completed

## Slide 27: CT Plenary Decisions for CT4
None.

## Slide 28: Incoming liaisons to CT plenary
None.

## Slide 29: For CT Plenary action
none

## Slide 30: CRs to CT Plenary
CRs agreed at CT4#84 and CT4#85
  Rel-8 = 0
  Rel-9 = 0
  Rel-10 = 0
  Rel-11 = 0
  Rel-12 = 1
  Rel-13 = 1
  Rel-14 = 6
  Rel-15 = 48
  No mirror CRs are included in these figures
  Rel-8 to Rel-14 CRs are under FASMO acceptance, i.e. CRs that solve Frequent and Serious Mis-operation Only are accepted.
    Careful check of the “Consequences if not approved” even for Rel-14 CRs

## Slide 31: CRs for Conditional Approval (CT4)
Tdoc CP-18# | TS | CR | Rev | Rel | Title | TD# | Other Affected Specs | WG dependency
CP-181117 | 29.336 | 0120 | 1 | Rel-14 | Monitoring Event configuration removal for a group | C4-184511 | 23.682-0394 | SA2
CP-181117 | 29.336 | 0121 | 1 | Rel-15 | Monitoring Event configuration removal for a group | C4-184512 | 23.682-0398 | SA2
CP-181122 | 29.272 | 0762 | 1 | Rel-15 | Subscription for Aerial UE in 3GPP system | C4-184461 | 36.413-1587, 36.423-1132 | RAN3 RAN3
CP-181124 | 23.008 | 0558 | - | Rel-15 | Storage of subscription data for ciphering keys in HSS to support broadcast of ciphered assistance data in E-UTRAN | C4-184119 | 23.271-0432 | SA2
CP-181124 | 29.171 | 0043 | 1 | Rel-15 | Ciphering keys delivery to support broadcast of ciphered assistance data in E-UTRAN | C4-184450 | 23.271-0432 | SA2
CP-181128 | 29.274 | 1914 | 3 | Rel-15 | Identification of LTE-M (eMTC) traffic | C4-184609 | 23.401-3404 | SA2
SA
RAN
CT

## Slide 32: CRs for Conditional Approval (CT4)
Tdoc CP-18# | TS | CR | Rev | Rel | Title | TD# | Other Affected Specs | WG dependency
CP-181130 | 29.336 | 0122 | 2 | Rel-15 | Deletion of Network Parameter Configuration | C4-184608 | 23.682-0396 | SA2
CP-181132 | 23.003 | 0503 | 1 | Rel-15 | Changed length and mapping of 5GS Temporary Identifiers | C4-184331 | 23.501-0206 | SA2
CP-181132 | 23.003 | 0505 | 1 | Rel-15 | GUAMI | C4-184332 | 23.501-0219 | SA2
CP-181132 | 23.003 | 0507 | 1 | Rel-15 | 5G-S-TMSI | C4-184330 | 23.501-0328 | SA2
CP-181132 | 29.244 | 0112 | 1 | Rel-15 | PDR for Ethernet PDU session | C4-184540 | 23.501-0264 | SA2
CP-181132 | 29.244 | 0113 | 1 | Rel-15 | Reporting of UE MAC addresses to the SMF | C4-184541 | 23.501-0067 | SA2
SA
RAN
CT

## Slide 33: CRs Overview
Rel-15 CRs (Category B, C, F)
  23 agreed CRs
    Specifications impacted by 5GS (TS 23.003, Sx, GTP)
    Stage 2 alignment in EDCE5, NAPS, USOS, CUPS
    Some TEI15 clarifications/corrections
Rel-14 CRs (Category F)
  12 agreed CRs
    5 CRs on CUPS
    1 CR on GENCEF
    1 CR on CIoT
Rel-13 CRs (Category F)
  1 agreed CR
    Presence of Monitoring-type AVP in Monitoring event configuration (MONTE)
Rel-12 CRs (Category F)
  1 agreed CR
    TWAN PLMN-ID encoding (NETLOC, GTP)

## Slide 34: Acknowledgements
The Chairman wants to:
  Thank CT4 delegates for the amazing work achieved on the 5GS related specs
  Thank Susana for the coordination and the joint sessions on 5GS work between CT3 and CT4
  Thank WI and spec rapporteurs for their priceless coordination work
  Thank Peter Schmitt and Yvette Koza for their help in CT4 management
  Thank Kimmo for his OS skills
  Thank the hosts of our meeting locations (KunMing, Osaka) and ETSI support for IT facilities.

## Slide 35: Thank You
Lionel Morand
3GPP TSG CT WG4 chairman
lionel.morand@orange.com