## Slide 1: CT WG6 Status Report to TSG CT#84
Heiko Kruse
CT6 chairman, IDEMIA

## Slide 2: TSG CT WG6 Officials
Heiko Kruse
TSG CT WG6 Chairman
ETSI
heiko.kruse@idemia.com
Ly Thanh Phan
TSG CT WG6 Vicechair
ETSI ly-thanh.phan@thalesgroup.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT6#93 (Xi’an, CN)
  Ad-hoc:
    None
Upcoming Meetings
  Ordinary:
    CT6#94 (Caserta, IT)
  Ad-hoc:
    None

## Slide 4: TSG WG CT6 Statistics
Number of handled documents
  61
Agreed CRs
  12
  Cat B (4)/C (0)/F (7)/D (1 (Test))
  Re-14 (3) / Rel-15 (8) / Rel-16(1)
Agreed pCRs
  none
Attendances
    CT6#93 (Xi’an, CN): 58 registered, 34 attended
Other information (if needed)
Very low number of contributions, but expected, as Rel-15 just closed and Rel-16 just starting.

## Slide 5: New /revised agreed Study/Work Items
TDoc # | Title | Source | Objectives
C6-190147 | CT aspects of eV2XARC (CT-wide WID) | Huawei, HiSilicon, LG Electronics | For CT6, the expected work includes support of V2X services in 5GS by means of using the USIM

## Slide 6: Work Plan
Name | Acronym | Start | End | % | WID
UE Conformance Test Aspects – CT6 aspects of 5G System Phase 1 | 5GS_Ph1_UEConTest | 2019-03 | 2019-11 | 10 | CP-183242
System enhancements for Provision of Access to Restricted Local Operator Services by Unauthenticated UEs | PARLOS | 2019-03 | 2019-12 | 10 | CP-190107
Cellular IoT support and evolution for the 5G System | 5G_CIoT | 2019-03 | 2019-12 | 0 | CP-190198
New - Architecture enhancements for 3GPP support of advanced V2X services | eV2XARC | 2019-03 | 2020-03 | 0 | CP-19xxxx
Legend Green row – Newly completed
Yellow row – on time for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 7: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for

## Slide 8: Release 16 Status
Rel-16 work just started

## Slide 9: Release 15 Status
Rel-15 core specifications stable – just few minor corrections
Work on Rel-15 Tests now progressing well

## Slide 10: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG

## Slide 11: For Information to CT
none

## Slide 12: For Action to CT
none

## Slide 13: Acknowledgement
The chairman would like to thank:
  The vice-chair Mr. Ly Thanh Phan for his support
  Kimmo Kymalainen for his support before, during and after the meeting.
  The Chinese Friends of 3GPP for hosting the meeting.
  All CT6 delegates for their work, contributions and constructive discussions on all technical issues.

## Slide 14: Annex

## Slide 15: Overview of CT6 contributions
CP-191019 | CR pack | Corrections on TEI15 test specifications CR Pack 2
CP-191018 | CR pack | USIM support for configuration of RLOS PLMN list
CP-191017 | CR pack | Corrections on UE Conformance Test Aspects - 5G System Non-3GPP Access
CP-191016 | CR pack | Corrections on 5G System - Phase 1
CP-191015 | CR pack | Corrections on TEI15
CP-191014 | CR pack | Corrections on TEI15 test specifications CR Pack 1
CP-191013 | CR pack | Corrections on Rel-14
CP-191012 | report | CT6 meeting reports after previous plenary
CP-191011 | report | CT6 Status Report

## Slide 16: Thank You!
Julien Bournelle
3GPP TSG CT WG4 Delegate
julien.bournelle@ornage.com