3GPP TSG-CT Meeting #84	CP-191065

# Newport Beach, US; 03rd – 04th June 2019

# Source:	3GPP TSG CT WG4

# Title:	New WID on CT aspects of SBA interactions between IMS and 5GC

# Document for:	Approval

Agenda Item:	16.2

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

# Title: 	Work Item on CT aspects of SBA interactions between IMS and 5GC

## Acronym: 	eIMS5G_SBA

## Unique identifier: 	840006

## 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  | x |  |
| No | x | x | x |  | x |
| Don't know |  |  |  |  |  |

## 2	Classification of the Work Item and linked work items

### 2.1	Primary classification

|  | Feature |
| --- | --- |
| X | Building Block |
|  | Work Task |
|  | Study Item |

### 2.2	Parent and child Work Items

| Parent and child Work Items |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 830028 | SBA aspects of enhanced IMS to 5GC integration | Parent Work Item |

### 2.3	Other related Work Items and dependencies

| Other related Work Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 780029 | Study on Enhanced IMS to 5GC Integration | Related SA2 Study Item |

## 3	Justification

The related SA2 study (FS_eIMS5G, 3GPP TR 23.794) has reached conclusions on the service-based architecture interactions between IMS and the 5GC.  While other aspects of the study have not been concluded, the service-based aspects can be implemented without dependency on the outstanding study items.  Effecting the normative changes in release 16 will allow for new implementations to avoid the complexity of interworking between the two domains and allow existing implementations flexibility in determining the “right” time to migrate from release 15 interworking architecture.

After that, SA2 agreed the WID "SBA aspects of enhanced IMS to 5GC integration", and has already started progressing the normative specification, so a corresponding CT-level WID needs to be set up to proceed with the identified stage-3 impacts.

## 4	Objective

This work item addresses normative stage 3 work needed to specify the service-based interface between IMS network entities and HSS. This work will consist on:

CT3:

-	Update of Npcf services to enable IMS to invoke them as a 5GC AF.

-	Update of the Npcf_PolicyAuthorization service to support IMS procedures, as e.g. access network information reporting, emergency calls, credit control notifications, and resource sharing for different application session contexts.

-	Update of QoS parameter mapping at the AF and the PCF to support a 5GC IMS AF, and definition/updates of PCC signalling flows to cover IMS interactions

CT4:

-	Protocol definition of the new services for the IMS service logic performed by a standalone HSS or the HSS portion of the UDM/HSS (identified as Nhss), including the handling of "transparent Sh data".

-	Update of discovery methods for HSS and P-CSCF; and describe how to reuse existing discovery procedure for PCF for IMS services and parameters.

## 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | Series | Title | For info at TSG# | For approval at TSG# | Remarks |
| TS | 29.xyz | 5G System; HSS services for Interworking with IMS; Stage 3 | TSG#86 (Dec. 2019) | TSG#87 (March 2020) | CT4 responsibility Rapporteur: de Gregorio, Jesus. Ericsson. jesus.de.gregorio@ericsson.com |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| TS 29.513 | Update of QoS parameter mapping at the AF and the PCF to support a 5GC IMS AF, and definition/updates of PCC signalling flows to cover IMS interactions. | TSG#87 (March 2020) | CT3 |
| TS 29.514 | Update of the Npcf_PolicyAuthorization service to support IMS procedures, as e.g. access network information reporting, emergency calls, credit control notifications, and resource sharing for different application session contexts. | TSG#87 (March 2020) | CT3 |
| TS 29.510 | Enhancements on the discovery procedures and parameters to support discovery of HSS and P-CSCF | TSG#87 (March 2020) | CT4 |
| TS 29.571 | Updates to Common Data type definitions | TSG#87 (March 2020) | CT4 |
| TS 23.380 | IMS restoration stage-2 | TSG#87 (March 2020) | CT4 |

## 6	Work item rapporteur(s)

de Gregorio, Jesus. Ericsson. jesus.de.gregorio@ericsson.com

## 7	Work item leadership

CT4

## 8	Aspects that involve other WGs

Security aspects will be covered by SA3.

## 9	Supporting Individual Members

Supporting IM name

Ericsson

Deutsche Telekom

T-Mobile USA

Sprint

Telecom Italia

Huawei

AT&T

Nokia

Nokia Shanghai Bell

Orange

HPE

Verizon

China Mobile