## Slide 1: CT WG3 Status Report to TSG CT#84
Susana Fernández
TSG CT WG3 Chair
Ericsson

## Slide 2: TSG CT3 Officials
Susana Fernández
CT3 Chair
susana.fernandez@ericsson
Yoshihiro Inoue
CT3 Vicechair yoshihiro.inoue@ntt-at.co.jp
CT3 Vicechair
Huang Zhenning huangzhenning@chinamobile.com
Saurav Arora
Secretary
MCC
Saurav.Arora@3gpp.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT3#102 (Xi’an, CN)
    CT3#103 (Reno, US)
  Ad-hoc:
    None
Upcoming Meetings
  Ordinary:
    CT4#105 (Wroclaw , PL)
  Ad-hoc:
    None

## Slide 4: TSG WG CT3 Statistics
Number of handled documents
  419 documents allocated in CT3#102
  441 documents allocated in CT3#103
Agreed CRs
  Cat B/C/F : 59/0/168
Agreed pCRs
  6 (TS 29.517)
Attendances
    CT4#90 (Xi’an, CN): 136 registered/ 118 attendants
    CT4#91 (Reno, US): 114 registered/ 110 attendants

## Slide 5: New/Revised agreed Study/Work Items led by CT3
TDoc # | Title | Source | Objectives
C3-191370 | Volume Based Charging Aspects for VoLTE (new) | China Mobile Communications Group Co.,Ltd | The objective is to study and then specify the PCC and IMS aspects to support volume based charging for VoLTE
C3-192388 | Enhancement of 3GPP Northbound APIs (new) | Huawei | The objective of this work item is to specify the technical enhancements and necessary changes to the 3GPP Northbound APIs (i.e. SCEF Northbound APIs, NEF Northbound APIs, CAPIF APIs and xMB API).
C3-192246 | CT aspects on 5GS Transfer of Policies for Background Data (new) | ZTE | The objective of this work is to develop the stage 3 specifications to support the stage 2 requirements agreed under the xBDT stage 2 work item
C3-192249 | CT aspects on Enablers for Network Automation for 5G (revised) | Huawei | The objective is to improve the Network Data Analytics Function (NWDAF) related work introduced in release 15, with enhancements of supporting network automation leveraging 5GC information exposure. WID revised to remove non supported services as per stage 2 agreements.

## Slide 6: Work Plan – CT3 Driven
Name | Acronym | Start | End | % | WID
Enhancement of 5G PCC related services | en5GPccSer | 2018-12 | 2019-12 | 60 | CP-193246
CT3 aspects of eNA | eNA | 2019-03 | 2020-03 | 20 | CP-192249
Volume Based Charging Aspects for VoLTE | VBCLTE | 2019-06 | 2020-03 | 0 | CP-191110
Enhancement of 3GPP Northbound APIs | eNAPIs | 2019-06 | 2020-03 | 0 | CP-191112
CT aspects on 5GS Transfer of Policies for Background Data | xBDT | 2019-06 | 2020-03 | 0 | CP-191113
Legend Green row – Newly completed
Yellow row – on time for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 7: Work Plan – Non-CT3 Driven (I)
Name | Acronym | Start | End | % | WID
CT3 aspects of Multi-device and multi-identity | MuD | 2018-09 | 2019-06 | 5 | CP-182227
IMS Stage-3 IETF Protocol Alignment | IMSProtoc16 | 2018-12 | 2019-12 | 40 | CP-183084
CT3 aspects of 5G_eSBA | 5G_eSBA | 2019-03 | 2019-12 | 0 | CP-190191
CT3 aspects of ATSSS | ATSSS | 2019-03 | 2019-12 | 50 | CP-190201
CT3 aspects of Vertical_LAN | Vertical_LAN | 2019-03 | 2020-03 | 0 | CP-191157
CT3 aspects of ETSUN | ETSUN | 2019-03 | 2019-12 | 0 | CP-190192
CT3 aspects of PARLOS | PARLOS | 2019-03 | 2019-12 | 0 | CP-190197
Legend Green row – Newly completed
Yellow row – on time for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 8: Work Plan – Non-CT3 Driven (II)
Name | Acrony | Start | End | % | WID
CT3 aspects of eNS | eNS | 2019-03 | 2019-12 | 0 | CP-190196
CT3 aspects of 5G_eLCS | 5G_eLCS | 2019-03 | 2019-12 | 0 | CP-190190
CT3 Aspects of E2E_DELAY | E2E_DELAY | 2019-03 | 2019-12 | 100 | CP-190193
CT3 aspects of 5G_CIoT | 5G_CIoT | 2019-03 | 2020-03 | 15 | CP-191158
CT3 aspects of 5WWC | 5WWC | 2019-03 | 2019-12 | 15 | CP-190200
Legend Green row – Newly completed
Yellow row – on time for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 9: Work Plan – Non-CT3 Driven (III)
Name | Acrony | Start | End | % | WID
CT3 aspects of RACS | RACS | 2019-06 | 2020-03 | 0 | CP-191061
CT3 aspects SBIProtoc16 | SBIProtoc16 | 2019-06 | 2020-03 | 20 | CP-191060
CT3 aspects of eV2XARC | eV2XARC | 2019-06 | 2020-03 | 0 | CP-191154
CT3 aspects of 5G URLLC | 5G_URLCC | 2019-06 | 2020-03 | 30 | CP-191063
Mobile Communication System for Railways (MONASTERY) | MONASTERY2 | 2019-06 | 2020-03 | 0 | CP-191152
CT3 aspects of eIMS5G_SBA | eIMS5G_SBA | 2019-06 | 2020-03 | 0 | CP-191065
CT3 aspects of V2XAPP | V2XAPP | 2019-06 | 2020-03 | 0 | CP-191153
Legend Green row – Newly completed
Yellow row – on time for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 10: TS/TR sent to CT plenary
None

## Slide 11: Release 16 Status
24 Work Items being handled by CT3
  14 Work Items not started yet
  1 Work Item completed
Big dependencies with stage 2. Unfinished normative work.
All features/corrections classified as backward compatible.
Work Item | CRs/pCRs | Comment
en5GPccSer | 24 | Significant work in areas like race condition handling, support of multiple UE addresses in one binding, binding update support and IPv6 multihoming.
eNA | 15/6 | New TS under construction for the support of Naf service.
5G_URLLC | 13 | Good progress in the first meeting
5G_CIoT | 10 | Most of the progress in the specification of impacts on northbound APIs.
IMSProtoc16 | - | -
ATSSS | 5 | Good progress in the specification of PCC impacts.
E2E_DELAY | 1 | Work Item completed.
5WWC | 2 | Work just started.
TEI16 | 10 | CRs on SDCI-CT, NAPS-CT, 5GS_Ph1-CT, PCC have been agreed in Release 16.

## Slide 12: Release 15 Status
Most of the work related to the introduction of corrections in 5G TSs
All corrections classified as backward compatible
No withdrawn API version accepted so far
Stable procedure for the handling of OpenAPI versions
Use of ETSI Forge tool under testing phase
110 CRs agreed (+mirrors)
Work Item | CRs/pCRs
5GS_Ph1-CT, TS 29.512 (22), TS_29.122 (6), TS_29.508 (5), TS_29.513 (6), TS_29.514 (7), TS_29.519 (10), TS_29.520 (6), TS_29.521 (5), TS_29.522 (6), TS_29.523 (7), TS_29.525 (9), TS_29.551 (5), TS_29.554 (3) | 100
NAPS-CT | 6
TEI15, AE_enTV-CT | 1
TEI15, CIoT-ext-CT | 1
TEI15, GCSE_LTE-CT | 2

## Slide 13: Backward Incompatible Changes
None

## Slide 14: For Information to CT
CT3 work load has been reduced now that Release 15 is frozen.
Significant work expected in the upcoming meetings.
  24 ongoing Work Items for Release 16
Big dependency with the ongoing progress at stage 2 level.
Stable process for the handling of OpenAPI specifications.
  Still in the learning phase. Rapporteurs handling a big amount of work before/after the CT Plenary
  Only backward compatible corrections/features identified
    General view of being tolerant with corrections related to wrong implementations
    Reluctancy for the withdrawal of API versions at this phase
  Use of ETSI Forge tool still in the testing phase

## Slide 15: For Action to CT
No identified action

## Slide 16: Acknowledgement
The Chairman wants to thank
  Vice Chairmen Yoshihiro and Huang Zhenning for helping in the CT3 management before and during the meetings.
  MCC expert Saurav Arora for his faithful work to support CT3.
  Chinese Friends of 3GPP for hosting the meeting CT3#102 in Xi’An and North American Friends of 3GPP for hosting the meeting CT3#103 in Reno.
  Huawei for their invaluable assistance in celebrating CT3#100 meeting in Xi’An.
  ETSI support for IT facilities.
  CT4 chairs Lionel (CT3#102) and Peter (CT3#103) and CT4 delegates for sharing their experience and for working together with the CT3 team for the success of 3GPP work.
  All CT3 delegates, and specially TS rapporteurs, for their hard work, professionalism and commitment.

## Slide 17: Annex

## Slide 18: Others
Upcoming elections for Chair and Vice-Chairs will come in CT3#105
  Current Chair and Vice-Chairs have already expressed their plans to reapply

## Slide 19: Thank You!
Susana Fernández
3GPP TSG CT WG3 Chair
Susana.fernandez@ericsson.com