## Slide 1: CT WG1 Status Report to TSG CT#84
Peter Leis
CT1 chairman, Nokia

## Slide 2: TSG CT WG1 Officials
Peter Leis
TSG CT WG1 Chairman
ETSI
peter.leis@nokia.com
Ricky Kaura
TSG CT WG1 ViceChair
ETSI ricky.kaura@samsung.com
Jörgen Axell
TSG CT WG1 ViceChair
ETSI
jorgen.axell@ericsson.com
Frederic Firmin
Secretary
MCC
frederic.firmin@etsi.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT1#116 (Xi’an, CN)
    CT1#117 (Reno, US)
  Ad-hoc:
    None
Upcoming Meetings
  Ordinary:
    CT1#119 (Wroclaw , PL)
  Ad-hoc:
    Planned drafting meeting for MC<>LMR interworking, MC interconnection
    July 2019, Sophia Antipolis
    no MCC, no decision power
    Goal is to progress inputs for CT1#119

## Slide 4: TSG CT WG1 Statistics
Number of handled documents
  CT1#116: 825
  CT1#117: 947
Agreed CRs
  CT1#116: Cat B/C/F 189
  CT1#117: Cat B/C/F 175
Agreed pCRs
  CT1#116: 19
  CT1#117: 47
Attendances
  CT1#116: 163 registered, 142 attended
  CT1#117: 147 registered, 138 attended
Other information
  CT1 had breakout sessions on IMS and Mission Critical items on 3 days, chaired by Jörgen

## Slide 5: New agreed Study/Work Items led by CT1
TDoc # | Title | Source | Objectives
C1-193208 | New WID on CT aspects of eV2XARC | Huawei | Specify stage-3 for architecture enhancements for 3GPP support of advanced V2X services
C1-193471 | New WID on Mobile Communication System for Railways (MONASTERY) Phase 2 | Nokia | Specify stage-3 for for the Mobile Communication System for Railways phase 2. Existing standardized Mission Critical services protocol solutions are utilized and enhanced where possible
C1-193472 | New WID for withdrawal of TS 24.323 from Rel-11, Rel-12, Rel-13 | Vodafone | Allow withdrawal of TS 24.323 from Releases 11, 12 & 13. Spec only needed from Rel-14 onwards
C1-193930 | New WID on CT aspects of V2XAPP | Huawei | Specify the CT aspects of application layer support for V2X services

## Slide 6: Work Plan I
Name | Acronym | Start | End | % | WID
CT1 aspects of Vertical_LAN | Vertical_LAN | 14.03.2019 | 12.12.2019 | 20% | CP-190195
CT1 aspects of 5G_CIoT | 5G_CIoT | 14.03.2019 | 12.12.2019 | 40% | CP-190198
CT1 aspects of 5G_eLCS | 5G_eLCS | 07.03.2019 | 05.12.2019 | 0% | CP-190190
CT1 aspects of 5WWC | 5WWC | 07.03.2019 | 05.12.2019 | 30% | CP-190200
CT aspects of eMCData2 | eMCData2 | 14.03.2019 | 12.12.2019 | 15% | CP-190199
Protocol enhancements for Mission Critical Services | MCProtoc16 | 06.09.2018 | 20.12.2019 | 60% | CP-182110
Stage 3 for MC Communication Interworking with Land Mobile Radio Systems | MCCI_CT | 06.06.2018 | 12.09.2019 | 70% | CP-190203
Legend Green row – Newly completed
Yellow row – on time for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 7: Work Plan II
Name | Acronym | Start | End | % | WID
Mission Critical system migration and interconnection | MCSMI_CT | 13.12.2018 | 12.12.2019 | 0% | CP-190143
Study on stages 2 and 3 of enhancements of ePWS | ePWS | 10.09.2018 | 14.06.2019 | 85% | CP-182228
CT1 aspects of ePWS | ePWS | 06.09.2018 | 14.06.2019 | 0% | CP-182228
CT1 aspects of Multi-device and multi-identity | MuD | 06.09.2018 | 14.06.2019 | 35% | CP-182227
CT1 aspects of eNS | eNS | 07.03.2019 | 05.12.2019 | 0% | CP-190196
CT1 aspects of PARLOS | PARLOS | 14.03.2019 | 12.12.2019 | 80% | CP-190197
CT1 aspects of ATSSS | ATSSS | 11.03.2019 | 09.12.2019 | 25% | CP-190201
Legend Green row – Newly completed
Yellow row – on time for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 8: Work Plan III
Name | Acronym | Start | End | % | WID
CT1 Aspects of E2E_DELAY | E2E_DELAY | 14.03.2019 | 12.12.2019 | 100% | CP-190193
Signalling Improvements for Network Efficiency in 5GS | SINE_5G | 13.12.2018 | 12.12.2019 | 75% | CP-190142
IMS Stage-3 IETF Protocol Alignment | IMSProtoc16 | 13.12.2018 | 19.12.2019 | 45% | CP-183084
Stage-3 5GS NAS protocol development | 5GProtoc16 | 13.12.2018 | 19.12.2019 | 50% | CP-183087
Stage-3 SAE Protocol Development for Rel16 | SAES16 | 13.12.2018 | 19.12.2019 | 50% | CP-183088
Legend Green row – Newly completed
Yellow row – on time for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 9: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
CP-191150 | Mission Critical Push To Talk (MCPTT) call control interworking with LMR systems; Protocol specification | TS 29.379, v 1.0.0 | Peter Monnes | Information
CP-191149 | Study on enhancements of Public Warning System (PWS) | TR 23.735, v 1.0.0 | Hyounhee Koo | Information

## Slide 10: Release 16 Status
4 new and 5 revised work items were agreed
4 new work items were endorsed
The bigger part of CT1 work now deals with Rel-16 work items, ~260 CRs and ~ 66 pCRs were agreed

## Slide 11: Release 15 Status
Still significant number of CAT F CRs for 5G phase 1, 60 CRs were agreed. CRs agreed for
  TS 24.301, TS 24.302, TS 24.501, TS 24.502 , TS 24.526, TS 27.007
However, the number is going down since previous meetings
Two agreed CRs are non-backward compatible, see next slide

## Slide 12: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
C1-192490 | Correct UE parameters update data type | CT1 | 24.501 | RAN5, TS 38.523-3
C1-193773 | Correction to the Payload container IE | CT1 | 24.501 | RAN5, TS 38.523-3

## Slide 13: For Information to CT
CT1 elected Jörgen Axell as new Vice Chairman in the May meeting
CT1 will have election of a Vice Chairman in the August meeting (current VC Ricky Kaura has served only one term)
The bigger part of the 5G related work is now dedicated to Rel-16 work items, maintenance effort for Rel-15 is decreasing
Major part of the work in the IMS / MC breakout is still on the WI on MC Communication Interworking towards LMR
IANA registered a fixed port number for MONP, discussion was ongoing for a long time. Special Thanks to Ivo Sedlacek
CT1 plans a technical vote in the August meeting on “5G CIoT data over NAS”

## Slide 14: For Action to CT
n/a

## Slide 15: Acknowledgement
The Chairman wants to thank
Jörgen Axell for chairing the CT1 breakout on IMS and Mission Critical Topics
Ricky Kaura for his help before and during the meeting
Frédéric Firmin for his excellent support
ETSI support for their help with IT-facilities
The hosts (CF3 and NAF) for hosting excellent meetings and for their support during the meeting
Most important the CT1 delegates for their dedication and hard work

## Slide 16: Thank You!
Peter Leis
3GPP TSG CT WG1 Chairman
peter.leis@nokia.com

## Slide 17: Annex

## Slide 18: CRs for conditional approval I
TDoc # | Title | Spec | CR# | Dependancy
CP-191123 C1-193558 | DNN based congestion control for PDU session for LADN | 24,501 | 1194 | TS 23.501 CR 1158 (SA2)
CP-191123 C1-193559 | DNN based congestion control for PDU session for LADN | 24,501 | 1195 | TS 23.501 CR 1159 (SA2)
CP-191123 C1-193549 | Handling of PDU session modification while a back-off timer is running | 24,501 | 1132 | TS 23.501 CR 1061 (SA2)
CP-191123 C1-193550 | Handling of PDU session modification while a back-off timer is running | 24,501 | 1133 | TS 23.501 CR 1061 (SA2)
CP-191123 C1-193534 | Indicating PS data off status report for the UE in the Non-allowed Area | 24,501 | 1150 | TS 23.502 CR 1397 (SA2)
CP-191123 C1-193535 | Indicating PS data off status report for the UE in the Non-allowed Area | 24,501 | 1151 | TS 23.502 CR 1398 (SA2)
CP-191124 C1-193798 | Network initiated EPS bearer synchronization when moving from EPC to 5GC | 24,501 | 1202 | TS 23.502 CR 1066 (SA2)
CP-191124 C1-193799 | Network initiated EPS bearer synchronization when moving from EPC to 5GC | 24,501 | 1203 | TS 23.502 CR 1227 (SA2)
CP-191128 C1-193308 | N1 CIoT capability indication | 24,301 | 3181 | TS 23.501 CR 1186 (SA2)
CP-191129 C1-193596 | Interaction between active time for MICO mode and eDRX | 24,501 | 1129 | TS23.501 CR 1283 (SA2)

## Slide 19: CRs for conditional approval II
TDoc # | Title | Spec | CR# | Dependancy
CP-191129 C1-193301 | Terminology definition for 5G_CIoT | 24,501 | 985 | TS 23.501 CR 1186 (SA2)
CP-191129 C1-193586 | General introduction on CIoT 5GS optimizations | 24,501 | 986 | TS 23.501 CR 1186 TS 23.501 CR 1101 (SA2)
CP-191129 C1-193791 | CIoT capability negotiation between UE and network | 24,501 | 987 | TS 23.501 CR 1186 (SA2)
CP-191129 C1-193797 | User plane CIoT 5GS optimization (already revised into CP-191163) | 24,501 | 1130 | TS23.501 CR1181 (SA2)
CP-191129 C1-193936 | CP only indication | 24,501 | 1131 | TS23.501 CR 1101 (SA2)
CP-191132 C1-192128 | Clarification on LADN information for the registered and equivalent PLMNs | 24,501 | 964 | TS 23.501 CR 1029 (SA2)
CP-191132 C1-193927 | UE-requested PDU session modification procedure and exemption indication | 24,501 | 1018 | TS 23.501 CR 1249 (SA2) TS 29.502 CR 0131 (CT4)
CP-191134 C1-193943 | Correction of inconsistent requirements for the use of SUCI | 24,501 | 1146 | TS/TR 33.501 CR 0567 (SA3)
CP-191134 C1-193918 | Applicability of the allowed NSSAI in an equivalent PLMN outside the UE's registration area | 24,501 | 1162 | TS 23.501 CR 1131 (SA2)
CP-191137 C1-193933 | QoS for non-3GPP access | 24,502 | 73 | TS 23.501 CR 1185 (SA2)

## Slide 20: CRs for conditional approval III
TDoc # | Title | Spec | CR# | Dependancy
CP-191138 C1-193768 | Multiple Access PDU Session | 24,501 | 1122 | TS 23.502 CR 1190 (SA2)
CP-191144 C1-192661 | Configuration of RLOS preferred PLMN list | 24,368 | 41 | TS 23.122 CR 0415
CP-191144 C1-192784 | Configuration of RLOS preferred PLMN list | 23,122 | 415 | TS 31.102 CR 0847 (CT6), TS 24.368 CR 0041
CP-191147 C1-192550 | Support for ANBR and RAN-assisted codec adaptation | 24,229 | 6328 | TS 26.114 CR 461 (SA4)
CP-191147 C1-193643 | Correction to P-CSCF restoration procedures | 24,229 | 6322 | TS 23.380 CR 0105 (CT4)
CP-191148 C1-193502 | Introduction of non-public network | 24,501 | 1054 | TS 23.501 CR 1219 (SA2)
CP-191148 C1-193512 | A dedicated child SA and a DSCP value for QoS flows | 24,502 | 86 | TS 23.501 CR 1264 (SA2)
CP-191148 C1-193929 | Packet filters based on N3IWF IP address and SPI for IPsec SA | 24,501 | 1231 | TS 23.501 CR 1264 (SA2)