## Slide 1: CT WG4 Status Report to TSG CT#85
Peter Schmitt
3GPP TSG CT WG4 Chairman, Huawei

## Slide 2: TSG CT4 Officials
Peter Schmitt
TSG CT WG4 Chairman
CCSA
peter.schmitt@huawei.com
Song Yue
TSG CT WG4 Vicechair
CCSA songyue@chinamobile.com
Yvette Koza
TSG CT WG4 Vicechair
ETSI
yvette.koza@t-mobile.at
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT4#93 (Wroclaw , PL)
  Ad-hoc:
    None
Upcoming Meetings
  Ordinary:
    CT4#94 (Portoroz, SL)
    CT4#95 (Reno, US)
  Ad-hoc:
    None
  2020:
    CT4 decided to cancel the January meeting.

## Slide 4: TSG WG CT4 Statistics
Number of handled documents
  889 in CT4#93
Agreed CRs
  Cat B(145)/C(4)/F(121)
Agreed pCRs
  36
Attendances
    CT4#93 (Wrozlav, PL): 94 present: ~35
Other information
    5GS_Ph1-CT
  In CT4#93 agreed CAT F: 46 (in Q2: 175)
    Release 16 work:
  In CT4#93 agreed CAT B: 145 (in Q2: 64)

## Slide 5: New/revised agreed Study/Work Items led by CT4
TDoc # | Title | Source | Objectives
CP-192019 | New WID on Load and Overload Control of 5GC Service Based Interfaces | Huawei | Final decison on: Standardizing two solutions, a mandatory solution utilizing piggybacking and another optional solution for HATEOAS deployments Standardizing a single, mandatory solution utilizing piggybacking Standardizing a single, mandatory solution for HATEOAS deployments Address the workload control mechanism identified during study phase Address the overload requirements identified during study phase
CP-192020 | New WID on CT aspects of support for integrated access and backhaul (IAB) | Qualcomm Incorporated, Verizon, Deutsche Telekom, AT&T, T-Mobile USA | The objective of this work item is to develop the stage-3 for the stage 2 requirements agreed under the IABARC stage-2 work item. Possible work is to signal IAB-node capability to the core network and support for authorization of the IAB-node’s operation. The impacted nodes are AMF/UDM/UDR and MME/HSS.
CP-192021 | New WID on 5GS Enhanced support of OTA mechanism for configuration parameter update | Nokia, Nokia Shanghai Bell, T-Mobile USA Inc., Sprint, Bell Mobility | To provide enhancement needed to support provisioning and updating UICC configuration parameters, including specifying the related network protocols and APIs: - Introducing new 5GS OTAF (Over The Air Function), and specify the procedures for the 5GS OTAF. - Specify APIs to enable 5G network functions to access the 5GS OTAF network function for encapsulating UICC configuration parameter update into secured packet. Remark: agreed with one objection.
CP-192022 | Revised WID on CT Aspects of 5G URLLC | Huawei | Align with latest Stage2 requirements, -e.g. QoS Monitoring is added. -CT1 is now impacted to cover PDU session served for URLLC services to established an Always-on PDU session.
CP-192023 | Revised WID on CT aspects of SBA interactions between IMS and 5GC | Ericsson | CT1 impacts are added: Update of 3GPP TS 24.229 to reflect the newly defined IMS service-based interfaces.

## Slide 6: Work Plan (1/2)
Name | Acronym | Start | End | % | WID
CT4 Aspects of 5G_URLLC | 5G_URLLC | 06/06/2019 | 12/03/2020 | 5% now 20% | CP-191063
CT4 aspects of Vertical_LAN | Vertical_LAN | 14/03/2019 | 12/03/2020 | 5% now50% | CP-191157
CT4 aspects of 5G_CIoT | 5G_CIoT | 14/03/2019 | 12/03/2020 | 10% now 25% | CP-111237
CT4 aspects of V2XAPP | V2XAPP | 06/06/2019 | 12/03/2020 | 0% | CP-191153
CT4 aspects of eV2XARC | eV2XARC | 06/06/2019 | 12/03/2020 | 0% | CP-191154
CT4 aspects of 5G_eLCS | 5G_eLCS | 07/03/2019 | 05/12/2019 | 10% now 20% | CP-191064
CT4 aspects of RACS | RACS | 06/06/2019 | 12/03/2020 | 0% now20% | CP-191061
CT4 aspects of eNA | eNA | 07/03/2019 | 05/12/2019 | 20% now 25% | CP-191111
CT4 aspects of 5WWC | 5WWC | 13/06/2019 | 12/03/2020 | 0% now 5% | CP-191156
CT4 aspects of ePWS (Possible impacts) | ePWS | 06/09/2018 | 13/12/2019 | 0% | CP-191155
Legend Green row – Newly completed
Yellow row – on time for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 7: Work Plan (2/2)
Name | Acronym | Start | End | % | WID
CT4 aspects of eNS | eNS | 07/03/2019 | 05/12/2019 | 30% now 50% | CP-190196
CT4 aspects of PARLOS | PARLOS | 14/03/2019 | 12/12/2019 | 0% | CP-190197
CT4 aspects of ETSUN | ETSUN | 08/03/2019 | 06/12/2019 | 25% now 95% | CP-190192
CT4 aspects of ATSSS | ATSSS | 11/03/2019 | 09/12/2019 | 25% now 45% | CP-190201
CT4 aspect of 5G_SRVCC | 5G_SRVCC | 06/06/2019 | 12/03/2020 | 0% now 60% | CP-191062
CT4 aspects of 5G_eSBA | 5G_eSBA | 14/03/2019 | 12/12/2019 | 10% now 40% | CP-190191
CT4 aspects of eIMS5G_SBA | eIMS5G_SBA | 06/06/2019 | 12/03/2020 | 0% now 25% | CP-191065
CT4 Aspects of E2E_DELAY | E2E_DELAY | 14/03/2019 | 12/12/2019 | 100% | CP-190193
CT aspects of UDICOM | UDICOM | 06/06/2019 | 12/03/2020 | 10% now 25% | CP-191066
Shared Data Handling on Nudm and Nudr | Shared_Data | 06/06/2018 | 14/12/2018 | 100% | CP-181136
Legend Green row – Newly completed
Yellow row – on time for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 8: Work Plan (2/2)
Name | Acronym | Start | End | % | WID
CT4 aspects of SBIProtoc16 | SBIProtoc16 | 06/06/2019 | 12/03/2020 | 10% now 45% | CP-191060
Study on Load and Overload Control of 5GC Service Based Interfaces | FS_LOLC | 06/06/2018 | 14/06/2019 | 90% now 100% | CP-181195
Study on IETF QUIC Transport for Service Based Interfaces | FS_QUIC | 06/06/2018 | 12/06/2019 | 80% | CP-183245
Study on User Plane Protocol in 5GC | FS_UPPS | 15/12/2017 | 14/06/2019 | 90% now 100% | CP-182052
Study on Nudsf Service Based Interface | FS_NUDSF | 06/06/2019 | 12/12/2019 | 10% now 30% | CP-191236
Load and Overload Control of 5GC Service Based Interfaces | LOLC | 18/09/2019 | 12/03/2020 | 0% | CP-192019
5GS Enhanced support of OTA mechanism for configuration parameter update | 5GS_OTAF | 18/09/2019 | 12/03/2020 | 0% | CP-192021
CT aspects of support for integrated access and backhaul (IAB) | 5GIAB-CT | 18/09/2019 | 12/03/2020 | 0% | CP-192020
Legend Green row – Newly completed
Yellow row – on time for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 9: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
C4-193843 CP-192xxx | 3GPP TR 29.892 | 2.0.0 | SoftBank Corp | Approval
C4-193844 CP-192xxx | 3GPP TR 29.843 | 2.0.0 | Huawei | Approval

## Slide 10: Release 15 Status
Title:
  CT aspects on 5G System –Phase 1 (CT1)
Objectives:
  After completion of the Study, specify the service-based interfaces (API)
  CT4 responsible for the specification of core-network SBIs (except PCC) and impacts on existing protocols (e.g. GTP, PFCP)
WID: 100% completed
Normative Phase:
  Consolidation of API specifications
  Alignment with stage 2
  Concerns from SA3 with regard to routing option a statements in 29.501/29.505 are added which clarifies that authentication subscription data requests can be routed to different backend servers.
  It is clarified that ExternalDoc field in Open API shall only be changed by a CR.
15% of the meeting time we spend to 5GS, work is going down

## Slide 11: Release 16 Status
Title:
  Study on User-plane Protocol [FS_UPPS] (CT4)
Objectives:
  Set of criteria for user plane protocol selection based on Rel-16 requirements and candidate protocol evaluation to replace/omit GTP-U
TR: 29.892 v 2.0.0
Status:
  the alternative to replace GTP-U by SRv6 was discussed. No consensus could be reached.
  a technical vote took place. The following question was raised: Do you want to standardise SRv6 user plane protocol (without GTP-U) as described in clause 6.2.2 of TR 29.892. Number on Voting list: 173 Ballot papers issued: 84 Quorum was 52 reached. Yes Votes: 11 (13,92%) No Votes: 68 (86,08)
  The vote and the result of the vote is reflected in the TR send for approval.
Next steps:
  No further work is forseen with regard to this study item.
  SID completion: 100%

## Slide 12: Release 16 Status
Title:
  Study on Load and Overload Control of 5GC SBI [FS_LOLC](CT4)
Objectives:
  Identify the requirements and solution for Load Control and Overload Control, including Overload Prevention and Detection, and Overload Mitigation, and backward compatibility.
TR: 29.843 v 2.0.0
Status:
  Conclusion is added
Next steps:
  Work is seen as completed, overload solution based on hypermedia based OCI conveyance solution will decided during normative phase.
SID completion: 100%

## Slide 13: Release 16 Status
Title:
  CT aspects of Enhancing Topology of SMF and UPF in 5G Networks [ETSUN]
Objectives:
  Support of PDU sessions with Intermediate SMF (I-SMF) and (anchor) SMF (SMF)
  Support of V-SMF reselection for HR PDU sessions.
  N4 enhancements for support of UE IP address allocation by the UPF.
Status:
  38 CRs agreed
Next steps:
  Simultaneous change of additional PSA and BP/UL CL and I-SMF is still under discussion in SA2
WID completion: 95%

## Slide 14: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
No CR was marked as backward incompatible this time.

## Slide 15: For Information to CT (1/2)
Check of the OpenAPI specification files by the rapporteur/delegates
  It was agreed that the check of change of ExternalDoc reference should be also part of the check and shall be also reflected in a CR preferable in the same CR which changes the OpenAPI version.
  CT3 and CT4 have jointly discussed and agreed to perform the task for checking Open API and implementing the CRs and their corrective CRs to plenary (Same procedure as last time)
  Rapporteuers have implemented all agreed CRs and informed other about the identified errors and asked source companies to provide revisions to plenary
  Rapporteurs and delegates have been encouraged to:
    use the tool provided by ETSI Forge and provide feedback

## Slide 16: For Information to CT (2/2)
ETSI Forge is still not used by all delegates, the cross check of OpenAPI files is limited to a number of delegates
Feedback from delegates using it:
A tool is needed to check the OpenAPI file localy (delegates using own tool, but checking only their own file).
A tool is need to garanty that cross references between OpenAPIs are correct.
Accessing the GitLab servers is slow from some parts of the world (e.g. China).
Overall it is recommended to use the tooling to garanty the quality of our specification in CT and SA.

## Slide 17: For Action to CT
LS
C4-193801 Rel-15 LS on ExternalDoc version number change enhancement to TS 21.900 (send to: SA, CC to: CT, CT3, SA5)
Change of the procedure with regard to changing the reference of ExternalDoc reference in OpenAPI. ExternalDoc reference in OpenAPI shall only be changed by a CR.
If CR 0062/0065 to TS 29.501 are not agreed or changed, CT has to inform SA to avoid misalignment to TS 21.900.

## Slide 18: Acknowledgement
The Chairman wants to:
  Thank CT4 delegates for their dedication and their excellent team spirit on the 5GS related specifications
  Thank CT3 Chair Susana and CT3 delegates for the coordination and the joint sessions on 5GS work between CT3 and CT4
  Thank WI and spec rapporteurs for their priceless coordination work and the pre-editing work of the 5GC specifications and check of the Open API files
  Thank CT4 vice chairs Yvette Koza and Song Yue for their help in CT4 management, especially in chairing the parallel sessions.
  Thank Kimmo for his hard work as MCC (and his guidelines)
  Thanks to ETSI support and providing IT facilities.
  Thank the hosts CF3 of the meetings in Wroclav.

## Slide 19: Annex

## Slide 20: CRs for Conditional Approval
CRs with dependencies to other groups agreed CRs
CP-TD# | TS | CR | Title | C4 TD# | Other Aff Specs | AffectedWG
CP-192193 | 29.502 | 0166 | N26 based interworking procedures with I-SMF | C4-193088 | TS 23.502 CR 1559 | SA2
CP-192133 | 29.571 | 0103 | PlmnId | C4-193120 | TS 29.503... CR 0212. | SA2
CP-192193 | 29.502 | 0175 | Missing "Secondary RAT usage data" attributes | C4-193568 | TS 23.502 CR 1535 | SA2
CP-192193 | 29.502 | 0188 | ETSUN: Create service operation for buffered data forwarding | C4-193575 | TS 23.502 CR 1535 | SA2
CP-192194 | 29.502 | 0169 | SMF selection with Delegated Discovery | C4-193735 | TS 23.501 CR 1664 | SA2
CP-192107 | 29.510 | 0225 | Support of Static IP Address | C4-193820 | TS23.502 CR 1613 | SA2
CP-192107 | 29.510 | 226 | Support of Static IP Address | C4-193821 | TS23.502 CR 1613. | SA2

## Slide 21: Thank You!
Peter Schmitt
3GPP TSG CT WG4 Chairman
Peter.schmitt@huawei.com