3GPP TSG-CT Meeting #85	CP-192087

# Newport Beach, US; 16th – 17th September 2019

Source:	L3Harris Technologies, FirstNet

Title:	Discussion on MCCI_CT progress

Agenda item:	16.1

Document for:	DISCUSSION

At CT#84, work item MCCI_CT was reported to be 70% complete. The technical specification work comprising the work item had the following completion percentages:

-	TS 29.379 - 75%

-	TS 29.380 - 20%

-	TS 29.582 - 5%

In the two intervening meetings, the CT1-Rel-16 Mission Critical ad hoc meeting and CT1#119, the following significant progress has been made:

-	Miscellaneous fixes to TS 29.379

-	Added all TS 29.380 clauses except non-controlling role

-	Significant input to TR 24.883 for MCData

As a result, the technical specification work comprising the work item have the following completion percentages:

-	TS 29.379 - 80%

-	TS 29.380 - 75%

-	TS 29.582 - 10%

And the work item completion, covering all three of these TSs, into CT#85 is 75%.

Even though the 80% completion for TS 29.379 makes it eligible for plenary approval, the following open issues may have impact to multiple clauses in TS 29.379 and therefore plenary approval has not been pursued for CT#85:

-	Interconnect authorization mechanism is undecided;

-	IWF-3 interface GMS mechanism is undecided;

-	procedures for non-3gpp security message need to be added;

-	support for IWF affiliating on behalf of its users needs to be added;

-	procedures for conference event package need to be added; and

-	non-controlling role procedures (for regroup features) need to be added.