| Radiocommunication Study Groups |  |
| --- | --- |
| 32nd Meeting of Working Party 5D Armação dos Búzios, Brazil, 9 - 17 July 2019 |  |
| Source: Document 5D/TEMP/736 |  |
|  | 12 July 2019 |
|  | English only |
| Working Party 5D |  |
| LIAISON STATEMENT TO EXTERNAL ORGANIZATIONS ON THE DETAILED SCHEDULE FOR FINALIZATION OF THE FIRST RELEASE OF NEW RECOMMENDATION ITU-R M.[IMT-2020.SPECS] |  |

Introduction

Working Party 5D (WP 5D) thanks the relevant External Organizations for their work in regard to submissions for IMT-2020 under Step 3 of the IMT-2020 Process.

WP 5D wishes to inform the relevant External Organizations of the detailed schedule for finalization of the first release of new Recommendation ITU-R M.[IMT-2020.SPECS].

Background

This liaison provides guidance to External Organizations regarding the incorporation of terrestrial radio interfaces that successfully complete Step 7 of the IMT-2020 into the development of new Recommendation ITU-R M.[IMT-2020.SPECS]. “Detailed specifications of the terrestrial radio interfaces of International Mobile Telecommunications-2020 (IMT-2020)” under Step 8 of the process.

Please note that confirmed meeting dates of WP 5D for 2020 will be published on the ITU website (http://www.itu.int/events/upcomingevents.asp?sector=ITU-R&lang=en).

Procedure

The basis for the detailed schedule is the procedure outlined in the Document IMT-2020/20 “Process and the use of Global Core Specification (GCS), references and related certifications in conjunction with Recommendation ITU-R M.[IMT-2020.SPECS]”.

Schedule

For the completion of Step 8 and the finalization of the draft new Recommendation ITU-R M.[IMT-2020.SPECS] in Working Party 5D, a completion date of the WP 5D meeting No. 36, currently planned for 7-14 October 2020 had previously been chosen.  However, this completion date has been shifted to a new WP 5D Meeting #36bis planned for 17-19 November 2020. The focus of this ‘bis’ meeting is specifically the technology aspects and associated matters necessary to finalize the draft new Recommendation ITU-R M.[IMT-2020.SPECS].

This shift was done to assist the Transposing Organizations by providing them additional time to prepare their transposed standards aligned with the Global Core Specification that would be provided to WP 5D meeting #35 (24 June – 1 July 2020).

The additional time afforded by scheduling a new WP 5D Meeting #36bis as the new completion meeting of the draft new Recommendation ITU-R M.[IMT-2020.SPECS] affords the Transposing Organizations at least 13 weeks of time after WP 5D Meeting #35 to provide the Radiocommunication Bureau by the indicated due date (8 October 2020) with the relevant technical material (e.g., the URL hyperlinks) and other related administrative matters to ITU-R after the Meeting #35,  in proper alignment with the GCS.

The ITU-R Secretariat, upon receipt of this material from the Transposing Organizations will administratively prepare (i.e., compile, edit, format, etc.) the final draft of the Recommendation incorporating all the technologies (RITs and SRITs) agreed by ITU-R for inclusion in Step 8 and make it available to WP 5D Meeting #36bis.

The detailed timeline for the draft new Recommendation ITU-R M.[IMT-2020.SPECS] which is based on the currently planned (revised) schedule of meetings for WP 5D and Study Group 5 (SG 5) through year 2020 and delineates the milestone activities/actions may be found in Document IMT-2020/21, Detailed Schedule for Finalization of the First Release of New Recommendation ITU-R M.[IMT-2020.Specs] “Detailed Specifications of the Terrestrial Radio Interfaces of International Mobile Telecommunications-2020 (IMT-2020)”.

External Organizations are encouraged to consult the ITU-R IMT-2020 web page which may be updated dynamically to provide additional information.

WP 5D kindly requests the RIT/SRIT Proponents, the future potential GCS Proponent(s), and the future potential Transposing Organization(s) engaged in IMT-2020 to take note of the enclosed detailed schedule and the milestone obligations to provide certain material by the established firm (non-waivable) deadlines.

WP 5D looks forward to the continued cooperation with the External Organizations in the on-going work on the IMT-2020 terrestrial radio interfaces.

| Contact: Sergio BUONOMO Counsellor, ITU-R SG 5 | E-mail: sergio.buonomo@itu.int |
| --- | --- |

________________

____________________

3GPP, 3GPP2, ARIB, ATIS, CCSA, ETSI, IEEE, ITRI, TIA, TSDSI, TTA, TTC, WiMAX Forum, EBU, WWRF, 5G Americas, CDG, GSMA, UMTS Forum, Wi-Fi Alliance, Wireless Innovation Forum, XGP Forum, EU METIS Project, NGMN, 5G Innovation Centre, 5GMF, IMT-2020 Promotion Group, APT Wireless Group, 5G Infrastructure Public Private Partnership, NYU Wireless, ChEG Chinese Evaluation Group, Canadian Evaluation Group, TCOE, TPCEG, Egyptian Evaluation Group, 5G India Forum.