## Slide 1: CT WG1 Status Report to TSG CT#85
Peter Leis
CT1 chairman, Nokia

## Slide 2: TSG CT WG1 Officials
Peter Leis
TSG CT WG1 Chairman
ETSI
peter.leis@nokia.com
Lena Chaponniere
TSG CT WG1 ViceChair
ATIS lguellec@QTI.QUALCOMM.COM
Jörgen Axell
TSG CT WG1 ViceChair
ETSI
jorgen.axell@ericsson.com
Frederic Firmin
Secretary
MCC
frederic.firmin@etsi.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT1#120 (Portoroz, Slovenia)
    CT1#121 (Reno, US)
  Ad-hoc:
    n/a
Upcoming Meetings
  Ordinary:
    CT1#122 (Sophia Antipolis, France)
  bis:
    CT1#121bis (electronic meeting)

## Slide 4: TSG CT WG1 Statistics
Number of handled documents
  CT1#120: 1006
  CT1#121: 1065
Agreed CRs
  CT1#120: Cat B/C/F 207
  CT1#121: Cat B/C/F 213
Agreed pCRs
  CT1#120: 95
  CT1#121: 59
Attendances
  CT1#120: 104 registered, 94 attended
  CT1#121: 127 registered, 111 attended
Other information
  CT1#120 and CT1#121 had breakout sessions on V2X related work items, SEAL, IMS and Mission Critical work items on 4 days
  Lena and Jörgen chaired the breakout sessions

## Slide 5: New agreed Study/Work Items led by CT1
TDoc # | Title | Source | Objectives
CP-193148 | New WID - Enhancements for Mission Critical Push-to-Talk CT aspects (enh2MCPTT-CT) | FirstNet | Specify stage-3
CP-193149 | New WID - Enhancement of IMS video service | Huawei | Specify stage-3

## Slide 6: Work Plan I
Name | Acronym | Start | End | % | WID
CT1 aspects of Vertical_LAN | Vertical_LAN | 14.03.2019 | 12.03.2020 | 90% | CP-190195
CT1 aspects of 5G_CIoT | 5G_CIoT | 14.03.2019 | 12.03.2020 | 85% | CP-190198
CT1 aspects of V2XAPP | V2XAPP | 06.06.2019 | 12.03.2020 | 30% | CP-191153
CT1 aspects of eV2XARC | eV2XARC | 06.06.2019 | 12.03.2020 | 65% | CP-191154
CT1 aspects of 5G_eLCS | 5G_eLCS | 07.03.2019 | 05.12.2019 | 90% | CP-190190
CT1 aspects of RACS | RACS | 06.06.2019 | 12.03.2020 | 80% | CP-191061
CT1 aspects of 5WWC | 5WWC | 07.03.2019 | 12.03.2020 | 80% | CP-190200
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, below 70%
98 – no progress since the last plenary
98 - Updated

## Slide 7: Work Plan II
Name | Acronym | Start | End | % | WID
CT aspects of eMCData2 | eMCData2 | 14.03.2019 | 12.12.2019 | 55% | CP-192081
Protocol enhancements for Mission Critical Services | MCProtoc16 | 06.09.2018 | 20.12.2019 | 90% | CP-182110
Stage 3 for MC Communication Interworking with Land Mobile Radio Systems | MCCI_CT | 06.06.2018 | 12.09.2019 | 80% | CP-190203
Mission Critical system migration and interconnection | MCCI_CT | 06.06.2018 | 12.12.2019 | 5% | CP-190203
Study on stages 2 and 3 of enhancements of ePWS | ePWS | 10.09.2018 | 14.06.2019 | 100% | CP-182228
CT1 aspects of ePWS | ePWS | 06.09.2018 | 12.03.2020 | 65% | CP-182228
CT1 aspects of MONASTERY2 | MONASTERY2 | 06.06.2019 | 12.03.2020 | 50% | CP-191152
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, below 70%
98 – no progress since the last plenary
98 - Updated

## Slide 8: Work Plan III
Name | Acronym | Start | End | % | WID
CT1 aspects of Multi-device and multi-identity | MuD | 06.09.2018 | 14.06.2019 | 85% | CP-182227
CT1 aspects of eNS | eNS | 07.03.2019 | 05.12.2019 | 85% | CP-190196
CT1 aspects of PARLOS | PARLOS | 14.03.2019 | 12.12.2019 | 98% | CP-190197
CT1 aspects of ATSSS | ATSSS | 11.03.2019 | 09.12.2019 | 65% | CP-190201
CT1 aspect of 5G_SRVCC | 5G_SRVCC | 06.06.2019 | 12.03.2020 | 90% | CP-191062
CT1 Aspects of E2E_DELAY | E2E_DELAY | 14.03.2019 | 12.12.2019 | 100% | CP-190193
CT1 aspects of VBCLTE | VBCLTE | 06.06.2019 | 12.03.2020 | 0% | CP-191110
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, below 70%
98 – no progress since the last plenary
98 - Updated

## Slide 9: Work Plan IV
Name | Acronym | Start | End | % | WID
Signalling Improvements for Network Efficiency in 5GS | SINE_5G | 13.12.2018 | 12.12.2019 | 95% | CP-190142
CT1 aspects of xBDT | xBDT | 06.06.2019 | 12.03.2020 | 100% | CP-191113
IMS Stage-3 IETF Protocol Alignment | IMSProtoc16 | 13.12.2018 | 19.12.2019 | 90% | CP-183084
Stage-3 5GS NAS protocol development | 5GProtoc16 | 13.12.2018 | 19.12.2019 | 90% | CP-183087
Stage-3 SAE Protocol Development for Rel16 | SAES16 | 13.12.2018 | 19.12.2019 | 90% | CP-183088
Withdrawal of TS 24.323 from Rel-11, Rel-12, Rel-13 | ISAT-MO-WITHDRAW | 06.06.2019 | 12.03.2020 | 100% | CP-191151
CT1 aspects of SEAL | SEAL | 19.09.2019 | 12.03.2020 | 60% | CP-192255
CT1 aspects of eIMS5G_SB | eIMS5G_SBA | 06.06.2019 | 12.03.2020 | 70% | CP-192023
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, below 70%
98 – no progress since the last plenary
98 - Updated

## Slide 10: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
CP-193150 | Access Traffic Steering, Switching and Splitting; Stage 3 | TS 24.193, 1.0.0 | Xingyue Zhou | Information
CP-193152 | Group Management - Service Enabler Architecture Layer for Verticals (SEAL); Protocol specification | TS 24.544, 1.0.0 | Sapan Shah | Information
CP-193153 | Configuration management - Service Enabler Architecture Layer for Verticals (SEAL); Protocol specification | TS 24.546, 1.0.0 | Sapan Shah | Information
CP-193154 | Identity management - Service Enabler Architecture Layer for Verticals (SEAL); Protocol specification | TS 24.547, 1.0.0 | Vivek Gupta | Information
CP-193151 | Device-side Time Sensitive Networking (TSN) Translator (DS-TT) to network-side TSN Translator (NW-TT) protocol aspects; Stage 3 | TS 24.535, 1.0.0 | Sung Hwan Won | Information
CP-193159 | TSN Application Function (AF) to Device-side TSN Translator (DS-TT) and Network-side TSN Translator (NW-TT) protocol aspects; Stage 3 | TS 24.5xy, 1.0.0 | Sung Hwan Won | Information
CP-193155 | 5G System (5GS); Control plane Location Services (LCS) procedures; Stage 3 | TS 24.571, 1.0.0 | Jiang Yong | Information
CP-193156 | Vehicle-to-Everything (V2X) services in 5G System (5GS); Protocol aspects; Stage 3 | TS 24.587, 1.0.0 | Christian Herrero-Veron | Information
CP-193157 | Vehicle-to-Everything (V2X) services in 5G System (5GS); User Equipment (UE) policies | TS 24.588, 1.0.0 | Sang Min Park | Information
CP-193160 | Management Object (MO) for Multi-Device and Multi-Identity in IMS | TS 24.xyz, 1.0.0 | Jörgen Axell | Information

## Slide 11: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
CP-193161 | Mission Critical Systems Connection to LMR | TR 24.883, 2.0.0 | Peter Monnes | Approval
CP-193163 | Mission Critical Push To Talk (MCPTT) call control interworking with LMR systems; Protocol specification | TS 29.379, 2.0.0 | Peter Monnes | Approval
CP-193162 | Mission Critical Push To Talk (MCPTT) media plane control interworking with LMR systems; Protocol specification | TS 29.380, 2.0.0 | Peter Monnes | Approval
CP-193158 | Mission Critical Data (MCData) signalling control interworking with LMR systems; Protocol specification | TS 29.582, 1.0.0 | Peter Monnes | Information

## Slide 12: Release 16 Status
2 new work item were agreed
6 revised work items were agreed
2 revised work items were endorsed (CT1 is no longer impacted by IAB work item)
Almost all of CT1 work now deals with Rel-16 work items

## Slide 13: Release 15 Status
The number of CAT F CRs for Rel-15 5G phase 1 is now very low, 3 CRs were agreed. CRs are for TS 24.008, TS 24.301, TS 24.501
CT1 strictly applies FASMO criterion
One of the agreed CRs is non-backward compatible, see next slide

## Slide 14: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
C1-198424 | Correction to the length of two octets support indicator | CT1 | 24.008 | RAN5, TS 38.523-3

## Slide 15: For Information to CT (I)
CT1#120 and CT1#121 were very busy, each meeting had roughly 530 input tdocs. Consequently CT1 started at 08:00 a.m. on four days and had breakout meetings from Monday afternoon until Thursday evening.
Most of 5G related work is now dedicated to Rel-16 work items, maintenance effort for Rel-15 is decreasing, i.e. Rel-15 is stable.
An Electronic meeting is scheduled for January 2020 . Scope is limited to “protoc type” work items (no IMS, no MC), idea is to reduce the number of input tdocs for the Feb meeting.

## Slide 16: For Information to CT (II)
Under work item “ATSSS” CT1 has worked on the “Performance Management Function Protocol” for three meetings
Two candidate solutions have been worked out (see C1-199051 and C1-199052, both postponed), however, no conclusion could be made as to which protocol to choose
To resolve this issue, CT1 plans a technical vote in CT1#122 (decision is needed as February meeting is last meeting before stage-3 freeze)
Please note that the work item rapporteur has scheduled a conference call on January 9th 2020 to allow for further discussion

## Slide 17: For Information to CT (III)
For several meetings, CT1 has discussed aspects related to UE Operating System IDs
UE Operating System ID is listed in several CT1 TSs, e.g in 3GPP TS 24.501 Annex D.6.6. The specs have defined the format as 16 bytes according to UUID format, however, no OS ID values are documented
One proposal to document encoding of OS ID values was to create a registry on the 3GPP CT1 webpage with a list of Operating System IDs
Show of hands has indicated that roughly 50% support documentation of encoding of OS ID values in CT1, while 50% object this approach
There was NO consensus in CT1 to further work on this topic

## Slide 18: For Action to CT
CT1 agreed CRs on manual CAG selection (under work item Vertical_LAN), where we have a dependency on SA1 confirmation -> see incoming CT1 LS to CT in CP-190xyz. CT plenary is asked to only approve the related CRs in case green light from SA1 is received. SA1 has not sent LS to CT plenary, so CT plenary needs to send back CRs in CP-193139 to CT1
CT1 agreed CR in C1-196778 (CP-193098) requested against TS 24.501, but it is a TS 24.301 CR, so CT needs to reject the CR

## Slide 19: Acknowledgement
The CT1 Chairman wants to thank
Lena Chaponniere for chairing the CT1 breakout on V2X topics and SEAL
Jörgen Axell for chairing the CT1 breakout on IMS and Mission Critical topics
Frédéric Firmin for his excellent support
ETSI support for their help with IT-facilities
The hosts (EF3 and NAF) for hosting excellent meetings and for their support during the meeting
Most important the CT1 delegates for their dedication and hard work on long working days

## Slide 20: Annex

## Slide 21: CRs for conditional approval I
TDoc # | Title | Spec | CR# | Dependancy
C1-199016 | SGC timer and handling during intersystem change | 24.301 | 3288 | TS 23.501 CR 1485
C1-198597 | Applicability of existing emergency PDU session request type | 24.501 | 1520 | TS 23.501 CR 1485
C1-198595 | SGC timer and handling during intersystem change | 24.501 | 1605 | TS 23.501 CR 1485
C1-198590 | Serving PLMN rate control at PDU session modification | 24.501 | 1648 | TS 23.501 CR 1486
C1-198788 | Pre-configured URSP rules in USIM | 24.526 | 67 | 23.503 CR0348 (SA2) 31.102 CR0861 (CT6)
C1-198966 | PEI format for non-3GPP access only UE | 24.501 | 1733 | 23.501 CR 1801r2 (SA2)
C1-198155 | Further alignment with stage-2 on PEI for 5G-RG and FN-RG | 24.501 | 1514 | 23.316 CR 0040 (SA2)
C1-1981554 | Removal of Session-TMBR | 24.501 | 1687 | 23.316 CR 0052 (SA2)
C1-196741 | Registration, Session establishment and session release of 5G capable over WLAN (N5CW) device | 24.502 | 100 | 24.302 CR #0716 (CT1)
C1-196793 | FQDN for trusted non-3GPP access | 24.502 | 105 | 23.003 CR 0551 (CT4)

## Slide 22: CRs for conditional approval II
TDoc # | Title | Spec | CR# | Dependancy
C1-198128 | Correct the reference of access type IE | 24.526 | 63 | 24.501 CR 1500 (CT1)
C1-198629 | 5QI 86 introduction | 24.501 | 1697 | 23.501 CR 1735 (SA2)
C1-198573 | Informing lower layers that access to RLOS is initiated | 24.301 | 3311 | 36.331 CR 4049 (RAN2)
C1-198900 | Support of UE paging probability for WUS-general part | 24.301 | 3303 | 23.401 CR #3538 (SA2)
C1-199045 | Support of UE paging probability for WUS-procedure part | 24.301 | 3304 | 23.401 CR #3538 (SA2)
C1-198756 | Exchange of port management capabilities during PDU session establishment | 24.501 | 1693 | 23.502 CR 1729 SA2)
C1-199037 | Abnormal cases for 5GMM cause values #74 and #75 | 24.501 | 1754 | 23.003 CR 0553 (CT4)
C1-198721 | Addition of NID to AN parameters | 24.502 | 104 | 23.502 CR 1797 (SA2), TS 23.003 CR 0553 (CT4)
C1-198992 | Updates for Manual CAG selection | 24.501 | 1554 | 23.122 CR 0471 (CT1)

## Slide 23: Thank You!
Peter Leis
3GPP TSG CT WG1 Chairman
peter.leis@nokia.com