## Slide 1: CT WG6 Status Report to TSG CT#87-e
Heiko Kruse
CT6 chairman, IDEMIA

## Slide 2: TSG CT WG6 Officials
Heiko Kruse
TSG CT WG6 Chairman
ETSI
heiko.kruse@idemia.com
Ly Thanh Phan
TSG CT WG6 Vicechair
ETSI
Re-elected at CT6#97 ly-thanh.phan@thalesgroup.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT6#98-e
Upcoming Meetings
  Ordinary:
    CT6#99 (canceled)
    CT6#100 (Wroclaw, Poland)
  Ad-hoc:
    None

## Slide 4: TSG WG CT6 Statistics
Number of handled documents
  98
  Agreed CRs
  31
  Cat A(0)/B (22)/C (0)/F (9)/D (0)
  Rel-15 (1) + Test(19) / Rel-16(11)
Agreed pCRs
  none
Attendances
    CT6#98-e: 28 registered
Other information (if needed)

## Slide 5: New /revised agreed Study/Work Items
TDoc # | Title | Source | Objectives
C6-200157 | Revised WID Cellular IoT support and evolution for the 5G System (5G_CIoT) | Qualcomm | For CT6, no work expected anymore. Endorsed by CT6
C6-200159 | Revised WID on Multi-device and multi-identity (MuD) | Ericsson | Addition of CT6 impacts - configuration data in ISIM and USIM applications Endorsed by CT6

## Slide 6: Work Plan
Name | Acronym | Start | End | % | WID
UE Conformance Test Aspects – CT6 aspects of 5G System Phase 1 | 5GS_Ph1_UEConTest (Comprion) | 2019-03 | 2019-11 | 85 | CP-183242
System enhancements for Provision of Access to Restricted Local Operator Services by Unauthenticated UEs | PARLOS (Nokia) | 2019-03 | 2020-03 | 100 | CP-190107
Cellular IoT support and evolution for the 5G System | 5G_CIoT (Qualcomm) | 2019-03 | 2020-03 | 100 | CP-190198
New - Architecture enhancements for 3GPP support of advanced V2X services | eV2XARC (Huawei/HiSilicon) | 2019-03 | 2020-03 | 100 | CP-191235
CT aspects on wireless and wireline convergence for the 5G system architecture | 5WWC (Huawei/HiSilicon) | 2019-03 2019-12 for CT6 | 2020-03 | 0 | CP-192079 (Exception requested)
Legend Green row – Newly completed
Yellow row – on time for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 7: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for

## Slide 8: Release 16 Status
Rel-16 work nearly closed, most of open work items have been closed
One exception requested for work on 5WWC
Possible CT6 aspects covered late in work on 5WWC and still some details open

## Slide 9: Release 15 Status
Rel-15 core specifications stable – just one major correction related to SUPI storage.
All other Rel-15 (or earlier) CRs have been postponed to next meeting (CT6#100)
Nearly all Rel-15 CRs (19 out of 20) are for test specifications. Work on Rel-15 Tests now progressing well

## Slide 10: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
CP-200083 (C6-200198) | Report of SA3 S3-194455 Tdocs recommendation (in Rel15) | Thales DIS | 31.102 | CT1, SA3 CT3, CT4, SA2 ?

## Slide 11: For Information to CT
History from CT#86:
  No clarification received from SA1, SA2 and SA3 before CT6#97. Hence no progress on issue of SUPI in form of NSI and if more than one identifier (NSI and IMSI) per USIM is possible/necessary
  Additional issue identified related to security requirements for usage and storage of NSI and credentials for private networks in case 5G-AKA or EAP-AKA‘ are used. LS sent to SA2, SA3 and CT1
Responses from SA1, SA2, SA3 received in CT6#98-e and clear statement that only one identifier (IMSI or NSI) per USIM application. As a result and due to SNPNs being a Rel-16 feature and IMSI being mandatory in Rel-15, removed NSI storage capability from Rel-15. This is a non-backwards compatible change and possibly requires changes in SA2, SA3, CT1, CT3, CT4

## Slide 12: For Action to CT

## Slide 13: Acknowledgement
The chairman would like to thank:
  The vice-chair Mr. Ly Thanh Phan for his support
  Kimmo Kymalainen for his support before, during and after the meeting.
  All CT6 delegates for their work, contributions and constructive discussions on all technical issues.

## Slide 14: Annex

## Slide 15: Overview of CT6 contributions
Tdoc | Doc Type | Title
CP-200012 | report | CT6 Status Report
CP-200013 | report | CT6 meeting report after previous plenary
CP-200083 | CR pack | Correction on TS 31.102 Rel-15
CP-200084 | CR pack | Enhancements on TS 31.121 on UE Conformance Test Aspects - CT6 aspects of 5G System Phase 1
CP-200085 | CR pack | Enhancements on TS 31.124 on UE Conformance Test Aspects - CT6 aspects of 5G System Phase 1
CP-200086 | CR pack | Enhancements on CT6 aspects of V2X services
CP-200087 | CR pack | Corrections on TS 31.111 Rel-16
CP-200088 | CR pack | Corrections on TS 31.115 Rel-16
CP-200089 | CR pack | Configuration file for MuD and MiD services
CP-200090 | CR pack | Correction on TS 31.102 Rel-16
CP-200091 | CR pack | Enhancements on PARLOS

## Slide 16: Thank You!
Heiko Kruse
3GPP TSG CT WG6 Chairman
heiko.kruse@idemia.com