## Slide 1: CT WG4 Status Report to TSG CT#89e
Peter Schmitt
3GPP TSG CT WG4 Chairman, Huawei

## Slide 2: TSG CT4 Officials
Peter Schmitt
TSG CT WG4 Chairman
CCSA
peter.schmitt@huawei.com
Song Yue
TSG CT WG4 Vicechair
CCSA songyue@chinamobile.com
Terms ends in Q4 2020
Yvette Koza
TSG CT WG4 Vicechair
ETSI
yvette.koza@magenta.at
Stepped down Retire in 10.2020
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    none
  E-meetings replacing ordinary meetings:
    CT4#99E (electronic meeting)
Upcoming Meetings
  Ordinary:
    none
  E-meetings replacing ordinary meetings :
    CT4#101E (electronic meeting)

## Slide 4: TSG WG CT4 Statistics
Number of handled documents
  588 in CT4#99E*
  *Draft revisions are not counted
Agreed CRs
  Cat B(8)/F(209)/D(3), CT4#99E
Agreed pCRs
  19 CT4#98E
Attendances
    CT4#99E (E-Meeting): 95 active on reflector and during conference calls: ~30
Other information
    some statistics
  Exchange of ~1360 emails during the meeting on CT4 meeting reflector
  Every day conference calls using GoTo meeting
  CT4#99E was 9 days long
  The last day of the meeting excluded technical comments

## Slide 5: New/revised agreed Study/Work Items led by CT4
TDoc # | Title | Source | Objectives
CP-202028 | Service-based support for SMS in 5G | Orange, China Telekom | The main objective of this work item is to specify service-based interfaces which allow SMSF and UDM to only make use of SBA services in 5GC and avoid resorting to legacy MAP and Diameter interfaces within the PLMN and in roaming scenarios. CT4’s responsibility is : - Study and specify solutions to enable a full SBI-based solution for SMS delivery in 5GC; - Study and specify the routing mechanisms for SBI messages exchange between SMS nodes (SMS-Router, IP-SM-GW, etc.) and the 5GC, e.g. based on the MSISDN of the SMS recipient; - Study the interworking needs between the UDM and the HSS/HLR, if any, and evaluate if, when and how they should be used; The target solution shall cover both roaming and non-roaming scenarios
CP-202029 | Study Port Number Allocation Alternatives for New Interfaces | Huawei | Analyse and provide guidelines for alllocation of portnumbers for new interfaces as alternative to port number allocation by IANA.

## Slide 6: New/revised endorsed Study/Work Items by CT4
TDoc # | Title | Source | Objectives
CP-202047 | Authentication and key management for applications based on 3GPP credential in 5G | China Mobile | The objective specify the 5GC aspects to support Authentication and key management for applications based on 3GPP credential in 5G CT4 responsibility is: - Impacts on AUSF to provide AKMA key material; - Impacts on UDM to provide the AKMA indicator.
CP-202186 | Enhancement for the 5G Control Plane Steering of Roaming for UE in CONNECTED mode | NTTDOCOMO | This Work Item is to support the new requirements defined in Rel-17 for performing CP-SOR while the UE is in connected mode. CT4 responsibility is : -Enhancements to the UDM, UDR, and SOR-AF to enable them to convey to the NF consumers, the new Steering of Roaming information, considering the type of ongoing communication / session(s) that the UE needs to consider when performing SOR in connected mode. - Possible enhancements of the AUSF to provide new security protection for the new SOR information to NF consumer, i.e. UDM.

## Slide 7: Work Plan (1/3)
Name | Acronym | Start | End | % | WID
Best Practice of Packet Forwarding Control Protocol (PFCP) (CT4 Lead) | BEPoP | 25/06/2020 | 15/09/2021 | 10% | 
CT4 aspects of SBIProtoc17 (CT4 Lead) | SBIProtoc17 | 25/06/2020 | 20/09/2021 | 10% | 
Study on IETF QUIC Transport for Service Based Interfaces (CT4 Lead) | FS_QUIC | 06/06/2018 | 20/09/2021 | 80% | 
Service-based support for SMS in 5GC(CT4 Lead) | SMS_SBI | 15/092020 | 20/09/2021 | 0% | 
Port Number Allocation Alternatives for New Interfaces (CT4 Lead) | FS_PortAl | 15/092020 | 20/09/2021 | 5% | 
CT4 aspects of MPS2 (CT3 lead) | MPS2 | 25/06/2020 | 15/03/2021 | 0% | 
Enhancement for the 5G Control Plane Steering of Roaming for UE in CONNECTED mode (CT1 lead) | eCPSOR_CON | 25/06/2020 | 20/09/2021 | 0% | 
Authentication and key management for applications based on 3GPP credential in 5G (CT3 lead) | AKMA-CT | 15/092020 | 20/09/2021 | 0% | 
Study on enhanced IMS to 5GC Integration Phase 2 (CT1 lead) | FS_eIMS5G2 | 25/06/2020 | 20/09/2021 | 5% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues, no exception sheet Red row – exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 8: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
None this time

## Slide 9: Exception sheets to CT plenary
TDoc # | Title | Rapporteurs | Sent for
None this time

## Slide 10: Release 15 Status
Title:
  CT aspects on 5G System –Phase 1 (CT1)
Objectives:
  After completion of the Study, specify the service-based interfaces (API)
  CT4 responsible for the specification of core-network SBIs (except PCC) and impacts on existing protocols (e.g. GTP, PFCP)
WID: 100% completed
Normative Phase:
  A number of small but essential corrections are agreed.

## Slide 11: Release 16 Status
Title:
  CT aspects on Enhancements to the Service-Based 5G System Architecture [5G_eSBA] (CT4)
Objectives (e.g.):
  Specify procedures for the SBIs under remit of CT4 to support binding between the NF service producer and NF service consumer, where necessary
  Specify the general concept and procedures for NF set.
Status:
  Indirect communication an SCP shall include 3gpp-Sbi-Target-apiRoot header of the target SCP when target SCP is not reachable directly
  Routing requirements between SEPPs are clarified.
  SCP to always return the Producer ID when it has (re)selected an NF service instance, regardless of whether binding information is returned by the producer or not.
  Based on SA2 reply an NF cannot discover an SCP, SCP discovery is always performed by an SCP
  Clarification is added that the sender may include "3gpp-Sbi-Discovery-*" header(s) to enable SCP to perform a re-selection of the target NF instance, when the original target is not reachable.
Next steps:
  Work is seen as completed
  WID completion: 100%

## Slide 12: Release 16 Status
Title:
  Service based Interface protocol improvements [SBIProtoc16] (CT4)
Objectives (e.g.):
  Introduction of optimisations and improvements on SBI services, e.g. improve the criteria for NF selectio.
Status:
  The discussion on introducing an HTTP header containing a PLMN-ID to cover the requirement in 33.501 that the receiving SEPP shall check that the messages are legitimally received from the PLMN with which the p-SEPP has established an N32-c association (with the c-SEPP) was postponed due to the fact we could not reach consensus..
Next steps:
  CT4 agreed to continue the discussion HTTP header containing a PLMN-ID in next CT4 meeting. We agreed further that FASMO argument shall not be used to block the discussion/CR.
  WID completion: 100%

## Slide 13: Release 16 Status
Title:
  CT aspects of Enhancing Topology of SMF and UPF in 5G Networks [ETSUN] (CT4)
Objectives (e.g.):
  Support of PDU sessions with Intermediate SMF (I-SMF) and (anchor) SMF (SMF).
  Support of V-SMF reselection for HR PDU sessions
  N4 enhancements for support of UE IP address allocation by the UPF
Status:
  In error response messages a new attribute enabling the receiver of the error (AMF) to determine whether the error was originated by the responding entity (V-SMF/I-SMF) or by the remote entity (H-SMF/SMF)
  On QosRules during I-SMF and V-SMF Insertion consensus coukld be reached that the Qos Rules shall be set to empty string in PduSessionCreatedData during I-SMF/V-SMF insertion, where QoS Rules for the QoS flows will not be sent to the UE
Next steps:
  Work is seen as completed
  WID completion: 100%

## Slide 14: Release 17 Status
Title:
  BEst Practice of PFCP [BEPoP] (CT4)
Objectives (e.g.):
  Analyse PFCP (N4 interface protocol) enhancement to support the inter-operation between SMF and UPFs belonging to different vendors.
Status:
  Started to analyse Key issues such as header enrichment for HTTPS open how CP function instructs the UP function and how UP function detects such packets, Interoperability Issues caused by multiple options co-exsitence (e.g. Handling of end marker, UE IP address allocation, downlink data buffering, traffic redirection), UPF support for multiple network slice sharing
  Started to provide possible solutions for header enrichment for HTTPS and UE IP address&prefix allocation by SMF in an SMF set
Next steps:
  Continue working on key issues and possible solutions
  WID completion: 10%

## Slide 15: Release 17 Status
Title:
  Port Number Allocation Alternatives for New Interfaces [FS_PortAl] (CT4)
Objectives (e.g.):
  Output of the work will a study analysing alternatives and a TR providing guidelines how to perform the selected alternatives
Status:
  We started the work on the TR defining the key issue/requirements which need to be covered.
Next steps:
  Describe the 3 alternatives in detail.
  WID completion: 5%

## Slide 16: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
No CR was marked as backward incompatible this time.

## Slide 17: For Information to CT
  E-meeting in CT4.
  CT4#99E was held taking the feedback form previous e-meetings into account
  First half of the meeting dedicated topics per day
  Deadline for technical comments on Thursday (~24hours before close of the meeting) provision of final versions of contributions by Friday to avoid last minute comments to avoid that delegates havbe to work over the weekend.
  A conference call per day was seen as a good practice to discuss topics which were identified as controversial/tricky/ping pong of emails.
  GoToMeeting works well for the conference calls except in last confernece call where we had some voice quality problems.
  Conference calls time from 12:00 UTC to 14:00 UTC were seen as the best compromise (late for delegates from Japan very early for delegates from US pacific coast).
  Meeting participation
  Number of registered delegates were similar as for F2F meetings.
  Number of active delegates was similar to F2F
  ~30 delegates were generating ~1360 email on CT4 meeting reflector created for the e-meetings

## Slide 18: For Action to CT
CP-202214 (C4-204337) LS on AUSF/UDM discovery based on SUCI information
  CT4 has analyzed the issue of insufficient length of Routing Indicator within SUCI, currently it is only 4 digits which is to short.
  CT4 has also discussed the solution enabling to use the Home Public Key ID as an additional parameter (that allows to encode e.g. a 5th digit, in addition to the key ID on 4 bits) for the discovery of the AUSF/UDM.
  SA2 should provided corresponding stage-2 requirements first
CT4 would like to get feedback on a solution as soon as possible and asks therefore CT plenary via SA plenary (e.g. in CT chairman’s report) that SA2 is handling the topic in Q4 2020 and not to postpone it to 2021.

## Slide 19: Acknowledgement
The Chairman wants to:
  Thank CT4 delegates for their dedication and their excellent team spirit on the 5GS related specifications
  Thanks the CT4 vice chairs for their support before and during the meeting.
  Thanks to the leaving vice chair Yvette Koza for her support during the time she was vice chair and all the best for the future.
  Thank the WI and spec rapporteurs for their priceless coordination work and the pre-editing work of the 5GC specifications and check of the Open API files
  Thank Kimmo for his hard work as MCC (and his guidelines)
  Thanks to ETSI support and providing the IT facilities.

## Slide 20: Annex

## Slide 21: CRs for Conditional Approval
CRs with dependencies to other agreed CRs
CT TD# | TS | CR | Rev | Rel | Title | TD# | Other Aff Specs | Depency WG
CP-202106 | 29.503 | 0466 | 1 | Rel-16 | Providing configured human-readable network name for CAG-ID | C4-204493 | 24.501 CR 2009 | CT1
CP-202112 | 29.504 | 0104 | 1 | Rel-16 | Store Broadcast Location Assistance Data | C4-204375 | 29.505 CR0297 | CT4
CP-202119 | 29.573 | 0041 | 1 | Rel-16 | TLS security with the 3gpp-Sbi-Target-apiRoot header on N32f | C4-204458 | 29.500 CR 0150 | CT4
CP-202108 | 29.274 | 1944 | 2 | Rel-16 | Managing RACS ID for mobility across ePLMNs | C4-204581 | 23.401 CR 3605 | SA2
CP-202119 | 29.510 | 0383 | 3 | Rel-16 | Corrections on attributes for SCP | C4-204528 | 23.501 CR 2444, 23.502 CR 2389 | SA2
CP-202108 | 29.518 | 0400 | 2 | Rel-16 | Managing RACS ID for mobility across ePLMNs | C4-204580 | 23.501 CR 2383 | SA2

## Slide 22: Thank You!
Peter Schmitt
3GPP TSG CT WG4 Chairman
Peter.schmitt@huawei.com