## Slide 1: CT WG3 Status Report to TSG CT#89e
Susana Fernández
TSG CT WG3 Chair
Ericsson

## Slide 2: TSG CT3 Officials
Susana Fernández
CT3 Chair
susana.fernandez@ericsson
Yoshihiro Inoue
CT3 Vicechair yoshihiro.inoue@ntt-at.co.jp
Huang Zhenning
CT3 Vicechair
huangzhenning@chinamobile.com
Hao Jing
Secretary
MCC
Hao.Jing@3gpp.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT3#111E
Upcoming Meetings
  Ordinary:
    CT3#112E

## Slide 4: TSG WG CT3 Statistics
CT3#111e:
Number of handled documents
  434 documents allocated
Agreed CRs
  Cat B/C/F : 15/0/154
Agreed pCRs
  One agreed pCR
Attendances
  76 registered/ 76 attendants

## Slide 5: New/Revised agreed Study/Work Items led by CT3
TDoc # | Title | Source | Objectives | Release
CP-202047 | New WID on Authentication and key management for applications based on 3GPP credential in 5G (new) | China Mobile | The work item will study and then specify the 5GC aspects to support Authentication and key management for applications based on 3GPP credential in 5G. | Release 17

## Slide 6: Work Plan – CT3 Driven – Release 17
Name | Acronym | Start | End | % | WID
Stage 3 of Multimedia Priority Service (MPS) Phase 2 | MPS2 | 2020-06 | 2021-03 | 0 | CP-201207
PFD management enhancement | pfdManEnh | 2020-06 | 2020-12 | 25 | CP-201208
Authentication and key management for applications based on 3GPP credential in 5G | AKMA-CT | 2020-09 | 2021-06 | 0 | CP-202047
Legend Green row – Newly completed
Yellow row – for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 7: Work Plan – Non-CT3 Driven – Rel-17 (I)
Name | Acrony | Start | End | % | WID
Study on enhanced IMS to 5GC Integration Phase 2 | FS_eIMS5G2 | 2020-06 | 2021-03 | 5 | CP-201168
IMS Stage-3 IETF Protocol Alignment | IMSProtoc17 | 2020-06 | 2021-09 | 15 | CP-201167
Service Based Interface Protocol Improvements Release 17 | SBIProtoc17 | 2020-06 | 2021-09 | 15 | CP-201075
Legend Green row – Newly completed
Yellow row – for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 8: TS/TR sent to CT plenary
None

## Slide 9: Pre-Release 16 Status
It was the first meeting in 2020 where Releases previous to Release 15 were included in the Agenda
  1 CR for Release 13 was agreed on TEI13, NNI_DV
  2 CRs for Release 14 were agreed (TEI14, PS_DATA_OFF-CT; AE_enTV-CT)
  No controversy in the discussions
30 CRs on Release 15 were agreed
  5GS_Ph1-CT is the most active Work Item (22 CRs were agreed)
  Some activity also in the handling of corrections on Northbound APIs (NAPS-CT, CAPIF-CT
  Resistance to accept changes interpreted as non-FASMO, Non-Backward Compatible or with significant impacts

## Slide 10: Release 16 Status
106 agreed CRs in Release 16
5G corrections for PCC, eNA, 5WWC, eV2XARC, 5G_CIoT or SEAL were areas with relevant activity
As first meeting after the freeze of Release 16, some flexibility has been accepted to interpret mistakes and misalignments between main body and OpenAPI specification as backward compatible corrections required to make the API work properly.
Several corrections introduced for Release 17 were moved to Release 16 to increase the quality of the specifications.

## Slide 11: Release 17 Status
30 CRs were agreed in Release 17
  Most of the CRs were related to 5G non-FASMO corrections
  1 CR for pfdManEnh (reported as 25% complete)
  9 CRs for SBIProtoc17 (reported as 15% complete)
9 Discussion Papers were submitted to present the progress of the stage 2 work, the identified impacts and suggested rapporteurship.
8 WIDs (some of them related with the DPs) were submitted
  Based on the current stage 2 status, it was considered premature to approve 7 of the 8 WIDs.
  The discussion on whether the TEI17 classified WIDs should be handled as TEI17 or as separate and independent WIDs with no TEI17 classification was open and postponed before next CT3 meeting.

## Slide 12: Backward Incompatible Changes
None

## Slide 13: For Information to CT
CT3 work focused on:
  Presenting the scope of Release 17 (9 DPs and 8 WIDs submitted) and starting Release 17 normative work, mainly with non-FASMO corrections
    Work in stage 2 considered still too premature for most of the items
  Introducing significant corrections for Release 16
  Handling corrections for Release 15, 14 & 13
    Pre-Release 15 Agenda Items reintroduced in the Agenda for the first time in 2020.
1 Release 17 Work Item Descriptions was agreed
Q4 period expected to be focused on handling of corrections for Release 16 (and previous releases) and on starting the work for Release 17.
  One CT3 meeting will be held in that period: November 4th – 13th
No decision made yet for Q1 2021.
E-meeting experience being improved
  Main reason probably the decrease of load work in this meeting
  One of the identified drawbacks is the difficulty to discuss topics with other CT WGs

## Slide 14: For Action to CT
No identified action

## Slide 15: Acknowledgement
The Chair wants to thank
  Vice Chairmen Yoshihiro and Huang Zhenning for helping in the CT3 management.
  MCC Hao Jing for his big effort and good work to support CT3 before, during and after the meeting.
  ETSI support for IT facilities.
  All CT3 delegates, and specially TS rapporteurs, for their hard work, professionalism and commitment for the success of this challenging meeting.
  CT WG Chairs, CT Chair and MCCs for helping with the good practices in the handling of e-meetings

## Slide 16: Annex

## Slide 17: CRs for conditional approval(I)
TDoc # | Title | Spec | CR# | Dependency
C3-204407 | Updates NpConfiguration with mtcProviderId | TS 29.122 | #0287 | TS 23.682 ... CR#0471
C3-204329 | SS_KeyInfoRetrieval API correction | TS 29.459 | #0004 | TS 33.434 ... CR#0001

## Slide 18: Thank You!
Susana Fernández
3GPP TSG CT WG3 Chair
Susana.fernandez@ericsson.com