## Slide 1: CT WG1 Status Report to TSG CT#91e
Peter Leis
CT1 Chair, Nokia

## Slide 2: TSG CT WG1 Officials
Peter Leis
TSG CT WG1 Chair
ETSI
peter.leis@nokia.com
Lena Chaponniere
TSG CT WG1 ViceChair
ATIS lguellec@QTI.QUALCOMM.COM
Jörgen Axell
TSG CT WG1 ViceChair
ETSI
jorgen.axell@ericsson.com
Frederic Firmin
Secretary
MCC
frederic.firmin@etsi.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  CT1#127bis-e (electronic)
  CT1#128-e (electronic)
Upcoming Meetings
  CT1-129-e
    begin April 19th 2021
    end April 23rd 2021
  CT1#130-e
    begin May 20th 2021
    end May 28th 2020

## Slide 4: TSG CT WG1 Statistics
Number of handled documents
  CT1#127bis-e: 442
  CT1#128-e: 1019
Agreed CRs
  CT1#127bis-e: Cat B/C/F 30
  CT1#128-e: Cat B/C/F 237
Agreed pCRs
  CT1#127bis-e: 75
  CT1#128-e: 63
Attendances
  CT1#127bis-e: 133 registered
  CT1#128-e: 146 registered
Other information
  CT1#127bis-e had reduced scope, only Rel-17 (no xyzProtoc17, no TEI17)
  CT1#128-e had full scope

## Slide 5: New agreed Study/Work Items led by CT1
TDoc # | Title | Source | Objectives
CP-210136 | New WID on CT aspects of Access Traffic Steering, Switch and Splitting support in the 5G system architecture; Phase 2 | ZTE | Develop the stage 3 solutions for the functionalities defined in stage 2 requirements under the ATSSS_Ph2 WID in the TSG SAs working groups
CP-210137 | New WID on CT aspects of enhanced support of industrial IoT | Nokia | Develop the specifications under remit of CT WGs for the stage 2 requirements agreed under the stage 2 work item IIoT
CP-210138 | New WID on Enabling Multi-USIM devices | Intel | Specify the CT aspects of MUSIM in 5GS and EPS
CP-210139 | New WID on CT aspects of Enhanced support of Non-Public Networks | Ericsson | Provide stage-2 and stage-3 requirements in specifications under remit of CT WGs for the stage 2 requirements agreed under the stage 2 work item eNPN
CP-210140 | New WID on CT aspects for Support of Unmanned Aerial Systems Connectivity, Identification, and Tracking | Qualcomm | Specify the protocol aspects and related APIs for the stage-2 requirements agreed under the stage-2 work item ID_UAS
CP-210141 | New WID on CT aspects of Enhancement for Proximity based Services in 5GS | CATT | Develop the CT WGs specifications based on the stage-2 requirements defined in 5G_ProSe. Normative work to be developed by SA WGs and RAN WGs which impacts CT WGs will be considered
CP-210142 | New WID on CT aspects of Enhanced application layer support for V2X services | Huawei | Specify the CT aspects of enhanced application layer support for V2X services
CP-210143 | CT aspects on support for Signed Attestation for Priority and Emergency Sessions | Ericsson | Specify assertion, signing and verification for emergency calls, emergency callback, and priority calls

## Slide 6: Work Plan Rel-17
Namez | Acronym | Start | End | % | WID
Protocol enhancements of Mission Critical Services | MCProtoc17 | June 2020 | Sept 2021 | 40% | CP-201164
Mission Critical system migration and interconnection | MCSMI_CT | Dec 2018 |  | 5% | CP-190143
Stage-3 of MuDe | MuDe | June 2020 | June 2021 | 40% | CP-201162
CT1 aspects of MPS2 | MPS2 | June 2020 | March 2021 | 80% | CP-201207
Stage 3 of eCPSOR_CON | eCPSOR_CON | June 2020 | March.2022 | 35% | CP-201166
Stage-3 5GS NAS protocol development 17 | 5GProtoc17 | June 2020 | March 2022 | 40% | CP-201163
Stage-3 SAE Protocol Development | SAES17 | June 2020 | Sept 2021 | 40% | CP-201165
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, below 70%
98 – no progress since the last plenary
98 - Updated

## Slide 7: Work Plan Rel-17
Name | Acronym | Start | End | % | WID
IMS Stage-3 IETF Protocol Alignment | IMSProtoc17 | June 2020 | Sept 2021 | 20% | CP-201167
Study on enhanced IMS to 5GC Integration Phase 2 | FS_eIMS5G2 | June .020 | Sept 2021 | 15% | CP-201168
CT aspects of Enhancements to Mission Critical Data | eMCData3 | June 2020 | Sept 2021 | 40% | CP-201177
Enhancements to LMR interworking | eMCCI_CT | Sept 2020 | Sept 2021 | 60% | CP-202241
CT aspects of Enhanced Mission Critical Push-to-talk architecture | enh3MCPTT-CT | Sept 2020 | Sept 2021 | 45% | CP-202188
CT aspects of 5GC architecture for satellite networks | 5GSAT_ARCH-CT | Sept 2020 | Sept 2021 | 25% | CP-202244
Enhancements to Mobile Communication System for Railways (MONASTERY) Phase 2 | eMONASTERY2 | Sept 2020 | March 2022 | 30% | CP-202256
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, below 70%
98 – no progress since the last plenary
98 - Updated

## Slide 8: Work Plan Rel-17
Name | Acronym | Start | End | % | WID
CT1 aspects of PAP/CHAP protocols usage in 5GS | PAP_CHAP | June 2020 | Sept 2021 | 95% | CP-201167
CT1 aspects of AKMA | AKMA-CT | June 2020 | March 2021 | 95% | CP-201168
CT1 aspects of SMS_SBI | SMS_SBI | June 2020 | Sept 2021 | 0% | CP-201177
CT aspects for Enabling Edge Applications | EDGEAPP | Dec 2020 | Sept 2021 | 5% | CP-203106
SID - Study on the CT aspects of Support for Minimization of service Interruption | FS_MINT-CT | Dec 2020 | June 2021 | 60% | CP-203232
Reliable Data Service Serialization Indication | RDSSI_CT | Dec 2020 | Sept 2021 | 100% | CP-203234
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, below 70%
98 – no progress since the last plenary
98 - Updated

## Slide 9: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
CP-210174 | 24.811 - Study on the CT aspects of Support for Minimization of service Interruption | 1.0.0 | LG Electronics | information
CP-210175 | 24.821 - Study on PLMN selection for satellite access | 1.0.0 | Qualcomm | information

## Slide 10: Status of older releases
Rel-12: 3 CAT F CRs on IMS work items was agreed (IETF reference update)
Rel-13: 4 CAT F CRs on IMS work items were agreed (IETF reference updates)
Rel-13: 2 CAT F CRs for Mission Critical work items was agreed
Rel-14: 3 CAT F CRs on IMS work items were agreed (IETF reference updates)

## Slide 11: Release 15 Status
2 CRs on Mission Critical work items were agreed
1 CR on IMS work items was agreed (update reference to IETF RFC)
No CR on 5G was agreed
Overall Rel-15 is stable

## Slide 12: Release 16 Status
All Rel-16 work items are complete.
43 CAT F CRs against Rel-16 agreed , fixing FASMO and aligning with stage-2 (previous quarter had 189 agreed CRs)

## Slide 13: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
C1-210740 | Fix location of 5GSM congestion re-attempt indicator IE in PDU session establishment reject message and PDU session modification reject message | Qualcomm | 24.501 (Rel-16) | RAN5
C1-211499 | Encoding of Location Criteria Type | Huawei, HiSilicon, Ericsson | 24.526 (Rel-16) | RAN5

## Slide 14: Release 17 Status
296 CRs were agreed for Release 17
138 pCRs were agreed for Release 17
  5GSAT_ARCH-CT, FS_MINT-CT, FS_eIMS5G2
6 CRs on "inclusive language review" were agreed
8 new work items under CT1 lead were agreed

## Slide 15: For Information to CT (I)
CT1 has scheduled two electronic meetings in Q2 2021
  CT1#129-e
    Limited scope
    Rel-17 only, excluding Protoc17/SAES17/TEI17
  CT1#130-e
    All releases in scope
CT1 will have elections for
  Chair during CT1#129-e
  one ViceChair during CT1#130-e
CRs on usage of inclusive language for Rel-17 specifications have been agreed. More CRs to follow as soon as impacted Rel-16 specs are upgraded to Rel-17

## Slide 16: For Information to CT (II)
CT1-CT3 Joint Session on EDGEAPP WI, February 9th
  Unification
    Services will be designed independently (no unification of services)
    There is no conclusion whether EASDiscovery service and TargetEASDiscovery service can be unified, work will continue in the working groups independently
    CT3 and CT1 will work according the Work Item Description
  Potential collaboration should be evaluated as the work in the working groups evolves.
Authoring company of C1-211233 will ask plenary to not pursue the CR at CT#91e. Rationale is that most of the changes in C1-211233 are covered in C1-211363, the rest will come back as new CR to the CT1 meeting in April

## Slide 17: For Information to CT (III)
The following references to IETF drafts were cleared, i.e. Technical Specifications now refer to IETF RFCs.
draft-ietf-rtcweb-overview RFC 8825
draft-ietf-ice-trickle RFC 8838
draft-ietf-rtcweb-data-channel RFC 8831
draft-ietf-rtcweb-data-protocol RFC 8832
draft-ietf-mmusic-sctp-sdp RFC 8841
draft-ietf-mmusic-dtls-sdp RFC 8842
draft-ietf-mmusic-sdp-bundle-negotiation RFC 8843
draft-ietf-clue-framework RFC 8845
draft-ietf-clue-data-model-schema RFC 8846
draft-ietf-clue-signaling RFC 8848
draft-ietf-clue-datachannel RFC 8850
draft-ietf-mmusic-rid RFC 8851
draft-ietf-mmusic-sdp-simulcast RFC 8853
draft-ietf-mmusic-mux-exclusive RFC 8858
draft-ietf-mmusic-data-channel-sdpneg RFC 8864
draft-ietf-mmusic-msrp-usage-data-channel RFC 8873
draft-ietf-stir-passport-divert RFC 8946

## Slide 18: For Action to CT
CT plenary is asked to reject CRs in package CP-210124 ( C1-210262 and 210321). Rationale: C1-210262 and 210321, agreed at the January meeting, have been superseded by C1-211363, C1-211411 and C1-211415 (package CP-210154), all three CRs were agreed in February meeting.
CT plenary is asked to reject CR in C1-211414 (CP-210108). It is a mirror CR of C1-211413, however, uses the same CR number. A correct mirror is provided as company contribution in CP-210181.

## Slide 19: Experience with e-meeting
High number of emails resulted in very busy meetings:
  CT1#127bis-e roughly 2150 emails
  CT1#128-e roughly 3770 emails
Conference calls
  Used GoTo Meeting, alternating timeslot 13:00 UTC to 15:00 UTC/14:00 to 16:00 UTC
  Useful to find way forward
Decision making over email not always easy
  sometimes slow (different timezones), no f2f offline discussion
  as a consequence, complex topics are more easily shifted out of the meeting

## Slide 20: Some stats, number of tdocs
Chart: Number of tdocs in CT1
| Jan 2018 | Feb 2018 | Apr 2018 | May 2018 | Jul 2018 | Aug 2018 | Oct 2018 | Nov 2018 | Jan 2019 | Feb 2019 | Apr 2019 | May 2019 | Aug 2019 | Oct 2019 | Nov 2019 | Feb 2020 e | April 2020 e | June 2020 e | Aug 2020 e | Oct 2020 e | Nov 2020 e | Feb 2021 e
begin of meeting | 377 | 400 | 422 | 472 | 531 | 404 | 548 | 479 | 350 | 376 | 438 | 450 | 720 | 535 | 525 | 571 | 562 | 765 | 632 | 614 | 448 | 650
end of meeting | 710 | 725 | 801 | 812 | 884 | 771 | 969 | 895 | 643 | 703 | 750 | 839 | 1135 | 920 | 940 | 840 | 895 | 1168 | 1006 | 961 | 770 | 991
E-meetings in February 2020 and April 2020 had limited scope
E-meeting in November 2020 only 6 days
January 2020/2021 meetings not shown

## Slide 21: Some stats, agreed CRs/pCRs
E-meeting in February2020 and April2020 had limited scope
E-meeting in November 2020 only 6 days
January 2020/2021 meetings not shown
Chart: CT1 - agreed CR/pCR
| Aug_2019 | Oct_2019 | Nov_2019 | Feb-e_2020 | April-e_2020 | June-e_2020 | August-e_2020 | October-e_2020 | November-e_2020 | February-e_2021
agreedCR | 244 | 207 | 213 | 194 | 304 | 394 | 325 | 259 | 198 | 237
agreedpCR | 92 | 95 | 59 | 107 | 42 | 36 | 1 | 14 | 13 | 63

## Slide 22: Acknowledgement
The CT1 Chairman wants to thank
Lena Chaponniere for chairing the breakout stream on “Services” topics
Jörgen Axell for chairing the breakout stream on “IMS and MC” topics
Frédéric Firmin for excellent support before, during and after the meetings
Most important the CT1 delegates for their dedication and hard work during very busy and demanding electronic meetings

## Slide 23: Annex

## Slide 24: CRs for conditional approval
TDoc # | Title | Spec | CR# | Dependancy
C1-211270 | Mutual authentication for PC5 unicast link | 24.587 | 182 | 33.536 CR 0023 (SA3)
C1-211271 | Mutual authentication for PC5 unicast link | 24.587 | 185 | 33.536 CR 0023 (SA3)
C1-211276 | SNPN access operation mode | 24.502 | 180 | Core: TS 24.501 CR 2963
C1-211277 | SNPN access operation mode | 24.502 | 181 | Core: TS 24.501 CR 2964
C1-211238 | Update of N3IWF selection procedure for access to SNPN services via a PLMN | 24.502 | 182 | Core: TS 23.003 CR 0608
C1-211239 | Update of N3IWF selection procedure for access to SNPN services via a PLMN | 24.502 | 183 | Core: TS 23.003 CR 0609
C1-211196 | Correct N3AN node selection due to permitted absence of "any PLMN" entry | 24.526 | 104 | 23.501 CR 2402 (SA2)

## Slide 25: Thank You!
Peter Leis
3GPP TSG CT WG1 Chairman
peter.leis@nokia.com