## Slide 1: CT WG3 Status Report to TSG CT#91e
Susana Fernández
TSG CT WG3 Chair
Ericsson

## Slide 2: TSG CT3 Officials
Susana Fernández
CT3 Chair
susana.fernandez@ericsson
Yoshihiro Inoue
CT3 Vicechair yoshihiro.inoue@ntt-at.co.jp
Huang Zhenning
CT3 Vicechair
huangzhenning@chinamobile.com
Hao Jing
Secretary
MCC
Hao.Jing@3gpp.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT3#113E (Release 16 & 17 AIs)
    CT3#114E
Upcoming Meetings
  Ordinary:
    CT3#115E
    CT3#116E

## Slide 4: TSG WG CT3 Statistics
CT3#113e:
Number of handled documents
  437 documents allocated
Agreed CRs
  Cat B/C/F : 15/0/113
Agreed pCRs
  9
Attendances
  72 registered/ 72 attendants
CT3#114e:
Number of handled documents
  647 documents allocated
Agreed CRs
  Cat B/C/F: 18/0/162
    (1/0/11 revised from CT3#113e)
Agreed pCRs
  13
Attendances
  CT3#110e: 76 registered/ 76 attendants

## Slide 5: New/Revised agreed Study/Work Items led by CT3
TDoc # | Title | Source | Objectives | Release
CP-210184 | CT aspects on Dynamically Changing AM Policies in the 5GC (new) | Ericsson | The objective of this work item is to develop the Stage 3 specifications to enable the dynamic change of AM policies as specified by Stage 2. | Release 17
CP-210186 | N7 Interfaces Enhancements to Support GERAN and UTRAN (new) | China Mobile | The objective is to study and then extend the interface on N7 reference point to support 2G/3G. | Release 17
CP-210185 | CT aspects on Dynamic Management of Group-based Event Monitoring (new) | Ericsson | The objective of this work item is to develop the Stage 3 specifications to enable the Dynamic management of group-based event monitoring as specified by Stage 2. | Release 17
CP-210187 | Enablers for Network Automation for 5G - phase 2 (new) | China Mobile | The objective is to specify the protocols and specifications required in order to fulfil system enhancements for NWDAF. | Release 17

## Slide 6: Work Plan – CT3 Driven – Release 17 (i)
Name | Acronym | Start | End | % | WID
Stage 3 of Multimedia Priority Service (MPS) Phase 2 | MPS2 | 2020-06 | 2021-03 | 0 | CP-201207
PFD management enhancement | pfdManEnh | 2020-06 | 2021-06 | 98 | CP-210183
CT aspects on PAP/CHAP protocols usage in 5GS | PAP_CHAP | 2020-09 | 2021-03 | 95 | CP-210188
Authentication and key management for applications based on 3GPP credential in 5G | AKMA-CT | 2020-09 | 2021-06 | 95 | CP-203107
CT aspects for Enabling Edge Applications | EDGEAPP | 2020-12 | 2021-09 | 20 | CP-203106
Legend Green row – Newly completed
Yellow row – for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 7: Work Plan – CT3 Driven – Release 17 (ii)
Name | Acronym | Start | End | % | WID
CT aspects on Dynamically Changing AM Policies in the 5GC | TEI17_DCAMP-CT | 2021-03 | 2022-03 | 0 | CP-210184
N7 Interfaces Enhancements to Support GERAN and UTRAN | TEI17_NIESGU-CT | 2021-03 | 2021-09 | 0 | CP-210186
CT aspects on Dynamic Management of Group-based Event Monitoring | TEI17_GEM-CT | 2021-03 | 2022-03 | 0 | CP-210185
Enablers for Network Automation for 5G - phase 2 | eNA_Ph2-CT | 2021-03 | 2022-03 | 0 | CP-210187
Legend Green row – Newly completed
Yellow row – for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 8: Work Plan – Non-CT3 Driven – Rel-17 (i)
Name | Acrony | Start | End | % | WID
Study on enhanced IMS to 5GC Integration Phase 2 | FS_eIMS5G2 | 2020-06 | 2021-03 | 5 | CP-201168
IMS Stage-3 IETF Protocol Alignment | IMSProtoc17 | 2020-06 | 2021-09 | 45 | CP-201167
Service Based Interface Protocol Improvements Release 17 | SBIProtoc17 | 2020-06 | 2021-09 | 50 | CP-201075
Reliable Data Service Serialization Indication | RDSSI | 2020-12 | 2021-12 | 100 | CP-203234
CT aspects of Access Traffic Steering, Switch and Splitting support in the 5G system architecture; Phase 2 | ATSSS_Ph2-CT | 2021-03 | 2022-03 | 0 | CP-210136
Legend Green row – Newly completed
Yellow row – for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 9: Work Plan – Non-CT3 Driven – Rel-17 (ii)
Name | Acrony | Start | End | % | WID
CT aspects of enhanced support of industrial IoT | IIoT-CT | 2021-03 | 2022-03 | 0 | CP-210137
CT aspects on Same PCF Selection For AMF and SMF | TEI17_SPSFAS-CT | 2021-03 | 2021-06 | 0 | CP-210071
CT aspects of Enhanced support of Non-Public Networks | eNPN-CT | 2021-03 | 2022-03 | 0 | CP-210139
CT Aspects of 5G eEDGE | eEDGE_5GC-CT | 2021-03 | 2022-03 | 0 | CP-210073
Enhancement of Network Slicing Phase 2 | eNS_Ph2-CT | 2021-03 | 2022-03 | 0 | CP-210070
CT aspects for Support of Unmanned Aerial Systems Connectivity, Identification, and Tracking | ID_UAS-CT | 2021-03 | 2022-03 | 0 | CP-210140
Legend Green row – Newly completed
Yellow row – for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 10: Work Plan – Non-CT3 Driven – Rel-17 (ii)
Name | Acrony | Start | End | % | WID
Enhancement to the 5GC Location Services - Phase 2 | 5G_eLCS_ph2-CT | 2021-03 | 2022-03 | 0 | CP-210075
CT aspects of Enhancement for Proximity based Services in 5GS | 5G_ProSe-CT | 2021-03 | 2022-03 | 0 | CP-210141
BEst Practice of PFCP | BEPoP | 2021-03 | 2021-09 | 0 | CP-210074
CT aspects of 5GC architecture for satellite networks | 5GSAT_ARCH-CT | 2021-03 | 2021-09 | 0 | CP-210149
CT aspects of Enhanced application layer support for V2X services | eV2XAPP-CT | 2021-03 | 2022-03 | 0 | CP-210142
CT aspects on support for Signed Attestation for Priority and Emergency Sessions | TEI17_SAPES | 2021-03 | 2021-09 | 0 | CP-210143
Legend Green row – Newly completed
Yellow row – for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 11: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteur | Sent for
CP-210182 | 3GPP TS 29.535 | 2.0.0 | China Mobile | Approval

## Slide 12: Pre-Release 16 Status
There was one pre-Release 15 CR agreed (Rel-12, TS 29.163)
For Release 15, 18 CRs were agreed
  Only contributions for 5GS_Ph1-CT & NAPS-CT were submitted.
  5GS_Ph1-CT is the most active Work Item (17 CRs agreed)
  TS 29.512 is the TS with more changes required in Release 15 (7 CRs)
  Still relevant identified issues were handled and agreed
    Correction of PATCH method support in some 5G SBI services
    Handling of GBR type of Default QoS Flow in N7 reference point
    PCC/Session rule handling in N7 reference point.
    SCS/AS Identifier & AF Application Identifier mapping in T8 reference point for certain APIs

## Slide 13: Release 16 Status
119 agreed CRs (cat F) in Release 16 (62 in CT3#113e & 64 in CT3#114e, 7 revised)
Main areas of activity have been:
  eNAPIs WI: 31 agreed CRs
    Support of redirection functionality in every API being the main topic
  5G_eSBA WI: 16 agreed CRs
    Support of stateless NF in every API being the main topic
  EV2XARC WI: 13 agreed CRs
    Alternative QoS handling being the main topic
  eNA WI: 12 agreed CRs
  5G_URLLC WI: 6 agreed CRs
    QoS monitoring (Flow binding, redundant PDU session handling, etc.) being the main topic

## Slide 14: Release 17 Status (I)
4 new agreed WIDs, 13 endorsed WIDs
  Still stage 2 normative work required in most of the WIDs to start/progress the work
  A lot of work expected in the upcoming meetings
  Work plans presented by companies for several WIs to describe impacts and plans for completion of the work
164 agreed CRs, 22 agreed pCRs
Handling of Inclusive Language
  All existing Release 17 TSs checked. Further checking will be needed for upcoming Rel-17 versions.
  Agreed CR on TS 29.163 to correct non-inclusive wording. No other immediate action identified for the checked TSs.
CT1-CT3 Joint Session conference on Feb-9th on EDGEAPP WI
  Focus on identifying WG collaboration for cases where the interface uses the same protocols/APIs in both Working Groups
  Services will be designed independently (no unification of services)
  There is no conclusion whether EASDiscovery service and TargetEASDiscovery service can be unified, work will continue in the working groups independently
  CT3 and CT1 will work according the Work Item Description
  Potential collaboration should be evaluated as the work in the working groups evolves.

## Slide 15: Release 17 Status (II) – CT3-driven WIs
pfdManEnh WI reported as 98%
  PFDF-SMF interactions to invoke and support full pull and partial pull procedures have been fully specified in TS 29.551 & TS 29.513.
AKMA-CT WI reported as 95%
  Most of the Service specification work done in this Plenary cycle.
  TS 29.535 sent to CT#91e for the first time for Approval.
PAP_CHAP WI reported as 95%
  TS 29.561 updated to support PAP/CHAP for both RADIUS & Diameter protocols, including 5GS interworking with EPS.

## Slide 16: Release 17 Status (III)- CT3 Owned WIs
EDGEAPP WI reported as 20%
  TS 29.558 skeleton & general clauses defined.
  Specification of Eees_EASRegistration & Eecs_EESRegistration Service description and API definition has started.
  Many Editor’s Notes introduced for several design aspects.
Work for MPS2, TEI17_DCAMP-CT, TEI17_NIESGU-CT, TEI17_GEM-CT, eNA_Ph2-CT WIs has not started yet.
  All WIDs but MPS2 agreed in this Plenary Cycle.

## Slide 17: Release 17 Status (IV)- CT3 Non-driven WIs
SBIProtoc17 WI reported as 50%
  Focused on alignment CT3 SBI-based TSs with TS 29.500 & TS 29.501.
    Handling of HTTP custom headers
    Handling of “description” fields in data types
    Terminology alignment for “NF Service consumer”
    OpenAPI References updates
  Updates in all SBI-based TSs generate a big amount of CRs.
  Progressive increase of the percentage of completion in every meeting.
IMSProtoc17 WI reported as 45%
  No contributions during this Plenary cycle.
  Progressive increase of the percentage of completion in every meeting.

## Slide 18: Release 17 Status (V)- CT3 Non-Owned WIs & TEI17 WIs
CT3 work for TEI17_SPFAS-CT, ATSSS_Ph2-CT, IIoT, eNPN-CT, ID_UAS-CT, eEDGE_5GC-CT, 5G_eLCS_ph2-CT, 5G-ProSe-CT, BEPoP, 5GSAT_ARCH-CT, eV2XAPP-CT, TEI17_SAPES WIs has not started.
  All these WIDs endorsed by CT3 during this Plenary cycle.
Quite a few contributions to enhance functionality & descriptions for different WIs (TEI17 + WI code CRs).
  Specific design principles for Northbound APIs covered by TEI17+WI code

## Slide 19: Backward Incompatible Changes
None

## Slide 20: For Information to CT
CT3 work focused on:
  Agreeing/endorsing a big list of Release 17 Work Items.
  Starting or progressing work for the still few agreed/endorsed WIDs.
  Introducing corrections for Release 16 & Release 15.
Plenty of work expected during the coming meetings to progress the Work Items.
  Still a strong dependency with the stage 2 progress.
  Two meetings expected per Plenary cycle.
  Full agenda expected for the meetings in the next Plenary cycle.
CT3 is making a good effort on alignment with SBI-based decisions.
  Agreement of CRs to (possibly) every SBI-based TS when alignment is needed.
  Specific decisions for Northbound APIs being considered.
  Coordination with CT4 effectively working.
CT3 is committed to the handling of Inclusive language in our TR/TSs.
  All existing Release 17 TSs checked. Further checking will be needed for upcoming Rel-17 versions.
  Agreed CR on TS 29.163 to correct non-inclusive wording. No other immediate action identified for the checked TSs.
CT1-CT3 coordination for cases where the interfaces may use the same protocols/APIs in both Working Groups.
  Joint session held on February 9th concluded with an independent way forward in each WG.
E-meeting experience improves in each meeting
  Still difficult to unblock controversial issues

## Slide 21: For Action to CT
No identified action

## Slide 22: Acknowledgement
The Chair wants to thank
  Vice Chairmen Yoshihiro and Huang Zhenning for helping in the CT3 management.
  MCC Hao Jing for his big effort and good work to support CT3 before, during and after the meeting.
  ETSI support for IT facilities.
  All CT3 delegates, and specially TS rapporteurs, for their hard work, professionalism and commitment for the success of this challenging meeting.
  CT WG Chairs, CT Chair and MCCs for helping with the good practices in the handling of e-meetings and coordination activities.

## Slide 23: Annex

## Slide 24: CRs for conditional approval
TDoc # | Title | Spec | CR# | Dependency
C3-211017 | Reference update: RFC 8841 | TS 29.165 | #1018 | TS 24.229 CR #6484
C3-211018 | Reference update: RFC 8841 | TS 29.165 | #1019 | TS 24.229 CR #6485
C3-211019 | Reference update: RFC 8841 | TS 29.165 | #1020 | TS 24.229 CR #6486
C3-211020 | Reference update: RFC 8841 | TS 29.165 | #1021 | TS 24.229 CR #6487
C3-211021 | Reference update: RFC 8841 | TS 29.165 | #1022 | TS 24.229 CR #6488
C3-211022 | Reference update: RFC 8841 | TS 29.165 | #1023 | TS 24.229 CR #6489
C3-211618 | 5GS interworking with EPS for EAP based secondary AUTH in RADIUS message flow | TS 29.561 | #0088 | TS 23.502 CR 2475
C3-211619 | 5GS interworking with EPS for EAP based secondary AUTH in Diameter message flow | TS 29.561 | #0089 | TS 23.502 CR 2475

## Slide 25: Thank You!
Susana Fernández
3GPP TSG CT WG3 Chair
Susana.fernandez@ericsson.com