## Slide 1: CT WG4 Status Report to TSG CT#92e
Peter Schmitt
3GPP TSG CT WG4 Chair, Huawei

## Slide 2: TSG CT4 Officials
Peter Schmitt
TSG CT WG4 Chair
CCSA
peter.schmitt@huawei.com
re-elected in Q2 2021
Song Yue
TSG CT WG4 Vicechair
CCSA songyue@chinamobile.com
re-elected in Q2 2021
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org
Hiroshi Ischikawa
TSG CT WG4 Vicechair
TTC hiroshi.ishikawa.ev@nttdocomo.com
new-elected in Q2 2021

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    none
  E-meetings replacing ordinary meetings:
    CT4#103E (electronic meeting)
    CT4#104E (electronic meeting)
Upcoming Meetings
  Ordinary:
    none
  E-meetings replacing ordinary meeting :
    CT4#105E (electronic meeting)

## Slide 4: TSG WG CT4 Statistics
Number of handled documents
  621 in CT4#103E*
  602 in CT4#104E*
  *Draft revisions are not counted
Agreed CRs
  Cat B(46)/F(121), CT4#103E
  Cat B(55)/F(143)/C(1)/D(7), CT4#104E
Agreed pCRs
  45 CT4#103E
  60 CT4#104E
Attendances
    CT4#103E (E-Meeting): 133 active on reflector and during conference calls: ~30
    CT4#104E (E-Meeting): 96 active on reflector and during conference calls: ~30
Other information
    some statistics
  Exchange of 1302/1212 emails during the meetings on CT4 meeting reflector
  During each meeting on 7 days conference calls using Microsoft Teams, 14 Conference calls in total.
  CT4#103E was 8 days long
  CT4#104E was 8 days long

## Slide 5: New/revised agreed Study/Work Items led by CT4
TDoc # | Title | Source | Objectives
CP-211088 | Revised WID on Service Based Interface Protocol Improvements Release 17 | China Mobile | Impacted TSs in CT3 area are updated
CP-211089 | New WID on CT aspects of Support of different slices over different Non 3GPP access | Nokia | support the stage 2 requirements on Support of different slices over different Non 3GPP access. No protocol impact is expected, but several stage 3 specifications need updates regarding the description of the Non-3GPP TAI.
CP-211090 | Revised WID on Enhancement to the 5GC LoCation Services-Phase 2 | CATT | Adding the support of local coordinates and higher resolution timestamps. The horiyontyal and vertical positioning service levels and 5G positioning service area support are removed.
CP-211091 | Revised WID on Enhancement of Network Slicing Phase 2 | ZTE | exposing the network slice information to AF (optionally via NEF). Impacts to the UDR and support of a subscription based mechanism that a UE registers only with compatible network slices is added.
CP-211092 | Revised WID on CT Aspects of 5G eEDGE | Huawei | WID is aligned with Stage 2 with regard to the name the new server Edge Application Server Discovery (EASDF).

## Slide 6: New/revised agreed Study/Work Items led by CT4
TDoc # | Title | Source | Objectives
CP-211093 | New WID: on CT aspects of the architectural enhancements for 5G multicast-broadcast services | Huawei | specify protocol enhancements and related APIs for 5G multicast-broadcast services based on the normative stage 2 technical specifications developed by SA2 WG, e.g. 3GPP TS 23.247.
CP-211094 | Revised WID: CT aspects on Same PCF Selection For AMF and SMF | China Telecom | The impacts on the UDR specifications is clarified.

## Slide 7: New/revised endorsed Study/Work Items by CT4
TDoc # | Title | Source | Objectives
CP-21 C4-213271 | Revised WID on CT aspects on Dynamic Management of Group-based Event Monitoring | Ericsson | Only change of the acronym.
CP-21 C4-213375 | Revised WID on CT aspects of enhanced support of industrial IoT | Nokia, Nokia Shanghai Bell | Impacts is on N4 and TSC is updated .
CP/211xxx C4-213127 | Revised WID on Enabling Multi-USIM devices | Intel | Possible impacts regarding paging restriction by adding indication that UE is not reachable.
CP-21 C4-213512 | Revised WID on CT aspects for Support of Uncrewed Aerial Systems Connectivity, Identification, and Tracking | Qualcomm Incorporated | Only editorials in CT4 area
CP-21 C4-213596 | WID new Rel-17 Enhancements of 3GPP Northbound Interfaces | Huawei | 

## Slide 8: Work Plan (1/4)
Name | Acronym | Start | End | % | WID
Best Practice of Packet Forwarding Control Protocol (PFCP) (CT4 Lead) | BEPoP | 25/06/2020 | 15/09/2021 | 45% was 30% | 
CT4 aspects of SBIProtoc17 (CT4 Lead) | SBIProtoc17 | 25/06/2020 | 20/09/2021 | 50% was 30% | 
Study on IETF QUIC Transport for Service Based Interfaces (CT4 Lead) | FS_QUIC | 06/06/2018 | 20/09/2021 | 80% | 
Service-based support for SMS in 5GC(CT4 Lead) | SMS_SBI | 15/092020 | 20/09/2021 | 35% was 25% | 
Port Number Allocation Alternatives for New Interfaces (CT4 Lead) | FS_PortAl | 15/092020 | 20/09/2021 | 70% was 50% | 
Enhancement of Inter-PLMN Roaming (CT4 lead) | EoIPR | 12/12/2020 | 20/09/2021 | 35 was 30% | 
Study on restoration of profiles related to UDR (CT4 lead) | FS_ReP_UDR | 25/06/2020 | 20/09/2021 | 40% was 20% | 
Restoration of PDN Connections in PGW-C/SMF Set (CT4 lead) | RPCPSET | 12/12/2020 | 12/12/2020 | 100% | 
Start of Pause of Charging via User Plane (CT4 lead) | SPOCUP | 24/03/2021 | 20/03/2022 | 100% was 85% | 
Enhancement to the 5GC LoCation Services-Phase 2 (CT4 lead) | 5G_eLCS_ph2-CT | 24/03/2021 | 20/03/2022 | 20% was 0% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues, no exception sheet Red row – exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 9: Work Plan (2/4)
Name | Acronym | Start | End | % | WID
CT4 aspects of Enhancement of Network Slicing Phase 2 (CT4 lead) | eNS_Ph2 | 24/03/2021 | 20/03/2022 | 30% was 0% | 
CT aspects of Integration of GBA into SBA | GBA_5G | 24/03/2021 | 20/03/2022 | 15% was 5% | 
CT aspects on Same PCF Selection For AMF and SMF | TEI_SPSFAS | 24/03/2021 | 20/06/2021 | 80% was 0% | 
CT4 aspects of FS_eIMS5G2 | FS_eIMS5G2 | 07/12/2020 | 08/09/2021 | 40% was 30% | 
CT Aspects of 5G eEDGE | eEDGE_5GC | 24/03/2021 | 20/03/2022 | 25% was 0% | 
CT aspects of Support of different slices over different Non 3GPP access | TEI17_N3SLICE | 16/06/2021 | 20/03/2022 | 100% | 
CT aspects of the architectural enhancements for 5G multicast-broadcast servi | 5MBS | 16/06/2021 | 20/03/2022 | 0% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues, no exception sheet Red row – exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 10: Work Plan (3/4)
Name | Acronym | Start | End | % | WID
CT4 aspects of MPS2 (CT3 lead) | MPS2 | 25/06/2020 | 15/03/2021 | 70% was 0% | 
CT4 aspects of Enhancement for the 5G Control Plane Steering of Roaming for UE in CONNECTED mode (CT1 lead) | eCPSOR_CON | 25/06/2020 | 20/09/2021 | 10% was 5% | 
CT4 aspects of Authentication and key management for applications based on 3GPP credential in 5G (CT3 lead) | AKMA-CT | 15/092020 | 20/09/2021 | 95% | 
CT4 aspects of Study on enhanced IMS to 5GC Integration Phase 2 (CT1 lead) | FS_eIMS5G2 | 25/06/2020 | 20/09/2021 | 30% was 15% | 
CT4 aspects of 5GC architecture for satellite networks (CT1 lead) | 5GSAT_ARCH-CT | 12/12/2020 | 20/09/2021 | 80% was 0% | 
CT4 aspects of CT aspects of Enabling Multi-USIM Devices (CT1 lead) | MUSIM | 24/03/2021 | 20/03/2022 | 40% was 0% | 
CT4 aspects of Enablers for Network Automation for 5G - phase 2 (CT1 lead) | eNA_Ph2 | 24/03/2021 | 20/03/2022 | 5% was 0% | 
CT4 aspects CT aspects of proximity based services in 5GS (CT1 lead) | 5G_ProSe | 24/03/2021 | 20/03/2022 | 25% was 0% | 
CT4 aspects of CT aspects for Support of Uncrewed Aerial Systems Connectivity, Identification, and Tracking (CT1 lead) | ID_UAS | 24/03/2021 | 20/03/2022 | 20% was 0% | 
CT4 aspects of CT aspects of Access Traffic Steering, Switch and Splitting support in the 5G system architecture; Phase 2 (CT1 lead) | ATSSS_PH2-CT | 24/03/2021 | 20/03/2022 | 5% was 0% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues, no exception sheet Red row – exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 11: Work Plan (4/4)
Name | Acronym | Start | End | % | WID
CT4 aspects of CT aspects of enhanced support of industrial IoT (CT1lead) | IIoT-CT | 12/12/2020 | 20/09/2021 | 60% was 0% | 
CT4 aspects of CT aspects of Enhanced support of Non-Public Networks (CT1lead) | eNPN-CT | 24/03/2021 | 20/03/2022 | 30% was 0% | 
CT4 aspects of CT aspects on Dynamically Changing AM Policies in the 5GC(CT3 lead) | TEI17_DCAMP-CT | 24/03/2021 | 20/03/2022 | 0% | 
CT4 aspects of CT aspects on Dynamic Management of Group-based Event Monitoring (CT3 lead) | TEI17_GEM-CT | 24/03/2021 | 20/03/2022 | 0% | 
Enhancements of 3GPP Northbound Interfaces (CT3 lead) | NBI17 | 16/06/2021 | 20/03/2022 | 0% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues, no exception sheet Red row – exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 12: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
CP-211085 | 3GPP TR 29.835 v2.0.0 on Study on Port Allocation Alternatives for New 3GPP Interfaces | 2.0.0 | Giorgi Gulbani, Huawei | Approval
CP-211086 | 3GPP TR 29.941 v1.0.0 on Guidelines on Port Allocation for New 3GPP Interfaces | 1.0.0 | Giorgi Gulbani, Huawei | Information
CP-211087 | 3GPP TR 29.829 v1.0.0 on Study on Service-based support for SMS in 5GC | 1.0.0 | Liu Liu, China Telecom | Information

## Slide 13: Exception sheets to CT plenary
TDoc # | Title | Rapporteurs | Sent for
None this time

## Slide 14: Release 15 Status
4 essential corrections are agreed for Rel15 (9 for CT#91e) on the WID 5GS_Ph1-CT
Security:
On misalignment on access token request requirement between TS 29.510 and 33.501 Status:
  A conference call was held with participants from SA3 and CT4 and as a way forward :
  It was proposed to discuss separation of Oauth2.0 Authorization and NRF registration. This would be a possible discussion in SA3 for Rel-17. We need to find a pragmatic solution for Rel-15 and Rel-16.
  We agreed to work first on the two open issues:
  Correct the stage-2 (TS 33.501), clauses 13.4.1.1 and 13.4.1.2, for the definition of the Oauth2 Client Registration process by defining for Rel-15/16 a kind of Static Authorization/O&M configuration process.
  The NOTE in TS 33.501 clause 13.3.1.3 should be changed to normative text clarifying that the usage of Oauth2 in the NRF APIs (NFManagement and NFDiscovery) is optional.
  No progress was made in last SA3 meeting, so no discussion took place in CT4 on this topic.

## Slide 15: Release 16 Status
124 essential corrections are agreed for Rel-16 (143 for CT#91e)
The correction were in the area of the following WIs:
5G_eSBA, eIMS5G_SBA, NUDSF, ETSUN, 5G_eLCS, UDICOM, SBIPROTOC16, eNA, 5G_CIoT, eNS, eV2XARC, IABARC.
A number of essential correction are in the category of technical enhancements and improvements.

## Slide 16: Release 17 Status
Overall Rel-17
136 category F CRs are agreed for Rel-17 ( 73 for CT#91e)
101 category B CRs are agreed for Rel-17 ( 26 for CT#91e)
The workplan provides an overview of the workitems we are currently active (see slide 9 to 12) thje slides 17 to 21 provides an extract of the work.

## Slide 17: Release 17 Status
Title:
  Port Number Allocation Alternatives for New Interfaces [FS_PortAl] (CT4)
Objectives (e.g.):
  Output of the work will be a study analysing alternatives and a TR providing guidelines how to perform the selected alternatives
Status:
  TR 29.835 contains description of solutions mentioned in the SID, it is presented for information to CT plenary.
  An LS was send to all WGs who are candidate to use the port number allocations alternatives asking them for feedback
  An reply LS is send to IESG asking for clariifcation under which conditiones we can get in future new port numbers
Next steps:
  Incorporate the replies from IETF and other 3GPP WGs into TR 29.835
  Complete TR 29.941 to have a set of description of Port Number allocation alternatives.
  WID completion: 70%

## Slide 18: Release 17 Status
Title:
  Start of Pause of Charging via User Plane [SPOCUP] (CT4)
Objectives (e.g.):
  The objective of this work is to define a User Plane (GTP-U) based solution to start pause of charging for a PDN connection or a PDU session to reduce the Charging Data Record discrepancies between SGW or I/V-SMF and PGW or (h)SMF caused by the control plane signalling latency in existing solution.
Status:
  Flags are introduced on N4 interface to allow the SMF to start and stop pause of charging in the UPF.
  The signalling of the support of the feature by UPF and SMF is introduced on the interface between H/SMF and I/V/SMF.
Next steps:
  Work is seen as completed.
  WID completion: 100%

## Slide 19: Release 17 Status
Title:
  Service-based support for SMS in 5GC(CT4 Lead) [SMS_SBI] (CT4)
Objectives (e.g.):
  is to specify service-based interfaces which allow SMSF and UDM to only make use of SBA services in 5GC and avoid resorting to legacy MAP and Diameter interfaces within the PLMN and in roaming scenarios
Status:
  Study protocol selection mechanisms in SMS-GMSC (towards SMSF for MT SMS) is added to key issue 5.
  Correction's to some solutions are agreed TR is now ready to be send for information to plenary
Next steps:
  complete the work on the solution and on the conclusion section and sending the TR for approval to plenary.
  WID completion: 35%

## Slide 20: Release 17 Status
Title:
  Service based Interface protocol improvements [SBIProtoc17] (CT4)
Objectives (e.g.):
  Introduction of optimisations and improvements on SBI services.
Status:
  The LS from CT3 on Clarification on the API design principles triggered controversial discussion in CT4. CT 4 provided their opinion on the question in C4-213451.
  new optional 3gpp-Sbi-request-info header is introduced to be able to signal: e.g. if a HTTP request is a retransmission, or if it is a request involving a reselection of alternative NF and the reason for reselection. This info may be used by the receiver to accept or reject or retransmit the request it might be also used for statistic.
Next steps:
  Take all the responses from SA3 and GSMA 5GJA when continuing the discussion on PLMN-ID. The reaction form SA3 on GSMA 5GJA is pending
  SCP reselection it is still under discussion if attemps of reselection by an SCP should be signalled back in case of errors.
  WID completion: 50%

## Slide 21: Release 17 Status
Title:
  Study on restoration of profiles related to UDR (CT4 Lead) [FS_ReP_UDR] (CT4)
Objectives (e.g.):
  study the issues that data stored in the UDR are not aligned and analyse if a similar procedure like the reset procedure defined for EPC is needed in 5GC. The analysis is documented in TR29.821
Status:
  A new key issue on notification path is defined e.g. which consumers of a consumer of a UDR need to be informed when the UDR detects potential loss or corruption of temporary data
  Solutions for the new Key issue were discussed and introduced in the TR
  We started the evaluation of the solutions
Next steps:
  The Impact on IP-SM-GW has a dependency with the ongoing work on SMS_SBI.
  Continue working on solutions
  WID completion: 40%

## Slide 22: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
No CR was marked as backward incompatible this time.

## Slide 23: For Information to CT
  E-meeting in CT4.
  CT4#103e and CT4#104e were held taking the feedback form previous e-meetings into account
  First half of the meeting dedicated topics per day
  Deadline for technical comments on Thursday (~24hours before close of the meeting) provision of final versions of contributions by Friday to avoid last minute comments and to avoid that delegates have to work over the weekend.
  A conference call per day was seen as a good practice to discuss topics which were identified as controversial/tricky/ping pong of emails.
  Microsoft teams works well for the conference calls.
  Conference calls time from 12:00 UTC to 14:00 UTC were seen as the best compromise (late for delegates from Japan very early for delegates from US pacific coast).
  Chairmans notes are provide before and after the confernece call and at eve of meeting (21:00 UTC) every day.
  Meeting participation
  Number of registered delegates were similar as for F2F meetings.
  Number of active delegates was similar to F2F
  E-mail exchanges between small number of delegates on special topics is increasing
  Controversial topics are still tricky they occupy a lot of time and emails until solved or postponed.

## Slide 24: For Information to CT
  Rel-16 and Rel-15 corrections
  All Rel-15 and Rel-16 corrections are seen as essential corrections.
Rel-17
  We have agreed/endorsed WIDs for most of the work coming form stage 2.
  For the WI we started the work we are making good progress
  For some of the agreed WIDs we expect updates once stage 2 is completed
At the moment Rel-17 is business as usual at start of a release

## Slide 25: For Action to CT
None this time

## Slide 26: Acknowledgement
The Chairman wants to:
  Thank CT4 delegates for their dedication and their excellent team spirit during the discussions via email and in the conference calls
  Thanks the CT4 vice chairs for their support before and during the meetings.
  Thank the WI and spec rapporteurs for their priceless coordination work and the pre-editing work of the 5GC specifications and check of the Open API files
  Thank Kimmo for his hard work and support as MCC
  Thanks to ETSI support and providing the IT facilities.

## Slide 27: Annex

## Slide 28: CRs for Conditional Approval
CRs with dependencies to other agreed CRs
TSG TD# | TS | CR | Rev | Rel | Title | TD# | Other Aff Specs | Aff WG
CP-211033 | 29.244 | 0536 | 4 | Rel-17 | Support of thresholds in ATSSS | C4-213578 | 23.501-2744 23.501-2811 | SA2
CP-211033 | 29.244 | 0537 | 4 | Rel-17 | Steering Mode Indicator | C4-213581 | 23.501-2743 | SA2
CP-211059 | 29.244 | 0548 | 1 | Rel-17 | Terminology of the Time Sensitive Communication MIC and Bridge ID | C4-213480 | 23.501-2817 | SA2
CP-211033 | 29.244 | 0551 | 1 | Rel-17 | Per QoS Flow Performance Measurement | C4-213470 | 23.501-2720 | SA2
CP-211068 | 29.502 | 0440 | 3 | Rel-16 | NG-RAN tunnel information during mobility registration with I-SMF/V-SMF change | C4-213508 | 23.502-2825 | SA2
CP-211068 | 29.502 | 0441 | 3 | Rel-17 | NG-RAN tunnel information during mobility registration with I-SMF/V-SMF change | C4-213509 | 23.502-2826 | SA2
CP-211030 | 29.503 | 0640 | 1 | Rel-17 | New parameter Subscribed-UE-Slice-MBR added | C4-213517 | 23.502-2614 | SA2
CP-211030 | 29.518 | 0521 | 1 | Rel-17 | New parameter Subscribed-UE-Slice-MBR added | C4-213518 | 23.502-2614 | SA2
CP-211032 | 29.518 | 0531 | 1 | Rel-17 | N1N2MessageTransfer supporting MUSIM | C4-213497 | 23.502-2558 | SA2
CP-211036 | 29.518 | 0536 | 1 | Rel-17 | Analytics subscription information | C4-213433 | 23.502-2731 | SA2
CP-211036 | 29.518 | 0538 | 0 | Rel-17 | NSACF update with AMF change | C4-213192 | 23.502-2726 | SA2
CP-211030 | 29.571 | 0277 | 1 | Rel-17 | Definition of UE-slice-MBR | C4-213434 | 23.502-2614 | SA2
CP-211032 | 29.274 | 2017 | 1 | Rel-17 | Downlink Data Notification supporting MUSIM | C4-213377 | 23.401-3639 23.401-3627 | SA2 SA2
CP-211030 | 29.571 | 0284 | 1 | Rel-17 | New NSAC related data types | C4-213514 | 23.501-2838 23.502-2715 | SA2 SA2
CP-211029 | 29.244 | 0554 | 2 | Rel-17 | Support of L2TP | C4-213589 | 23.501-2691 23.502-2602 23.214-0076 | SA2 SA2 SA2
CP-211036 | 29.518 | 0537 | 1 | Rel-17 | S-NSSAIs per TA mapping event | C4-213507 | 23.288-0289 23.501-2758 23.5022651 | SA2 SA2 SA2

## Slide 29: CRs for Conditional Approval
CRs with dependencies to other agreed CRs
TSG TD# | TS | CR | Rev | Rel | Title | TD# | Other Aff Specs | Aff WG
CP-211031 | 29.504 | 0131 | 1 | Rel-17 | Support of User Plane Latency requirements | C4-212445 | 29.519-0254 | CT3
CP-211045 | 29.504 | 0143 | 0 | Rel-17 | New feature ConditionalSubscriptionWithExcludeNotification | C4-213312 | 29.519-0255 | CT3
CP-211036 | 29.510 | 0522 | 1 | Rel-17 | Analytics ID of Nnwdaf_MLModelProvision service | C4-213432 | 29.520-0295 | CT3
CP-211043 | 29.274 | 2012 | 2 | Rel-17 | Restoration of PDN connections affected by a partial or complete failure | C4-212428 | 23.007-0373 | CT4
CP-211031 | 29.503 | 0646 | 0 | Rel-17 | ECS Address Information | C4-213181 | 29.571-0269 | CT4
CP-211036 | 29.503 | 0647 | 1 | Rel-17 | Support of Mute Reporting | C4-213431 | 29.571-0272 | CT4
CP-211054 | 29.503 | 0650 | 1 | Rel-17 | Service Descriptions of PP API for Multiple AFs Support | C4-213408 | 29.503-0615 | CT4
CP-211079 | 29.505 | 0349 | 2 | Rel-16 | Subscribed EE profile data for a group | C4-213461 | 29.503-0359 | CT4
CP-211028 | 29.510 | 0478 | 2 | Rel-17 | Communication options information | C4-212599 | 29.500-0239 | CT4
CP-211031 | 29.510 | 0520 | 0 | Rel-17 | EASDF Registration and Discovery | C4-213098 | 23.501-2707 | CT4
CP-211028 | 29.510 | 0529 | 1 | Rel-17 | NRF Info | C4-213501 | 29.571-0281 | CT4
CP-211054 | 29.518 | 0504 | 2 | Rel-17 | UE Reachability with Not Allowed Area | C4-212616 | 29.503-0623 | CT4
CP-211036 | 29.518 | 0545 | 1 | Rel-17 | Support of Mute Reporting | C4-213439 | 29.571-0272 | CT4
CP-211028 | 29.571 | 0281 | 0 | Rel-17 | EmptyObject definition | C4-213292 | 29.510-0529 | CT4
CP-211043 | 29.244 | 0544 | 2 | Rel-17 | PFCP Session Set Modification to restore PFCP Sessions | C4-212427 | 23.527-0030 23.007-0373 | CT4 CT4

## Slide 30: Thank You!
Peter Schmitt
3GPP TSG CT WG4 Chair
Peter.schmitt@huawei.com