## Slide 1: CT WG6 Status Report to TSG CT#92-e
Heiko Kruse
CT6 chairman, IDEMIA

## Slide 2: TSG CT WG6 Officials
Heiko Kruse
TSG CT WG6 Chairman
ETSI
Re-elected at CT6#106-e
heiko.kruse@idemia.com
Ly Thanh Phan
TSG CT WG6 Vicechair
ETSI
Re-elected at CT6#97 ly-thanh.phan@thalesgroup.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT6#106-e
      (25 – 28 May 2021)
    E-Adhoc with decision power on NAS security context storage
      (03 June 2021)
Upcoming Meetings
  Ordinary:
    CT6#107-e
      (24 – 27 August 2021)
  Ad-hoc:
    None

## Slide 4: TSG WG CT6 Statistics
Number of handled documents
  83
  Agreed CRs
  22 +1
  Cat A()/B (3)/C ()/F (11+1)/D (8)
  Rel-15() / Rel-16(18+1) / Rel-17(4)
  5 postponed CRs
Agreed pCRs
  none
Attendances
    CT6#106-e: 40 registered
Other information (if needed)
  During CT6#106-e discussion on NAS security context storage as required by SA3 converged, but not possible to finalize the solution.
  Called for a dedicated adhoc on 03 June with decision power to finalize solution
  Solution provided in CP-211182

## Slide 5: New /revised agreed/endorsed Study/Work Items
TDoc # | Title | Source | Objectives
CP-211110 | Revised WID on CT aspects of Enhancement for Proximity based Services in 5GS | CT1/ CATT/OPPO | support of proximity based services in 5GS by means of using the USIM.
CP-211116 | New WID on CT aspects of architecture enhancements for 3GPP support of advanced V2X services - Phase 2 | Huawei | For CT6, the expected work includes: - support of NR PC5 power efficiency and PC5 DRX configuration for V2X services by means of using the USIM.

## Slide 6: Work Plan
Name | Acronym | Start | End | % | WID
UE Conformance Test Aspects – CT6 aspects of 5G System Phase 1 | 5GS_Ph1_UEConTest (Comprion) | 2019-03 | 2019-11 | 98 | CP-183242
New WID on CT aspects on UICC-terminal interface testing for UEs with non-removable UICCs | nrUICC_UEConTest (Comprion) | 2021-03 | 2022-03 | 5 | CP-210086
Revised WID on Enhancement for the 5G Control Plane Steering of Roaming for UE in CONNECTED mode | eCPSOR_CON CT1 (NTT DOCOMO) | 2021-03 | 2022-03 | 0 | CP-210148
New WID on CT aspects of Enhancement for Proximity based Services in 5GS | 5G_ProSe-CT CT1 (CATT/OPPO) | 2021-03 | 2022-03 | 0 | CP-211110
Revised WID on CT aspects of 5GC architecture for satellite networks | 5GSAT_ARCH-CT CT1 (Qualcomm) | 2021-03 | 2022-03 | 10 | CP-210149
New WID on CT aspects of architecture enhancements for 3GPP support of advanced V2X services - Phase 2 | eV2XARC_Ph2 CT1 (Huawei) | 2021-06 | 2022-03 | 0 | CP-211116
Legend Green row – Newly completed
Yellow row – on time for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 7: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for

## Slide 8: Release 16 Status
No update.

## Slide 9: Release 15 Status
No update.

## Slide 10: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG

## Slide 11: For Information to CT
SA3 has agreed changes to TS 33.501 regarding NAS security context storage in S3-202889. These changes will require changes to CT6 spec TS 31.102. SA3 also agreed an LS to CT6 in S3-203006 with explicit action.
No conclusion reached during CT6#104-e. Different technical solutions discussed, but no agreement. Proposed CR postponed.
No conclusion reached during CT6#106-e, but agreement to converge the different proposals.
E-adhoc called which finalized CR (CP-211182)

## Slide 12: For Information to CT – cont’d
Elections of CT WG6 chair took place during CT6#106-e
No other candidate - current chair re-elected by acclamation

## Slide 13: For Action to CT
none
Dependency:
  none

## Slide 14: Acknowledgement
The chairman would like to thank:
  The vice-chair Mr. Ly Thanh Phan for his support
  Kimmo Kymalainen for his support before, during and after the meeting.
  All CT6 delegates for their work, contributions and constructive discussions on all technical issues.

## Slide 15: Annex

## Slide 16: Overview of CT6 contributions
Tdoc | Doc Type | Title
CP-211019 | report | CT6 Status Report (this document)
CP-211020 | report | CT6 meeting report after previous plenary
CP-211095 | CR pack | Corrections on 31.121 UE Conformance Test Aspects
CP-211096 | CR pack | Corrections on 31.124 UE Conformance Test Aspects
CP-211097 | CR pack | 31.124 Test Technical Enhancements and Improvements for Rel-16
CP-211098 | CR pack | 31.101 Test Technical Enhancements and Improvements for Rel-16
CP-211099 | CR pack | 31.122 Test Technical Enhancements and Improvements for Rel-16
CP-210100 | CR pack | Inclusive language review on 3GPP TS 31.121
CP-210101 | CR pack | 31.102 Rel-17 enhancements
CP-211182 | CR | NAS security context storage in multiple registration

## Slide 17: Thank You!
Heiko Kruse
3GPP TSG CT WG6 Chairman
heiko.kruse@idemia.com