3GPP TSG-CT Meeting #92e	CP-211193

# E-Meeting, 14th – 16th June 2021

# Source:	3GPP TSG CT WG3

# Title:	New WID on enhancement of 5G PCC related services in Rel-17

# Document for:	Approval

Agenda Item:	17.2

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

# Title: 	New WID on enhancement of 5G PCC related services in Rel-17

## Acronym: en5GPccSer17

## Unique identifier: 	920012

Potential target Release: Rel-17

## 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  | X |  |
| No | X | X | X |  | X |
| Don't know |  |  |  |  |  |

## 2	Classification of the Work Item and linked work items

### 2.1	Primary classification

| X | Feature |
| --- | --- |
|  | Building Block |
|  | Work Task |
|  | Study Item |

### 2.2	Parent Work Item

Not applicable.

### 2.3	Other related Work Items and dependencies

| Other related Work Items (if any) |  |  |  |
| --- | --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 720005 | New Services and Markets Technology Enablers | Stage 1 requirements |
| 700017 | Study on Architecture and Security for next Generation System | Stage 2 architectural requirements conclusion, TR 23.799 |
| 750025 | CT aspects on 5G System - Phase 1 | Stage 3, Phase 1. |
| 820028 | enhancement of 5G PCC related services | Stage 3, PCC related enhancements in Rel-16 |

## 3	Justification

The protocols and APIs for policy and charging control have been specified in the previous 3GPP Releases.

When the 5GS is deployed, it was found that some functionalities defined in Gx/Rx for EPS are still applicable in the 5GS and EPS interworking scenario. There are also some aspects of 5GS that are not supported by the Rx interface when the Rx interworks with the 5GS. In order to optimize the operator’s management, it will be useful to make alignments between the EPS and 5GS interfaces. Some key issues have been identified.

## 4	Objective

The objective of this work item is to specify the stage 3 procedures related to EPS functionality not completely covered in en5GPccSer, as e.g.:

- Support of detection and handling of late arriving requests when the UE has a PDN connection in the interworking scenario for N7 interface;

- Support of UE initiated resource modification when the UE has a PDN connection in the interworking scenario for N7 interface;

- Support of AN-GW restoration in the interworking scenario for N7 and N5 interfaces;

- Support of PCC authorization based on the preliminary service information for N7 interface;

- Support of Volume based charging of IMS services supported for N7 interface;

- Enhancements of PCC rule error code, Application error code and error handling for N7 and N5 interface;

- Signalling flows and QoS parameter mapping enhancements for interworking scenario;

- Clarification of the architecture for interworking scenario.

NOTE:     It is not assumed that the same solution as the EPS one will be supported in the 5GS. All possible solutions and their applicability will be evaluated during the normative phase.

## 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 29.512 | The functionality enhancements for the 5GS and EPS interworking scenario, e.g. PCC authorization based on the preliminary service information. | CT#95 (March 2022) | CT3 |
| 29.513 | Enhancements and clarification of architecture, QoS mapping and call flows for the 5GS and EPS interworking scenario. | CT#95 (March 2022) | CT3 |
| 29.514 | The functionality enhancements for the 5GS and EPS interworking scenario, e.g. support of volume based charging of IMS services. | CT#95 (March 2022) | CT3 |
| 29.521 | Potential technical enhancements of Nbsf_Management API, e.g. PCF addressing impacts for 5GS and EPS interworking scenario. | CT#95 (March 2022) | CT3 |
| 29.594 | Potential technical enhancements of Nchf_SpendingLimitControl API, e.g. the spending limit control impacts for 5GS and EPS interworking scenario. | CT#95 (March 2022) | CT3 |
| 29.519 | Potential technical enhancements to Nudr_DataRepository service for policy data. | CT#95 (March 2022) | CT3 |
| 29.214 | Technical enhancements to Rx interface interworking with 5GS, e.g. enhancements of 5GC UE identifier. | CT#95 (March 2022) | CT3 |

## 6	Work item Rapporteur(s)

Xiaoyun Zhou, Huawei, zhouxiaoyun8@huawei.com

## 7	Work item leadership

CT3

## 8	Aspects that involve other WGs

None

## 9	Supporting Individual Members

Supporting IM name

Huawei

China Mobile

China Telecom

ZTE

Nokia

Nokia Shanghai Bell