## Slide 1: CT WG1 Status Report to TSG CT#93e
Peter Leis
CT1 Chair, Nokia

## Slide 2: TSG CT WG1 Officials
Peter Leis
TSG CT WG1 Chair
ETSI
peter.leis@nokia.com
Lena Chaponniere
TSG CT WG1 ViceChair
ATIS lguellec@QTI.QUALCOMM.COM
Jörgen Axell
TSG CT WG1 ViceChair
ETSI
jorgen.axell@ericsson.com
Andrijana Brekalo
Secretary
MCC
Andrijana.Brekalo@etsi.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  CT1#131-e (electronic)
Upcoming Meetings
  CT1#132-e
    begin October 11th 2021
    end October 15th 2021
  CT1#133-e
    begin November 11th 2021
    end November 19th 2021

## Slide 4: TSG CT WG1 Statistics
Number of handled documents
  CT1#131-e: 1190
Agreed CRs
  CT1#131-e: Cat B/C/F 318
Agreed pCRs
  CT1#131-e: 60
Attendances
  CT1#131-e: 178 registered
Other information
  CT1#131-e had full scope

## Slide 5: New agreed Study/Work Items led by CT1
TDoc # | Title | Source | Objectives
CP-212099 | New WID on system enhancement for redundant PDU session | Nokia | Provide specifications under remit of CT WGs for the stage 2 requirements agreed under the stage 2 work item TEI17_SE_RPS
CP-212104 | New WID on CT aspects of Support for Minimization of service Interruption | LG Electronics | enhance the CT specifications to specify the requirements developed by CT1 during the study phase, which are specified in TR 24.811
CP-212101 | New WID on IMS voice service support and network usability guarantee for UE’s E-UTRA capability disabled scenario in SA 5GS | China Telecom | Evaluating and defining the conditions in which the 5G UE can maintain or re-enable the E-UTRA capability, if necessary, potential impact due to UE configuration
CP-212106 | New WID on CT aspects for enabling MSGin5G Service | China Mobile | Define the protocol aspects and related APIs for enabling MSGin5G Service based upon the normative Stage 2 technical specifications developed by SA6 and SA3

## Slide 6: Work Plan Rel-17
Name | Acronym | Start | End | % | WID
Protocol enhancements of Mission Critical Services | MCProtoc17 | June 2020 | Sept 2021 | 70% 50% | CP-202193
Mission Critical system migration and interconnection | MCSMI_CT | Dec 2018 |  | 10% 5% | CP-190143
Stage-3 of MuDe | MuDe | June 2020 | June 2021 | 100% | CP-211162
CT1 aspects of MPS2 | MPS2 | June 2020 | March 2021 | 90% 80% | CP-201207
Stage 3 of eCPSOR_CON | eCPSOR_CON | June 2020 | March.2022 | 70% 50% | CP-210148
Stage-3 5GS NAS protocol development 17 | 5GProtoc17 | June 2020 | March 2022 | 70% 50% | CP-201163
Stage-3 SAE Protocol Development | SAES17 | June 2020 | Sept 2021 | 65% 50% | CP-201165
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, below 70%
98 – no progress since the last plenary
98 - Updated

## Slide 7: Work Plan Rel-17
Name | Acronym | Start | End | % | WID
IMS Stage-3 IETF Protocol Alignment | IMSProtoc17 | June 2020 | Sept 2021 | 60% 40% | CP-201167
Study on enhanced IMS to 5GC Integration Phase 2 | FS_eIMS5G2 | June .020 | Sept 2021 | 60% 15% | CP-201168
CT aspects of Enhancements to Mission Critical Data | eMCData3 | June 2020 | Sept 2021 | 50% 45% | CP-201177
Enhancements to LMR interworking | eMCCI_CT | Sept 2020 | Sept 2021 | 65% 60% | CP-202241
CT aspects of Enhanced Mission Critical Push-to-talk architecture | enh3MCPTT-CT | Sept 2020 | Sept 2021 | 48% | CP-202188
CT aspects of 5GC architecture for satellite networks | 5GSAT_ARCH-CT | Sept 2020 | Sept 2021 | 60% | CP-210149
Enhancements to Mobile Communication System for Railways (MONASTERY) Phase 2 | eMONASTERY2 | Sept 2020 | March 2022 | 55% 50% | CP-210145
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, below 70%
98 – no progress since the last plenary
98 - Updated

## Slide 8: Work Plan Rel-17
Name | Acronym | Start | End | % | WID
CT1 aspects of PAP/CHAP protocols usage in 5GS | PAP_CHAP | June 2020 | Sept 2021 | 100% | CP-201167
CT1 aspects of AKMA | AKMA-CT | June 2020 | March 2021 | 96% 95% | CP-201168
CT1 aspects of SMS_SBI | SMS_SBI | June 2020 | Sept 2021 | 0% | CP-201177
CT aspects for Enabling Edge Applications | EDGEAPP | Dec 2020 | Sept 2021 | 55% 30% | CP-203106
SID - Study on the CT aspects of Support for Minimization of service Interruption | FS_MINT-CT | Dec 2020 | June 2021 | 100% 95% | CP-210144
Reliable Data Service Serialization Indication | RDSSI_CT | Dec 2020 | Sept 2021 | 100% | CP-203234
New WID on CT aspects of Access Traffic Steering, Switch and Splitting support in the 5G system architecture; Phase 2 | ATSSS_Ph2 | March 2021 | March 2022 | 80% 60% | CP-210136
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, below 70%
98 – no progress since the last plenary
98 - Updated

## Slide 9: Work Plan Rel-17
Name | Acronym | Start | End | % | WID
CT aspects of enhanced support of industrial IoT | IIoT | March 2021 | March 2022 | 90% 65% | CP-210279
Enabling Multi-USIM devices | MUSIM | March 2021 | March 2022 | 65% 40% | CP-210280
CT aspects of Enhanced support of Non-Public Networks | eNPN | March 2021 | March 2022 | 40% 20% | CP-210139
CT aspects for Support of Unmanned Aerial Systems Connectivity, Identification, and Tracking | ID_UAS | March 2021 | March 2022 | 30% 20% | CP-210287
CT aspects of Enhancement for Proximity based Services in 5GS | 5G_ProSe | March 2021 | March 2022 | 65% 50% | CP-210292
CT aspects of Enhanced application layer support for V2X services | eV2XAPP | March 2021 | March 2022 | 65% 35% | CP-210273
CT aspects on support for Signed Attestation for Priority and Emergency Sessions | TEI17_SAPES | March 2021 | Sept 2021 | 100% | CP-210272
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, below 70%
98 – no progress since the last plenary
98 - Updated

## Slide 10: Work Plan Rel-17
Name | Acronym | Start | End | % | WID
CT1 aspects of eNS_Ph2 | eNS_Ph2 | March 2021 | March 2022 | 45% 30% | CP-211091
CT1 aspects of 5G_eLCS_ph2 | 5G_eLCS_ph2 | March 2021 | March 2022 | 0% | CP-210075
CT1 aspects of 5G eEDGE | eEDGE_5GC | March 2021 | March 2022 | 65% 40% | CP-210284
CT1 Aspects of Application Layer Support for Uncrewed Aerial Systems (UAS) | UASAPP | June 2021 | March 2022 | 40% 0% | CP-211111
CT1 aspects of eV2XARC_Ph2 | eV2XARC_Ph2 | June 2021 | March 2022 | 45% 0% | CP-211116
CT1 aspects of the architectural enhancements for 5G multicast-broadcast services | 5MBS | June 2021 | March 2022 | 45% 0% | CP-211093
CT1 aspects of MCOver5GS | MCOver5GS | June 2021 | March 2022 | 0% | CP-211118
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, below 70%
98 – no progress since the last plenary
98 - Updated

## Slide 11: Work Plan Rel-17
Name | Acronym | Start | End | % | WID
CT1 aspects of NBI17 | NBI17 | June 2021 | March 2022 | 85% 0% | CP-211197
CT1 aspects of eSEAL | eSEAL | June 2021 | March 2022 | 20% 0% | CP-211117
CT1 aspects of Support of different slices over different Non 3GPP access | TEI17_N3SLICE | June 2021 | June 2021 | 100% | CP-211089
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, below 70%
98 – no progress since the last plenary
98 - Updated

## Slide 12: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
CP-212110 | 24.821 - Study on PLMN selection for satellite access | 2.0.0 | Qualcomm | approval
CP-212109 | 23.700-10 - Study on enhanced IP Multimedia Subsystem (IMS) to 5GC integration Phase 2; CT WG1 aspects | 1.0.0 | Huawei | information

## Slide 13: Status of older releases
Rel-13: 1 CAT F CRs for Mission Critical work items agreed
Rel-14: 3 CAT F CRs for Mission Critical work items agreed
Rel-15: 2 CAT F CRs for Mission Critical work items agreed

## Slide 14: Release 16 Status
All Rel-16 work items are complete.
20 CAT F CRs against Rel-16 agreed , fixing FASMO and aligning with stage-2
See next slide for info on non backward compatible CRs

## Slide 15: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
C1-214776 | PFI numbering in 27.007 and in 24.008 Comment: CR is backwards compatible with 27.007 v16.7.0 (2020-12), but is not backwards compatible with 27.007 v16.8.0 (2021-04) and not backwards compatible with 27.007 v16.9.0 (2021-07) | OPPO, Apple | 27.007 (Rel-16) | RAN5

## Slide 16: Release 17 Status - Statistics
303 CRs were agreed for Release 17
60 pCRs were agreed for Release 17
4 new work items under CT1 lead were agreed

## Slide 17: Release 17 Status - Studies
Study on enhanced IMS to 5GC Integration Phase 2
  CT wide study with TR in CT1, CT3, CT4
  CT1 aspects progressed in Q3
  CT1 study now is 60% complete, TR 23.700-10 comes to CT#93e for information
CT aspects of 5GC architecture for satellite networks
  CT1 has study phase, documented in TR 24.821
  study phase is 100% complete
  TR 24.821 comes to CT#93e for approval
Study on the support for minimization of service interruption
  The study is 100% complete
  The subsequent CT wide work item has been agreed in CT1#131e

## Slide 18: Release 17 Status
CT1 aspects for Enabling Edge Applications
  Two potential candidate stage-3 solutions have been discussed for EDGE-4, discussion started beginning of the year
  TS 24.558 contains an Annex B that is supposed to contain potential candidates for EDGE-4
  Potential candidates are
    API based solution
    NAS based solution
  Very limited progress for pCRs on EDGE-4 due to lack of consensus
  A technical vote is planned to decide on stage-3 for EDGE-4

## Slide 19: For Information to CT
CT1 had elections one Vice Chair position
  Lena Chaponniere (Qualcomm Incorporated / ATIS) was re-elected Vice Chair (2nd term) of CT WG1 by acclamation

## Slide 20: For Action to CT
n/a

## Slide 21: Experience with e-meeting
High number of emails resulted in a very busy meeting:
  CT1#131-e roughly 4800 emails
Conference calls
  Used GoTo Meeting, duration 3 hours
  Useful to find way forward
Decision making over email not always easy
  sometimes slow (different timezones), no f2f offline discussion
  as a consequence, complex topics are more easily shifted out of the meeting

## Slide 22: Some stats, number of tdocs
January 2020 meetings not shown
E-meetings in February 2020 and April 2020 had limited scope
E-meeting in November 2020 only 6 days
January/ April 2021 with limited scope
Chart: Number of tdocs in CT1
| Jan 2018 | Feb 2018 | Apr 2018 | May 2018 | Jul 2018 | Aug 2018 | Oct 2018 | Nov 2018 | Jan 2019 | Feb 2019 | Apr 2019 | May 2019 | Aug 2019 | Oct 2019 | Nov 2019 | Feb 2020 e | April 2020 e | June 2020 e | Aug 2020 e | Oct 2020 e | Nov 2020 e | Jan 2021 e | Feb 2021 e | April 2021 e | May 2021 e | Aug 2021 e
begin of meeting | 377 | 400 | 422 | 472 | 531 | 404 | 548 | 479 | 350 | 376 | 438 | 450 | 720 | 535 | 525 | 571 | 562 | 765 | 632 | 614 | 448 | 270 | 650 | 377 | 658 | 765
end of meeting | 710 | 725 | 801 | 812 | 884 | 771 | 969 | 895 | 643 | 703 | 750 | 839 | 1135 | 920 | 940 | 840 | 895 | 1168 | 1006 | 961 | 770 | 441 | 991 | 583 | 1169 | 1190

## Slide 23: Some stats, agreed CRs/pCRs
January 2020 meetings not shown
E-meetings in February 2020 and April 2020 had limited scope
E-meeting in November 2020 only 6 days
January/ April 2021 with limited scope
Chart: CT1 - agreed CR/pCR
| Aug_2019 | Oct_2019 | Nov_2019 | Feb-e_2020 | April-e_2020 | June-e_2020 | August-e_2020 | October-e_2020 | November-e_2020 | January-e_2021 | February-e_2021 | April-e_2021 | May-e_2021 | August-e_2021
agreedCR | 244 | 207 | 213 | 194 | 304 | 394 | 325 | 259 | 198 | 30 | 237 | 84 | 262 | 318
agreedpCR | 92 | 95 | 59 | 107 | 42 | 36 | 1 | 14 | 13 | 75 | 63 | 74 | 69 | 60

## Slide 24: Acknowledgement
The CT1 Chair wants to thank
Lena Chaponniere for chairing the breakout stream on “Services” topics
Jörgen Axell for chairing the breakout stream on “IMS and MC” topics
Andrijana Brekalo for excellent support before, during and after the meetings
Most important the CT1 delegates for their dedication and hard work during very busy and demanding electronic meetings

## Slide 25: Annex

## Slide 26: CRs for conditional approval (I)
TDoc # | Title | Spec | CR# | Dependancy
C1-214943 | Introduction of MAC address range traffic descriptor component type in ATSSS rule | 24.193 | 0052 | Core: TS 24.526 CR 0121
C1-214967 | N3IWF selection for emergency services | 24.502 | 0194 | Core: TS 23.003 CR0619
C1-214816 | Correction of timestamping the messages for time synchronization and delay measurements | 24.535 | 0008 | Core: TS 23.501, CR 3198

## Slide 27: Thank You!
Peter Leis
3GPP TSG CT WG1 Chair
peter.leis@nokia.com