## Slide 1: CT WG4 Status Report to TSG CT#93e
Peter Schmitt
3GPP TSG CT WG4 Chair, Huawei

## Slide 2: TSG CT4 Officials
Peter Schmitt
TSG CT WG4 Chair
CCSA
peter.schmitt@huawei.com
Song Yue
TSG CT WG4 Vicechair
CCSA songyue@chinamobile.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org
Hiroshi Ishikawa
TSG CT WG4 Vicechair
TTC hiroshi.ishikawa.ev@nttdocomo.com

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    none
  E-meeting replacing ordinary meeting:
    CT4#105E (electronic meeting)
Upcoming Meetings
  Ordinary:
    none
  E-meetings replacing ordinary meeting :
    CT4#106E (electronic meeting)
    CT4#107E (electronic meeting)

## Slide 4: TSG WG CT4 Statistics
Number of handled documents
  867 in CT4#105E*
  *Draft revisions are not counted
Agreed CRs
  Cat B(80)/F(193)/C(3)/D(2), CT4#105E
Agreed pCRs
  76 CT4#105E
Attendances
    CT4#105E (E-Meeting): 121 active on reflector and during conference calls: ~30
Other information
    some statistics
  Exchange of 1534 emails during the meetings on CT4 meeting reflector
  During the meeting on 8 days conference calls using Microsoft Teams, 8 Conference calls in total.
  CT4#105E was 9days long

## Slide 5: New/revised agreed Study/Work Items led by CT4
TDoc # | Title | Source | Objectives
CP-212023 | Revised WID on Service-based support for SMS in 5GC | China Telecomunication Corp | -new TS added to cover stage 2 for SBI based SMS
CP-212022 | WID revised Rel-17 WID on CT aspects of the architectural enhancements for 5G multicast-broadcast services | Huawei | In CT4 area Nmb13 between MB-SMF and AF is added. Nmb2 interface between MBSF and MBSTF still not clear who is doing stage 3 work SA4 or CT3 or CT4
CP-212021 | WID revised Rel-17 Revised WID on CT Aspects of 5G eEDGE | China Mobile | The following objective is added: Local PSA UPF exposes Nupf_EventExposure service by which the UPF sends notification on the QoS monitoring results to local AF/EAS via local NEF or A
CP-212024 | WID revised Rel-17 Revised WID on BEPoP | China Mobile | Impacts on 29.244 are no more potential, completion date is shifted to Mach 2022

## Slide 6: New/revised endorsed Study/Work Items by CT4
TDoc # | Title | Source | Objectives
CP-212100 | WID revised Rel-17 Revised WID on CT aspects of support of enhanced Industrial IoT | Nokia, Nokia Shanghai Bell | CT1 lead Impacts to the NRF NFManagement and NFDiscovery APIs to support TSCTSF registration and discovery is added.
CP-212099 | WID new New WID on System enhancement for redundant PDU session | Nokia, Nokia Shanghai Bell | CT1 lead Extension to the PDUSession API to support 1) storing the PDU session pair information in SmContext, 2) signalling the RSN and/or PDU Session Pair ID in Create Request 3) signalling the PDU Session Pair ID in Create Response 4) signalling the RSN received in Create Request in Create Response
CP-212105 | WID revised Rel-17 Revised WID on CT aspects of proximity based services in 5GS | CATT | CT1 lead No changes in CT4 area
CP-212103 | WID revised Rel-17 CT aspects of Enhanced support of Non-Public Networks | Ericsson | CT1 lead, The following objectives are added: potential core network stage-3 impacts for introduction of support of PWS over SNPN
CP-212165 | WID revised Rel-17 CT aspects on Dynamic management of group-based event monitoring | Ericsson | CT3 lead, the following is added: Updates group-based Monitoring Event with partial cancellation and reporting in Nudm_EventExposure service and Namf_EventExposure service
CP-212104 | New WID on CT aspects of Support for Minimization of service Interruption | LG Electronics Inc. | CT1 lead, potential impacts on the procedures and parameters in order to support configuring "the list of PLMN(s) to be used in disaster condition" by HPLMN details will be determined based on stage 2 progress.

## Slide 7: Work Plan (1/5)
Legend Green row – Newly completed
Yellow row – small outstanding issues, no exception sheet Red row – exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary
UID | Name | Acronym | Release | Group |  | End | Status old | Status new | Notes
910068 | CT4 aspects of eNPN | eNPN | Rel-17 | C4 | Fri 11/03/22 |  | 30% | 40% | 
910055 | CT4 aspects of 5G_eLCS_ph2 | 5G_eLCS_ph2 | Rel-17 | C4 | Fri 11/03/22 |  | 20% | 35% | 
910071 | CT4 aspects for ID_UAS | ID_UAS | Rel-17 | C4 | Fri 11/03/22 |  | 20% | 30% | 
911031 | CT4 aspects of 5GC architecture for satellite networks | 5GSAT_ARCH-CT | Rel-17 | C4 | 12/03/22 was 10/09/21 |  | 80% | 80% | 
910062 | CT4 aspects of support of enhanced Industrial IoT | IIoT | Rel-17 | C4 | Fri 11/03/22 |  | 60% | 90% | 
910002 | CT4 aspects of the architectural enhancements for 5G multicast-broadcast services | 5MBS | Rel-17 | C4 | Sat 12/03/22 |  | 0% | 15% | CP-211093 revised
910051 | CT4 aspects of 5G eEDGE | eEDGE_5GC | Rel-17 | C4 | Fri 11/03/22 |  | 25% | 45% | CP-211092 revised

## Slide 8: Work Plan (2/5)
Legend Green row – Newly completed
Yellow row – small outstanding issues, no exception sheet Red row – exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
920054 | CT4 aspects of NBI17 | NBI17 | Rel-17 | C4 | Sat 12/03/22 | 0% | 0% | 
910043 | CT4 aspects of eNS_Ph2 | eNS_Ph2 | Rel-17 | C4 | Fri 11/03/22 | 30% | 45% | CP-210288 revised to CP-211091
910064 | CT4 aspects of Enabling Multi-USIM Devices | MUSIM | Rel-17 | C4 | Fri 11/03/22 | 40% | 40% | 
910007 | Start of Pause of Charging via User Plane | SPOCUP | Rel-17 | C4 | Fri 11/06/21 | 100% | 100% | 
900002 | Restoration of PDN Connections in PGW-C/SMF Set | RPCPSET | Rel-17 | C4 | Fri 18/12/20 | 100% | 100% | 
900037 | Enhancement of Inter-PLMN Roaming | EoIPR | Rel-17 | C4 | 12/03/22 was 10/09/21 | 35% | 35% | 

## Slide 9: Work Plan (3/5)
Legend Green row – Newly completed
Yellow row – small outstanding issues, no exception sheet Red row – exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
910058 | CT4 aspects of ATSSS_Ph2 | ATSSS_Ph2 | Rel-17 | C4 | Fri 11/03/22 | 50% | 60% | 
910089 | CT4 aspects of eNA_Ph2 | eNA_Ph2 | Rel-17 | C4 | Fri 11/03/22 | 60% | 80% | 
910074 | CT4 aspects of 5G_ProSe | 5G_ProSe | Rel-17 | C4 | Fri 11/03/22 | 25% | 45% | 
890033 | CT4 aspects of AKMA | AKMA-CT | Rel-17 | C4 | 12/03/22 was 08/09/21 | 95% | 95% | 
880051 | CT4 aspects of MPS2 | MPS2 | Rel-17 | C4 | 12/03/22 was 15/03/21 | 70% | 70% | 
890029 | CT4 aspects of SMS_SBI | SMS_SBI | Rel-17 | C4 | 11/03/22 was 08/09/21 | 35% | 40% | CP-202242 revised
880014 | CT4 aspects of BEPoP | BEPoP | Rel-17 | C4 | 12/03/22 was 15/09/21 | 45% | 55% | CP-210074 revised

## Slide 10: Work Plan (4/5)
Legend Green row – Newly completed
Yellow row – small outstanding issues, no exception sheet Red row – exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
900036 | Stage 3 (CT4) of eCPSOR_CON | eCPSOR_CON | Rel-17 | C4 | Fri 18/06/21 | 10% | 10% | 
910004 | CT aspects of Integration of GBA into SBA | GBA_5G | Rel-17 | C4 | Fri 11/03/22 | 15% | 60% | 
910046 | CT4 aspects on TEI17_SPSFAS | TEI17_SPSFAS | Rel-17 | C4 | Fri 11/06/21 | 80% | 100% | 
910083 | CT4 aspects on TEI17_DCAMP | TEI17_DCAMP | Rel-17 | C4 | Sat 12/03/22 | 0% | 0% | 
910086 | CT4 aspects on TEI17_GEM | TEI17_GEM | Rel-17 | C4 | Sat 12/03/22 | 0% | 80% | 
920001 | CT aspects of Support of different slices over different Non 3GPP access | TEI17_N3SLICE | Rel-17 | C4 | Sun 20/06/21 | 100% | 100% | 
920082 | CT4 aspects of N7 Interfaces Enhancements to Support GERAN and UTRAN | TEI17_NIESGU | Rel-17 | C4 | 12/09/2021 | 0% | 100% | No impact on CT4 specification
880054 | CT4 aspects of SBIProtoc17 | SBIProtoc17 | Rel-17 | C4 | 12/03/22 was 20/09/21 | 50% | 60% | 

## Slide 11: Work Plan (5/5)
Legend Green row – Newly completed
Yellow row – small outstanding issues, no exception sheet Red row – exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
911033 | CT4 aspects of FS_eIMS5G2 | FS_eIMS5G2 | Rel-17 | C4 | 8/12/21 was 08/09/21 | 40% | 50% | 
900001 | Study on restoration of profiles related to UDR | FS_ReP_UDR | Rel-17 | C4 | 10/12/21 was 10/09/21 | 40% | 60% | CP-203019 new CP-203271
890002 | Study on Port Number Allocation Alternatives for New 3GPP Interfaces | FS_PortAl | Rel-17 | C4 | 12/03/22 was 08/09/21 | 70% | 85% | 
800045 | Study on IETF QUIC Transport for Service Based Interfaces | FS_QUIC | Rel-17 | C4 | 12/03/22 was 08/09/21 | 80% | 80% | 
93xxxx | CT4 aspects on CT aspects of Support for Minimization of service Interruption | MINT | Rel-17 | C4 | 11/03/22 was 08/09/21 | 0% | new WID | 
93xxxx | CT4 aspects on System enhancement for redundant PDU session | TEI17_SE_RPS | Rel-17 | C4 | 11/03/22 was 08/09/21 | 90% | new WID | 

## Slide 12: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
CP-212025 | TR 29.821 Study on Restoration of Profiles related to UDR | 1.0.0 | NTT DOCOMO Hiroshi Ishikawa | Information

## Slide 13: Exception sheets to CT plenary
TDoc # | Title | Rapporteurs | Sent for
None this time

## Slide 14: Release 15 Status
3 essential corrections are agreed for Rel15 (4 for CT#92e, 9 for CT#91) on the WID 5GS_Ph1-CT
Security:
On misalignment on access token request requirement between TS 29.510 and 33.501 Status:
  SA3 has discussed and reached an agreement in their meeting which was in parallel to CT4 meeting, CT4 will handle this in our next meeting when we handle

## Slide 15: Release 16 Status
73 essential corrections are agreed for Rel-16 (124 for CT#92 and 143 for CT#91e)
The correction were in the area of the following WIs:
5G_CIoT, 5G_eLCS, 5G_eSBA, eIMS5G_SBA, eNAPIS, eNS, ETSUN, eV2XARC, NUDSF, RACS, SBIPROTOC16.
A number of essential correction are in the category of technical enhancements and improvements.

## Slide 16: Release 17 Status
Overall Rel-17
113 category F CRs are agreed for Rel-17 (135 for CT#92e)
83 category B,C CRs are agreed for Rel-17 (101 for CT#92e)
The work plan provides an overview of the work items we are currently active (see slide 8 to 12) the slides 17 to 23 provides an extract of the work which might be of interest by CT.
3 TRs and 7 TSs are under development
It should be noted that SA2 had a meeting in parallel to CT4 meeting where requirements have been clarified, changed and extended. In Q4 the task will be to align stage 3 with the updated stage 2.

## Slide 17: Release 17 Status
Title:
  Port Number Allocation Alternatives for New Interfaces [FS_PortAl] (CT4)
Objectives (e.g.):
  Output of the work will be a study analysing alternatives and a TR providing guidelines how to perform the selected alternatives
Key Highlights for CT Plenary‘ s attention:
  We completed the work on TR 29.835 by incorporating the reply from RAN3.
  TR 29.941 is now seen as stable enough to ask to all WGs who are candidate to use the port number allocations alternatives asking them for feedback on the TR. A related LS is send to these groups attaching the latest version of the TR.
Next steps:
  Complete the work and incorporate feedback from other WGs if there is any
  WID completion: 85%

## Slide 18: Release 17 Status
Title:
  Study on restoration of profiles related to UDR (CT4 Lead) [FS_ReP_UDR] (CT4)
Objectives (e.g.):
  study the issues that data stored in the UDR are not aligned and analyse if a similar procedure like the reset procedure defined for EPC is needed in 5GC. The analysis is documented in TR29.821
Key Highlights for CT Plenary‘ s attention:
  The TR is agreed to be send for information
  Description on Key issues and Solutions are completed in the TR
  Good progress on evaluation of the solutions and conclusion part
Next steps:
  Evaluations of the solutions in the TR, especially on notification path;
  Conclusion on the Key Issues in the TR, especially on notification path;
  WID completion: 60%

## Slide 19: Release 17 Status
Title:
  Service-based support for SMS in 5GC(CT4 Lead) [SMS_SBI] (CT4)
Objectives (e.g.):
  is to specify service-based interfaces which allow SMSF and UDM to only make use of SBA services in 5GC and avoid resorting to legacy MAP and Diameter interfaces within the PLMN and in roaming scenarios
Key Highlights for CT Plenary‘ s attention:
  We identified that there is currently no stage2 where SMS-SBI services and procedures are described in detail (the only description is in TR 29.829). CT4 proposed to do this stage 2 work and asked SA2 and CT1 to confirm.
  CT4 asks SA3, GSMA NG, 5GJA whether N32 can be applied as defined in TS 33.501 for interconnect PLMNs, or if specific additional considerations should apply.
Next steps:
  complete the work on the solution and on the conclusion section and sending the TR for approval to plenary.
  Start stage 2 work based on the content of the TR.
  WID completion: 40%

## Slide 20: Release 17 Status
Title:
  Service based Interface protocol improvements [SBIProtoc17] (CT4)
Objectives (e.g.):
  Introduction of optimisations and improvements on SBI services.
Key Highlights for CT Plenary‘ s attention:
  We discussed the support of SCP reselection and agreed, CT4 specs will require that Rel-17 SCPs shall support the reselection of an alternative target NF. It was also discussed and agreed to extend the SCP error response to indicate if the SCP has attempted reselection, or not. Related CRs will be provided to next CT4 meeting.
  We clarify that the UDM sends at most 16 Subscribed S-NSSAIs to the AMF reflected in normative part of the TS but not in the OpenAPI.
  A new attribute is introduced on the interface UDR-UDM so that the UDM knows when receiving a notification from UDR to differentiate between de-registration required and subscription withdrawn.
  WID completion: 60%

## Slide 21: Release 17 Status
Title:
  Enhancement of Network Slicing Phase 2 [eNS_Ph2] (CT4)
Objectives :
  The objective of this work is on enhancement of network slicing phase 2. CT4 part is introduction of a new NF and services to support storing of network slice information, managing and updating the network slice information, enforcing the network slice information for the purpose of network slice access control and managing subscription and notification related to the network slice information
  Selection of the new NF
Key Highlights for CT Plenary‘ s attention:
  CT4 asked SA2 why the new Nnsacf_SliceStatus service is separately defined and whether the function provided by Nnsacf_SliceStatus service can be supported by the Nnsacf_SliceEventExposure service. CT3 had similar question on Nnef_SliceStatus service so a combined LS was send to SA2
  NRF service is enhances to support NSAC discovery (e.g. S-NSSAIs served by the NSACF, NSACF serving area, capability)
  Max number of UEs per slice and access type is introduced.
  WID completion: 45%

## Slide 22: Release 17 Status
Title:
  CT Aspects of 5G eEDGE [eEDGE_5GC] (CT4)
Objectives :
  The objective of this work is to cover the requirements agreed under the stage 2 work item eEDGE_5GC
  New in this meeting Nupf_Event Exposure service by which the UPF sends notifications on the QoS monitoring results to local NEF or AF
Key Highlights for CT Plenary‘ s attention:
  Started work on a new TS to describe the Nupf_Event Exposure service .
  The Data Model of the DNSContext is enhanced in TS 29.556
  WID completion: 45%

## Slide 23: Release 17 Status
Title:
  CT aspects of the architectural enhancements for 5G multicast-broadcast services [5MBS] (CT4)
Objectives :
  The objective of this work item is to specify protocol enhancements and related APIs for 5G multicast-broadcast services based on the normative stage 2 technical specifications
  For MB-SMF provided services for the new 5BMS features
Key Highlights for CT Plenary‘ s attention:
  Started the work on new TS 29.532 to describe data model for the Nmbsmf Service based interfaces (we started to introduce Nmbsmf_TMGI service, Nmbsmf_MBSSession Service, Nmbsmf_MBSReception Service, using the last output from last SA2 meeting as basis).
  In TS 23.003 a new clause is added to collect definitions in the area of 5GS Multicast and Broadcast service
  The NF profile in NRF (TS 29.510) is extended by new query parameter to enable the discovery of MB-SMF(s).
  WID completion: 45%

## Slide 24: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
No CR was marked as backward incompatible this time.

## Slide 25: For Information to CT
  E-meeting in CT4.
  CT4#105e were held taking the feedback form previous e-meetings into account
  First half of the meeting dedicated topics per day
  Deadline for technical comments on Thursday (~24hours before close of the meeting) provision of final versions of contributions by Friday to avoid last minute comments and to avoid that delegates have to work over the weekend.
  A conference call per day was seen as a good practice to discuss topics which were identified as controversial/tricky/ping pong of emails.
  Microsoft teams works well for the conference calls.
  Conference calls time from 12:00 UTC to 14:00 UTC were seen as the best compromise (late for delegates from Japan very early for delegates from US pacific coast).
  Chairmans notes are provide before and after each conference call and at eve (21:00 UTC) every day.
  Meeting participation
  Number of registered delegates were similar as for F2F meetings.
  Number of active delegates was similar to F2F
  E-mail exchanges between small number of delegates on special topics are increasing
  Controversial topics are still tricky they occupy a lot of time and emails until solved or postponed.

## Slide 26: For Information to CT
  Rel-16 and Rel-15 corrections
  All Rel-15 and Rel-16 corrections are agreed as essential corrections.
Rel-17
  The CRs were agreed using the status of stage 2 at the beginning of the CT4 meeting.
  Overall we made good progress on Rel-17 work items
  In parallel to our meeting SA2 has agreed a number of updates to the stage2, we need to check the updates and need to align our stage3.

## Slide 27: For Action to CT
after the meeting the CRs C4-214479/C4-214478 (on TS 29.505) triggered a discussion how to solve the issue, if we do not follow the guidelines in some places within the OpenAPI part of the TS e.g. “supported-features” and “supportedFeatures”. How to solve these inconsistency needs further discussions. These two CRs should be send back to CT4 by CT plenary.

## Slide 28: Acknowledgement
The Chairman wants to:
  Thank CT4 delegates for their dedication and their excellent team spirit during the discussions via email and in the conference calls
  Thanks the CT4 vice chairs for their support before and during the meetings.
  Thank the WI and spec rapporteurs for their priceless coordination work and the pre-editing work of the 5GC specifications and check of the Open API files
  Thank Kimmo for his hard work and support as MCC
  Thanks to ETSI support and providing the IT facilities.

## Slide 29: Annex

## Slide 30: CRs for Conditional Approval
CRs with dependencies to other agreed CRs
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-214591 | NSACF service name | 29.510 | 0544 | 23.501-3066 | SA2
C4-214711 | Revert Removal of LCS Service Type | 29.515 | 0055 | 23.273-0183 | SA2
C4-214712 | Revert Removal of LCS Service Type | 29.515 | 0056 | 23.273-0183 | SA2
C4-214861 | NSSRG value | 29.531 | 0102 | 23.502-2883 | SA2
C4-214860 | Missing indication of UE support of NSSRG functionality in NSSF service | 29.531 | 0103 | 23.502-2888 | SA2
C4-214723 | Handling of UE Radio Capability for Paging | 29.673 | 0026 | 23.502-2890 | SA2
C4-214724 | Handling of UE Radio Capability for Paging | 29.673 | 0027 | 23.502-2891 | SA2
C4-214725 | Handling of UE Radio Capability for Paging | 29.674 | 0007 | 23.401-3643 | SA2

## Slide 31: CRs for Conditional Approval
CRs with dependencies to other agreed CRs
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-214831 | UE Transport Protocol Indication for N3GPP Location | 29.571 | 0294 | 29.512-0816 | CT3
C4-214833 | UE Transport Protocol Indication for N3GPP Location | 29.571 | 0295 | 29.512-0817 | CT3
C4-214638 | Restoration of PDN connections served by a combined SGW/PGW in a Set | 29.274 | 2029 | 23.007-0375 | CT4
C4-214123 | Spatial Validity Condition | 29.503 | 0669 | 29.571-0290 | CT4
C4-214839 | Get the PP data of mutiple AFs | 29.504 | 0150 | 29.505-0380 | CT4
C4-214817 | SharedDataId Resource | 29.504 | 0153 | 29.505-0386 | CT4
C4-214818 | SharedDataId Resource | 29.504 | 0154 | 29.505-0387 | CT4
C4-214710 | PGW IP Address | 29.510 | 0570 | 29.503-0706 | CT4
C4-214826 | Multiple QoS Class | 29.515 | 0054 | 29.572-0114 | CT4
C4-214825 | Multiple QoS Class | 29.518 | 0585 | 29.572-0114 | CT4

## Slide 32: Thank You!
Peter Schmitt
3GPP TSG CT WG4 Chair
Peter.schmitt@huawei.com