## Slide 1: CT WG6 Status Report to TSG CT#93-e
Heiko Kruse
CT6 chairman, IDEMIA

## Slide 2: TSG CT WG6 Officials
Heiko Kruse
TSG CT WG6 Chairman
ETSI
Re-elected at CT6#106-e
heiko.kruse@idemia.com
Ly Thanh Phan
TSG CT WG6 Vicechair
ETSI
Re-elected at CT6#97 ly-thanh.phan@thalesgroup.com
Election of vice-chair during CT6#109-e in November 2021
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT6#107-e
      (24 – 27 August 2021)
Upcoming Meetings
  Ordinary:
    CT6#109-e
      (16 – 19 November 2021)
  Ad-hoc:
    None

## Slide 4: TSG WG CT6 Statistics
Number of handled documents
  69
  Agreed CRs
  20
  Cat A(2)/B (5)/C (1)/F (9)/D (3)
  Rel-15() / Rel-16(15) / Rel-17(5)
  4 postponed CRs
Agreed pCRs
  none
Attendances
    CT6#106-e: 28 registered
Other information (if needed)
  none

## Slide 5: New /revised agreed/endorsed Study/Work Items
TDoc # | Title | Source | Objectives
CP-212aaa | Revised WID on CT aspects of Enhancement for Proximity based Services in 5GS | CT1/ CATT/OPPO | support of proximity based services in 5GS by means of using the USIM.
CP-212bbb | New WID on CT aspects of Support for Minimization of service Interruption | LG Electronics Inc. | For CT6, the expected work includes to: - add parameters required for disaster roaming services to be pre-configured in USIM.
CP-212ccc | New WID on IMS voice service support and network usability guarantee for UE’s E-UTRA capability disabled scenario in 5GS | China Telecommunications, Huawei, HiSilicon, Qualcomm Incorporated | For CT6, the expected work includes: - Potential impact due to the UE configuration parameter stored in the USIM to enable/disable the new UE behaviour.

## Slide 6: Work Plan
Name | Acronym | Start | End | % | WID
UE Conformance Test Aspects – CT6 aspects of 5G System Phase 1 | 5GS_Ph1_UEConTest (Comprion) | 2019-03 | 2019-11 | 98 | CP-183242
New WID on CT aspects on UICC-terminal interface testing for UEs with non-removable UICCs | nrUICC_UEConTest (Comprion) | 2021-03 | 2022-03 | 10 | CP-210086
Revised WID on Enhancement for the 5G Control Plane Steering of Roaming for UE in CONNECTED mode | eCPSOR_CON CT1 (NTT DOCOMO) | 2021-03 | 2022-03 | 70 | CP-210148
Revised WID on CT aspects of Enhancement for Proximity based Services in 5GS | 5G_ProSe-CT CT1 (CATT/OPPO) | 2021-03 | 2022-03 | 0 | CP-212aaa
Revised WID on CT aspects of 5GC architecture for satellite networks | 5GSAT_ARCH-CT CT1 (Qualcomm) | 2021-03 | 2022-03 | 10 | CP-210149
New WID on CT aspects of architecture enhancements for 3GPP support of advanced V2X services - Phase 2 | eV2XARC_Ph2 CT1 (Huawei) | 2021-06 | 2022-03 | 0 | CP-211116
New WID on CT aspects of Support for Minimization of service Interruption | MINT CT1 (LG Electronics Inc) | 2021-09 | 2022-03 | 0 | CP-212bbb
New WID on IMS voice service support and network usability guarantee for UE’s E-UTRA capability disabled scenario in 5GS | ING_5GS CT1 (China Telecom) | 2021-09 | 2021-12 | 0 | CP-212ccc
Legend Green row – Newly completed
Yellow row – on time for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 7: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for

## Slide 8: Release 16 Status
No update.

## Slide 9: Release 15 Status
No update.

## Slide 10: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG

## Slide 11: For Information to CT
none

## Slide 12: For Information to CT – cont’d
Elections of CT WG6 vice chair will take place during CT6#109-e

## Slide 13: For Action to CT
none
Dependency:
  none

## Slide 14: Acknowledgement
The chairman would like to thank:
  The vice-chair Mr. Ly Thanh Phan for his support
  Kimmo Kymalainen for his support before, during and after the meeting.
  All CT6 delegates for their work, contributions and constructive discussions on all technical issues.

## Slide 15: Annex

## Slide 16: Overview of CT6 contributions
Tdoc | Doc Type | Title
CP-212019 | report | CT6 Status Report (this document)
CP-212020 | report | CT6 meeting report after previous plenary
CP-212085 | CR pack | Corrections on 31.121 UE Conformance Test Aspects
CP-212086 | CR pack | 31.121 Test Technical Enhancements and Improvements for Rel-16
CP-212087 | CR pack | 31.124 Test Technical Enhancements and Improvements for Rel-16
CP-212088 | CR pack | 31.102 Technical Enhancements and Improvements for Rel-16
CP-212089 | CR pack | 31.102 Technical Enhancements and Improvements for Rel-17
CP-212090 | CR pack | 31.111 Technical Enhancements and Improvements for Rel-17
CP-212091 | CR pack | 21.111 Technical Enhancements and Improvements for Rel-17
CP-212092 | CR pack | 31.102 CR Pack on Enhancement for the 5G Control Plane Steering of Roaming for UE in CONNECTED mode
CP-212093 | CR pack | 31.111 CR Pack on Enhancement for the 5G Control Plane Steering of Roaming for UE in CONNECTED mode

## Slide 17: Thank You!
Heiko Kruse
3GPP TSG CT WG6 Chairman
heiko.kruse@idemia.com