## Slide 1: CT WG1 Status Report to TSG CT#94e
Peter Leis
CT1 Chair, Nokia

## Slide 2: TSG CT WG1 Officials
Peter Leis
TSG CT WG1 Chair
ETSI
peter.leis@nokia.com
Lena Chaponniere
TSG CT WG1 ViceChair
ATIS lguellec@QTI.QUALCOMM.COM
Jörgen Axell
TSG CT WG1 ViceChair
ETSI
jorgen.axell@ericsson.com
Andrijana Brekalo
Secretary
MCC
Andrijana.Brekalo@etsi.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  CT1#132-e (electronic)
  CT1#133-e (electronic)
Upcoming Meetings
  CT1#133bis-e
    begin January 17th 2022
    end January 21st 2022
  CT1#134-e
    begin February 17th 2022
    end February 25th 2022

## Slide 4: TSG CT WG1 Statistics
Number of handled documents
  CT1#132-e: 799
  CT1#133-e: 954
Agreed CRs
  CT1#132-e: Cat B/C/F 134
  CT1-133-e: Cat B/C/F 241
Agreed pCRs
  CT1#132-e: 61
  CT1#133-e: 56
Attendances
  CT1#132-e: 178 registered
  CT1#133-e: 203 registered
Other information
  CT1#132-e had reduced scope (only Rel-17, protocol enhancement work items not in scope)
  CT1#133-e had full scope

## Slide 5: New agreed Study/Work Items led by CT1
TDoc # | Title | Source | Objectives
CP-213081 | New_WID on NR Reduced Capability Devices | China Mobile | define the specifications under remit of CT WGs for the stage 2 requirements agreed under the stage 2 work item ARCH_NR_REDCAP
CP-213074 | New Rel-17 WID on IoT NTN support for EPS | MediaTek | define CT aspects to specify minimum essential functionality in alignment with the SA2 WID, to support NB-IoT and eMTC over Non-Terrestrial Networks in EPS using 5GSAT_ARCH solutions as baseline
CP-213083 | New WID on Enhancements of 3GPP profiles for cryptographic algorithms and security protocols | Ericsson | update the specifications under remit of CT WGs to align with the requirements agreed under the SA3 work item eCryptPr
CP-213080 | Multi-device enhancements for device transfers | Ericsson | make use of the recent multi-device work and specify the needed enhancements to enable call transfer between devices. Both call push, where a call is pushed from the device in a call to another device and call pull, where a call is pulled from another device to the current device will be specified
CP-213082 | IMS Optimization for HSS Group ID in an SBA environment | Ericsson | define a mechanism how the I-CSCF can convey the HSS Group ID to downstream nodes in the HPLMN, in particular the S-CSCF and the AS. The parameter is only used withing the HPLMN

## Slide 6: Revised Study/Work Items led by CT1
TDoc # | Title | Source | Objectives
CP-213071 | Revised WID on CT aspects of Enhanced Mission Critical Push-to-talk architecture phase 3 | CT1 | WID revised
CP-213072 | Revised WID on CT aspects of Enhanced support of Non-Public Networks | CT1 | WID revised
CP-213073 | Revised WID on CT aspects of architecture enhancements for 3GPP support of advanced V2X services - Phase 2 | CT1 | WID revised
CP-213075 | Revised WID on CT aspects of Enabling Multi-USIM devices | CT1 | WID revised
CP-213076 | Revised WID on CT Aspects of Application Layer Support for Uncrewed Aerial Systems (UAS) | CT1 | WID revised

## Slide 7: Work Plan Rel-17
Name | Acronym | Start | End | % | WID
Protocol enhancements of Mission Critical Services | MCProtoc17 | June 2020 | Sept 2021 | 80% 70% | CP-202193
Mission Critical system migration and interconnection | MCSMI_CT | Dec 2018 |  | 30% 10% | CP-190143
Stage-3 of MuDe | MuDe | June 2020 | June 2021 | 100% | CP-211162
CT1 aspects of MPS2 | MPS2 | June 2020 | March 2021 | 95% 90% | CP-201207
Stage 3 of eCPSOR_CON | eCPSOR_CON | June 2020 | March.2022 | 92% 70% | CP-210148
Stage-3 5GS NAS protocol development 17 | 5GProtoc17 | June 2020 | March 2022 | 80% 70% | CP-201163
Stage-3 SAE Protocol Development | SAES17 | June 2020 | Sept 2021 | 90% 65% | CP-201165
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, below 70%
98 – no progress since the last plenary
98 - Updated

## Slide 8: Work Plan Rel-17
Name | Acronym | Start | End | % | WID
IMS Stage-3 IETF Protocol Alignment | IMSProtoc17 | June 2020 | Sept 2021 | 80% 60% | CP-201167
Study on enhanced IMS to 5GC Integration Phase 2 | FS_eIMS5G2 | June .020 | Sept 2021 | 90% 60% | CP-201168
CT aspects of Enhancements to Mission Critical Data | eMCData3 | June 2020 | Sept 2021 | 65% 50% | CP-201177
Enhancements to LMR interworking | eMCCI_CT | Sept 2020 | Sept 2021 | 65% 65% | CP-202241
CT aspects of Enhanced Mission Critical Push-to-talk architecture | enh3MCPTT-CT | Sept 2020 | Sept 2021 | 100% 48% | CP-202188
CT aspects of 5GC architecture for satellite networks | 5GSAT_ARCH-CT | Sept 2020 | Sept 2021 | 75% 60% | CP-210149
Enhancements to Mobile Communication System for Railways (MONASTERY) Phase 2 | eMONASTERY2 | Sept 2020 | March 2022 | 70% 55% | CP-210145
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, below 70%
98 – no progress since the last plenary
98 - Updated

## Slide 9: Work Plan Rel-17
Name | Acronym | Start | End | % | WID
CT1 aspects of PAP/CHAP protocols usage in 5GS | PAP_CHAP | June 2020 | Sept 2021 | 100% | CP-201167
CT1 aspects of AKMA | AKMA-CT | June 2020 | March 2021 | 97% 96% | CP-201168
CT1 aspects of SMS_SBI | SMS_SBI | June 2020 | Sept 2021 | 0% | CP-201177
CT aspects for Enabling Edge Applications | EDGEAPP | Dec 2020 | Sept 2021 | 68% 55% | CP-203106
SID - Study on the CT aspects of Support for Minimization of service Interruption | FS_MINT-CT | Dec 2020 | June 2021 | 100% | CP-210144
Reliable Data Service Serialization Indication | RDSSI_CT | Dec 2020 | Sept 2021 | 100% | CP-203234
New WID on CT aspects of Access Traffic Steering, Switch and Splitting support in the 5G system architecture; Phase 2 | ATSSS_Ph2 | March 2021 | March 2022 | 95% 80% | CP-210136
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, below 70%
98 – no progress since the last plenary
98 - Updated

## Slide 10: Work Plan Rel-17
Name | Acronym | Start | End | % | WID
CT aspects of enhanced support of industrial IoT | IIoT | March 2021 | March 2022 | 95% 90% | CP-210279
Enabling Multi-USIM devices | MUSIM | March 2021 | March 2022 | 90% 65% | CP-210280
CT aspects of Enhanced support of Non-Public Networks | eNPN | March 2021 | March 2022 | 65% 40% | CP-210139
CT aspects for Support of Unmanned Aerial Systems Connectivity, Identification, and Tracking | ID_UAS | March 2021 | March 2022 | 70% 30% | CP-210287
CT aspects of Enhancement for Proximity based Services in 5GS | 5G_ProSe | March 2021 | March 2022 | 75% 65% | CP-210292
CT aspects of Enhanced application layer support for V2X services | eV2XAPP | March 2021 | March 2022 | 85% 65% | CP-210273
CT aspects on support for Signed Attestation for Priority and Emergency Sessions | TEI17_SAPES | March 2021 | Sept 2021 | 100% | CP-210272
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, below 70%
98 – no progress since the last plenary
98 - Updated

## Slide 11: Work Plan Rel-17
Name | Acronym | Start | End | % | WID
CT1 aspects of eNS_Ph2 | eNS_Ph2 | March 2021 | March 2022 | 80% 45% | CP-211091
CT1 aspects of 5G_eLCS_ph2 | 5G_eLCS_ph2 | March 2021 | March 2022 | 50% 0% | CP-210075
CT1 aspects of 5G eEDGE | eEDGE_5GC | March 2021 | March 2022 | 85% 65% | CP-210284
CT1 Aspects of Application Layer Support for Uncrewed Aerial Systems (UAS) | UASAPP | June 2021 | March 2022 | 80% 40% | CP-211111
CT1 aspects of eV2XARC_Ph2 | eV2XARC_Ph2 | June 2021 | March 2022 | 90% 45% | CP-211116
CT1 aspects of the architectural enhancements for 5G multicast-broadcast services | 5MBS | June 2021 | March 2022 | 80% 45% | CP-211093
CT1 aspects of MCOver5GS | MCOver5GS | June 2021 | March 2022 | 25% 0% | CP-211118
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, below 70%
98 – no progress since the last plenary
98 - Updated

## Slide 12: Work Plan Rel-17
Name | Acronym | Start | End | % | WID
CT1 aspects of NBI17 | NBI17 | June 2021 | March 2022 | 95% 85% | CP-211197
CT1 aspects of eSEAL | eSEAL | June 2021 | March 2022 | 60% 20% | CP-211117
CT1 aspects of Support of different slices over different Non 3GPP access | TEI17_N3SLICE | June 2021 | June 2021 | 100% | CP-211089
System enhancement for redundant PDU session | TEI17_SE_RPS | Sept 2021 | March 2022 | 100% | CP-212099
CT aspects of Support for Minimization of service Interruption | MINT | Sept 2021 | March 2022 | 50% 0% | CP-212166
IMS voice service support and network usability guarantee for UE’s E-UTRA capability disabled scenario in SA 5GS | ING_5GS | Sept 2021 | March 2022 | 85% 0% | CP-212231
CT aspects for enabling MSGin5G Service | 5GMARCH | Sept 2021 | March 2022 | 30% 0% | CP-212106
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, below 70%
98 – no progress since the last plenary
98 - Updated

## Slide 13: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
CP-213069 | 3GPP TR 23.700-10 v2.0.0. on Study on enhanced IP Multimedia Subsystem (IMS) to 5GC integration Phase 2; CT WG1 aspects | 2.0.0 | Huawei | approval
CP-213068 | 3GPP TS 24.549 v1.0.0. on Network slice capability management SEAL service; Protocol Specifications | 1.0.0 | Lenovo, Motorola Mobility | information
CP-213067 | 3GPP TS 24.257 v1.0.0. on Uncrewed Aerial System (UAS) Application Enabler (UAE) layer; Protocol aspects; Stage 3 | 1.0.0 | Huawei | information
CP-213066 | 3GPP TS 24.555 v1.0.0. on Proximity-services (ProSe) in 5G System (5GS); User Equipment (UE) policies; Stage 3 | 1.0.0 | OPPO | Information
CP-213065 | 3GPP TS 24.554 v1.0.0. on Proximity-services (ProSe) in 5G System (5GS) protocol aspects; Stage 3 | 1.0.0 | OPPO | Information
CP-213064 | 3GPP TS 24.558 v1.0.0. on Enabling Edge Applications; Protocol specification | 1.0.0 | Samsung | Information

## Slide 14: Status of older releases
Rel-13: 4 CAT F CRs for Mission Critical work items agreed
Rel-14: 4 CAT F CRs for Mission Critical work items agreed

## Slide 15: Release 16 Status
All Rel-16 work items are complete.
4 CAT F CRs against Rel-16 agreed , fixing FASMO
See next slide for info on non backward compatible CRs

## Slide 16: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG

## Slide 17: Release 17 Status - Statistics
378 CRs were agreed for Release 17
117 pCRs were agreed for Release 17
5 new work items under CT1 lead were agreed

## Slide 18: For Information to CT
CT1 held a Technical Vote on stage-3 solution for EDGE-4 (work item EDGEAPP) during CT1#132e. Two solutions
  API based solution for EDGE-4
  NAS based solution for EDGE-4
By mistake, the technical vote was stopped 2 hours before the official end time and hence the technical vote was invalid
Technical Vote on stage-3 for EDGE-4 was repeated during CT1#133e. Result:
  API based solution: 85,5% yes
  NAS based solution: 26,1% yes
API based solution is documented in TS 24.588

## Slide 19: For Information to CT
CT1-CT3 coordination on EDGEAPP WI
  Multiple Application Context Relocation (ACR) impacts both groups
  Potential unification of APIs (Eees_SelectedTargetEAS and Eees_AppContextRelocation) impacts both groups
  Two joint conferences between CT1 and CT3 were held (in preparation of WG meetings 10th Nov. and during the WG meeting 15th Nov.)
  So far no agreement on unification of APIs and handling of multiple ACR. Discussion is expected to be continued in next meeting.

## Slide 20: Release 17 Status - Studies
Study on enhanced IMS to 5GC Integration Phase 2
  CT wide study with TR in CT1, CT3, CT4
  CT1 aspects progressed in Q4
  CT1 study now is 90% complete, TR 23.700-10 comes to CT#94e for approval
  CT1 has sent LS to SA2 on an open aspect
  Normative work item would need to be created in Q1/2022

## Slide 21: Release 17 Status – normative work
Overall, Rel-17 work is on schedule for most work items. However, a number of Rel-17 work items have a completion rate below 70% (please see previous slides for details). Huge effort expected to complete those work items according schedule
5 newly created Rel-17 work items put additional load
Dependencies on stage-2 work puts risk on the timely completion of stage-3 work

## Slide 22: For Action to CT
n/a

## Slide 23: Experience with e-meeting
High number of emails resulted in a very busy meeting:
  CT1#132-e roughly 3360 emails
  CT1#133-e roughly 4200 emails
Conference calls
  Used GoTo Meeting
  Useful to find way forward
Decision making over email not always easy
  sometimes slow (different timezones), no f2f offline discussion
  as a consequence, complex topics are more easily shifted out of the meeting

## Slide 24: Some stats, number of tdocs
January 2020 meetings not shown
E-meetings in February/ April 2020 had limited scope
E-meeting in November 2020 only 6 days
January/April/October 2021 with limited scope
Chart: Number of tdocs in CT1
| Jan 2018 | Feb 2018 | Apr 2018 | May 2018 | Jul 2018 | Aug 2018 | Oct 2018 | Nov 2018 | Jan 2019 | Feb 2019 | Apr 2019 | May 2019 | Aug 2019 | Oct 2019 | Nov 2019 | Feb 2020 e | April 2020 e | June 2020 e | Aug 2020 e | Oct 2020 e | Nov 2020 e | Jan 2021 e | Feb 2021 e | April 2021 e | May 2021 e | Aug 2021 e | Oct 2021e | Nov 2021e
begin of meeting | 377 | 400 | 422 | 472 | 531 | 404 | 548 | 479 | 350 | 376 | 438 | 450 | 720 | 535 | 525 | 571 | 562 | 765 | 632 | 614 | 448 | 270 | 650 | 377 | 658 | 765 | 500 | 603
end of meeting | 710 | 725 | 801 | 812 | 884 | 771 | 969 | 895 | 643 | 703 | 750 | 839 | 1135 | 920 | 940 | 840 | 895 | 1168 | 1006 | 961 | 770 | 441 | 991 | 583 | 1169 | 1190 | 768 | 954

## Slide 25: Some stats, agreed CRs/pCRs
January 2020 meetings not shown
E-meetings in February and April 2020 had limited scope
E-meeting in November 2020 only 6 days
January/ April / October 2021 with limited scope
Chart: CT1 - agreed CR/pCR
| Aug_2019 | Oct_2019 | Nov_2019 | Feb-e_2020 | April-e_2020 | June-e_2020 | August-e_2020 | October-e_2020 | November-e_2020 | January-e_2021 | February-e_2021 | April-e_2021 | May-e_2021 | August-e_2021 | October-e_2021 | November-e_2021
agreedCR | 244 | 207 | 213 | 194 | 304 | 394 | 325 | 259 | 198 | 30 | 237 | 84 | 262 | 318 | 134 | 241
agreedpCR | 92 | 95 | 59 | 107 | 42 | 36 | 1 | 14 | 13 | 75 | 63 | 74 | 69 | 60 | 61 | 56

## Slide 26: Acknowledgement
The CT1 Chair wants to thank
Lena Chaponniere for chairing the breakout stream on “Services” topics
Jörgen Axell for chairing the breakout stream on “IMS and MC” topics
Andrijana Brekalo for excellent support before, during and after the meetings
Most important the CT1 delegates for their dedication and hard work during very busy and demanding electronic meetings

## Slide 27: Annex

## Slide 28: CRs for conditional approval (I)
TDoc # | Title | Spec | CR# | Dependancy
C1-217453 | Termination of UE assistance mode | 24.193 | 0064 | Core: TS 23.501 CR 3248
C1-217305 | Updates to threshold values | 24.193 | 0065 | Core: TS 23.501 CR 3250
C1-217435 | Interworking to 5GS with N26 when N1 mode is disabled and re-enabled | 24.301 | 3579 | Core: TS/TR 29.274 CR 2031
C1-217370 | Handling of reject cause #78 in EMM procedures | 24.301 | 3620 | Core: TS/TR 23.401 CR 3663
C1-217382 | Releasing NAS signalling connection and Paging restriction during mobility TAU in a TA outside the current Tracking Area List for MUSIM UE in EPS | 24.301 | 3645 | Core: TS 23.401 CR 3665 (S2-2108153)
C1-217385 | Network to accept or reject the paging restriction requested by MUSIM capable UE in EPS | 24.301 | 3646 | Core: TS 23.401 CR 3664 (S2-2108150) TS 23.401 CR 3665 (S2-2108153)
C1-217446 | Config update to support of network slicing in MC | 24.484 | 0204 | Core: TS/TR .23.289 CR .0013
C1-216841 | Network slice simultaneous registration group | 24.501 | 3349 | Core: TS 23.501 CR 3205
C1-217336 | Clarification on SMF performing NSAC for an MA PDU session | 24.501 | 3744 | Core: TS/TR 23.501 CR 3269
C1-217352 | SMF configuring to UE with PVS address | 24.501 | 3750 | Core: TS/TR 23.501... CR 3277...

## Slide 29: CRs for conditional approval (II)
TDoc # | Title | Spec | CR# | Dependancy
C1-217353 | Secondary authentication/authorization by a DN-AAA server | 24.501 | 3751 | Core: TS/TR 23.501... CR 3254...
C1-217229 | Remove paging restrictions in case of service area restrictions | 24.501 | 3773 | Core: TS 23.501 CR 3229
C1-217220 | Paging Early Indication with Paging Subgrouping Assistance | 24.501 | 3803 | Core: TS 23.501 CR 3319, TS 23.502 CR 3216
C1-217384 | Releasing NAS signalling connection and Paging restriction during mobility registration in a TA outside the current Registration Area for MUSIM UE in 5GS | 24.501 | 3808 | Core: TS 23.501 CR 3335 (S2-2108152)
C1-217389 | Network to accept or reject the paging restriction requested by MUSIM capable UE in 5GS | 24.501 | 3809 | Core: TS 23.501 CR 3334 (S2-2108151)
C1-217412 | Removing the joined UE from MBS session due to becoming outside an updated MBS service area | 24.501 | 3817 | Core: TS 23.247 CR 0006 (S2-2108002)
C1-216164 | URSP amendment for redundant PDU session | 24.526 | 0127 | Core: TS 24.501 CR 3671
C1-217160 | Time Synchronization Information updates | 24.539 | 0010 | Core: TS 23.501 CR 3312
C1-217414 | Introducing the NR Tx Profile for NR PC5 and using it as a configuration parameter for broadcast and groupcast modes | 24.587 | 0221 | Core: TS 23.287 CR 0165 (S2-2107841)
C1-217415 | Providing the NR Tx Profile for NR PC5 to lower layers | 24.587 | 0222 | Core: TS 23.287 CR 0165 (S2-2107841)

## Slide 30: CRs for conditional approval (III)
TDoc # | Title | Spec | CR# | Dependancy
C1-217243 | Paging Subgrouping | 24.501 | 3786 | TS/TR 23.501 CR 3319 TS/TR 23.502 CR 3216

## Slide 31: Thank You!
Peter Leis
3GPP TSG CT WG1 Chair
peter.leis@nokia.com