## Slide 1: CT WG3 Status Report to TSG CT#94e
Yali Yan
TSG CT WG3 Chair
Huawei

## Slide 2: TSG CT WG3 Officials
Yali Yan
CT3 Chair
yanyali@huawei.com
Narendranath Durga Tangudu
CT3 Vice Chair n.tangudu@samsung.com
Susana Fernández
CT3 Vice Chair
susana.fernandez@ericsson.com
Achraf Khsiba
Secretary
MCC
Achraf.KHSIBA@3gpp.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  CT3#118-e (11th – 15th October, 2021)
  CT3#119-e (11th – 19th November, 2021)
Upcoming Meetings
  CT3#119-bis-e (17th- 21st January, 2022)
  CT3#120-e (17th- 25th February, 2022)

## Slide 4: TSG WG CT3 Statistics
CT3#118-e:
Number of handled documents
  503 documents allocated
Agreed CRs
  Cat B/C/F : 103/0/71
Agreed pCRs
  56
Attendances
  105 registered/ 105 attendants
CT3#119-e:
Number of handled documents
  609 documents allocated
Agreed CRs
  Cat B/C/F : 100/0/85
Agreed pCRs
  82
Attendances
  102 registered/ 102 attendants

## Slide 5: New/Revised agreed Study/Work Items led by CT3
TDoc # | Title | Source | Objectives | Release
CP-213205 | Revised WID on CT aspects on Dynamically Changing AM Policies in the 5GC | Ericsson | The objective of this work item is to develop the Stage 3 specifications to enable the dynamic change of AM policies as specified by Stage 2. Revised to add more impacts on CT3 and CT4. | Rel-17
CP-213261 | Revised WID on Enablers for Network Automation for 5G - phase 2 | China Mobile | The objective is to specify the protocols and specifications required in order to fulfil system enhancements for NWDAF. Revised to add more impacts, update the new TS numbers and change rapporteur of two TSs. | Rel-17
CP-213262 | Revised WID on Rel-17 Enhancements of 3GPP Northbound Interfaces and Application Layer APIs | Huawei | The objective of this work item is to specify the technical enhancements and necessary changes to the 3GPP Northbound Interfaces and Application Layer APIs. Revised to add more impacted northbound APIs, remove impacts on some CT4 specifications and change rapporteur. | Rel-17
CP-213263 | Revised WID on CT aspects for enabling Edge Applications | Samsung | The objective is to define the protocol aspects and related APIs for enabling edge applications. Revised to change the time lines for information/approval. | Rel-17

## Slide 6: Work Plan – CT3 Led (1/2)
WI Title | Acronym | % | End | WID | Release
Stage 3 of Multimedia Priority Service (MPS) Phase 2 | MPS2 | 95 | 2021-03 | CP-201207 | Rel-17
PFD management enhancement | pfdManEnh | 100 | 2021-06 | CP-210183 | Rel-17
Authentication and key management for applications based on 3GPP credential in 5G | AKMA-CT | 98->99 | 2022-03 | CP-203107 | Rel-17
CT aspects on PAP/CHAP protocols usage in 5GS | PAP_CHAP | 100 | 2021-03 | CP-210188 | Rel-17
CT aspects for Enabling Edge Applications | EDGEAPP | 60->75 | 2022-03 | CP-213263 | Rel-17
CT aspects on Dynamically Changing AM Policies in the 5GC | TEI17_DCAMP | 50->75 | 2022-03 | CP-213205 | Rel-17
Legend Green row – newly completed
Yellow row – no risk for completion on time Red row – at risk for completion on time
Black text – no update since the last plenary
Red text – update since the last plenary

## Slide 7: Work Plan – CT3 Led (2/2)
WI Title | Acronym | % | End | WID | Release
N7 Interfaces Enhancements to Support GERAN and UTRAN | TEI17_NIESGU | 100 | 2021-09 | CP-211194 | Rel-17
CT aspects on Dynamic Management of Group-based Event Monitoring | TEI17_GEM | 80->90 | 2022-03 | CP-212165 | Rel-17
Enablers for Network Automation for 5G - phase 2 | eNA_Ph2 | 30->65 | 2022-03 | CP-213261 | Rel-17
Enhancements of 3GPP Northbound Interfaces and Application Layer APIs | NBI17 | 65->85 | 2022-03 | CP-213262 | Rel-17
Enhancement of 5G PCC related services in Rel-17 | en5GPccSer17 | 35->70 | 2022-03 | CP-211193 | Rel-17
Legend Green row – newly completed
Yellow row – no risk for completion on time Red row – at risk for completion on time
Black text – no update since the last plenary
Red text – update since the last plenary

## Slide 8: Work Plan – Non-CT3 Led (1/4)
WI Title | Acronym | % | End | WID | Release
Study on enhanced IMS to 5GC Integration Phase 2 | FS_eIMS5G2 | 5 | 2021-03 | CP-201358 | Rel-17
IMS Stage-3 IETF Protocol Alignment | IMSProtoc17 | 70->85 | 2021-09 | CP-201167 | Rel-17
Service Based Interface Protocol Improvements Release 17 | SBIProtoc17 | 75->85 | 2021-09 | CP-211088 | Rel-17
Reliable Data Service Serialization Indication | RDSSI | 100 | 2021-12 | CP-203234 | Rel-17
CT aspects on Same PCF Selection For AMF and SMF | TEI17_SPSFAS | 100 | 2021-09 | CP-211184 | Rel-17
CT aspects of Access Traffic Steering, Switch and Splitting support in the 5G system architecture; Phase 2 | ATSSS_Ph2 | 80->100 | 2022-03 | CP-210136 | Rel-17
Legend Green row – newly completed
Yellow row – no risk for completion on time Red row – at risk for completion on time
Black text – no update since the last plenary
Red text – update since the last plenary

## Slide 9: Work Plan – Non-CT3 Led (2/4)
WI Title | Acronym | % | End | WID | Release
CT aspects of enhanced support of industrial IoT | IIoT | 65->85 | 2022-03 | CP-212100 | Rel-17
CT aspects of Enhanced support of Non-Public Networks | eNPN | 45->75 | 2022-03 | CP-213072 | Rel-17
Enhancement of Network Slicing Phase 2 | eNS_Ph2 | 40->80 | 2022-03 | CP-211091 | Rel-17
CT aspects for Support of Unmanned Aerial Systems Connectivity, Identification, and Tracking | ID_UAS | 20->80 | 2022-03 | CP-211112 | Rel-17
CT Aspects of 5G eEDGE | eEDGE_5GC | 65->85 | 2022-03 | CP-212021 | Rel-17
Enhancement to the 5GC Location Services - Phase 2 | 5G_eLCS_ph2 | 10->60 | 2022-03 | CP-211090 | Rel-17
CT aspects of Enhancement for Proximity based Services in 5GS | 5G_ProSe | 65->95 | 2022-03 | CP-212105 | Rel-17
Legend Green row – newly completed
Yellow row – no risk for completion on time Red row – at risk for completion on time
Black text – no update since the last plenary
Red text – update since the last plenary

## Slide 10: Work Plan – Non-CT3 Led (3/4)
WI Title | Acronym | % | End | WID | Release
BEst Practice of PFCP | BEPoP | 85 | 2022-03 | CP-212024 | Rel-17
CT aspects of 5GC architecture for satellite networks | 5GSAT_ARCH-CT | 80->95 | 2021-09 | CP-210149 | Rel-17
CT aspects of Enhanced application layer support for V2X services | eV2XAPP | 50->90 | 2022-03 | CP-211109 | Rel-17
CT aspects on support for Signed Attestation for Priority and Emergency Sessions | TEI17_SAPES | 100 | 2021-09 | CP-210143 | Rel-17
CT Aspects of Application Layer Support for Uncrewed Aerial Systems (UAS) | UASAPP | 30->75 | 2022-03 | CP-213076 | Rel-17
CT aspects of the architectural enhancements for 5G multicast-broadcast services | 5MBS | 0->40 | 2022-03 | CP-213078 | Rel-17
Legend Green row – newly completed
Yellow row – no risk for completion on time Red row – at risk for completion on time
Black text – no update since the last plenary
Red text – update since the last plenary

## Slide 11: Work Plan – Non-CT3 Led (4/4)
WI Title | Acronym | % | End | WID | Release
Enhanced Service Enabler Architecture Layer for Verticals | eSEAL | 10->40 | 2022-03 | CP-212098 | Rel-17
CT aspects of Architecture enhancements for 3GPP support of advanced V2X services - Phase 2 | eV2XARC_Ph2 | No CT3 impact |  |  | 
System enhancement for redundant PDU session | TEI17_SE_RPS | 0->50 | 2022-03 | CP-212099 | Rel-17
CT aspects for enabling MSGin5G Service | 5GMARCH | 0->30 | 2022-03 | CP-212106 | Rel-17
Enhancements of 3GPP profiles for cryptographic algorithms and security protocols | eCryptPr | 0->90 | 2022-03 | CP-213083 | Rel-17
CT aspects of NB-IoT/eMTC Non-Terrestrial Networks in EPS | IoT_SAT_ARCH_EPS | 0 | 2022-03 | CP-213074 | Rel-17
Restoration of Profiles related to UDR | ReP_UDR | 0 | 2022-03 | CP-213070 | Rel-17
Legend Green row – newly completed
Yellow row – no risk for completion on time Red row – at risk for completion on time
Black text – no update since the last plenary
Red text – update since the last plenary

## Slide 12: TS/TR sent to CT Plenary
TDoc # | Title | Version | Rapporteur | Sent for
CP-213206 | 3GPP TS 29.257 | 1.0.0 | Huawei | Information
CP-213207 | 3GPP TS 29.255 | 1.0.0 | Qualcomm | Information
CP-213208 | 3GPP TS 29.565 | 1.0.0 | Huawei | Information
CP-213209 | 3GPP TS 29.557 | 1.0.0 | CATT | Information
CP-213253 | 3GPP TS 29.534 | 1.0.0 | Ericsson | Information

## Slide 13: Pre-Release 16 Status
3 CRs (Cat. F) were agreed in Release 15, only on 5GS_Ph1-CT WI.
Corrections not considered as FASMO were moved to further releases.

## Slide 14: Release 16 Status
17 CRs (Cat. F) were agreed in Release 16.
Contributions handled for work items, i.e. en5GPccSer, eNA, SBIProtoc16, Vertical_LAN, SEAL, 5G_URLLC and TEI16 for PC.
  Most relevant discussions related to:
    Correction on decoupling the data type definition between TS 29.519 and TS 29.551 on PFD management (en5GPccSer WI).
    NF instance ID attribute in EventSubscription data type (eNA WI).
    Naming convention on path segment of resource definition (SBIProtoc16 WI).
    PCF authorization for QoS control in the VPLMN (TEI16 for PC WI).

## Slide 15: Release 17 Status - General
165 CRs (Cat. F&B) and 82 pCRs were agreed in Release 17.
Agreement and endorsement of WIDs:
  4 revised WIDs (EDGEAPP, NBI17, eNA_Ph2 and TEI17_DCAMP) were agreed;
  3 new WIDs (eCryptPr, IoT_SAT_ARCH_EPS and ReP_UDR) were endorsed;
  3 revised WIDs (UASAPP, 5MBS and eNPN) were endorsed;
  ARCH_NR_REDCAP and eV2XARC_Ph2 WIDs have no CT3 impact.
11 new TSs under CT3 deveoplment, 5 of them are sent to this CT Plenary for Information.
Significant work on existing Release 17 work items.
Dependencies with ongoing Stage 2 work: potential work to be confirmed and LS approved.
Considerable amount of work expected in the upcoming meetings.
Work plans presented by companies for several WIs to describe impacts and plans for completion of the work.

## Slide 16: Release 17 Status – CT3-led WIs (1/3)
pfdManEnh [PFD Management Enhancement] with already 100% completion
  One CR agreed to correct the resource URI used for PFD retrieval procedure.
AKMA-CT [Authentication and key management for applications based on 3GPP credential in 5G] with 99% completion
  Support Naanf_AKMA_ContextRemove service operation.
  Introduction of UE ID during AKMA Application Key retrieval procedure.
EDGEAPP [CT aspects for Enabling Edge Applications] with 75% completion
  Extensive discussion on Application Context Relocation (ACR) topic, two joint conferences between CT3 and CT1 held on 10th Nov. and 15th Nov. respectively on the topic. Still no agreement on unification of APIs and multiple unused ACR context handling. Discussion is expected to be continued in next meeting.
  Progress on registration, service continuity and capability exposure aspects (several services for EES APIs & ECS APIs).

## Slide 17: Release 17 Status – CT3-led WIs (2/3)
TEI17_DCAMP [CT aspects on Dynamically Changing AM Policies in the 5GC] with 75% completion
  Completion of AM influence, AM Policy Authorization, discovery of PCF for a UE via the BSF.
  Support of discovery of the PCF for a UE via the AMF and SMF.
  The new TS 29.534 is sent to the CT Plenary for Information.
TEI17_GEM [CT aspects on Dynamic Management of Group-based Event Monitoring] with 90% completion
  Correction on "JSON Patch" encoding to support partial cancellation in group-based event monitoring.
eNA_Ph2 [Enablers for Network Automation for 5G - phase 2] with 65% completion
  4 new TSs (DCCF services, ADRF services, MFAF services, network data analytics signalling flows) under CT3 development.
  Extension of existing Analytics Ids related functionalities (e.g. Service Experience, User data congestion).
  Support of Analytics info context transfer and Analytics subscription transfer.
  Support of new Analytics Ids related functionalities (e.g. SM congestion control experience).

## Slide 18: Release 17 Status – CT3-led WIs (3/3)
NBI17 [Enhancements of 3GPP Northbound Interfaces and Application Layer APIs] with 85% completion
  Introduction of multiple GET query parameters in several APIs to aovid heavy signalling load impact.
  Support explicit and multiple event subscription by MonitoringEvent, AsSessionWithQoS and ChargeableParty APIs.
  Other miscellaneous updates (e.g. supporting 204 No Content during modification procedure, adding summary, operationId and tags fields in the OpenAPI files, etc.).
en5GPccSer17 [Enhancement of 5G PCC related services in Rel-17] with 70% completion
  Contributions related to alignment with EPC functionality (e.g. 5GS-Level Identify for NAI).
  Handling of Session Management Policy Data per PLMN.
  Resolving the PDU Session with offline charging only indication related ENs based on SA2’s reply LS.

## Slide 19: Release 17 Status – Non CT3-led WIs (1/5)
SBIProtoc17 [Service Based Interface Protocol Enhancement Release 17] with 85% completion
  Most CRs related to correct the API URI structure to align with SBI template.
IMSProtoc17 [IMS Stage-3 IETF Protocol Alignment] with 85% completion
  No contributions during this Plenary cycle.
  Progressive increase of the percentage of completion in every meeting.
ATSSS_Ph2 [CT aspects of Access Traffic Steering, Switch and Splitting support in the 5G system architecture; Phase 2] with 100% completion
  Extension on MA PDU session control.
IIoT [CT aspects of support of enhanced Industrial IoT] with 85% completion
  Support of time synchronization exposure subscription and notification, discovery of TSCTSF and 5G access stratum time distribution.
  Work continued to define Ntsctsf services (e.g. Ntsctsf_QoSandTSCAssistance, Ntsctsf_TimeSynchronization)
  The new TS 29.565 is sent to the CT plenary for Information.

## Slide 20: Release 17 Status – Non CT3-led WIs (2/5)
eNPN [CT aspects of Enhanced support of Non-Public Networks] with 75% completion
  PCC Support of restricted PDU Session for remote provisioning of UE using User Plane.
  Support 5GS Level Identities in SNPN scenarios.
eNS_Ph2 [Enhancement of Network Slicing Phase 2] with 80% completion
  Work focused on the support of UE-Slice-MBR, Slice-MBR and monitoring the data rate per network slice.
  Implementation of Nnef_SliceStatus service by the existing Nnef_EventExposure service based on SA2’s reply LS.
  Support for RFSP Index associated with the target NSSAI, and LS to SA2 on clarification of change of target NSSAI.
ID_UAS [CT aspects for Support of Uncrewed Aerial Systems Connectivity, Identification, and Tracking] with 80% completion
  Support of UAV authentication and authorization, notifications of UAV re-authentication, reauthorization and revocation.
  Work progressing quite well and the new TS 29.255 is sent to the CT plenary for information.

## Slide 21: Release 17 Status – Non CT3-led WIs (3/5)
eEDGE_5GC [CT Aspects of 5G eEDGE] with 85% completion
  Support of subscription and notification on outcome of UE policies delivery.
  Introduction of EAS IP replacement information via the traffic influence procedure.
  Definition of Nnef_EASDeployment service defined in both southbound and northbound NEF interfaces.
  Support of Simultaneous Connectivity over Source and Target PSA at Edge Relocation.
5G_eLCS_ph2 [Enhancement to the 5GC LoCation Services-Phase 2] with 60% completion
  Handling of open issue on multiple QoS.
5G_ProSe [CT aspects of proximity based services in 5GS] with 95% completion
  Completion and corrections on 5G ProSe service parameters.
  The new TS 29.557 is sent to the CT Plenary for Information.
5GSAT_ARCH-CT [CT aspects of 5GC architecture for satellite networks] with 95% completion
  One CR to correct the notification of satellite backhaul changes.

## Slide 22: Release 17 Status – Non CT3-led WIs (4/5)
eV2XAPP [CT aspects of Enhanced application layer support for V2X services] with 90% completion
  Definition of VAE_SessionOrientedService, VAE_V2VConfigRequirement, VAE_PC5ProvisioningRequirement and SS_LocationAreaInfoRetrieval APIs.
UASAPP [CT Aspects of Application Layer Support for Uncrewed Aerial Systems (UAS)] with 75% completion
  Enhancement of UAE_C2OperationModeManagement service related API.
  Support of UAE_RealtimeUAVStatus service related API.
  The new TS 29.257 is sent to the CT Plenary for Information.
5MBS [CT aspects of the architectural enhancements for 5G multicast-broadcast services] with 40% completion
  Introduction of Nnef_MBSTMGI and Nnef_MBSSession services.
  CT3 agreed to take responsible to specify the stage 3 protocol for Nmb5, Nmb8 and Nmb10 interfaces based on SA4’s reply LS. A new TS is required to define the multicast/broascast polict control services and expected to start from January 2022.

## Slide 23: Release 17 Status – Non CT3-led WIs (5/5)
eSEAL [Enhanced Service Enabler Architecture Layer for Verticals] with 40% completion
  Support of TSC (Time sensitive communication) stream related service operation into SS_NetworkResourceAdaptation API.
TEI17_SE_RPS [System enhancement for redundant PDU session] with 50% completion
  One CR to support RSN and PDU Session Pair ID in the URSP Rule.
5GMARCH [CT aspects for enabling MSGin5G Service] with 30% completion
  Steadily progress on the new TS 29.538 with definition of services provided by the MSGin5G Servers.
eCryptPr [Enhancements of 3GPP profiles for cryptographic algorithms and security protocols] with 90% completion
  Significant progress and work focused on alignment with SA3 supported TLS profiles and reference for HTTP/1.1 protocol.
Quite few contributions to enhance functionality & descriptions for different WIs (TEI17 + WI code CRs).
No progress on remaining WIs during this Plenary Cycle.

## Slide 24: Backward Incompatible Changes
None

## Slide 25: For Information to CT
CT3 work focused on:
  Agreeing/endorsing a big list of Release 17 Work Items.
  Starting or progressing work for the agreed/endorsed WIDs.
  Introducing corrections for Release 16 & Release 15.
Plenty of work expected during the coming meetings to progress the Work Items.
  Still some dependency with the stage 2 progress:
    CR dependencies and LS to SA2 required.
  Work for pre-Release 17 contributions is being reduced, especially for Release 15.
CT3-CT1 coordination required for EDGEAPP WI
  Multiple Application Context Relocation (ACR) topic that impact both groups.
CT3-CT4 coordination required for some topics
  Functionality that affect both WGs, API design principles or work split for Work Items that impact both groups.
E-meeting experience improves in each meeting
  Still the process is quite time consuming and reaching agreements is more difficult than in F2F meetings.

## Slide 26: For Action to CT
No identified action

## Slide 27: Acknowledgement
The Chair wants to thank
  Vice Chairs, Naren and Susana for their support in the CT3 management.
  MCC Achraf for his big effort and good work to support CT3 before, during and after the meeting.
  ETSI support for IT facilities.
  All CT3 delegates, and specially TS rapporteurs, for their hard work, professionalism and commitment for the success of this challenging meeting.
  CT WG Chairs, CT Chair and MCCs for helping with the good practices in the handling of e-meetings and coordination activities.

## Slide 28: Annex

## Slide 29: CRs for conditional approval
TDoc # | Title | Spec | CR# | Dependency
C3-216533 | Reference PfdDataForApp data type | TS 29.519 | #0289 | TS 29.551 CR #0098
C3-216534 | Reference PfdDataForApp data type | TS 29.519 | #0290 | TS 29.551 CR #0098
C3-216587 | Correction on Naanf_AKMA_ApplicationKey_Get service operation on sending UE ID to the AKMA AF | TS 29.535 | #0014 | TS 33.535 CR#0108
C3-216498 | Sending UE ID to the AKMA AF | TS 29.522 | #0464 | TS 33.535 CR#0108
C3-216391 | Update AM Influence Data Model | TS 29.522 | #0418 | TS 23.502 CR#3125
C3-216373 | Extension of PCC rule definition for ATSSS | TS 29.512 | #0865 | TS 23.503 CR#0654
C3-216383 | Same PCF discovery for the control of data rate per network slice | TS 29.513 | #0314 | TS 23.503 CR#0652
C3-216473 | Procedures to support Nnef_EASDeployment_Create service opertion | TS 29.522 | #0453 | TS 23.502 CR#3185 TS 23.548 CR#0017
C3-216562 | Procedures to support Nnef_EASDeployment_Update service opertion | TS 29.522 | #0454 | TS 23.502 CR#3185 TS 23.548 CR#0017
C3-216596 | Procedures to support Nnef_EASDeployment_Subscribe service opertion | TS 29.591 | #0063 | TS 23.502 CR#3185 TS 23.548 CR#0017
C3-216395 | Updates general description to Analytics subscription transfer operation | TS 29.520 | #0354 | TS 23.288 CR#0457

## Slide 30: Thank You!
Yali Yan
3GPP CT WG3 Chair
yanyali@huawei.com