## Slide 1: CT WG6 Status Report to TSG CT#94-e
Heiko Kruse
CT6 chairman, IDEMIA

## Slide 2: TSG CT WG6 Officials
Heiko Kruse
TSG CT WG6 Chairman
ETSI
Re-elected at CT6#106-e
heiko.kruse@idemia.com
Ly Thanh Phan
TSG CT WG6 Vicechair
ETSI
Re-elected at CT6#109-e ly-thanh.phan@thalesgroup.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT6#109-e
      (16 – 19 November 2021)
Upcoming Meetings
  Ordinary:
    CT6#109-e bis
      (18 – 21 January 2022)
    CT6#110-e
      (22 – 25 February 2022)
  Ad-hoc:
    None

## Slide 4: TSG WG CT6 Statistics
Number of handled documents
  95
  Agreed CRs
  25
  Cat A(2)/B (2)/C (3)/F (14)/D (4)
  Rel-15() / Rel-16(22) / Rel-17(3)
  7 postponed CRs
Agreed pCRs
  none
Attendances
    CT6#109-e: 33 registered
Other information (if needed)
  none

## Slide 5: New /revised agreed/endorsed Study/Work Items
TDoc # | Title | Source | Objectives
C6-210339 | Revised WID: CT aspects of architecture enhancements for 3GPP support of advanced V2X services - Phase 2 | CT1 | support of NR PC5 power efficiency and PC5 DRX configuration for V2X services by means of using the USIM.
C6-210384 | CT aspects of NB-IoT/eMTC Non-Terrestrial Networks in EPS | CT1 | Updates to configuration files in USIM to support PLMN selection over satellite access in EPS Potential updates to UICC and ME interface due to new access type
C6-210395 | CT aspects of Architecture Enhancement for NR Reduced Capability Devices | CT1 | Potential update of the PLMN selection to support NR RedCap devices. Potential update of related eDRX parameters and UE configuration parameters.

## Slide 6: Work Plan
Name | Acronym | Start | End | % | WID
UE Conformance Test Aspects – CT6 aspects of 5G System Phase 1 | 5GS_Ph1_UEConTest (Comprion) | 2019-03 | 2019-11 | 100 | CP-183242
WID on CT aspects on UICC-terminal interface testing for UEs with non-removable UICCs | nrUICC_UEConTest (Comprion) | 2021-03 | 2022-03 | 10 | CP-210086
WID on Enhancement for the 5G Control Plane Steering of Roaming for UE in CONNECTED mode | eCPSOR_CON CT1 (NTT DOCOMO) | 2021-03 | 2022-03 | 70 | CP-210148
WID on CT aspects of Enhancement for Proximity based Services in 5GS | 5G_ProSe-CT CT1 (CATT/OPPO) | 2021-03 | 2022-03 | 50 | CP-212105
WID on CT aspects of 5GC architecture for satellite networks | 5GSAT_ARCH-CT CT1 (Qualcomm) | 2021-03 | 2022-03 | 10 | CP-210149
Revised WID on CT aspects of architecture enhancements for 3GPP support of advanced V2X services - Phase 2 | eV2XARC_Ph2 CT1 (Huawei) | 2021-06 | 2022-03 | 0 | CP-211116
WID on CT aspects of Support for Minimization of service Interruption | MINT CT1 (LG Electronics Inc) | 2021-09 | 2022-03 | 0 | CP-212166
WID on IMS voice service support and network usability guarantee for UE’s E-UTRA capability disabled scenario in 5GS | ING_5GS CT1 (China Telecom) | 2021-09 | 2021-12 | 0 | CP-212231
CT aspects of NB-IoT/eMTC Non-Terrestrial Networks in EPS | IoT_SAT_ARCH_EPS CT1 (MediaTek) | 2021-11 | 2022-03 | 0 | CP-213079
CT aspects of Architecture Enhancement for NR Reduced Capability Devices | ARCH_NR_REDCAP CT1 (China Mobile) | 2021-11 | 2022-03 | 0 | CP-213081 revised to CP-213210
Legend Green row – Newly completed
Yellow row – on time for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 7: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for

## Slide 8: Release 16 Status
No update.

## Slide 9: Release 15 Status
No update.

## Slide 10: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG

## Slide 11: For Information to CT
none

## Slide 12: For Information to CT – cont’d
Elections of CT WG6 vice chair tookplace during CT6#109-e and current vice chair, Mr. Ly Thanh Phan from Thales was re-elected by acclamation

## Slide 13: For Action to CT
none
Dependency:
  none

## Slide 14: Acknowledgement
The chairman would like to thank:
  The vice-chair Mr. Ly Thanh Phan for his support
  Kimmo Kymalainen for his support before, during and after the meeting.
  All CT6 delegates for their work, contributions and constructive discussions on all technical issues.

## Slide 15: Annex

## Slide 16: Overview of CT6 contributions
Tdoc | Doc Type | Title
CP-213019 | report | CT6 Status Report (this document)
CP-213020 | report | CT6 meeting report after previous plenary
CP-213162 | CR pack | CR Pack on UE Conformance Test Aspects - CT6 aspects of 5G System TS 31.124
CP-213163 | CR pack | CR Pack on UE Conformance Test Aspects - CT6 aspects of 5G System TS 31.121
CP-213164 | CR pack | (Small) Test Technical Enhancements and Improvements for Rel-16 TS 31.121
CP-213165 | CR pack | (Small) Technical Enhancements and Improvements for Rel-16 TS 31.111
CP-213166 | CR pack | Small Test Technical Enhancements and Improvements for Rel-16 TS 31.124
CP-213167 | CR pack | Corrections on CT6 aspects of 5G System - Phase 1 Rel-16

## Slide 17: Thank You!
Heiko Kruse
3GPP TSG CT WG6 Chairman
heiko.kruse@idemia.com